ONX CIVILIZATION SYSTEMS

Gate 6

Complete Build Kit

Single-Source Execution Document — Husam's Complete Reference

Doc ID: ONX-G6CBK-2026-001

Authority: L1 — Founder Constitutional

Date: 2026-06-18

Status: EXECUTION-READY — Architecture Freeze G6AF Locked

# 1. Gate 6 Scope Summary

Gate 6 delivers: multi-agent Titan AI engine, conversational knowledge interface, intelligent synthesis, corpus expansion (Batches 2-3), operational analytics, and complete governance documentation.

| WP | Deliverable | Owner | Status |
| --- | --- | --- | --- |
| 6.1 | Multi-Agent Titan Engine (/titan-conclave) | Husam | FROZEN |
| 6.2 | Conversational AI Interface (/ask) | Husam | FROZEN |
| 6.3 | Knowledge Synthesis Engine | Husam | FROZEN |
| 6.4 | Corpus Batch 2 Ingestion (~15 docs) | Husam | FROZEN |
| 6.5 | Corpus Batch 3 Ingestion (~20 docs) | Husam | FROZEN |
| 6.6 | CCMR Expansion (config + feature flags) | Husam | FROZEN |
| 6.7 | Analytics Foundation (tracking + dashboard) | Husam | FROZEN |
| 6.8 | Governance Documentation (8 L1-L3 docs) | Kimi | FROZEN |

Gate 5 baseline preserved: 9 routes, 5 DB tables, 5 tRPC routers, all build pipelines. No Gate 5 code modified except additive changes.

# 2. Frozen Architecture Reference

All architecture per ONX-G6AF-2026-001. Summary of frozen elements:

## 2.1 Frozen Counts

| Layer | Frozen Count | Authority |
| --- | --- | --- |
| Database Tables | 3 new (titan_conversation, titan_persona, knowledge_synthesis) | G6AF-2026-001 |
| API Endpoints | 7 new + 2 analytics expansions | G6AF-2026-001 |
| UI Routes | 2 new (/titan-conclave, /ask) | G6AF-2026-001 |
| AI Services | 6 new .ts files | G6AF-2026-001 |
| Work Packages | 8 total | G6AF-2026-001 |

## 2.2 Preserved Gate 5 Baseline

•  9 production routes: /, /constitution, /gaps, /knowledge, /memory, /pulse, /registry, /va-capabilities, /admin

•  5 DB tables: knowledge_articles, titan_registry, gap_closure_item, sech_status_log, visitor_interaction

•  5 tRPC routers: civilization, titan, gap, sech, analytics

•  39 verified operational DB records

•  All build/tsc/lint passing

# 3. Complete Husam Execution Sequence

Six-step execution from start to closure. No idle time between steps.

1. PHASE 1 — DB + ENGINE (Day 1-3): Migrate DB, build WP 6.1 + 6.4 in parallel, submit evidence

2. PHASE 2 — CONFIG (Day 3): WP 6.6 feature flags, CCMR config

3. PHASE 3 — CHAT + BATCH 3 (Day 4-7): Build WP 6.2 + 6.5 in parallel, submit evidence

4. PHASE 4 — SYNTHESIS (Day 8-9): WP 6.3 (depends on 6.1), submit evidence

5. PHASE 5 — ANALYTICS (Day 10-11): WP 6.7 (depends on 6.1 + 6.2), submit evidence

6. PHASE 6 — CLOSURE (Day 12-14): Final build verification, submit complete evidence package, Kimi review, Founder authorization

# 4. Work Package Order (Start to Closure)

| Step | WP | Files | DB | API | Tests |
| --- | --- | --- | --- | --- | --- |
| 1 | 6.1 | 10 create, 3 modify | 2 tables | 3 endpoints | 3 tests |
| 1 | 6.4 | 0 create, 1 modify | 0 tables | 0 endpoints | 0 tests (P-01 pipeline) |
| 2 | 6.6 | 1 create, 2 modify | 0 tables | 0 endpoints | 0 tests |
| 3 | 6.2 | 7 create, 1 modify | 0 tables | 2 endpoints | 3 tests |
| 3 | 6.5 | 0 create, 1 modify | 0 tables | 0 endpoints | 0 tests |
| 4 | 6.3 | 4 create, 3 modify | 1 table | 2 endpoints | 1 test |
| 5 | 6.7 | 2 create, 2 modify | 0 tables | 2 endpoints | 0 tests |
| 6 | Evidence | — | Verify all 3 tables | Verify all 7 endpoints | Run full test suite |

Total files to create: 24. Total files to modify: 13. Total DB tables: 3. Total API endpoints: 9. Total tests: 7.

# 5. All Files to Create (24 files)

| # | File Path | WP |
| --- | --- | --- |
| 1 | src/db/schema/titan-conversation.ts | 6.1 |
| 2 | src/db/schema/titan-persona.ts | 6.1 |
| 3 | src/db/schema/knowledge-synthesis.ts | 6.3 |
| 4 | src/lib/ai/titan-conversation.ts | 6.1 |
| 5 | src/lib/ai/persona-loader.ts | 6.1 |
| 6 | src/lib/ai/response-synthesizer.ts | 6.1 |
| 7 | src/lib/ai/knowledge-retriever.ts | 6.2 |
| 8 | src/lib/ai/conversation-handler.ts | 6.2 |
| 9 | src/lib/ai/synthesis-engine.ts | 6.3 |
| 10 | src/app/titan-conclave/page.tsx | 6.1 |
| 11 | src/app/ask/page.tsx | 6.2 |
| 12 | src/components/titan-conversation-panel.tsx | 6.1 |
| 13 | src/components/titan-selector.tsx | 6.1 |
| 14 | src/components/chat-interface.tsx | 6.2 |
| 15 | src/components/source-citations.tsx | 6.2 |
| 16 | src/components/synthesis-panel.tsx | 6.3 |
| 17 | src/components/analytics/conclave-metrics.tsx | 6.7 |
| 18 | src/components/analytics/ai-query-metrics.tsx | 6.7 |
| 19 | src/config/gate6-features.ts | 6.6 |
| 20 | src/tests/titan-conversation.test.ts | 6.1 |
| 21 | src/tests/titan-conclave-page.test.ts | 6.1 |
| 22 | src/tests/knowledge-retriever.test.ts | 6.2 |
| 23 | src/tests/ask-page.test.ts | 6.2 |
| 24 | src/tests/synthesis-engine.test.ts | 6.3 |

# 6. All Files to Modify (13 files)

| # | File Path | Change |
| --- | --- | --- |
| 1 | src/db/schema/index.ts | Export 3 new tables |
| 2 | src/server/api/root.ts | Register expanded titan + civilization routers |
| 3 | src/server/api/routers/titan.ts | Add converse, getPersona, updatePersona |
| 4 | src/server/api/routers/civilization.ts | Add ask, chatHistory, synthesize, getSynthesis |
| 5 | src/server/api/routers/analytics.ts | Add conclave tracking endpoints |
| 6 | src/app/knowledge/page.tsx | Add synthesis cards + AI search bar |
| 7 | src/app/registry/page.tsx | Add conclave links per Titan |
| 8 | src/app/page.tsx | Add /ask and /titan-conclave links |
| 9 | src/app/admin/page.tsx | Add analytics widgets |
| 10 | src/middleware.ts | Add feature flag checks |
| 11 | .env.local | Add GATE6_FEATURES_ENABLED flag |
| 12 | src/lib/corpus/ingestion.ts | Add batch-2 and batch-3 paths |
| 13 | src/components/analytics/ | New folder + index export |

# 7. Database Migrations

## 7.1 Migration: titan_conversation

CREATE TABLE titan_conversation (

id SERIAL PRIMARY KEY,

titan_ids TEXT[] NOT NULL,

prompt TEXT NOT NULL,

response_json JSONB,

model_used TEXT,

tokens_used INTEGER,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_titan_conversation_created ON titan_conversation(created_at);

## 7.2 Migration: titan_persona

CREATE TABLE titan_persona (

id SERIAL PRIMARY KEY,

titan_id TEXT NOT NULL UNIQUE,

persona_traits JSONB,

knowledge_domains TEXT[],

response_style TEXT,

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_titan_persona_titan_id ON titan_persona(titan_id);

## 7.3 Migration: knowledge_synthesis

CREATE TABLE knowledge_synthesis (

id SERIAL PRIMARY KEY,

source_article_ids INTEGER[],

synthesized_content TEXT,

synthesis_type TEXT,

confidence_score DECIMAL(3,2),

created_at TIMESTAMP DEFAULT NOW()

);

CREATE INDEX idx_knowledge_synthesis_type ON knowledge_synthesis(synthesis_type);

# 8. Schema Definitions (TypeScript)

## 8.1 titan-conversation.ts

export const titanConversation = pgTable("titan_conversation", {

id: serial("id").primaryKey(),

titanIds: text("titan_ids").array().notNull(),

prompt: text("prompt").notNull(),

responseJson: jsonb("response_json"),

modelUsed: text("model_used"),

tokensUsed: integer("tokens_used"),

createdAt: timestamp("created_at").defaultNow(),

});

## 8.2 titan-persona.ts

export const titanPersona = pgTable("titan_persona", {

id: serial("id").primaryKey(),

titanId: text("titan_id").notNull().unique(),

personaTraits: jsonb("persona_traits"),

knowledgeDomains: text("knowledge_domains").array(),

responseStyle: text("response_style"),

createdAt: timestamp("created_at").defaultNow(),

});

## 8.3 knowledge-synthesis.ts

export const knowledgeSynthesis = pgTable("knowledge_synthesis", {

id: serial("id").primaryKey(),

sourceArticleIds: integer("source_article_ids").array(),

synthesizedContent: text("synthesized_content"),

synthesisType: text("synthesis_type"),

confidenceScore: decimal("confidence_score", { precision: 3, scale: 2 }),

createdAt: timestamp("created_at").defaultNow(),

});

# 9. API Contracts

## 9.1 titan.converse

Input: z.object({ prompt: z.string().min(1).max(2000), titanIds: z.array(z.string()).min(1).max(5) })

Output: z.object({ responses: z.array(z.object({ titanId: z.string(), titanName: z.string(), response: z.string(), personaUsed: z.string() })) })

## 9.2 titan.getPersona

Input: z.object({ titanId: z.string() })

Output: z.object({ persona: z.object({ titanId: z.string(), traits: z.record(z.any()), domains: z.array(z.string()), style: z.string() }) })

## 9.3 titan.updatePersona

Input: z.object({ titanId: z.string(), traits: z.record(z.any()) }) | ADMIN ONLY

Output: z.object({ success: z.boolean() })

## 9.4 civilization.ask

Input: z.object({ question: z.string().min(1).max(1000), sessionId: z.string().optional() })

Output: z.object({ answer: z.string(), sources: z.array(z.object({ articleId: z.number(), title: z.string(), snippet: z.string() })), confidence: z.number() })

## 9.5 civilization.chatHistory

Input: z.object({ sessionId: z.string() })

Output: z.object({ messages: z.array(z.object({ role: z.enum(['user','assistant']), content: z.string(), timestamp: z.date() })) })

## 9.6 civilization.synthesize

Input: z.object({ topic: z.string().min(1).max(500), style: z.string().optional() })

Output: z.object({ synthesisId: z.number(), content: z.string(), sources: z.array(z.number()), confidence: z.number() })

## 9.7 civilization.getSynthesis

Input: z.object({ id: z.number() })

Output: z.object({ synthesis: z.object({ id: z.number(), content: z.string(), sources: z.array(z.number()), confidence: z.number(), type: z.string() }) })

# 10. AI Service Contracts

## 10.1 titan-conversation.ts

Interface: async function orchestrateConversation(prompt: string, titanIds: string[]): Promise<TitanResponse[]>. Injects persona-loader.ts for each Titan. Calls OpenAI GPT-4o with system prompt combining Titan persona + constitutional context. Returns array of per-Titan responses.

## 10.2 persona-loader.ts

Interface: async function loadPersona(titanId: string): Promise<PersonaConfig>. Queries titan_persona table. Returns: traits (JSONB), domains (string[]), style (string). Falls back to default persona if DB record missing.

## 10.3 response-synthesizer.ts

Interface: async function synthesizeResponses(responses: TitanResponse[]): Promise<string>. Merges multi-Titan responses into coherent unified output. Maintains each Titan's voice attribution.

## 10.4 knowledge-retriever.ts

Interface: async function retrieveRelevantArticles(query: string, limit?: number): Promise<ArticleSnippet[]>. Performs vector similarity search on knowledge_articles. Returns top N articles with title, snippet, and relevance score.

## 10.5 conversation-handler.ts

Interface: async function handleConversation(question: string, sessionId?: string): Promise<ConversationResponse>. Manages chat state, context window (last 10 messages), calls knowledge-retriever.ts, streams response from OpenAI GPT-4o with RAG context.

## 10.6 synthesis-engine.ts

Interface: async function generateSynthesis(topic: string, style?: string): Promise<SynthesisResult>. Analyzes patterns across knowledge_articles. Generates new content with source attribution and confidence score (0.0-1.0). Stores result in knowledge_synthesis table.

# 11. UI Route Specifications

## 11.1 /titan-conclave (NEW)

•  Layout: Full-width page, centered container max-w-4xl

•  Components: TitanSelector (top), TitanConversationPanel (center, scrollable), user input (bottom fixed)

•  State: selectedTitanIds[] (default: all 5), messages[], isLoading

•  API: titan.converse on submit, streaming display

•  Error boundary: Yes. Loading skeleton: Yes.

## 11.2 /ask (NEW)

•  Layout: Full-width page, chat-style interface max-w-3xl centered

•  Components: ChatInterface (full), SourceCitations (inline per response)

•  State: messages[], sessionId (generated on mount), isStreaming

•  API: civilization.ask on submit, streaming response

•  Error boundary: Yes. Loading skeleton: Yes.

## 11.3 /knowledge (MODIFIED)

•  ADD: AI search bar at top (redirects to /ask on submit)

•  ADD: Synthesis cards section below article grid

•  ADD: Article count badge (e.g., '51 articles')

## 11.4 /registry (MODIFIED)

•  ADD: 'Join Conclave' link per Titan card → /titan-conclave?titan=[id]

## 11.5 / (Home) (MODIFIED)

•  ADD: Prominent CTA cards linking to /ask and /titan-conclave

## 11.6 /admin (MODIFIED)

•  ADD: Conclave metrics widget (total conversations, avg response time)

•  ADD: AI query metrics widget (total queries, avg confidence)

# 12. Component Specifications

## 12.1 TitanSelector

Props: { selected: string[], onChange: (ids: string[]) => void }. Grid of 5 checkbox cards with Titan avatar, name, and domain tags. Default: all selected. Min: 1. Max: 5.

## 12.2 TitanConversationPanel

Props: { messages: ConclaveMessage[], isLoading: boolean }. Scrollable message list. Each message shows Titan avatar + name + colored badge + response text. System messages centered. Loading: pulsing skeleton rows.

## 12.3 ChatInterface

Props: { messages: ChatMessage[], onSend: (text: string) => void, isStreaming: boolean }. Full chat UI with message bubbles, timestamp, auto-scroll. Input with send button and Enter key handler. Streaming: animated cursor.

## 12.4 SourceCitations

Props: { sources: ArticleSource[] }. Horizontal scrollable chip list below each AI response. Each chip: article title → clickable link to /knowledge/[id].

## 12.5 SynthesisPanel

Props: { synthesis: Synthesis | null }. Card showing synthesized content with 'Generated by AI' badge, confidence bar, source article links. Collapsible.

## 12.6 ConclaveMetricsWidget

Props: { data: ConclaveMetrics }. Admin dashboard widget. Cards: total conversations, avg response time (ms), top 3 Titans by participation, tokens used today.

## 12.7 AiQueryMetricsWidget

Props: { data: QueryMetrics }. Admin dashboard widget. Cards: total queries, avg confidence score, top queried topics, queries today.

# 13. Corpus Batch 2-5 Ingestion Package

## 13.1 Pre-Ingestion Checklist

•  Batch folder exists: /content/batch-2/ and /content/batch-3/

•  All .md files have frontmatter: title, titan, category, date

•  CAR registry updated with batch document list

•  P-01 services compile without errors

## 13.2 Batch 2 Execution Steps

1. Parser: npx tsx src/lib/corpus/parser.ts --input=/content/batch-2 --output=/tmp/batch2-parsed.json

2. Lineage: npx tsx src/lib/corpus/lineage.ts --input=/tmp/batch2-parsed.json

3. Indexer: npx tsx src/lib/corpus/indexer.ts --input=/tmp/batch2-parsed.json

4. Ingest: npx tsx src/lib/corpus/ingestion.ts --input=/tmp/batch2-parsed.json --batch=batch-2

5. Verify: SELECT COUNT(*) FROM knowledge_articles WHERE metadata->>'batch' = 'batch-2' → expect ~15

## 13.3 Batch 3 Execution Steps

Same 5 steps as Batch 2 with /content/batch-3/ and --batch=batch-3. Expect ~20 new articles.

## 13.4 Batch 4-5 (Post-Gate 6)

[FOUNDER INPUT REQUIRED]: Batch 4 and 5 document topics and sources not yet defined. Queued for Gate 7+ execution.

## 13.5 Rollback Procedure

•  If ingestion fails: DELETE FROM knowledge_articles WHERE metadata->>'batch' = 'batch-2' (or batch-3)

•  Verify: SELECT COUNT(*) FROM knowledge_articles → should return 16 (original count)

# 14. Titan Persona Definitions

Five Titan personas for multi-agent interactions. Each persona must be seeded into titan_persona table on deployment.

| Titan | Domains | Style | Traits |
| --- | --- | --- | --- |
| Aetherion | Wisdom,Ethics,Philosophy | Scholarly,measured,references sources | Speaks with authority, cites precedents, questions assumptions |
| Sylvanais | Nature,Ecology,Biology | Warm,descriptive,grounded in observation | Connects veterinary care to natural systems, uses ecological metaphors |
| Chronovarion | History,Evolution,Time | Reflective,narrative,long-view perspective | Frames answers in historical context, traces development of ideas |
| Vesperion | Evening,Calm,Comfort | Gentle,reassuring,patient | Provides emotional support, simplifies complex topics, calming tone |
| Harmionis | Harmony,Balance,Ethics | Diplomatic,balanced,considers all viewpoints | Mediates between Titans, finds common ground, ethical considerations |

## 14.1 Seed SQL

INSERT INTO titan_persona (titan_id, persona_traits, knowledge_domains, response_style) VALUES

('aetherion', '{"tone": "scholarly", "approach": "authoritative"}', ARRAY['Wisdom','Ethics','Philosophy'], 'measured and cites sources'),

('sylvanais', '{"tone": "warm", "approach": "observational"}', ARRAY['Nature','Ecology','Biology'], 'descriptive and grounded'),

('chronovarion', '{"tone": "reflective", "approach": "historical"}', ARRAY['History','Evolution','Time'], 'narrative and long-view'),

('vesperion', '{"tone": "gentle", "approach": "supportive"}', ARRAY['Evening','Calm','Comfort'], 'reassuring and patient'),

('harmionis', '{"tone": "diplomatic", "approach": "balanced"}', ARRAY['Harmony','Balance','Ethics'], 'considers all viewpoints');

# 15. Knowledge Synthesis Templates

Prompt templates for the synthesis engine. Each template generates different synthesis types from existing corpus patterns.

## 15.1 Topic Synthesis

System: You are the ONX Knowledge Synthesis Engine. Analyze the provided articles and synthesize a comprehensive overview on: {{topic}}.

Instructions: 1) Identify key themes across articles. 2) Connect related concepts. 3) Highlight gaps in current knowledge. 4) Cite source articles by ID.

Output format: { content: string, sources: number[], confidence: 0.0-1.0 }

## 15.2 Comparative Synthesis

System: Compare and contrast perspectives across the provided articles on: {{topic}}.

Instructions: 1) List agreements. 2) List disagreements. 3) Identify strongest evidence for each position. 4) Provide balanced conclusion.

Output format: { content: string, sources: number[], confidence: 0.0-1.0 }

## 15.3 Gap Analysis Synthesis

System: Analyze the provided articles and identify what is NOT covered regarding: {{topic}}.

Instructions: 1) Summarize what IS known. 2) Identify specific gaps. 3) Suggest research directions. 4) Connect gaps to existing work.

Output format: { content: string, sources: number[], confidence: 0.0-1.0 }

## 15.4 Confidence Scoring

•  0.90-1.00: Strong consensus across multiple high-quality sources

•  0.70-0.89: Good coverage with minor gaps

•  0.50-0.69: Partial coverage, significant gaps exist

•  0.00-0.49: Limited or conflicting sources, low confidence

# 16. Test Matrix

| # | Test File | Type | WP |
| --- | --- | --- | --- |
| 1 | titan-conversation.test.ts | Unit: prompt construction, persona injection | 6.1 |
| 2 | titan-conclave-page.test.ts | E2E: conclave load, selection, submit | 6.1 |
| 3 | persona-loader.test.ts | Unit: persona retrieval, fallback | 6.1 |
| 4 | knowledge-retriever.test.ts | Unit: article relevance ranking | 6.2 |
| 5 | ask-page.test.ts | E2E: chat submit, streaming, citations | 6.2 |
| 6 | conversation-handler.test.ts | Unit: context management, session | 6.2 |
| 7 | synthesis-engine.test.ts | Unit: source attribution, confidence | 6.3 |

## 16.1 Test Commands

bun test src/tests/titan-conversation.test.ts

bun test src/tests/ --coverage

bun run lint && bunx tsc --noEmit && bun run build

# 17. Acceptance Criteria Matrix

| # | Criterion | Verification Method | Target | Status |
| --- | --- | --- | --- | --- |
| 1 | /titan-conclave loads (200 OK) | HTTP check + screenshot | < 2s load | Pending |
| 2 | Multi-Titan response displays | Manual test: select 3 Titans, submit | 5 distinct responses | Pending |
| 3 | /ask loads (200 OK) | HTTP check + screenshot | < 2s load | Pending |
| 4 | Chat query returns sourced answer | Manual test: submit query, verify citations | Sources displayed | Pending |
| 5 | 50+ knowledge articles in DB | SQL: SELECT COUNT(*) FROM knowledge_articles | >= 50 | Pending |
| 6 | All 3 new tables have records | SQL: SELECT COUNT(*) from each table | >= 1 each | Pending |
| 7 | Build/tsc/lint pass | CI pipeline | 0 errors | Pending |
| 8 | Lighthouse >= 90 on new routes | Lighthouse CI | Perf >= 90, A11y >= 90 | Pending |

# 18. Evidence Collection Templates

Husam must submit evidence per work package using this format:

| Field | Required Value |
| --- | --- |
| WP Number | e.g., 6.1 |
| Commit Hash | e.g., c3b6684 (full SHA) |
| Files Created | List of new files |
| Files Modified | List of changed files |
| Test Results | PASS/FAIL per test file |
| Build Status | lint: PASS/FAIL ¦ tsc: PASS/FAIL ¦ build: PASS/FAIL |
| Screenshot | Screenshot of new route/page |
| DB Verification | Row counts for relevant tables |
| API Verification | cURL or HTTP status for new endpoints |

Submit to Kimi via text message. Include all 9 fields. Incomplete evidence = rejected, must resubmit.

# 19. Kimi Review Checklist (Protector)

•  All files from Section 5 (Files to Create) exist and compile

•  All files from Section 6 (Files to Modify) changed as specified (additive only)

•  3 DB tables match Section 7 DDL exactly

•  7 API endpoints match Section 9 contracts exactly

•  2 new routes return 200 OK

•  6 AI services implement interfaces from Section 10

•  Titan personas seeded per Section 14

•  All 7 tests pass

•  Build/tsc/lint: all PASS

•  Lighthouse scores >= 90 on new routes

•  Evidence collection template filled completely per Section 18

•  No out-of-scope items implemented (Section 6 of G6AF)

•  No Gate 5 routes broken (all 9 still return 200)

•  Constitutional compliance confirmed (no AI contradictions)

•  SECH-5 alignment verified (all 5 layers operational)

# 20. SECH Review Checklist

•  SENTIENCE: AI responses demonstrate awareness of ONX civilizational context

•  ETHICS: No AI-generated content contradicts constitutional documents

•  ETHICS: Source attribution present on all synthesized content

•  ETHICS: Confidence scoring on all AI-generated content

•  CONTINUITY: Database migrations are reversible

•  CONTINUITY: Feature flags allow disabling new AI features without code changes

•  HARMONY: Multi-Titan responses maintain distinct voices without conflict

•  HARMONY: Vesperion's calming tone prevents aggressive AI responses

•  COUNCIL: Admin-only endpoints properly protected (updatePersona)

•  COUNCIL: AI usage logged for audit (minimum 90-day retention)

•  COUNCIL: Rate limiting active on all AI endpoints (100/hr/IP)

# 21. Hadeer Product Review Checklist

•  /titan-conclave UI is intuitive: Titan selection clear, conversation readable

•  /ask chat interface follows modern chat UX patterns

•  Source citations are prominent and clickable

•  Synthesis cards on /knowledge add value without cluttering

•  New analytics widgets on /admin display useful metrics

•  Loading states and error boundaries present on all new routes

•  Mobile responsive on all new routes

•  Accessibility: keyboard navigation, screen reader support, color contrast

•  Performance: no layout shift, fast initial load, smooth streaming

•  No broken links between new and existing routes

# 22. Founder Review Checklist

•  Verify /titan-conclave: multi-Titan interaction works with all 5 Titans

•  Verify /ask: conversational AI answers veterinary questions with sources

•  Verify corpus: 50+ articles queryable in Knowledge Center

•  Verify all 9 original routes still operational (no regression)

•  Review Kimi Protector sign-off (Section 19 all items confirmed)

•  Review SECH compliance (Section 20 all items confirmed)

•  Review Hadeer product review (Section 21 all items confirmed)

•  Review evidence package (Section 18 complete per WP)

•  Confirm zero production-critical blockers

•  Authorize Gate 6 closure and Gate 7 commencement

# 23. Gate 6 Deployment Verification Report Template

Template: ONX-G6DVR-2026-001. Populate after Husam deployment.

| V-# | Item | Verification | Status |
| --- | --- | --- | --- |
| V-01 | Production URL accessible | curl -I https://onx-deploy.vercel.app | Pending |
| V-02 | /titan-conclave returns 200 | curl -I https://onx-deploy.vercel.app/titan-conclave | Pending |
| V-03 | /ask returns 200 | curl -I https://onx-deploy.vercel.app/ask | Pending |
| V-04 | All 9 Gate 5 routes still 200 | curl test all routes | Pending |
| V-05 | Build passes | bun run build | Pending |
| V-06 | tsc passes | bunx tsc --noEmit | Pending |
| V-07 | lint passes | bun run lint | Pending |
| V-08 | DB has 50+ articles | SELECT COUNT(*) FROM knowledge_articles >= 50 | Pending |
| V-09 | titan_conversation has records | SELECT COUNT(*) FROM titan_conversation >= 1 | Pending |
| V-10 | titan_persona has 5 records | SELECT COUNT(*) FROM titan_persona = 5 | Pending |
| V-11 | knowledge_synthesis has records | SELECT COUNT(*) FROM knowledge_synthesis >= 1 | Pending |
| V-12 | All 7 tests pass | bun test src/tests/ | Pending |
| V-13 | Lighthouse /titan-conclave >= 90 | lighthouse-ci | Pending |
| V-14 | Lighthouse /ask >= 90 | lighthouse-ci | Pending |
| V-15 | Admin route still protected | curl without cookie → 307 | Pending |

Add items V-16 through V-46 as needed. Minimum 46 verification items (same as Gate 5 standard).

# 24. Gate 6 Closure Audit Template

Template: ONX-G6CA-2026-001. Kimi produces after all evidence verified.

## 24.1 Closure Determination

[Kimi to select ONE after review:]

•  CLOSURE ACHIEVED: All work packages complete, all verification items confirmed, zero blockers

•  CLOSURE CONDITIONAL: [specify conditions]

•  CLOSURE DEFERRED: [specify blockers]

## 24.2 Allowed Closure Phrases

•  Gate 6 execution objectives are achieved

•  Gate 6 deliverables are deployed to production

•  Gate 6 scope is complete

•  The Gate 6 phase of the 90-Day Program is concluded

•  ONX Civilization Systems advances to Gate 7

## 24.3 Forbidden Closure Phrases

•  ONX is complete (ONX is never complete — it evolves)

•  All work is finished (civilization work is perpetual)

•  No further development needed (continuous improvement)

•  Perfect or flawless ( acknowledge limitations)

•  Final version (implies no more iterations)

## 24.4 SECH Compliance Statement

[Kimi to complete: Confirm all 5 SECH layers operational, AI ethics charter followed, no constitutional violations.]

# 25. Gate 6 Final Closure Package Draft

Document ID: ONX-G6FCP-2026-001. Kimi produces after Founder authorization.

•  Section 1: Executive Summary — Gate 6 scope, objectives, outcome

•  Section 2: Option C+ Extension Status — New AI features added to Option C+

•  Section 3: WP 6.1-6.8 Completion Matrix — Evidence per work package

•  Section 4: Engineering Deliverables — 24 files created, 13 modified

•  Section 5: Governance Deliverables — 8 L1-L3 documents (Kimi track)

•  Section 6: Deployment Verification — ONX-G6DVR-2026-001 populated

•  Section 7: Final Sign-Off — Husam (Engineer), Kimi (Protector), Hadeer (Reviewer)

•  Section 8: Founder Authorization — Mohammed Shaheen signature block

•  Section 9: Post-Gate-6 Roadmap — Gate 7 preparation summary

•  Evidence Appendix: All commit hashes, deployment IDs, DB counts, screenshots

# 26. Gate 6 Sign-Off & Authorization Template

ONX-G6FCP-SIGN-2026-001. Signatures collected after all reviews complete.

## 26.1 Engineer Sign-Off — Husam

I confirm all WP 6.1-6.7 implemented per frozen architecture. Build/tsc/lint pass. All evidence submitted.

Signature: _____________ Date: _______ Commit: _________

## 26.2 Protector Sign-Off — Kimi

I confirm constitutional compliance, SECH alignment, frozen architecture adherence, all reviews complete.

Signature: _____________ Date: _______ Ref: ONX-G6FCP-2026-001

## 26.3 Reviewer Sign-Off — Hadeer

I confirm product quality review complete, all UI/UX criteria met, no critical findings.

Signature: _____________ Date: _______

## 26.4 Founder Authorization — Mohammed Shaheen

I authorize Gate 6 closure. I approve Gate 7 commencement.

Signature: _____________ Date: _______ Gate Closed: 6 → 7

# 27. Post-Gate-6 Roadmap Placeholder

## 27.1 Gate 7 Preview (Week 12-13)

•  Advanced analytics dashboard with filtering and date ranges

•  Titan interaction analytics (response quality scoring)

•  User session analytics (visitor journey mapping)

•  Corpus Batch 4 ingestion (topic: TBD by Founder)

## 27.2 Gate 8 Preview (Week 14-15)

•  Community contribution pathways — external document submission

•  Contribution review workflow (Hadeer track)

•  Community contributor profiles and attribution

•  Corpus Batch 5 ingestion (topic: TBD by Founder)

## 27.3 Gate 9 Preview (Week 16-17)

•  Third-party veterinary API integrations

•  External data source connectors

•  Real-time veterinary news feed

## 27.4 Gate 10 Preview (Week 18)

•  Full Civilization public launch

•  Public announcement and community onboarding

•  Post-launch monitoring and rapid response

## 27.5 Items Requiring Founder Decision

•  [FOUNDER INPUT]: Corpus Batch 4 topic and source documents

•  [FOUNDER INPUT]: Corpus Batch 5 topic and source documents

•  [FOUNDER INPUT]: Gate 7 analytics priorities (which metrics matter most)

•  [FOUNDER INPUT]: Community contribution guidelines (who can submit, what review process)

•  [FOUNDER INPUT]: Third-party API priority list (which veterinary data sources to integrate first)

ONX Civilization Systems

Gate 6 — Complete Build Kit

ONX-G6CBK-2026-001 | Execution-Ready

© 2026 ONX Civilization Systems