FOUNDER EXECUTION DIRECTIVE - ONX-TRAIN-H-EXECUTION-PACKAGE-2026-001

TRAIN H

FULL EXECUTION PACKAGE

8 Deliverables | 5 Work Packages | 50 Acceptance Criteria | Zero Ambiguity

Classification: Founder Operational Execution Directive

Priority: MAXIMUM

Status: ACTIVE IMMEDIATELY

Recipient: Kimi | Execution Orchestration Authority

Document Version: v1.0 | Immutable upon issue

Issue Date: 2026-06-21

=== DELIVERABLE H1 ===

TRAIN H MASTER EXECUTION PACKAGE

# 1. Train H Objective

Train H establishes the complete frontend foundation for the ONX platform. It delivers the application shell, navigation system, responsive framework, dashboard layout, and theme infrastructure that all subsequent frontend work will build upon. Train H transforms the backend-only application into a fully navigable, responsive, visually coherent multi-tenant SaaS interface.

# 2. Train H Scope

## 2.1 In-Scope Items

•  Root application layout with persistent shell (sidebar + topbar + content area)

•  Complete navigation system with route-aware active states and permission-gated menu items

•  Responsive framework with defined breakpoints, mobile-first behavior, and adaptive layouts

•  Dashboard page shell with stat cards, recent activity feed, and quick-action widgets

•  Theme system with design tokens, CSS variables, and dark/light mode toggle

•  Mobile navigation drawer with hamburger trigger, overlay, and touch-friendly targets

•  Breadcrumb trail component integrated with route hierarchy

•  Page header component with title, subtitle, and action slot

•  Loading states (skeleton loaders) for all async content areas

•  Error boundary with graceful fallback UI for runtime errors

## 2.2 Out-of-Scope Items (Boundaries)

•  NO feature-specific pages (civilization list, article editor, analytics charts) - these belong to later trains

•  NO data tables with sorting/filtering/pagination - generic table component belongs to Train I

•  NO form components beyond basic layout containers - form system belongs to Train I

•  NO user profile page - belongs to Train J

•  NO notification system - belongs to Train J

•  NO search functionality - belongs to Train K

•  NO internationalization (i18n) - belongs to Train L

•  NO onboarding flow - belongs to Train M

# 3. Train H Dependencies

| Dependency | Status | Details |
| --- | --- | --- |
| Train F (Auth) | REQUIRED | Authentication state (useSession) determines navigation visibility and route access |
| Train G (Backend) | REQUIRED | tRPC routers (civilization, user, analytics) provide data for dashboard widgets |
| Atlas V5.0 | REQUIRED | Frozen baseline - RBAC roles, permission matrix, file structure conventions |
| Coolify Deployment | REQUIRED | Staging environment must be operational for deployment evidence |
| shadcn/ui | REQUIRED | Component primitives (Sheet, Button, Card, Skeleton, Switch) used throughout |
| Tailwind CSS v4 | REQUIRED | Utility-first styling for all components |
| Next.js 16 App Router | REQUIRED | File-based routing, layouts, loading.tsx, error.tsx conventions |

# 4. Train H Sequencing

Train H Work Packages execute in strict sequence. Each WP's outputs become the next WP's inputs. No parallel execution.

| Seq | WP ID | Name | Phase | Prerequisites |
| --- | --- | --- | --- | --- |
| 1 | WP-H-01 | App Shell and Root Layout | Foundation | NONE |
| 2 | WP-H-02 | Navigation System | Structure | WP-H-01 |
| 3 | WP-H-03 | Responsive Framework | Adaptation | WP-H-01, WP-H-02 |
| 4 | WP-H-04 | Dashboard Layout and Widgets | Content | WP-H-01, WP-H-02, WP-H-03 |
| 5 | WP-H-05 | Theme System and Design Tokens | Polish | WP-H-01, WP-H-02, WP-H-03, WP-H-04 |

# 5. Train H Completion Criteria

•  All 5 WPs individually certified (binary PASS/FAIL per acceptance standard)

•  Cumulative Train H score: 100% (all WPs pass)

•  Staging deployment successful with zero build errors

•  Visual regression: no broken layouts at any breakpoint

•  Accessibility: WCAG 2.1 AA compliance for navigation and color contrast

•  Performance: Lighthouse score >= 90 for Performance, Accessibility, Best Practices

•  No console errors, no hydration mismatches, no unhandled exceptions

# 6. Train H Acceptance Authority

Acceptance is performed by Kimi (AI Execution Agent) acting as the ONX Acceptance Authority. Each WP is reviewed against its binary criteria. No partial credit. A single failed criterion fails the entire WP. A failed WP blocks Train H certification until corrected and re-submitted.

# 7. Train H Evidence Authority

Evidence is collected per the Train H Evidence Standard (Deliverable H6). All evidence is named per convention: EV-<CATEGORY>_WP-H-NN_<YYYYMMDD>_<descriptor>.<ext>. Evidence categories are: code, test, acceptance, deployment, visual. Evidence is submitted alongside each WP and reviewed before acceptance determination.

=== DELIVERABLE H2 ===

FULL WP REGISTRY - ALL TRAIN H WORK PACKAGES

# WP-H-01: APP SHELL and ROOT LAYOUT

## Registry Entry

| WP ID | WP-H-01 |
| --- | --- |
| Name | App Shell and Root Layout |
| Objective | Establish the foundational application shell that persists across all routes. Create the root layout with sidebar, topbar, and content area structure. Implement the base page wrapper with consistent spacing, scroll behavior, and transition animations. |
| Scope | Root layout component ¦ Sidebar container ¦ Topbar container ¦ Content area with scroll ¦ Base spacing system ¦ Loading fallback ¦ Error boundary |
| Files | layout.tsx (root) ¦ app-shell.tsx ¦ sidebar.tsx ¦ topbar.tsx ¦ content-area.tsx ¦ page-wrapper.tsx ¦ error-boundary.tsx ¦ loading.tsx ¦ not-found.tsx ¦ skeleton.tsx ¦ constants.ts |
| Dependencies | Train F (auth session hook), Train G (RBAC context) |
| Acceptance Summary | Layout shell renders at all routes ¦ Sidebar visible on desktop ¦ Topbar sticky ¦ Content scrollable independently ¦ No layout shift on route change |
| Evidence | EV-CODE_WP-H-01_20260621_layout-files.zip ¦ EV-TEST_WP-H-01_20260621_layout-tests.ts ¦ EV-VISUAL_WP-H-01_20260621_layout-screenshots.png ¦ EV-ACCEPT_WP-H-01_20260621_checklist.md |

# WP-H-02: NAVIGATION SYSTEM

## Registry Entry

| WP ID | WP-H-02 |
| --- | --- |
| Name | Navigation System |
| Objective | Build the complete navigation system including sidebar navigation menu, topbar user menu, breadcrumb trail, and mobile drawer. Navigation items are dynamically generated from route configuration with permission-based filtering. Active state is route-aware. Mobile drawer slides in from left with overlay. |
| Scope | Sidebar nav menu ¦ Topbar with user menu ¦ Breadcrumb component ¦ Mobile drawer ¦ Route configuration file ¦ Permission-gated nav items ¦ Active state highlighting |
| Files | nav-menu.tsx ¦ nav-item.tsx ¦ nav-section.tsx ¦ mobile-drawer.tsx ¦ breadcrumb.tsx ¦ topbar.tsx ¦ user-menu.tsx ¦ user-menu-mini.tsx ¦ mobile-menu-trigger.tsx ¦ route-config.ts ¦ use-active-route.ts ¦ use-nav-permissions.ts |
| Dependencies | WP-H-01 (layout shell), Train F (session + RBAC) |
| Acceptance Summary | All nav items render with correct labels and icons ¦ Active state matches current route ¦ Permission-gated items hidden for unauthorized roles ¦ Mobile drawer toggles with hamburger ¦ Breadcrumbs show route hierarchy ¦ User menu shows avatar, name, role, logout |
| Evidence | EV-CODE_WP-H-02_20260621_nav-files.zip ¦ EV-TEST_WP-H-02_20260621_nav-tests.ts ¦ EV-VISUAL_WP-H-02_20260621_nav-screenshots.png ¦ EV-ACCEPT_WP-H-02_20260621_checklist.md |

# WP-H-03: RESPONSIVE FRAMEWORK

## Registry Entry

| WP ID | WP-H-03 |
| --- | --- |
| Name | Responsive Framework |
| Objective | Implement the complete responsive behavior system with defined breakpoints, adaptive sidebar behavior (collapsible on tablet, hidden on mobile), responsive grid for content areas, touch-friendly targets, and breakpoint-aware hook for programmatic responsive logic. |
| Scope | Breakpoint definitions ¦ Collapsible sidebar (tablet) ¦ Hidden sidebar + drawer (mobile) ¦ Responsive content grid ¦ useBreakpoint hook ¦ Touch-friendly targets (>=44px) ¦ Font size scaling ¦ Container queries for widgets |
| Files | breakpoints.ts ¦ use-breakpoint.ts ¦ use-media-query.ts ¦ responsive-grid.tsx ¦ collapsible-sidebar.tsx ¦ media-queries.css |
| Dependencies | WP-H-01 (layout), WP-H-02 (navigation) |
| Acceptance Summary | Sidebar collapses at 1024px ¦ Sidebar hidden + drawer at 768px ¦ All touch targets >=44px ¦ Content grid adapts (1 col mobile, 2 col tablet, 3+ col desktop) ¦ No horizontal scroll at any breakpoint ¦ Font sizes scale appropriately |
| Evidence | EV-CODE_WP-H-03_20260621_responsive-files.zip ¦ EV-TEST_WP-H-03_20260621_responsive-tests.ts ¦ EV-VISUAL_WP-H-03_20260621_responsive-screenshots.png ¦ EV-ACCEPT_WP-H-03_20260621_checklist.md |

# WP-H-04: DASHBOARD LAYOUT and WIDGETS

## Registry Entry

| WP ID | WP-H-04 |
| --- | --- |
| Name | Dashboard Layout and Widgets |
| Objective | Build the dashboard page with a widget grid system, stat cards displaying summary data from tRPC endpoints, recent activity feed, and quick-action buttons. The dashboard serves as the landing page after login and demonstrates the integration of layout, navigation, responsive framework, and backend data. |
| Scope | Dashboard page ¦ Stat card component ¦ Activity feed component ¦ Quick actions bar ¦ Widget grid layout ¦ tRPC data integration ¦ Loading skeletons for widgets ¦ Empty states |
| Files | page.tsx (dashboard) ¦ stat-card.tsx ¦ activity-feed.tsx ¦ quick-actions.tsx ¦ widget-grid.tsx ¦ dashboard-skeleton.tsx ¦ empty-state.tsx |
| Dependencies | WP-H-01, WP-H-02, WP-H-03, Train G (analytics + user + civilization routers) |
| Acceptance Summary | Dashboard loads as post-login landing ¦ Stat cards display real data from tRPC ¦ Activity feed shows recent events ¦ Quick actions navigate to feature pages ¦ Widgets rearrange responsively ¦ Skeleton shown during data load ¦ Empty state when no data |
| Evidence | EV-CODE_WP-H-04_20260621_dashboard-files.zip ¦ EV-TEST_WP-H-04_20260621_dashboard-tests.ts ¦ EV-VISUAL_WP-H-04_20260621_dashboard-screenshots.png ¦ EV-DEPLOY_WP-H-04_20260621_staging-evidence.md |

# WP-H-05: THEME SYSTEM and DESIGN TOKENS

## Registry Entry

| WP ID | WP-H-05 |
| --- | --- |
| Name | Theme System and Design Tokens |
| Objective | Implement the complete theme infrastructure with CSS custom properties for colors, spacing, typography, and shadows. Provide dark/light mode toggle with persistence (localStorage). Create design token definitions in TypeScript for programmatic access. Ensure all previous WPs respect theme variables. |
| Scope | CSS custom properties (colors, spacing, typography, shadows) ¦ Design tokens TypeScript module ¦ Theme provider (React context) ¦ Dark/light toggle component ¦ localStorage persistence ¦ System preference detection ¦ Tailwind config integration ¦ Color contrast validation |
| Files | tokens.ts ¦ theme-provider.tsx ¦ theme-toggle.tsx ¦ use-theme.ts ¦ globals.css (token definitions) ¦ tailwind.config.ts (token mapping) |
| Dependencies | WP-H-01, WP-H-02, WP-H-03, WP-H-04 |
| Acceptance Summary | All colors use CSS variables ¦ Theme toggle switches dark/light ¦ Preference persisted in localStorage ¦ System preference detected on first visit ¦ All prior WPs respond to theme change ¦ Contrast ratio >= 4.5:1 for all text ¦ No flash of wrong theme on load |
| Evidence | EV-CODE_WP-H-05_20260621_theme-files.zip ¦ EV-TEST_WP-H-05_20260621_theme-tests.ts ¦ EV-VISUAL_WP-H-05_20260621_theme-screenshots.png ¦ EV-ACCEPT_WP-H-05_20260621_checklist.md |

=== DELIVERABLE H3 ===

WP-H-01 DETAILED EXECUTION PACKAGE

# WP-H-01: APP SHELL and ROOT LAYOUT - FULL SPECIFICATION

## Files to Create or Modify

| File Path | Description | Action |
| --- | --- | --- |
| src/app/layout.tsx | Root layout - HTML shell, providers, global styles | MODIFY |
| src/components/layout/app-shell.tsx | Main app shell - sidebar + topbar + content composition | CREATE |
| src/components/layout/sidebar.tsx | Sidebar container - width, scroll, collapse behavior | CREATE |
| src/components/layout/topbar.tsx | Topbar container - height, sticky, shadow | CREATE |
| src/components/layout/content-area.tsx | Content area - scrollable region with padding | CREATE |
| src/components/layout/page-wrapper.tsx | Page wrapper - title section + content slot | CREATE |
| src/components/layout/error-boundary.tsx | React error boundary with fallback UI | CREATE |
| src/app/loading.tsx | Next.js loading.tsx - global loading fallback | CREATE |
| src/app/error.tsx | Next.js error.tsx - global error fallback | CREATE |
| src/app/not-found.tsx | Next.js not-found.tsx - 404 page | CREATE |
| src/components/ui/skeleton.tsx | shadcn skeleton component for loading states | CREATE |
| src/lib/constants.ts | Layout constants (sidebar width, topbar height, etc.) | CREATE |

## Component Specifications

### app-shell.tsx

interface AppShellProps { children: React.ReactNode; }

export function AppShell({ children }: AppShellProps) {

return (

<div className="flex h-screen w-screen overflow-hidden bg-background">

<Sidebar />

<div className="flex flex-1 flex-col overflow-hidden">

<Topbar />

<ContentArea>{children}</ContentArea>

</div>

</div>

);

}

### sidebar.tsx

export function Sidebar() {

return (

<aside className="hidden md:flex h-full w-64 flex-col

border-r bg-sidebar flex-shrink-0">

{/* Logo section - fixed height 64px */}

<div className="flex h-16 items-center border-b px-4">

<Link href="/dashboard" className="flex items-center gap-2">

<span className="text-xl font-bold">ONX</span>

</Link>

</div>

{/* Nav items - scrollable */}

<nav className="flex-1 overflow-y-auto px-3 py-4">

<NavMenu />

</nav>

{/* Bottom section - user mini-profile */}

<div className="border-t p-3">

<UserMenuMini />

</div>

</aside>

);

}

### topbar.tsx

export function Topbar() {

return (

<header className="flex h-16 items-center justify-between

border-b bg-background px-4 flex-shrink-0">

<div className="flex items-center gap-4">

<MobileMenuTrigger />

<Breadcrumb />

</div>

<div className="flex items-center gap-3">

<ThemeToggle />

<UserMenu />

</div>

</header>

);

}

### content-area.tsx

interface ContentAreaProps { children: React.ReactNode; }

export function ContentArea({ children }: ContentAreaProps) {

return (

<main className="flex-1 overflow-y-auto p-6">

<PageWrapper>{children}</PageWrapper>

</main>

);

}

### page-wrapper.tsx

interface PageWrapperProps {

title?: string;

description?: string;

children: React.ReactNode;

actions?: React.ReactNode;

}

export function PageWrapper({ title, description, children, actions }: PageWrapperProps) {

return (

<div className="mx-auto max-w-7xl space-y-6">

{(title || actions) && (

<div className="flex items-start justify-between">

<div>

{title && <h1 className="text-2xl font-semibold">{title}</h1>}

{description && <p className="text-muted-foreground mt-1">{description}</p>}

</div>

{actions && <div className="flex items-center gap-2">{actions}</div>}

</div>

)}

{children}

</div>

);

}

## Layout Constants (src/lib/constants.ts)

export const LAYOUT = {

sidebar: {

width: 256,          // px - 16rem (w-64)

widthCollapsed: 64,  // px - 4rem (w-16)

headerHeight: 64,    // px

},

topbar: {

height: 64,          // px

},

content: {

maxWidth: 1280,      // px - max-w-7xl

padding: 24,         // px - p-6

},

breakpoints: {

mobile: 768,         // px - md breakpoint

tablet: 1024,        // px - lg breakpoint

desktop: 1280,       // px - xl breakpoint

},

} as const;

## Exact Routes Affected

•  /app/layout.tsx - wraps ALL routes (modified to include AppShell)

•  /app/(dashboard)/layout.tsx - dashboard group layout

•  /app/loading.tsx - shown during route transitions

•  /app/error.tsx - catches errors in route segments

•  /app/not-found.tsx - handles unknown routes

## Exact Breakpoints

| Range | Name | Behavior |
| --- | --- | --- |
| < 768px | Mobile | Sidebar hidden, hamburger trigger, full-width content, stacked layouts |
| 768px - 1023px | Tablet | Sidebar collapsible (icon-only), hamburger optional, 2-column grids |
| 1024px - 1279px | Desktop | Full sidebar expanded, 3-column grids, all nav visible |
| >= 1280px | Wide | Full sidebar, max-width content container centered, 4-column grids |

## Exact Responsive Behavior

•  Below 768px: Sidebar completely hidden. Topbar shows hamburger icon. Tapping hamburger opens MobileDrawer (Sheet from left). Content takes full width. Single column layout.

•  768px-1023px: Sidebar shows in collapsed mode (64px wide, icons only, tooltips on hover). Hamburger icon hidden. Content has left margin of 64px.

•  1024px+: Sidebar fully expanded (256px). Hamburger hidden. Content has left margin of 256px.

## Exact Navigation Behavior

•  Route change triggers Next.js navigation with loading.tsx fallback

•  Active route highlighted in sidebar with primary color background

•  Parent route active = child routes show expanded submenu

•  External links open in new tab with external icon

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-H01-01 | AppShell renders without errors at all breakpoints | PASS/FAIL |
| AC-H01-02 | Sidebar visible on desktop (>=1024px) | PASS/FAIL |
| AC-H01-03 | Topbar sticky at top of viewport | PASS/FAIL |
| AC-H01-04 | Content area scrolls independently | PASS/FAIL |
| AC-H01-05 | No layout shift on route change | PASS/FAIL |
| AC-H01-06 | Mobile drawer opens/closes smoothly | PASS/FAIL |
| AC-H01-07 | Error boundary catches and displays fallback UI | PASS/FAIL |
| AC-H01-08 | Loading state shown during async operations | PASS/FAIL |
| AC-H01-09 | 404 page renders for unknown routes | PASS/FAIL |
| AC-H01-10 | Page wrapper displays title and actions correctly | PASS/FAIL |

## Test Scenarios

01. Render AppShell - verify sidebar + topbar + content all present

02. Resize to 1280px - verify full sidebar expanded

03. Resize to 900px - verify collapsed sidebar

04. Resize to 375px - verify sidebar hidden, hamburger visible

05. Click hamburger - verify mobile drawer opens

06. Click overlay - verify mobile drawer closes

07. Navigate between routes - verify no layout shift

08. Trigger error in child component - verify error boundary catches

09. Visit /nonexistent - verify 404 page renders

10. Verify loading.tsx renders during slow navigation

## Evidence Package

EV-CODE_WP-H-01_20260621_layout-files.zip - All 12 source files

EV-TEST_WP-H-01_20260621_layout-tests.ts - Test script with 10 scenarios

EV-VISUAL_WP-H-01_20260621_desktop-layout.png - Desktop (1440px) screenshot

EV-VISUAL_WP-H-01_20260621_tablet-layout.png - Tablet (768px) screenshot

EV-VISUAL_WP-H-01_20260621_mobile-layout.png - Mobile (375px) screenshot

EV-VISUAL_WP-H-01_20260621_drawer-open.png - Mobile drawer open screenshot

EV-VISUAL_WP-H-01_20260621_error-boundary.png - Error fallback screenshot

EV-ACCEPT_WP-H-01_20260621_checklist.md - Completed acceptance checklist

=== DELIVERABLE H4 ===

WP-H-02 THROUGH WP-H-05 DETAILED EXECUTION PACKAGES

# WP-H-02: NAVIGATION SYSTEM - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/components/layout/nav-menu.tsx | Main navigation menu - renders nav items from config | CREATE |
| src/components/layout/nav-item.tsx | Individual nav item - icon, label, active state, expand/collapse | CREATE |
| src/components/layout/nav-section.tsx | Nav section group - collapsible category header | CREATE |
| src/components/layout/mobile-drawer.tsx | Mobile navigation drawer - Sheet from left | CREATE |
| src/components/layout/breadcrumb.tsx | Breadcrumb trail - route-aware with separators | CREATE |
| src/components/layout/user-menu.tsx | User dropdown - avatar, name, role, settings, logout | CREATE |
| src/components/layout/user-menu-mini.tsx | Collapsed sidebar user mini - avatar only + tooltip | CREATE |
| src/components/layout/mobile-menu-trigger.tsx | Hamburger button - opens mobile drawer | CREATE |
| src/config/routes.ts | Route configuration - paths, labels, icons, permissions, groups | CREATE |
| src/hooks/use-active-route.ts | Hook - determines active route, parent matching | CREATE |
| src/hooks/use-nav-permissions.ts | Hook - filters nav items by user permissions | CREATE |

## Route Configuration Specification (src/config/routes.ts)

import { LayoutDashboard, Users, BookOpen, BarChart3, Settings } from 'lucide-react';

export interface RouteConfig {

path: string;

label: string;

icon: LucideIcon;

permission?: string;      // RBAC permission required

group?: string;           // Section grouping

children?: RouteConfig[]; // Sub-routes

external?: boolean;       // Opens in new tab

}

export const mainRoutes: RouteConfig[] = [

{ path: '/dashboard', label: 'Dashboard', icon: LayoutDashboard, group: 'Overview' },

{ path: '/civilizations', label: 'Civilizations', icon: BookOpen, permission: 'civilization:read', group: 'Content' },

{ path: '/users', label: 'Users', icon: Users, permission: 'user:read', group: 'Administration' },

{ path: '/analytics', label: 'Analytics', icon: BarChart3, permission: 'analytics:read', group: 'Administration' },

{ path: '/settings', label: 'Settings', icon: Settings, group: 'System' },

];

## Nav Item Component Specification

interface NavItemProps {

route: RouteConfig;

isActive: boolean;

isCollapsed: boolean;

}

export function NavItem({ route, isActive, isCollapsed }: NavItemProps) {

const Icon = route.icon;

return (

<Link href={route.path} className={cn(

'flex items-center gap-3 rounded-lg px-3 py-2 text-sm font-medium',

isActive ? 'bg-primary text-primary-foreground'

: 'text-muted-foreground hover:bg-accent hover:text-accent-foreground'

)}>

<Icon className="h-5 w-5 flex-shrink-0" />

{!isCollapsed && <span>{route.label}</span>}

</Link>

);

}

## User Menu Specification

export function UserMenu() {

const { data: session } = useSession();

return (

<DropdownMenu>

<DropdownMenuTrigger asChild>

<Button variant="ghost" className="relative h-9 w-9 rounded-full">

<Avatar className="h-9 w-9">

<AvatarFallback>{getInitials(session?.user?.name)}</AvatarFallback>

</Avatar>

</Button>

</DropdownMenuTrigger>

<DropdownMenuContent align="end" className="w-56">

<DropdownMenuLabel>

<div className="flex flex-col">

<span>{session?.user?.name}</span>

<span className="text-xs text-muted-foreground">{session?.user?.email}</span>

</div>

</DropdownMenuLabel>

<DropdownMenuSeparator />

<DropdownMenuItem>Profile</DropdownMenuItem>

<DropdownMenuItem>Settings</DropdownMenuItem>

<DropdownMenuSeparator />

<DropdownMenuItem onClick={() => signOut()}>Log out</DropdownMenuItem>

</DropdownMenuContent>

</DropdownMenu>

);

}

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-H02-01 | All route config items render as nav items | PASS/FAIL |
| AC-H02-02 | Active route highlighted with primary color | PASS/FAIL |
| AC-H02-03 | Permission-gated routes hidden for unauthorized users | PASS/FAIL |
| AC-H02-04 | Mobile drawer slides from left with overlay | PASS/FAIL |
| AC-H02-05 | Breadcrumbs show correct route hierarchy | PASS/FAIL |
| AC-H02-06 | User menu shows name, email, role, logout | PASS/FAIL |
| AC-H02-07 | Collapsed sidebar shows icons only with tooltips | PASS/FAIL |
| AC-H02-08 | External links open in new tab with icon | PASS/FAIL |
| AC-H02-09 | Nav sections collapse/expand on click | PASS/FAIL |
| AC-H02-10 | Keyboard navigation works (Tab, Enter, Escape) | PASS/FAIL |

# WP-H-03: RESPONSIVE FRAMEWORK - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/lib/breakpoints.ts | Breakpoint definitions - pixel values + Tailwind mapping | CREATE |
| src/hooks/use-breakpoint.ts | useBreakpoint hook - returns current breakpoint name | CREATE |
| src/hooks/use-media-query.ts | useMediaQuery hook - generic media query listener | CREATE |
| src/components/layout/responsive-grid.tsx | Responsive grid - column count adapts to breakpoint | CREATE |
| src/components/layout/collapsible-sidebar.tsx | Collapsible sidebar - toggles expanded/collapsed | CREATE |
| src/styles/media-queries.css | Custom media queries and container query definitions | CREATE |

## Breakpoint Specification

export const breakpoints = {

sm: 640,    // Small devices

md: 768,    // Tablets - sidebar hidden threshold

lg: 1024,   // Desktop - sidebar expanded threshold

xl: 1280,   // Large desktop - max-width container

'2xl': 1536,// Extra large

} as const;

export type BreakpointName = keyof typeof breakpoints;

export function getBreakpointName(width: number): BreakpointName {

if (width >= 1536) return '2xl';

if (width >= 1280) return 'xl';

if (width >= 1024) return 'lg';

if (width >= 768) return 'md';

if (width >= 640) return 'sm';

return 'sm'; // default

}

## useBreakpoint Hook

'use client';

import { useState, useEffect } from 'react';

import { getBreakpointName, type BreakpointName } from '@/lib/breakpoints';

export function useBreakpoint(): BreakpointName {

const [breakpoint, setBreakpoint] = useState<BreakpointName>('lg');

useEffect(() => {

const update = () => setBreakpoint(getBreakpointName(window.innerWidth));

update();

window.addEventListener('resize', update);

return () => window.removeEventListener('resize', update);

}, []);

return breakpoint;

}

## Responsive Grid Component

interface ResponsiveGridProps {

children: React.ReactNode;

className?: string;

}

export function ResponsiveGrid({ children, className }: ResponsiveGridProps) {

return (

<div className={cn(

'grid gap-4 grid-cols-1 sm:grid-cols-1 md:grid-cols-2 lg:grid-cols-3 xl:grid-cols-4',

className

)}>

{children}

</div>

);

}

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-H03-01 | useBreakpoint returns correct value at each breakpoint | PASS/FAIL |
| AC-H03-02 | Sidebar collapses at 1024px (lg) | PASS/FAIL |
| AC-H03-03 | Sidebar hidden + drawer at 768px (md) | PASS/FAIL |
| AC-H03-04 | All touch targets >= 44px minimum | PASS/FAIL |
| AC-H03-05 | Grid adapts columns (1/2/3/4) at breakpoints | PASS/FAIL |
| AC-H03-06 | No horizontal scroll at any breakpoint | PASS/FAIL |
| AC-H03-07 | Font sizes scale with breakpoint | PASS/FAIL |
| AC-H03-08 | Content container max-width applies at xl | PASS/FAIL |

# WP-H-04: DASHBOARD LAYOUT and WIDGETS - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/app/(dashboard)/page.tsx | Dashboard page - widget composition + data fetching | CREATE |
| src/components/dashboard/stat-card.tsx | Stat card - label, value, change indicator, icon | CREATE |
| src/components/dashboard/activity-feed.tsx | Activity feed - timestamped event list | CREATE |
| src/components/dashboard/quick-actions.tsx | Quick actions - shortcut buttons to feature pages | CREATE |
| src/components/dashboard/widget-grid.tsx | Widget grid - responsive dashboard grid layout | CREATE |
| src/components/dashboard/dashboard-skeleton.tsx | Dashboard skeleton - loading placeholder | CREATE |
| src/components/dashboard/empty-state.tsx | Empty state - shown when no data available | CREATE |

## Dashboard Page Specification

export default function DashboardPage() {

const { data: stats, isLoading } = api.analytics.summary.useQuery();

if (isLoading) return <DashboardSkeleton />;

return (

<PageWrapper

title='Dashboard'

description='Overview of your platform activity'

actions={<QuickActions />}

>

<WidgetGrid>

<StatCard label='Total Civilizations' value={stats?.civilizationCount ?? 0}

change={stats?.civilizationChange} icon={BookOpen} />

<StatCard label='Total Users' value={stats?.userCount ?? 0}

change={stats?.userChange} icon={Users} />

<StatCard label='Page Views (7d)' value={stats?.pageViews ?? 0}

change={stats?.pageViewChange} icon={Eye} />

<StatCard label='Active Sessions' value={stats?.activeSessions ?? 0} icon={Activity} />

</WidgetGrid>

<div className='grid gap-6 lg:grid-cols-3'>

<ActivityFeed className='lg:col-span-2' />

<RecentUsers />

</div>

</PageWrapper>

);

}

## Stat Card Specification

interface StatCardProps {

label: string;

value: number | string;

change?: number;          // Percentage change

icon: LucideIcon;

}

export function StatCard({ label, value, change, icon: Icon }: StatCardProps) {

return (

<Card>

<CardContent className='p-6'>

<div className='flex items-center justify-between'>

<div className='space-y-1'>

<p className='text-sm text-muted-foreground'>{label}</p>

<p className='text-2xl font-bold'>{value}</p>

{change !== undefined && (

<p className={cn('text-xs font-medium',

change >= 0 ? 'text-green-600' : 'text-red-600'

)}>

{change >= 0 ? '+' : ''}{change}%

</p>

)}

</div>

<div className='rounded-lg bg-primary/10 p-3'>

<Icon className='h-5 w-5 text-primary' />

</div>

</div>

</CardContent>

</Card>

);

}

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-H04-01 | Dashboard loads as post-login landing page | PASS/FAIL |
| AC-H04-02 | Stat cards display real data from tRPC | PASS/FAIL |
| AC-H04-03 | Change indicators show positive/negative with correct color | PASS/FAIL |
| AC-H04-04 | Activity feed shows timestamped events | PASS/FAIL |
| AC-H04-05 | Quick actions navigate to correct routes | PASS/FAIL |
| AC-H04-06 | Skeleton shown during data loading | PASS/FAIL |
| AC-H04-07 | Empty state shown when no data | PASS/FAIL |
| AC-H04-08 | Widgets rearrange responsively | PASS/FAIL |
| AC-H04-09 | Dashboard renders without console errors | PASS/FAIL |
| AC-H04-10 | All tRPC calls use proper error handling | PASS/FAIL |

# WP-H-05: THEME SYSTEM and DESIGN TOKENS - DETAILED PACKAGE

## Files to Create or Modify

| File Path | Description | Action |
| --- | --- | --- |
| src/app/globals.css | Global CSS - token definitions, dark mode variables | MODIFY |
| src/lib/tokens.ts | Design tokens - TypeScript definitions for all tokens | CREATE |
| src/components/theme/theme-provider.tsx | Theme provider - React context for theme state | CREATE |
| src/components/theme/theme-toggle.tsx | Theme toggle - sun/moon switch button | CREATE |
| src/hooks/use-theme.ts | useTheme hook - access theme state and toggle | CREATE |
| tailwind.config.ts | Tailwind config - map tokens to Tailwind theme | MODIFY |

## CSS Token Specification

/* src/app/globals.css - excerpt */

@layer base {

:root {

--background: 0 0% 100%;

--foreground: 222 47% 11%;

--card: 0 0% 100%;

--card-foreground: 222 47% 11%;

--popover: 0 0% 100%;

--popover-foreground: 222 47% 11%;

--primary: 217 91% 40%;

--primary-foreground: 0 0% 100%;

--secondary: 210 40% 96%;

--secondary-foreground: 222 47% 11%;

--muted: 210 40% 96%;

--muted-foreground: 215 16% 47%;

--accent: 210 40% 96%;

--accent-foreground: 222 47% 11%;

--destructive: 0 84% 60%;

--destructive-foreground: 0 0% 100%;

--border: 214 32% 91%;

--input: 214 32% 91%;

--ring: 217 91% 40%;

--radius: 0.5rem;

--sidebar-background: 0 0% 98%;

--sidebar-foreground: 240 5% 26%;

}

.dark {

--background: 222 47% 7%;

--foreground: 210 40% 98%;

--card: 222 47% 9%;

--card-foreground: 210 40% 98%;

/* ... all dark mode overrides ... */

}

}

## Theme Provider Specification

'use client';

import { createContext, useContext, useEffect, useState } from 'react';

type Theme = 'light' | 'dark' | 'system';

interface ThemeContextValue {

theme: Theme;

resolvedTheme: 'light' | 'dark';

setTheme: (theme: Theme) => void;

}

const ThemeContext = createContext<ThemeContextValue | null>(null);

export function ThemeProvider({ children }: { children: React.ReactNode }) {

const [theme, setThemeState] = useState<Theme>('system');

const [resolved, setResolved] = useState<'light' | 'dark'>('light');

useEffect(() => {

const root = document.documentElement;

const systemDark = window.matchMedia('(prefers-color-scheme: dark)').matches;

const isDark = theme === 'dark' || (theme === 'system' && systemDark);

root.classList.remove('light', 'dark');

root.classList.add(isDark ? 'dark' : 'light');

setResolved(isDark ? 'dark' : 'light');

}, [theme]);

return (

<ThemeContext.Provider value={{ theme, resolvedTheme: resolved, setTheme: setThemeState }}>

{children}

</ThemeContext.Provider>

);

}

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-H05-01 | All colors use CSS custom properties | PASS/FAIL |
| AC-H05-02 | Theme toggle switches between light/dark | PASS/FAIL |
| AC-H05-03 | Theme preference persisted in localStorage | PASS/FAIL |
| AC-H05-04 | System preference detected on first visit | PASS/FAIL |
| AC-H05-05 | All prior WPs respond to theme change | PASS/FAIL |
| AC-H05-06 | Contrast ratio >= 4.5:1 for all text | PASS/FAIL |
| AC-H05-07 | No flash of wrong theme on page load | PASS/FAIL |
| AC-H05-08 | Design tokens accessible from TypeScript | PASS/FAIL |
| AC-H05-09 | Tailwind config maps to CSS variables | PASS/FAIL |
| AC-H05-10 | Smooth transition between themes | PASS/FAIL |

=== DELIVERABLE H5 ===

TRAIN H ACCEPTANCE STANDARD

# Scoring Model

Binary PASS/FAIL per criterion. Each WP has 10 acceptance criteria. A WP passes only if ALL 10 criteria pass. A single failure fails the WP. A failed WP blocks progression to the next WP. Train H certifies only when all 5 WPs pass (50/50 = 100%).

# Mandatory Commands

# Staging build must pass

bun run build

# Type check must pass

bun run typecheck

# Lint must pass

bun run lint

# Test scripts must pass

bun run test:wp-h-01

bun run test:wp-h-02

bun run test:wp-h-03

bun run test:wp-h-04

bun run test:wp-h-05

# Staging deployment must succeed

curl -f https://staging.onx.dev/dashboard

# Binary Pass/Fail Criteria by WP

| WP | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | SCORE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP-H-01 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-H-02 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-H-03 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-H-04 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-H-05 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |

# Progression Rules

•  WP-H-01 must PASS before WP-H-02 can be submitted

•  WP-H-02 must PASS before WP-H-03 can be submitted

•  WP-H-03 must PASS before WP-H-04 can be submitted

•  WP-H-04 must PASS before WP-H-05 can be submitted

•  A failed WP must be corrected and re-submitted in full - no partial re-submission

•  Train H certifies only when all 5 WPs have PASSED in sequence

=== DELIVERABLE H6 ===

TRAIN H EVIDENCE STANDARD

# Evidence Categories

## 1. Code Evidence (EV-CODE)

•  All source files for the WP in a zip archive

•  File naming: EV-CODE_WP-H-NN_YYYYMMDD_<descriptor>.zip

•  Must include all CREATE and MODIFY files listed in the WP specification

•  Must be verifiable by file hash comparison

## 2. Test Evidence (EV-TEST)

•  Test script with all scenarios executed and results logged

•  File naming: EV-TEST_WP-H-NN_YYYYMMDD_<descriptor>.ts

•  Must use programmatic assertions (not manual inspection)

•  Must log PASS/FAIL for each scenario with timestamp

•  All scenarios must PASS for WP to be accepted

## 3. Visual Evidence (EV-VISUAL)

•  Screenshots at each breakpoint: mobile (375px), tablet (768px), desktop (1440px)

•  File naming: EV-VISUAL_WP-H-NN_YYYYMMDD_<breakpoint>-<description>.png

•  Must show the complete viewport, not cropped

•  Must be PNG format, minimum 1280x800 resolution

•  Theme toggle screenshots required for WP-H-05 (light + dark)

## 4. Acceptance Evidence (EV-ACCEPT)

•  Completed checklist with all criteria marked PASS/FAIL

•  File naming: EV-ACCEPT_WP-H-NN_YYYYMMDD_checklist.md

•  Must reference specific commit hash

•  Must be signed by submitting party (Husam)

## 5. Deployment Evidence (EV-DEPLOY)

•  Staging deployment confirmation

•  File naming: EV-DEPLOY_WP-H-NN_YYYYMMDD_staging.md

•  Must include deployment timestamp and URL

•  Must include curl verification output showing HTTP 200

•  Required for WP-H-04 (dashboard deployment verification)

# Evidence Naming Convention

Format: EV-<CATEGORY>_WP-H-<NN>_<YYYYMMDD>_<descriptor>.<ext>

Examples:

EV-CODE_WP-H-01_20260621_layout-files.zip

EV-TEST_WP-H-01_20260621_layout-tests.ts

EV-VISUAL_WP-H-01_20260621_desktop-layout.png

EV-VISUAL_WP-H-01_20260621_mobile-drawer.png

EV-ACCEPT_WP-H-01_20260621_checklist.md

EV-DEPLOY_WP-H-04_20260621_staging-evidence.md

# Required Artifacts per WP

| WP | Required Artifacts | Count |
| --- | --- | --- |
| WP-H-01 | Code zip, Test script, 3 screenshots, Checklist | 4 artifacts |
| WP-H-02 | Code zip, Test script, 4 screenshots, Checklist | 5 artifacts |
| WP-H-03 | Code zip, Test script, 4 screenshots, Checklist | 5 artifacts |
| WP-H-04 | Code zip, Test script, 4 screenshots, Checklist, Deploy evidence | 6 artifacts |
| WP-H-05 | Code zip, Test script, 6 screenshots (light+dark x3), Checklist | 7 artifacts |

=== DELIVERABLE H7 ===

TRAIN H EXECUTION ORDER

# Husam Execution Order - Sequential

## First WP: WP-H-01 - App Shell and Root Layout

Begin here. No prerequisites beyond Train F and G completion. Create the layout shell that all subsequent WPs depend upon. Do not proceed to WP-H-02 until WP-H-01 is accepted.

•  Create all 12 files listed in WP-H-01 specification

•  Run tests: bun run test:wp-h-01

•  Collect evidence package

•  Submit for acceptance

## Second WP: WP-H-02 - Navigation System

After WP-H-01 acceptance. Build navigation on top of the layout shell.

•  Create all 11 files listed in WP-H-02 specification

•  Run tests: bun run test:wp-h-02

•  Collect evidence package

•  Submit for acceptance

## Third WP: WP-H-03 - Responsive Framework

After WP-H-02 acceptance. Implement responsive behavior for layout and navigation.

•  Create all 6 files listed in WP-H-03 specification

•  Run tests: bun run test:wp-h-03

•  Collect evidence package

•  Submit for acceptance

## Fourth WP: WP-H-04 - Dashboard Layout and Widgets

After WP-H-03 acceptance. Build the dashboard page with real data integration.

•  Create all 7 files listed in WP-H-04 specification

•  Run tests: bun run test:wp-h-04

•  Collect evidence package (includes deployment evidence)

•  Deploy to staging and verify

•  Submit for acceptance

## Fifth WP: WP-H-05 - Theme System and Design Tokens

After WP-H-04 acceptance. Final WP - theme infrastructure and polish.

•  Create/modify all 6 files listed in WP-H-05 specification

•  Run tests: bun run test:wp-h-05

•  Collect evidence package (includes light+dark screenshots)

•  Submit for acceptance

# Stop Conditions

•  STOP if any acceptance criterion fails - correct and re-submit the failed WP

•  STOP if build fails - fix before submitting

•  STOP if typecheck fails - fix before submitting

•  STOP if Lighthouse score < 90 - optimize before submitting

•  STOP if console errors exist - fix before submitting

•  STOP if any WP evidence is missing - complete evidence before submitting

# Escalation Conditions

•  ESCALATE if a WP fails 3 times - Kimi will conduct detailed diagnostic review

•  ESCALATE if dependency on a later train is discovered - Founder decision required

•  ESCALATE if Atlas V5.0 contradiction found - immediate halt, Founder directive required

=== DELIVERABLE H8 ===

TRAIN H COMPLETION DEFINITION

# When Train H is Complete

Train H is COMPLETE when all of the following conditions are satisfied simultaneously:

01. All 5 WPs (WP-H-01 through WP-H-05) have been submitted and individually accepted

02. Each WP achieved 10/10 PASS on its acceptance criteria

03. All mandatory commands (build, typecheck, lint, all test scripts) return exit code 0

04. Staging deployment is operational with zero build errors

05. Visual regression: no broken layouts at mobile (375px), tablet (768px), desktop (1440px)

06. Accessibility: WCAG 2.1 AA compliance - color contrast >= 4.5:1, keyboard navigation functional

07. Performance: Lighthouse score >= 90 for Performance, Accessibility, Best Practices, SEO

08. No console errors, no hydration mismatches, no unhandled exceptions in production build

09. All evidence packages collected per Deliverable H6 naming convention and completeness requirements

10. Train H execution order followed sequentially with no skipped WPs

# When Train H is Certifiable

Train H is CERTIFIABLE immediately upon completion. Certification is issued by Kimi (Acceptance Authority) with a binary determination:

•  CERTIFIED: All conditions met - Train H score is 50/50 (100%)

•  NOT CERTIFIED: Any condition unmet - correction required before re-evaluation

# When Train H is Closed

Train H is CLOSED only after:

01. Train H certification is issued (CERTIFIED determination)

02. Final commit hash is recorded and bound to certification

03. Train H closure document is produced (analogous to ONX_TRAIN_G_FINAL_VERIFICATION)

04. Train I is activated as the next active train

05. Husam receives Train I execution order and begins WP-I-01 without pause

# Train H Score Summary

| Train | WPs | Criteria | Target |
| --- | --- | --- | --- |
| Train H | 5 | 50 | 50/50 = 100% |

# Success Condition

Success for this directive (ONX-TRAIN-H-EXECUTION-PACKAGE-2026-001) is achieved only when:

•  Train H is fully decomposed into 5 WPs

•  All WPs are defined with exact files, routes, components, and specifications

•  All acceptance criteria exist as binary PASS/FAIL for each WP

•  All evidence requirements exist per the evidence standard

•  Execution order is specified with stop and escalation conditions

•  Completion, certifiable, and closed states are unambiguously defined

•  Husam can execute Train H from WP-H-01 through WP-H-05 without requiring another issuance cycle