FOUNDER EXECUTION DIRECTIVE - ONX-TRAIN-I-EXECUTION-PACKAGE-2026-001

TRAIN I

FULL EXECUTION PACKAGE

9 Deliverables | 5 Work Packages | 50 Acceptance Criteria | Zero Ambiguity

Classification: Founder Operational Execution Directive

Priority: MAXIMUM

Status: ACTIVE IMMEDIATELY

Recipient: Kimi | Execution Orchestration Authority

Document Version: v1.0 | Immutable upon issue

Issue Date: 2026-06-21

=== DELIVERABLE I1 ===

TRAIN I MASTER EXECUTION PACKAGE

# 1. Train I Objective

Train I delivers the complete reusable component library and data display infrastructure for the ONX platform. It provides the Data Table, Form System, Dialog/Modal system, Toast/Notification system, and Search/Filter/Utility components that all feature-specific pages (civilizations, users, articles, analytics) will consume. Train I transforms the application shell built in Train H into a fully equipped development environment where feature pages can be built rapidly using pre-built, tested, accessible components.

# 2. Train I Scope

## 2.1 In-Scope Items

•  Data Table component with sorting, filtering, pagination, column visibility toggle, row selection, and empty states

•  Form System with reusable form fields, validation integration, error display, form layout helpers, and submit handling

•  Dialog and Modal system with confirm dialogs, focus trap, escape-to-close, overlay click-to-close, and stacking

•  Toast and Notification system with auto-dismiss, stacking, action buttons, persistent toasts, and variants (info, success, warning, error)

•  Search, Filter and Utility components including search input with debounce, filter chips, badges, tags, and autocomplete

•  All components must be accessible (ARIA labels, keyboard navigation, screen reader support)

•  All components must respect the theme system (light/dark mode) from Train H

•  All components must include Storybook-style documentation comments

•  All components must include loading states and skeleton variants

•  All components must include comprehensive test coverage

## 2.2 Out-of-Scope Items (Boundaries)

•  NO feature-specific pages - civilization list, user management, article editor belong to later trains

•  NO chart or visualization components - belongs to Train K (Analytics)

•  NO drag-and-drop functionality - belongs to future enhancement

•  NO rich text editor - belongs to Train M (Content)

•  NO file upload components - belongs to Train J (User Profile)

•  NO calendar or date picker - belongs to future enhancement

•  NO wizard or stepper component - belongs to future enhancement

•  NO map or geographic components - belongs to future enhancement

# 3. Train I Dependencies

| Dependency | Status | Details |
| --- | --- | --- |
| Train F (Auth) | REQUIRED | Session state determines component permission gating |
| Train G (Backend) | REQUIRED | tRPC routers provide data consumed by table, form, search components |
| Train H (Frontend Shell) | REQUIRED | Theme system, layout shell, responsive framework, page wrapper |
| Atlas V5.0 | REQUIRED | Frozen baseline - RBAC roles, permission matrix, file structure |
| Coolify Deployment | REQUIRED | Staging environment for deployment evidence |
| shadcn/ui | REQUIRED | Primitives: Table, Dialog, Toast, Form, Input, Badge, Checkbox, Select |
| Tailwind CSS v4 | REQUIRED | Utility-first styling for all components |
| Zod | REQUIRED | Form validation schema definitions |
| @tanstack/react-table | REQUIRED | Headless table engine for sorting, filtering, pagination |

# 4. Train I Sequencing

Train I Work Packages execute in strict sequence. Each WP's outputs become the next WP's inputs. No parallel execution.

| Seq | WP ID | Name | Phase | Prerequisites |
| --- | --- | --- | --- | --- |
| 1 | WP-I-01 | Data Table Component | Data Display | NONE |
| 2 | WP-I-02 | Form System | Input | WP-I-01 |
| 3 | WP-I-03 | Dialog and Modal System | Overlay | WP-I-01, WP-I-02 |
| 4 | WP-I-04 | Toast and Notification System | Feedback | WP-I-01, WP-I-02, WP-I-03 |
| 5 | WP-I-05 | Search, Filter and Utility Components | Discovery | WP-I-01, WP-I-02, WP-I-03, WP-I-04 |

# 5. Train I Completion Criteria

•  All 5 WPs individually certified (binary PASS/FAIL per acceptance standard)

•  Cumulative Train I score: 100% (all WPs pass)

•  Staging deployment successful with zero build errors

•  All components render correctly in both light and dark themes

•  All components pass WCAG 2.1 AA accessibility standards

•  All components have zero console errors in production build

•  Component library can be imported and used by feature pages without modification

# 6. Train I Acceptance Authority

Acceptance is performed by Kimi (AI Execution Agent) acting as the ONX Acceptance Authority. Each WP is reviewed against its binary criteria. No partial credit. A single failed criterion fails the entire WP. A failed WP blocks Train I certification until corrected and re-submitted.

# 7. Train I Evidence Authority

Evidence is collected per the Train I Evidence Standard (Deliverable I6). All evidence is named per convention: EV-<CATEGORY>_WP-I-NN_<YYYYMMDD>_<descriptor>.<ext>. Evidence categories are: CODE, TEST, ACCEPT, BUILD, VISUAL, DEPLOY. Evidence is submitted alongside each WP and reviewed before acceptance determination.

# 8. Expected Outputs

•  42 source files (CREATE/MODIFY) across 5 WPs

•  5 test scripts with 10 scenarios each (50 total test scenarios)

•  Component library ready for import by feature-specific trains

•  Visual screenshot evidence across light/dark themes and responsive breakpoints

•  Staging deployment with all components demoed on a test page

=== DELIVERABLE I2 ===

FULL TRAIN I WP REGISTRY - ALL WORK PACKAGES

# WP-I-01: DATA TABLE COMPONENT

## Registry Entry

| WP ID | WP-I-01 |
| --- | --- |
| Name | Data Table Component |
| Objective | Build a comprehensive, reusable data table component using TanStack Table (React Table) with sorting, filtering, pagination, column visibility toggling, row selection, and empty states. The table must work with any data type, support server-side operations, and integrate with tRPC for data fetching. |
| Scope | Data table component ¦ Column definitions ¦ Sorting (client and server) ¦ Filtering (column and global) ¦ Pagination ¦ Column visibility toggle ¦ Row selection (single/multi) ¦ Empty state ¦ Loading skeleton ¦ Batch actions bar |
| Files | data-table.tsx ¦ data-table-toolbar.tsx ¦ data-table-pagination.tsx ¦ data-table-column-header.tsx ¦ data-table-row-actions.tsx ¦ data-table-view-options.tsx ¦ data-table-skeleton.tsx ¦ use-data-table.ts ¦ columns.tsx (example) |
| Dependencies | Train H (theme, layout), @tanstack/react-table |
| Acceptance | Table renders with any dataset ¦ Sorting toggles on column header click ¦ Filtering works per-column and globally ¦ Pagination controls functional ¦ Column visibility toggle works ¦ Row selection with checkbox ¦ Empty state on no data ¦ Skeleton during loading ¦ Batch actions on selection ¦ Accessible with ARIA |
| Evidence | EV-CODE_WP-I-01_YYYYMMDD_table-files.zip ¦ EV-TEST_WP-I-01_YYYYMMDD_table-tests.ts ¦ EV-VISUAL_WP-I-01_YYYYMMDD_table-screenshots.png ¦ EV-ACCEPT_WP-I-01_YYYYMMDD_checklist.md |

# WP-I-02: FORM SYSTEM

## Registry Entry

| WP ID | WP-I-02 |
| --- | --- |
| Name | Form System |
| Objective | Build a comprehensive form system with reusable form field components, Zod validation integration, error display, form layout helpers, and submit handling. Includes text input, textarea, select, checkbox, radio group, switch, and file input wrappers that all integrate with React Hook Form and Zod. |
| Scope | Form field components ¦ Zod validation schemas ¦ Error message display ¦ Form layout helpers (FormGrid, FormSection) ¦ React Hook Form integration ¦ FormButton with submit state ¦ Form reset ¦ Dirty state tracking ¦ Field-level and form-level validation ¦ Accessible form labels |
| Files | form.tsx ¦ form-field.tsx ¦ form-input.tsx ¦ form-textarea.tsx ¦ form-select.tsx ¦ form-checkbox.tsx ¦ form-switch.tsx ¦ form-radio-group.tsx ¦ form-label.tsx ¦ form-error.tsx ¦ use-form.ts |
| Dependencies | WP-I-01 (data table), Zod, react-hook-form |
| Acceptance | All form field types render correctly ¦ Validation errors display inline ¦ Form submission works with onSubmit ¦ Form reset clears all fields ¦ Dirty state tracked ¦ Accessible labels and ARIA ¦ Error messages announced by screen readers ¦ Works in both light and dark themes ¦ Loading state during submission ¦ Form layout helpers compose correctly |
| Evidence | EV-CODE_WP-I-02_YYYYMMDD_form-files.zip ¦ EV-TEST_WP-I-02_YYYYMMDD_form-tests.ts ¦ EV-VISUAL_WP-I-02_YYYYMMDD_form-screenshots.png ¦ EV-ACCEPT_WP-I-02_YYYYMMDD_checklist.md |

# WP-I-03: DIALOG AND MODAL SYSTEM

## Registry Entry

| WP ID | WP-I-03 |
| --- | --- |
| Name | Dialog and Modal System |
| Objective | Build a dialog and modal system with confirm dialogs, custom content modals, focus trap, escape-to-close, overlay click-to-close, and stacking support. Includes alert dialog for destructive actions, confirmation dialog for reversible actions, and a generic modal for custom content. |
| Scope | Alert dialog component ¦ Confirm dialog component ¦ Generic modal component ¦ Focus trap ¦ Escape-to-close ¦ Overlay click-to-close ¦ Stacking (nested dialogs) ¦ Dialog title and description ¦ Dialog actions (cancel/confirm) ¦ Dialog animation |
| Files | alert-dialog.tsx ¦ confirm-dialog.tsx ¦ modal-dialog.tsx ¦ use-dialog.ts ¦ dialog-stack.tsx ¦ dialog-provider.tsx |
| Dependencies | WP-I-01 (data table), WP-I-02 (form system) |
| Acceptance | Alert dialog blocks interaction until dismissed ¦ Confirm dialog returns boolean result ¦ Generic modal accepts custom content ¦ Focus trap keeps tab inside dialog ¦ Escape key closes topmost dialog ¦ Overlay click closes dialog ¦ Nested dialogs stack correctly ¦ Dialog title announced to screen readers ¦ Actions render in correct order ¦ Smooth open/close animation |
| Evidence | EV-CODE_WP-I-03_YYYYMMDD_dialog-files.zip ¦ EV-TEST_WP-I-03_YYYYMMDD_dialog-tests.ts ¦ EV-VISUAL_WP-I-03_YYYYMMDD_dialog-screenshots.png ¦ EV-ACCEPT_WP-I-03_YYYYMMDD_checklist.md |

# WP-I-04: TOAST AND NOTIFICATION SYSTEM

## Registry Entry

| WP ID | WP-I-04 |
| --- | --- |
| Name | Toast and Notification System |
| Objective | Build a toast and notification system with auto-dismiss, stacking, action buttons, persistent toasts, and variants (info, success, warning, error). Includes a toast provider, toast hook, toast viewport, and individual toast items with progress indicator and close button. |
| Scope | Toast provider ¦ Toast hook (useToast) ¦ Toast viewport ¦ Toast item component ¦ Auto-dismiss with progress bar ¦ Stacking (multiple toasts) ¦ Action buttons on toast ¦ Persistent toasts ¦ Variants (info, success, warning, error) ¦ Toast limit enforcement |
| Files | toast-provider.tsx ¦ use-toast.ts ¦ toast-viewport.tsx ¦ toast-item.tsx ¦ toast-action.tsx ¦ toast-progress.tsx |
| Dependencies | WP-I-01, WP-I-02, WP-I-03 |
| Acceptance | Toast renders with correct variant styling ¦ Auto-dismiss after timeout ¦ Progress bar shows remaining time ¦ Multiple toasts stack vertically ¦ Action button triggers callback ¦ Persistent toast requires manual dismiss ¦ Toast limit enforced (max 5) ¦ Screen reader announces toast ¦ Toast removed from DOM after dismiss ¦ Works in light and dark themes |
| Evidence | EV-CODE_WP-I-04_YYYYMMDD_toast-files.zip ¦ EV-TEST_WP-I-04_YYYYMMDD_toast-tests.ts ¦ EV-VISUAL_WP-I-04_YYYYMMDD_toast-screenshots.png ¦ EV-ACCEPT_WP-I-04_YYYYMMDD_checklist.md |

# WP-I-05: SEARCH, FILTER AND UTILITY COMPONENTS

## Registry Entry

| WP ID | WP-I-05 |
| --- | --- |
| Name | Search, Filter and Utility Components |
| Objective | Build search, filter, and utility components including search input with debounce, filter chips/badge bar, status badges, tags, and autocomplete dropdown. These components are used across data tables, forms, and feature pages for discovery and categorization. |
| Scope | Search input with debounce ¦ Filter chip/bar component ¦ Status badge component ¦ Tag component ¦ Autocomplete dropdown ¦ Command palette (CMD+K) preview ¦ Separator component ¦ Avatar group component ¦ Tooltip wrapper ¦ Copy-to-clipboard button |
| Files | search-input.tsx ¦ filter-chips.tsx ¦ status-badge.tsx ¦ tag.tsx ¦ autocomplete.tsx ¦ command-palette.tsx ¦ avatar-group.tsx ¦ copy-button.tsx |
| Dependencies | WP-I-01, WP-I-02, WP-I-03, WP-I-04 |
| Acceptance | Search input debounces onChange ¦ Filter chips add/remove filters ¦ Status badge shows correct color per variant ¦ Tags render with dismiss button ¦ Autocomplete filters options on input ¦ Command palette opens on CMD+K ¦ Avatar group stacks overlapping avatars ¦ Copy button copies text to clipboard ¦ All components accessible ¦ All components theme-aware |
| Evidence | EV-CODE_WP-I-05_YYYYMMDD_utility-files.zip ¦ EV-TEST_WP-I-05_YYYYMMDD_utility-tests.ts ¦ EV-VISUAL_WP-I-05_YYYYMMDD_utility-screenshots.png ¦ EV-DEPLOY_WP-I-05_YYYYMMDD_staging-evidence.md ¦ EV-ACCEPT_WP-I-05_YYYYMMDD_checklist.md |

=== DELIVERABLE I3 ===

WP-I-01 DETAILED EXECUTION PACKAGE

# WP-I-01: DATA TABLE COMPONENT - FULL SPECIFICATION

## Technical Objective

Create a fully reusable data table component powered by TanStack Table v8 that provides sorting, filtering, pagination, column visibility toggling, row selection, and empty states. The table must accept any dataset through generic TypeScript types and support both client-side and server-side data operations. It must integrate with the tRPC data fetching patterns established in Train G and render correctly within the Train H layout shell.

## Files to Create or Modify

| File Path | Description | Action |
| --- | --- | --- |
| src/components/ui/data-table.tsx | Main data table - TanStack Table integration, generic types | CREATE |
| src/components/ui/data-table-toolbar.tsx | Toolbar with global filter, column toggle, action buttons | CREATE |
| src/components/ui/data-table-pagination.tsx | Pagination controls - prev/next, page size, page info | CREATE |
| src/components/ui/data-table-column-header.tsx | Column header with sort toggle and sort indicator icon | CREATE |
| src/components/ui/data-table-row-actions.tsx | Row-level action dropdown (edit, delete, view) | CREATE |
| src/components/ui/data-table-view-options.tsx | Column visibility toggle dropdown | CREATE |
| src/components/ui/data-table-skeleton.tsx | Skeleton loader for table rows during data fetch | CREATE |
| src/hooks/use-data-table.ts | Hook - TanStack Table instance setup with options | CREATE |
| src/components/ui/table.tsx | shadcn Table primitives (Table, TableHead, etc.) | CREATE |

## Component Architecture

// data-table.tsx - Main component

interface DataTableProps<TData> {

columns: ColumnDef<TData>[];

data: TData[];

pagination?: { pageIndex: number; pageSize: number };

onPaginationChange?: (p: PaginationState) => void;

rowCount?: number;           // Total rows for server-side

enableRowSelection?: boolean;

enableColumnVisibility?: boolean;

toolbar?: React.ReactNode;

isLoading?: boolean;

}

export function DataTable<TData>({

columns, data, pagination, onPaginationChange,

rowCount, enableRowSelection, enableColumnVisibility,

toolbar, isLoading

}: DataTableProps<TData>) {

const table = useReactTable({

data, columns,

getCoreRowModel: getCoreRowModel(),

getSortedRowModel: getSortedRowModel(),

getFilteredRowModel: getFilteredRowModel(),

getPaginationRowModel: getPaginationRowModel(),

manualPagination: !!rowCount,

pageCount: rowCount ? Math.ceil(rowCount / pagination.pageSize) : -1,

state: { pagination },

onPaginationChange,

enableRowSelection,

});

if (isLoading) return <DataTableSkeleton columns={columns.length} />;

if (data.length === 0) return <DataTableEmpty columns={columns.length} />;

return (

<div className="space-y-4">

{toolbar}

<div className="rounded-md border">

<Table>

<TableHeader>

{table.getHeaderGroups().map(hg => (

<TableRow key={hg.id}>

{hg.headers.map(h => (

<DataTableColumnHeader key={h.id} header={h} />

))}

</TableRow>

))}

</TableHeader>

<TableBody>

{table.getRowModel().rows.map(row => (

<TableRow key={row.id} data-state={row.getIsSelected() && 'selected'}>

{row.getVisibleCells().map(cell => (

<TableCell key={cell.id}>{flexRender(cell.column.columnDef.cell, cell.getContext())}</TableCell>

))}

</TableRow>

))}

</TableBody>

</Table>

</div>

<DataTablePagination table={table} />

</div>

);

}

## Exact Test Scenarios

01. Render DataTable with 10 rows - verify all rows display

02. Click column header - verify sorting toggles ascending/descending/unsorted

03. Type in global filter - verify rows filter in real-time

04. Toggle column visibility - verify column hides/shows

05. Select a row - verify checkbox checked and row highlighted

06. Select multiple rows - verify batch selection works

07. Click pagination next - verify next page renders

08. Change page size - verify correct number of rows displayed

09. Render with empty data array - verify empty state displayed

10. Render with isLoading=true - verify skeleton rows displayed

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-I01-01 | DataTable renders with any generic dataset | PASS/FAIL |
| AC-I01-02 | Sorting toggles on column header click (asc/desc/none) | PASS/FAIL |
| AC-I01-03 | Global filter filters rows in real-time | PASS/FAIL |
| AC-I01-04 | Column visibility toggle hides/shows columns | PASS/FAIL |
| AC-I01-05 | Row selection with checkbox (single and multi) | PASS/FAIL |
| AC-I01-06 | Pagination controls navigate between pages | PASS/FAIL |
| AC-I01-07 | Empty state renders when data array is empty | PASS/FAIL |
| AC-I01-08 | Skeleton loader renders during isLoading state | PASS/FAIL |
| AC-I01-09 | All ARIA labels present for screen readers | PASS/FAIL |
| AC-I01-10 | Component renders correctly in dark mode | PASS/FAIL |

## Evidence Package

EV-CODE_WP-I-01_YYYYMMDD_table-files.zip - All 9 source files

EV-TEST_WP-I-01_YYYYMMDD_table-tests.ts - Test script with 10 scenarios

EV-VISUAL_WP-I-01_YYYYMMDD_table-light.png - Light mode screenshot

EV-VISUAL_WP-I-01_YYYYMMDD_table-dark.png - Dark mode screenshot

EV-VISUAL_WP-I-01_YYYYMMDD_table-sorting.png - Sorting active screenshot

EV-VISUAL_WP-I-01_YYYYMMDD_table-empty.png - Empty state screenshot

EV-ACCEPT_WP-I-01_YYYYMMDD_checklist.md - Completed acceptance checklist

## First Implementation Action

Step 1: Install TanStack Table: bun add @tanstack/react-table @tanstack/table-core. Step 2: Create src/components/ui/table.tsx with shadcn Table primitives. Step 3: Create src/components/ui/data-table.tsx with the main DataTable component. Step 4: Create data-table-column-header.tsx with sorting. Step 5: Create data-table-pagination.tsx. Step 6: Create data-table-toolbar.tsx. Step 7: Create data-table-skeleton.tsx. Step 8: Create use-data-table.ts hook. Step 9: Write test script. Step 10: Run tests and collect evidence.

=== DELIVERABLE I4 ===

WP-I-02 THROUGH WP-I-05 DETAILED EXECUTION PACKAGES

# WP-I-02: FORM SYSTEM - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/components/ui/form.tsx | Form wrapper - React Hook Form provider integration | CREATE |
| src/components/ui/form-field.tsx | Form field wrapper - label, input, error composition | CREATE |
| src/components/ui/form-input.tsx | Text input field with RHF register and error display | CREATE |
| src/components/ui/form-textarea.tsx | Textarea field with RHF and character count | CREATE |
| src/components/ui/form-select.tsx | Select dropdown field with RHF | CREATE |
| src/components/ui/form-checkbox.tsx | Checkbox field with RHF | CREATE |
| src/components/ui/form-switch.tsx | Switch/toggle field with RHF | CREATE |
| src/components/ui/form-radio-group.tsx | Radio group field with RHF | CREATE |
| src/components/ui/form-label.tsx | Accessible form label component | CREATE |
| src/components/ui/form-error.tsx | Error message display with ARIA live region | CREATE |
| src/hooks/use-form.ts | Hook - wrapper around useHookForm with Zod resolver | CREATE |

## Component Specification

// form-field.tsx - Composes label, input, and error

interface FormFieldProps<T extends FieldValues> {

name: Path<T>;

label: string;

description?: string;

children: (field: ControllerRenderProps<T>) => React.ReactNode;

}

export function FormField<T extends FieldValues>({ name, label, description, children }: FormFieldProps<T>) {

const { control, formState: { errors } } = useFormContext<T>();

const error = get(errors, name)?.message as string | undefined;

return (

<Controller

name={name}

control={control}

render={({ field }) => (

<div className="space-y-2">

<FormLabel htmlFor={name}>{label}</FormLabel>

{children(field)}

{description && <p className="text-sm text-muted-foreground">{description}</p>}

{error && <FormError>{error}</FormError>}

</div>

)}

/>

);

}

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-I02-01 | All form field types render correctly (input, textarea, select, checkbox, switch, radio) | PASS/FAIL |
| AC-I02-02 | Zod validation errors display inline below field | PASS/FAIL |
| AC-I02-03 | Form submission calls onSubmit with validated data | PASS/FAIL |
| AC-I02-04 | Form reset clears all fields to initial values | PASS/FAIL |
| AC-I02-05 | Dirty state tracked and exposed via hook | PASS/FAIL |
| AC-I02-06 | Accessible labels linked to inputs via htmlFor | PASS/FAIL |
| AC-I02-07 | Error messages announced by ARIA live region | PASS/FAIL |
| AC-I02-08 | All form components render correctly in dark mode | PASS/FAIL |
| AC-I02-09 | Submit button shows loading state during submission | PASS/FAIL |
| AC-I02-10 | Form layout helpers (FormGrid, FormSection) compose fields correctly | PASS/FAIL |

# WP-I-03: DIALOG AND MODAL SYSTEM - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/components/ui/alert-dialog.tsx | Alert dialog - blocks interaction, requires action | CREATE |
| src/components/ui/confirm-dialog.tsx | Confirm dialog - returns boolean on dismiss | CREATE |
| src/components/ui/modal-dialog.tsx | Generic modal - accepts custom content | CREATE |
| src/hooks/use-dialog.ts | Hook - dialog state management and callbacks | CREATE |
| src/components/ui/dialog-stack.tsx | Dialog stack provider for nested dialogs | CREATE |
| src/components/ui/dialog-provider.tsx | Context provider for dialog state | CREATE |

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-I03-01 | Alert dialog blocks all interaction until dismissed | PASS/FAIL |
| AC-I03-02 | Confirm dialog returns true/false on confirm/cancel | PASS/FAIL |
| AC-I03-03 | Generic modal renders custom content passed as children | PASS/FAIL |
| AC-I03-04 | Focus trap keeps keyboard tab cycling inside dialog | PASS/FAIL |
| AC-I03-05 | Escape key closes the topmost dialog only | PASS/FAIL |
| AC-I03-06 | Overlay click closes the dialog | PASS/FAIL |
| AC-I03-07 | Nested dialogs stack with correct z-index layering | PASS/FAIL |
| AC-I03-08 | Dialog title announced by screen reader on open | PASS/FAIL |
| AC-I03-09 | Action buttons render in correct order (cancel left, confirm right) | PASS/FAIL |
| AC-I03-10 | Dialog has smooth open/close animation | PASS/FAIL |

# WP-I-04: TOAST AND NOTIFICATION SYSTEM - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/components/ui/toast-provider.tsx | Toast context provider and state management | CREATE |
| src/hooks/use-toast.ts | Hook - toast creation and dismissal functions | CREATE |
| src/components/ui/toast-viewport.tsx | Fixed-position container for toast stack | CREATE |
| src/components/ui/toast-item.tsx | Individual toast with variant styling | CREATE |
| src/components/ui/toast-action.tsx | Action button rendered inside toast | CREATE |
| src/components/ui/toast-progress.tsx | Progress bar showing remaining display time | CREATE |

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-I04-01 | Toast renders with correct variant colors (info, success, warning, error) | PASS/FAIL |
| AC-I04-02 | Toast auto-dismisses after configured timeout (default 5000ms) | PASS/FAIL |
| AC-I04-03 | Progress bar animates showing remaining display time | PASS/FAIL |
| AC-I04-04 | Multiple toasts stack vertically with correct spacing | PASS/FAIL |
| AC-I04-05 | Action button triggers callback when clicked | PASS/FAIL |
| AC-I04-06 | Persistent toast does not auto-dismiss | PASS/FAIL |
| AC-I04-07 | Toast limit enforced (maximum 5 visible at once) | PASS/FAIL |
| AC-I04-08 | Screen reader announces toast message on appearance | PASS/FAIL |
| AC-I04-09 | Toast removed from DOM after dismissal animation | PASS/FAIL |
| AC-I04-10 | Toast renders correctly in both light and dark themes | PASS/FAIL |

# WP-I-05: SEARCH, FILTER AND UTILITY COMPONENTS - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/components/ui/search-input.tsx | Search input with debounce and clear button | CREATE |
| src/components/ui/filter-chips.tsx | Filter chip bar with add/remove filter pills | CREATE |
| src/components/ui/status-badge.tsx | Status badge with color variants | CREATE |
| src/components/ui/tag.tsx | Tag/chip with optional dismiss button | CREATE |
| src/components/ui/autocomplete.tsx | Autocomplete dropdown with keyboard navigation | CREATE |
| src/components/ui/command-palette.tsx | CMD+K command palette (preview implementation) | CREATE |
| src/components/ui/avatar-group.tsx | Overlapping avatar stack | CREATE |
| src/components/ui/copy-button.tsx | Copy-to-clipboard button with feedback | CREATE |

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-I05-01 | Search input debounces onChange callback (300ms delay) | PASS/FAIL |
| AC-I05-02 | Filter chips add and remove filters on click | PASS/FAIL |
| AC-I05-03 | Status badge renders correct color per variant prop | PASS/FAIL |
| AC-I05-04 | Tag renders with dismiss button that triggers onRemove | PASS/FAIL |
| AC-I05-05 | Autocomplete filters options and supports keyboard selection | PASS/FAIL |
| AC-I05-06 | Command palette opens on CMD+K and closes on Escape | PASS/FAIL |
| AC-I05-07 | Avatar group stacks overlapping avatars with count overflow | PASS/FAIL |
| AC-I05-08 | Copy button copies text and shows temporary success feedback | PASS/FAIL |
| AC-I05-09 | All components pass keyboard accessibility tests | PASS/FAIL |
| AC-I05-10 | All components render correctly in dark mode | PASS/FAIL |

=== DELIVERABLE I5 ===

TRAIN I ACCEPTANCE STANDARD

# Scoring Model

Binary PASS/FAIL per criterion. Each WP has 10 acceptance criteria. A WP passes only if ALL 10 criteria pass. A single failure fails the WP. A failed WP blocks progression to the next WP. Train I certifies only when all 5 WPs pass (50/50 = 100%).

# Mandatory Commands

# Install dependencies

bun add @tanstack/react-table @tanstack/table-core react-hook-form @hookform/resolvers zod

# Staging build must pass

bun run build

# Type check must pass

bun run typecheck

# Lint must pass

bun run lint

# Test scripts must pass

bun run test:wp-i-01

bun run test:wp-i-02

bun run test:wp-i-03

bun run test:wp-i-04

bun run test:wp-i-05

# Staging deployment must succeed

curl -f https://staging.onx.dev/components

# Binary Pass/Fail Criteria by WP

| WP | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | SCORE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP-I-01 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-I-02 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-I-03 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-I-04 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-I-05 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |

# Progression Rules

•  WP-I-01 must PASS before WP-I-02 can be submitted

•  WP-I-02 must PASS before WP-I-03 can be submitted

•  WP-I-03 must PASS before WP-I-04 can be submitted

•  WP-I-04 must PASS before WP-I-05 can be submitted

•  A failed WP must be corrected and re-submitted in full

•  Train I certifies only when all 5 WPs have PASSED in sequence

# Stop Conditions

•  STOP if any acceptance criterion fails - correct and re-submit

•  STOP if bun run build fails - fix before submitting

•  STOP if bun run typecheck fails - fix before submitting

•  STOP if console errors exist in production build - fix before submitting

•  STOP if any component breaks in dark mode - fix before submitting

•  STOP if any WP evidence is missing - complete evidence before submitting

# Escalation Conditions

•  ESCALATE if a WP fails 3 times - Kimi conducts diagnostic review

•  ESCALATE if dependency on a later train discovered - Founder decision required

•  ESCALATE if Atlas V5.0 contradiction found - immediate halt, Founder directive required

=== DELIVERABLE I6 ===

TRAIN I EVIDENCE STANDARD

# Evidence Categories

## 1. Code Evidence (EV-CODE)

•  All source files for the WP in a zip archive

•  File naming: EV-CODE_WP-I-NN_YYYYMMDD_<descriptor>.zip

•  Must include all CREATE and MODIFY files listed in the WP specification

## 2. Test Evidence (EV-TEST)

•  Test script with all scenarios executed and results logged

•  File naming: EV-TEST_WP-I-NN_YYYYMMDD_<descriptor>.ts

•  Must use programmatic assertions, not manual inspection

•  Must log PASS/FAIL for each scenario with timestamp

## 3. Acceptance Evidence (EV-ACPT)

•  Completed checklist with all criteria marked PASS/FAIL

•  File naming: EV-ACPT_WP-I-NN_YYYYMMDD_checklist.md

•  Must reference specific commit hash

•  Must be signed by submitting party (Husam)

## 4. Build Evidence (EV-BUILD)

•  Build log showing zero errors

•  File naming: EV-BUILD_WP-I-NN_YYYYMMDD_build.log

•  Must include command output with exit code 0

## 5. Visual Evidence (EV-VISUAL)

•  Screenshots showing component in light and dark modes

•  File naming: EV-VISUAL_WP-I-NN_YYYYMMDD_<component>-<theme>.png

•  Must be PNG format, minimum 1280x800 resolution

•  Must show complete component, not cropped

## 6. Deployment Evidence (EV-DEPLOY)

•  Staging deployment confirmation

•  File naming: EV-DEPLOY_WP-I-NN_YYYYMMDD_staging.md

•  Must include deployment timestamp and URL

•  Must include curl verification output showing HTTP 200

•  Required for WP-I-05 (final WP)

# Evidence Naming Convention

Format: EV-<CATEGORY>_WP-I-<NN>_<YYYYMMDD>_<descriptor>.<ext>

Examples:

EV-CODE_WP-I-01_20260622_table-files.zip

EV-TEST_WP-I-01_20260622_table-tests.ts

EV-VISUAL_WP-I-01_20260622_data-table-light.png

EV-VISUAL_WP-I-01_20260622_data-table-dark.png

EV-ACPT_WP-I-01_20260622_checklist.md

EV-BUILD_WP-I-05_20260622_build.log

EV-DEPLOY_WP-I-05_20260622_staging.md

# Required Artifacts per WP

| WP | Required Artifacts | Count |
| --- | --- | --- |
| WP-I-01 | Code zip, Test script, 4 screenshots, Checklist | 5 artifacts |
| WP-I-02 | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-I-03 | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-I-04 | Code zip, Test script, 4 screenshots, Checklist | 5 artifacts |
| WP-I-05 | Code zip, Test script, 4 screenshots, Checklist, Build log, Deploy evidence | 7 artifacts |

# Commit Hash Requirement

Every evidence file must reference the git commit hash used for the submission. The commit hash is recorded in the acceptance checklist and must match across all evidence files for a given WP. Evidence from different commits for the same WP is invalid.

=== DELIVERABLE I7 ===

TRAIN I HUSAM EXECUTION ORDER

# What Starts Now

Husam begins WP-I-01 immediately. No waiting. The first action is to install the required dependencies for Train I.

# First WP: WP-I-01 - Data Table Component

•  Install: bun add @tanstack/react-table @tanstack/table-core

•  Create all 9 files listed in WP-I-01 specification

•  Run tests: bun run test:wp-i-01

•  Collect evidence package per Deliverable I6

•  Submit for acceptance

# Second WP: WP-I-02 - Form System

•  Install: bun add react-hook-form @hookform/resolvers zod

•  Create all 11 files listed in WP-I-02 specification

•  Run tests: bun run test:wp-i-02

•  Collect evidence package

•  Submit for acceptance

# Third WP: WP-I-03 - Dialog and Modal System

•  Create all 6 files listed in WP-I-03 specification

•  Run tests: bun run test:wp-i-03

•  Collect evidence package

•  Submit for acceptance

# Fourth WP: WP-I-04 - Toast and Notification System

•  Create all 6 files listed in WP-I-04 specification

•  Run tests: bun run test:wp-i-04

•  Collect evidence package

•  Submit for acceptance

# Fifth WP: WP-I-05 - Search, Filter and Utility Components

•  Create all 8 files listed in WP-I-05 specification

•  Run tests: bun run test:wp-i-05

•  Deploy to staging and verify all components on demo page

•  Collect evidence package (includes build log and deploy evidence)

•  Submit for acceptance

# Reporting Format

Each WP submission must include: (1) Evidence package with all required artifacts per Deliverable I6, (2) Acceptance checklist with all 10 criteria marked PASS/FAIL, (3) Commit hash of the submission, (4) Brief notes on any implementation decisions.

=== DELIVERABLE I8 ===

TRAIN I COMPLETION AND CLOSURE DEFINITION

# When Each WP is Complete

A WP is COMPLETE when all of the following are satisfied:

•  All files specified in the WP are created or modified

•  Test script passes all 10 scenarios (10/10 PASS)

•  Evidence package is complete per Deliverable I6

•  bun run build returns zero errors

•  No console errors in production build

# When Each WP is Certifiable

A WP is CERTIFIABLE when it is COMPLETE and Kimi has reviewed the evidence and confirmed all 10 acceptance criteria pass.

# When Train I is Complete

Train I is COMPLETE when all 5 WPs are individually COMPLETE.

# When Train I is Closed

Train I is CLOSED only after:

01. All 5 WPs are CERTIFIED (10/10 each)

02. Cumulative score is 50/50 (100%)

03. Final commit hash is recorded and bound to certification

04. Train I closure document is produced

05. Train J is activated as the next active train

06. Husam receives Train J execution order and begins WP-J-01 without pause

# Final Train I Verification Evidence

Train I final verification requires:

•  All 5 WP acceptance checklists (10/10 each)

•  All test scripts with PASS logs

•  Staging deployment verification (HTTP 200)

•  Component demo page showing all components in light and dark modes

•  Build log with zero errors

•  Final commit hash recorded

# Train I Score Summary

| Train | WPs | Criteria | Target |
| --- | --- | --- | --- |
| Train I | 5 | 50 | 50/50 = 100% |

=== DELIVERABLE I9 ===

ATTACHMENT AND FILE PACKAGE REQUIREMENT

# Attached Templates and Skeletons

## Test Script Template

// scripts/test-wp-i-NN.ts - Template

import { strict as assert } from 'node:assert';

const TESTS = [

{ id: 'AC-I0N-01', name: 'Test description', fn: () => { /* assertion */ } },

{ id: 'AC-I0N-02', name: 'Test description', fn: () => { /* assertion */ } },

// ... repeat for all 10 criteria

] as const;

async function main() {

const timestamp = new Date().toISOString();

let passed = 0, failed = 0;

for (const test of TESTS) {

try {

await test.fn();

console.log(`${timestamp} PASS ${test.id} ${test.name}`);

passed++;

} catch (err) {

console.log(`${timestamp} FAIL ${test.id} ${test.name}: ${err}`);

failed++;

}

}

console.log(`\nResults: ${passed} passed, ${failed} failed`);

process.exit(failed > 0 ? 1 : 0);

}

main();

## Acceptance Checklist Template

# WP-I-NN Acceptance Checklist

Commit: <commit-hash>

Date: YYYY-MM-DD

Submitted by: Husam

| Criterion | Result | Notes |

|-----------|--------|-------|

| AC-I0N-01 | PASS   |       |

| AC-I0N-02 | PASS   |       |

| AC-I0N-03 | PASS   |       |

| AC-I0N-04 | PASS   |       |

| AC-I0N-05 | PASS   |       |

| AC-I0N-06 | PASS   |       |

| AC-I0N-07 | PASS   |       |

| AC-I0N-08 | PASS   |       |

| AC-I0N-09 | PASS   |       |

| AC-I0N-10 | PASS   |       |

Evidence: see matching EV-CODE, EV-TEST, EV-VISUAL artifacts.

## Evidence Checklist Template

# WP-I-NN Evidence Checklist

## Required Artifacts

- [ ] EV-CODE_WP-I-NN_YYYYMMDD_files.zip

- [ ] EV-TEST_WP-I-NN_YYYYMMDD_tests.ts

- [ ] EV-ACPT_WP-I-NN_YYYYMMDD_checklist.md

- [ ] EV-VISUAL_WP-I-NN_YYYYMMDD_light.png

- [ ] EV-VISUAL_WP-I-NN_YYYYMMDD_dark.png

## Optional (per WP)

- [ ] EV-BUILD_WP-I-NN_YYYYMMDD_build.log

- [ ] EV-DEPLOY_WP-I-NN_YYYYMMDD_staging.md

## Verification

- [ ] All files reference same commit hash

- [ ] All screenshots show complete component

- [ ] All test scenarios passed

## Component Route Map

TRAIN I COMPONENT ROUTE MAP

============================

WP-I-01: Data Table

src/components/ui/data-table.tsx

src/components/ui/data-table-toolbar.tsx

src/components/ui/data-table-pagination.tsx

src/components/ui/data-table-column-header.tsx

src/components/ui/data-table-row-actions.tsx

src/components/ui/data-table-view-options.tsx

src/components/ui/data-table-skeleton.tsx

src/hooks/use-data-table.ts

src/components/ui/table.tsx

WP-I-02: Form System

src/components/ui/form.tsx

src/components/ui/form-field.tsx

src/components/ui/form-input.tsx

src/components/ui/form-textarea.tsx

src/components/ui/form-select.tsx

src/components/ui/form-checkbox.tsx

src/components/ui/form-switch.tsx

src/components/ui/form-radio-group.tsx

src/components/ui/form-label.tsx

src/components/ui/form-error.tsx

src/hooks/use-form.ts

WP-I-03: Dialog System

src/components/ui/alert-dialog.tsx

src/components/ui/confirm-dialog.tsx

src/components/ui/modal-dialog.tsx

src/hooks/use-dialog.ts

src/components/ui/dialog-stack.tsx

src/components/ui/dialog-provider.tsx

WP-I-04: Toast System

src/components/ui/toast-provider.tsx

src/hooks/use-toast.ts

src/components/ui/toast-viewport.tsx

src/components/ui/toast-item.tsx

src/components/ui/toast-action.tsx

src/components/ui/toast-progress.tsx

WP-I-05: Utility Components

src/components/ui/search-input.tsx

src/components/ui/filter-chips.tsx

src/components/ui/status-badge.tsx

src/components/ui/tag.tsx

src/components/ui/autocomplete.tsx

src/components/ui/command-palette.tsx

src/components/ui/avatar-group.tsx

src/components/ui/copy-button.tsx

## Success Condition

Success for ONX-TRAIN-I-EXECUTION-PACKAGE-2026-001 is achieved only when: Train I is fully decomposed into 5 WPs; all WPs are defined with exact files, components, and specifications; all acceptance criteria exist as binary PASS/FAIL; all evidence requirements exist per the evidence standard; test script templates, acceptance checklist templates, and evidence checklist templates are attached; component route map is provided; WP-I-01 can begin immediately; Husam can execute Train I from start to finish without requiring another package issuance.