ACCEPTANCE AUTHORITY

Mandatory Acceptance Framework Binding

ONX-WAVE2-ACTIVATION-2026-001 — Deliverable D04

Document ID: ONX_ACCEPTANCE_AUTHORITY_v1.0

Directive: ONX-WAVE2-ACTIVATION-2026-001

Status: BINDING — Mandatory for all EP-02 through EP-05 execution

Date: 2026-06-21

# BINDING DECLARATION

By authority of ONX-WAVE2-ACTIVATION-2026-001, all Execution Program work from this date forward is hereby bound to the acceptance framework defined in ONX_UNIFIED_ACCEPTANCE_STANDARD_v1.0.

NO ALTERNATIVE acceptance framework is authorized. NO EXCEPTIONS. NO WAIVERS without Founder-level written authorization.

## Bound Document

| Field | Value |
| --- | --- |
| Framework ID | ONX_UNIFIED_ACCEPTANCE_STANDARD_v1.0 |
| Classification | CANONICAL EXECUTION STANDARD |
| Binding Scope | EP-02, EP-03, EP-04, EP-05 (and all future EPs) |
| Binding Authority | ONX-WAVE2-ACTIVATION-2026-001 (Founder Directive) |
| Bound By | Kimi — ONX Constitutional Agent |
| Binding Date | 2026-06-21 |
| Status | ACTIVE — Immediately Effective |

# ACCEPTANCE LEVELS SUMMARY (From Bound Standard)

| Level | Name | Min Pass % | Weight | Critical Items |
| --- | --- | --- | --- | --- |
| L1 | Security & Access Control | 90% | 25% | Auth endpoints, session security |
| L2 | Quality & Automation | 80% | 20% | Coverage >=80% |
| L3 | Deployment Readiness | 85% | 20% | Docker build, staging accessible |
| L4 | Operations & Observability | 80% | 15% | Health endpoint, structured logs |
| L5 | Readiness Decision Gate | 100% | 20% | ALL items — zero exceptions |

# COMPLIANCE REQUIREMENTS

Every Work Package must have defined acceptance criteria before execution begins

Every verification item must be scored using binary PASS/FAIL (no partial credit)

Critical items (marked ★) automatically fail their level if not passed

Evidence must be collected per ONX_UNIFIED_EVIDENCE_STANDARD_v1.0 before scoring

Overall EP score must meet minimum threshold for staging authorization

Staging Readiness Certification (D05) required before staging deployment

Production deployment requires separate Founder authorization (ONX-DEPLOY)

All scoring recorded in ONX_ACCEPTANCE_SCORING_FRAMEWORK_D04_v1.0

# CONSEQUENCES OF NON-COMPLIANCE

Work performed without adherence to this acceptance framework:

Will NOT be accepted regardless of technical quality

Will require re-work to collect proper evidence and re-score

May delay program certification and staging authorization

Must be brought into compliance before any certification proceeds

Bound By: _________________________  Date: __________  (Kimi)

Acknowledged By: __________________  Date: __________  (Husam)