ONX SYSTEMS

ONX-ATRP-2026-003: EP-01 Technical Baseline Validation

Corrected validation package for the actual Next.js + tRPC baseline

| Document ID | Version | Date | Gate Decision |
| --- | --- | --- | --- |
| ONX-ATRP-2026-003 | 1.0 | 2026-06-20 | REMEDIATION REQUIRED |

# Executive Verdict

EP-01 is verified as a functional Next.js + tRPC application. The baseline builds, lints, starts, serves pages, and executes public tRPC query/mutation flows. However, staging deployment is not fully authorized until operational remediation is complete.

Corrected stack: Next.js 16 App Router, React 19, tRPC v11, Drizzle ORM, Neon/Postgres.

Rejected stale claims: Hono backend, Vite frontend, SQLite WAL, Docker Compose, nginx, and separate port 3001 are not present in this repo.

Current gate: REMEDIATION REQUIRED before staging deployment readiness.

# D01: Technical Baseline Report

| Item | Observed Baseline |
| --- | --- |
| Commit | dd8802de5c25b178b8090f3557aa57401523c92f |
| Branch | main |
| Runtime | Next.js 16.2.9 production build |
| Source files | 94 TypeScript/TSX files under src |
| Source LOC | 4,321 lines under src |
| tRPC routers | 6 routers plus root router |
| tRPC procedures | 28 procedure definitions observed |
| Database schema | 9 Postgres tables across Drizzle schema modules |

# D02: Environment Report

| Environment Item | Observed Value |
| --- | --- |
| Node | v24.17.0 |
| npm | 11.13.0 |
| Bun | 1.3.14 |
| OS | Darwin arm64 |
| Database dependency | DATABASE_URL required |
| Admin dependency | ADMIN_ACCESS_TOKEN required |
| Auth dependency | BETTER_AUTH_SECRET and BETTER_AUTH_URL configured in env |

Local environment is not Debian 12 and does not match the stale validation text.

Vercel CLI remains outdated in the local machine context; upgrade recommended before deployment work.

No Dockerfiles, docker-compose, nginx config, or CI workflow files were found.

# D03: Deployment Readiness Assessment

| Readiness Area | Status | Evidence |
| --- | --- | --- |
| Production build | READY | bun run build passed |
| Static/dynamic route compilation | READY | 16 app routes generated; /api/trpc dynamic |
| Lint/format gate | READY | bun run lint passed; Biome checked 101 files |
| Runtime server | READY | next start served localhost:3000 in prior smoke test |
| tRPC public query | READY | civilization.listArticles returned seeded article data |
| tRPC public mutation | READY | analytics.track inserted row and returned HTTP 200 |
| Admin auth gate | PARTIALLY_READY | Token-based gate exists; Better Auth sessions not wired into protectedProcedure |
| Database migration/deploy workflow | PARTIALLY_READY | Drizzle config exists; automated deployment migration gate missing |
| CI/CD pipeline | NOT_READY | No .github workflow or equivalent CI config found |
| Backup/restore automation | NOT_READY | No database backup or restore automation found |

# D04: Known Issues Register

| ID | Severity | Issue | Remediation |
| --- | --- | --- | --- |
| ISSUE-001 | HIGH | Formal CI/CD pipeline missing | Add GitHub Actions or Vercel checks for build, lint, and migration dry-run |
| ISSUE-002 | HIGH | Backup/restore automation missing | Define Neon backup policy and restore drill evidence |
| ISSUE-003 | HIGH | Protected procedures use temporary admin token gate | Wire Better Auth sessions/roles into tRPC context |
| ISSUE-004 | MEDIUM | Deployment config absent | Add vercel.ts or documented Vercel project configuration |
| ISSUE-005 | MEDIUM | No automated test suite present | Add focused tests for routers and critical UI flows |
| ISSUE-006 | MEDIUM | No explicit health endpoint | Add /api/health or equivalent operational probe |
| ISSUE-007 | MEDIUM | Database migrations not validated in CI | Run drizzle-kit checks in deployment pipeline |
| ISSUE-008 | LOW | Outdated local Vercel CLI | Upgrade to latest Vercel CLI before deployment |
| ISSUE-009 | LOW | Documented stale stack claims existed | Correct validation docs to Next.js + tRPC baseline |

# D05: Technical Evidence Package

| Check | Result | Evidence |
| --- | --- | --- |
| Build | PASS | next build compiled successfully |
| TypeScript | PASS | TypeScript phase completed during next build |
| Lint | PASS | Biome checked 101 files with no fixes applied |
| Route smoke | PASS | Seven public routes returned HTTP 200 in prior runtime test |
| tRPC query | PASS | civilization.listArticles returned article data |
| tRPC mutation | PASS | analytics.track wrote row id 201 during smoke test |
| Browser smoke | PASS | Homepage and Knowledge page rendered; no captured console errors |
| Integrity hashes | PASS | SHA-256 hashes captured for source files |

## Evidence sample hashes

| File | SHA-256 |
| --- | --- |
| src/app/page.tsx | 94a270ad4eb1916cd29531dbe9f444187ab00c021ffe0e329f7529a9fafcbc04 |
| src/app/api/trpc/[trpc]/route.ts | 0f7c1b5fdf81526932ee66443671c764c55f372079c8e397be978d28bbab5f40 |
| src/server/api/root.ts | 113d0061a5f7d7c4ab5e71e88ae6305ea419725394fa4536d7dc92eac9bea303 |
| src/server/api/trpc.ts | c14f63713f7998d0f23b5b2f1078a80380751ae43c90c21ceec558b0fc6e62b0 |
| src/server/db/index.ts | 950e6b1d5f3b4e3a5e857b05208e793177f64b07550f566f1215d35c97e9a10d |

# D06: Next Execution Gate

| Gate | Decision | Required Before Staging |
| --- | --- | --- |
| EP-01 Technical Baseline | FUNCTIONAL | No blocker to local runtime validation |
| Staging Deployment | REMEDIATION REQUIRED | CI/CD, backup/restore, auth hardening, deployment config |
| Production Deployment | NOT AUTHORIZED | Requires staging pass plus Founder approval |

Start remediation with CI/CD and deployment config; these unblock repeatable staging checks.

Next, harden admin/session auth and add health/migration gates.

Finally, document backup/restore evidence and add focused automated tests.

# Final Classification

EP-01 is technically verified as a working Next.js + tRPC baseline. The correct gate classification is REMEDIATION REQUIRED for staging deployment readiness, not because the app fails to run, but because operational deployment controls are incomplete.