EP-01 STAGING READINESS RE-ISSUANCE PACKAGE

ONX-ATRP-2026-004R  |  9 Phases  |  4 Waves  |  For: Husam

Classification: Supreme Founder Operational Execution Directive  |  Priority: MAXIMUM

Supersedes: ONX-ATRP-2026-004 (MARKED SUPERSEDED — NOT ISSUABLE)

Runtime Stack: Next.js 16 + React 19 + tRPC v11 + Drizzle ORM + Neon/Postgres + Biome + TypeScript

Current Commit: dd8802de5c25b178b8090f3557aa57401523c92f

# SUPERSESSION NOTICE

The previously generated ONX-ATRP-2026-004 (12 Workstreams) contained stale technical assumptions (SQLite, Hono, Vite, separate backend on port 3001, WAL mode, file-copy backups) that do not match the verified runtime baseline.

ONX-ATRP-2026-004 is hereby marked:

STATUS: SUPERSEDED

ISSUABLE TO HUSAM: NO

REPLACED BY: ONX-ATRP-2026-004R (this document)

The old package may remain as historical evidence but shall not be used as the active execution package.

# PHASE 1: BASELINE LOCK & TECHNICAL REALITY CONFIRMATION

Lock the real current implementation baseline before any remediation. All facts below are verified, not assumed.

## 1.1 VERIFIED BASELINE FACTS

| COMPONENT | SPECIFICATION |
| --- | --- |
| Commit Hash | dd8802de5c25b178b8090f3557aa57401523c92f (verified) |
| Branch | main |
| Framework | Next.js 16 App Router |
| UI Library | React 19 |
| API Protocol | tRPC v11 |
| ORM | Drizzle ORM |
| Database | Neon/Postgres via DATABASE_URL |
| Linter/Formatter | Biome |
| Language | TypeScript (strict mode) |
| Package Manager | bun |
| Build Command | bun run build — PASS |
| Lint Command | bun run lint — PASS |
| Production Server | http://localhost:3000 — PASS |
| Architecture | Monolithic Next.js app (App Router) — NOT separate backend/frontend |

## 1.2 VERIFIED ROUTES (All return HTTP 200)

| COMPONENT | SPECIFICATION |
| --- | --- |
| GET / | Root route — operational |
| GET /ask | Ask route — operational |
| GET /constitution | Constitution route — operational |
| GET /knowledge | Knowledge route — operational |
| GET /pulse | Pulse route — operational |
| GET /registry | Registry route — operational |
| GET /gaps | Gaps route — operational |

## 1.3 VERIFIED tRPC PROCEDURES

| COMPONENT | SPECIFICATION |
| --- | --- |
| civilization.listArticles | tRPC query — PASS |
| analytics.track | tRPC mutation — PASS (including database write) |

## 1.4 VERIFIED MUTATION/WRITE PATH

analytics.track mutation writes to Neon/Postgres database — VERIFIED. Database write path is functional end-to-end.

## 1.5 VERIFIED SMOKE TESTS

| COMPONENT | SPECIFICATION |
| --- | --- |
| Browser smoke test | PASS — application loads in browser without errors |
| Console errors | PASS — zero captured browser console errors |
| Build | PASS — bun run build completes with zero errors |
| Lint | PASS — bun run lint passes with zero warnings |
| Production server start | PASS — server starts on :3000 |

## 1.6 KNOWN LIMITATIONS

Known Issues / Risks:

R: No authentication system — all routes are public

R: No authorization — no role-based access control

R: No automated tests — only manual smoke verification exists

R: No CI/CD pipeline — no automated build/lint/test/deploy

R: No health check endpoint beyond implicit Next.js runtime

R: No structured logging — no application log aggregation

R: No monitoring — no metrics, no alerts, no dashboard

R: No backup strategy for Neon/Postgres — relies on Neon defaults

R: No security headers beyond Next.js defaults

R: No rate limiting

R: No input sanitization beyond Zod (if present)

Deliverables:

D: Baseline Lock Report (this section)

Acceptance Criteria:

AC: All baseline facts are verified, not assumed

AC: No stale architecture claims present

AC: All limitations documented

Evidence Required:

E: Commit hash dd8802de5c25b178b8090f3557aa57401523c92f

E: bun run build output (PASS)

E: bun run lint output (PASS)

E: Route curl results (7 × 200)

E: tRPC procedure test results (2 × PASS)

E: Browser smoke test screenshot

# PHASE 2: SECURITY & ACCESS CONTROL HARDENING

Implements authentication, authorization, security headers, secrets management, input validation, and dependency security for the Next.js 16 monolithic architecture.

## 2.1 AUTHENTICATION IMPLEMENTATION

| COMPONENT | SPECIFICATION |
| --- | --- |
| Auth Library | NextAuth.js v5 (Auth.js) — integrates with Next.js App Router |
| Session Strategy | JWT sessions stored in HTTP-only secure cookies |
| Providers | Credentials provider (email/password) + optional OAuth (Google) |
| Password Hash | bcrypt (12 rounds) |
| JWT Config | Access token: 24h expiry. Secret from AUTH_SECRET env var. |
| Session Management | auth() helper in Server Components. useSession() in Client Components. |
| Protected Routes | Middleware (middleware.ts) checks session. Redirects /login if unauthenticated. |
| Login Page | /login route with form (email, password, validation, error handling) |
| Logout | /api/auth/signout endpoint clears session cookie. Redirects to /login. |
| Audit Logging | Log every auth event to app_logs table via analytics.track mutation. |

Deliverables:

D: middleware.ts (route protection)

D: app/login/page.tsx (login form)

D: auth.ts (NextAuth config)

D: types/auth.d.ts (type extensions)

Acceptance Criteria:

AC: Unauthenticated users redirected from protected routes to /login

AC: Valid login creates session cookie + redirects to intended route

AC: Invalid login shows error message without exposing system details

AC: Logout clears session and redirects to /login

AC: Session expires after 24h (configurable via env)

AC: Auth events logged: login_success, login_failure, logout, session_expired

Evidence Required:

E: middleware.ts source

E: login/page.tsx screenshot

E: auth.ts config

E: Test: unauthenticated → /login redirect

E: Test: valid login → session cookie + dashboard

E: Test: logout → cookie cleared

## 2.2 AUTHORIZATION IMPLEMENTATION

| COMPONENT | SPECIFICATION |
| --- | --- |
| Role Model | founder (full), admin (write), operator (read) — stored in users.role |
| Permission Check | Server Components: check session.user.role. Client: useAuth hook exposes role. |
| Route Guards | Middleware pattern: requireRole(roles[]) → 403 if insufficient. |
| Admin Pages | /registry, /gaps require admin+. /pulse requires authenticated. |
| Forbidden Page | Custom /forbidden page with return navigation. |

Deliverables:

D: lib/auth.ts (role helpers)

D: app/forbidden/page.tsx

D: Role-based middleware extensions

Acceptance Criteria:

AC: Role enforcement on all admin routes

AC: Operator sees 403 on /registry

AC: Founder passes all route guards

AC: Unauthorized attempts logged

## 2.3 SECURITY HEADERS & CONFIGURATION

| COMPONENT | SPECIFICATION |
| --- | --- |
| next.config.js | headers() function: HSTS, X-Frame-Options=DENY, X-Content-Type-Options=nosniff, Referrer-Policy=strict-origin-when-cross-origin |
| CSP | Content-Security-Policy header via next.config.js or middleware. Strict default-src, script-src. |
| Rate Limiting | @upstash/ratelimit with Redis/Upstash for API routes. 100 req/min per IP. |
| Input Validation | Zod schemas on ALL tRPC inputs + API route inputs. Max length, pattern validation. |
| Secrets | All secrets from env vars. .env.local in .gitignore. .env.example documents all required vars. |
| Dependency Audit | bun audit or npm audit on every build. Lockfile (bun.lockb) committed. |

Deliverables:

D: next.config.js (security headers)

D: lib/ratelimit.ts

D: lib/validation.ts (Zod schemas)

D: .env.example (secrets documentation)

Acceptance Criteria:

AC: Security headers on all responses (verify with curl -I)

AC: Rate limit returns 429 after threshold

AC: All API inputs validated via Zod

AC: No secrets in source code (gitleaks/bun audit pass)

AC: npm/bun audit passes with zero critical vulnerabilities

Evidence Required:

E: curl -I output showing all security headers

E: Rate limit test: 101st request → 429

E: Zod schema coverage report

E: bun audit output

# PHASE 3: TESTING & QUALITY AUTOMATION

Implements unit tests, integration tests, tRPC procedure tests, database operation tests, lint enforcement, and test coverage for the Next.js monolithic architecture.

## 3.1 TEST INFRASTRUCTURE

| COMPONENT | SPECIFICATION |
| --- | --- |
| Test Runner | Vitest (Vite-native, fast, TypeScript support) |
| Test Location | All tests in __tests__/ directory or co-located as *.test.ts beside source |
| Test Scripts | bun run test (unit), bun run test:integration (integration), bun run test:coverage (coverage report) |
| Mocking | vi.fn() for functions. Mock tRPC context. Mock Drizzle db with in-memory SQLite for unit tests. |
| Coverage Target | > 80% line coverage for critical paths (tRPC routers, auth, database operations) |

## 3.2 TEST CATEGORIES

| COMPONENT | SPECIFICATION |
| --- | --- |
| Unit Tests | lib/utils.ts, lib/validation.ts, auth helpers — pure function testing |
| tRPC Procedure Tests | All tRPC queries and mutations — mock db context, verify response shape, test error cases |
| Database Tests | Drizzle operations — insert, select, update, delete with test database |
| API Route Tests | Next.js API routes (if any) — verify HTTP status, response body, auth requirements |
| Integration Tests | End-to-end: client → tRPC → Drizzle → Neon → response — uses test Neon project or local Postgres |

Deliverables:

D: vitest.config.ts

D: __tests__/setup.ts (test database setup)

D: __tests__/trpc/civilization.test.ts

D: __tests__/trpc/analytics.test.ts

D: __tests__/auth.test.ts

D: __tests__/db/operations.test.ts

Acceptance Criteria:

AC: bun run test executes all tests with zero failures

AC: Coverage report generated and > 80% for critical paths

AC: All tRPC procedures have at least one test case

AC: Auth flow tested: login, logout, session expiry, protected route

AC: Database operations tested: CRUD on all tables

AC: bun run lint passes (enforced by CI or pre-commit)

Evidence Required:

E: vitest.config.ts

E: Test execution output (all pass)

E: Coverage report (lcov/HTML)

E: bun run lint output (PASS)

# PHASE 4: CI/CD & REPOSITORY OPERATIONS

Implements GitHub Actions workflows for build, lint, test, database migration, staging deployment, and environment variable management for the bun-based Next.js monolithic architecture.

## 4.1 WORKFLOW DEFINITIONS

| COMPONENT | SPECIFICATION |
| --- | --- |
| .github/workflows/ci.yml | On push/PR to main: checkout → bun setup → install → lint → build → test → coverage report |
| .github/workflows/deploy-staging.yml | On CI success + manual dispatch: build Docker image → push to registry → deploy to staging → health check → notify |
| .github/workflows/lint.yml | Standalone lint workflow. Uses biome check. Fails on any error. |
| .github/workflows/test.yml | Standalone test workflow. bun run test. Uploads coverage artifact. |
| .github/workflows/migrate.yml | Database migration workflow. Runs drizzle-kit migrate on staging/production database. |

## 4.2 DEPLOYMENT PIPELINE

| COMPONENT | SPECIFICATION |
| --- | --- |
| Build | bun install → bun run build → output in .next/ directory |
| Containerize | Dockerfile: multi-stage (deps → build → runtime). Uses oven/bun base image. Output: onx-runtime:latest |
| Push | ghcr.io (GitHub Container Registry) or Docker Hub |
| Deploy | Staging: ssh to host → docker pull → docker-compose up -d → health check |
| Health Verify | curl /health → expect 200 + {status: ok}. If fail → automatic rollback. |
| Notification | Slack webhook on success/failure. |

Deliverables:

D: .github/workflows/ci.yml

D: .github/workflows/deploy-staging.yml

D: .github/workflows/lint.yml

D: .github/workflows/test.yml

D: .github/workflows/migrate.yml

D: Dockerfile

D: docker-compose.staging.yml

D: scripts/deploy.sh

Acceptance Criteria:

AC: CI pipeline passes: lint → build → test → coverage

AC: Deployment pipeline: build → containerize → push → deploy → verify

AC: Failed deployment triggers automatic rollback to previous image

AC: Database migrations run before app deployment

AC: All workflows documented with trigger conditions

Evidence Required:

E: All 5 workflow YAML files

E: Dockerfile source

E: docker-compose.staging.yml

E: CI execution log (all green)

E: Deployment execution log

# PHASE 5: NEON/POSTGRES DATA OPERATIONS

Implements database migration strategy, backup plan, restore procedure, environment isolation (dev/staging/prod), and migration/rollback process for Neon serverless Postgres.

## 5.1 MIGRATION STRATEGY

| COMPONENT | SPECIFICATION |
| --- | --- |
| Tool | drizzle-kit (configured in drizzle.config.ts) |
| Generate | bun run db:generate → creates SQL migration files in db/migrations/ |
| Apply | bun run db:migrate → applies pending migrations via drizzle-kit migrate |
| Rollback | Each migration has up.sql and down.sql. Rollback: execute down.sql in reverse order. |
| Staging Migration | STAGING_MIGRATION_PLAN.md: backup → apply → verify → rollback plan ready |
| Repeatability | Migrations are idempotent (safe to re-run). Journal tracked in _drizzle_migrations table. |

## 5.2 BACKUP & RESTORE

| COMPONENT | SPECIFICATION |
| --- | --- |
| Backup Method | Neon built-in: automated daily backups + point-in-time recovery (up to 7 days). Manual: pg_dump for full exports. |
| Restore | Neon console: restore to point-in-time. Or pg_restore for full database restore. |
| RTO | < 15 minutes (Neon PITR restore time) |
| RPO | < 24 hours (Neon daily backup frequency, or PITR to any point in 7-day window) |
| Environment Isolation | Dev: local branch (neon branch). Staging: staging branch. Prod: main branch. |
| Scripts | scripts/backup.sh (pg_dump), scripts/restore.sh (pg_restore), scripts/migrate.sh (drizzle-kit migrate) |

Deliverables:

D: drizzle.config.ts (verified existing)

D: STAGING_MIGRATION_PLAN.md

D: scripts/backup.sh

D: scripts/restore.sh

D: scripts/migrate.sh

D: scripts/reset-local.sh

Acceptance Criteria:

AC: Migration process is repeatable and idempotent

AC: Rollback procedure documented and tested on staging

AC: Backup strategy leverages Neon PITR + pg_dump

AC: Environment isolation: dev/staging/prod use separate Neon branches

AC: RTO ≤ 15 min, RPO ≤ 24 hours

Evidence Required:

E: drizzle.config.ts

E: Migration SQL files

E: STAGING_MIGRATION_PLAN.md

E: scripts/backup.sh

E: scripts/restore.sh

E: Test: migration applies cleanly

E: Test: pg_dump produces valid export

# PHASE 6: OBSERVABILITY, HEALTH & MONITORING

Implements application logging, request tracing, health checks, metrics collection, monitoring integration, and alerting for the Next.js monolithic architecture.

## 6.1 HEALTH CHECKS

| COMPONENT | SPECIFICATION |
| --- | --- |
| GET /api/health | Liveness: {status: 'ok', timestamp, version: '1.0.0', uptime} |
| GET /api/health/ready | Readiness: checks DB connection (SELECT 1), memory < 90%, returns detailed status per dependency |
| GET /api/health/db | Database-specific: {connected: true, latency: '2ms', neon_branch: 'main'} |
| Startup Readiness | App waits for DB before accepting. Max retry: 30s exponential backoff. |

## 6.2 LOGGING

| COMPONENT | SPECIFICATION |
| --- | --- |
| Structured Logs | Pino: JSON format, levels (debug/info/warn/error/fatal), correlationId, userId, path, timestamp |
| Request Logs | Hono/Next.js middleware: method, path, statusCode, duration, userAgent |
| Error Logs | All errors with full context. FATAL triggers webhook alert. |
| Log Storage | Development: stdout. Staging/Production: Vercel Logs or external (Datadog/Logtail). |

## 6.3 METRICS & MONITORING

| COMPONENT | SPECIFICATION |
| --- | --- |
| Runtime Metrics | Custom /api/metrics endpoint or Vercel Analytics. Collect: request_count, error_count, response_time, active_sessions |
| External Monitoring | UptimeRobot or Pingdom: ping /api/health every 5 min. Alert on failure. |
| Alert Thresholds | Error rate > 5%, response time > 500ms, memory > 90%, health check fails 3 consecutive times |
| Alert Channels | Slack webhook primary. Email secondary. PagerDuty for P1 incidents. |

Deliverables:

D: app/api/health/route.ts

D: app/api/health/ready/route.ts

D: app/api/health/db/route.ts

D: lib/logger.ts

D: app/api/metrics/route.ts

D: Alert configuration

Acceptance Criteria:

AC: /api/health returns valid JSON status

AC: /api/health/ready checks DB and memory

AC: Structured logs include correlationId and user context

AC: Error rate > 5% triggers alert webhook

AC: Health check fails 3× consecutively → alert

AC: Monitoring dashboard accessible (Vercel or external)

Evidence Required:

E: app/api/health/route.ts

E: lib/logger.ts

E: app/api/metrics/route.ts

E: curl /api/health output

E: Log sample (JSON)

E: Alert webhook test

# PHASE 7: STAGING DEPLOYMENT ARCHITECTURE

Prepares the staging deployment: hosting platform, environment variables, build/start/deploy commands, health verification, rollback plan, SSL, and domain configuration for the Next.js 16 monolithic architecture on bun.

## 7.1 HOSTING TARGET

| COMPONENT | SPECIFICATION |
| --- | --- |
| Platform Options | Vercel (recommended for Next.js), Railway, Render, or Fly.io |
| Requirements | 1 CPU, 1GB RAM, 10GB SSD minimum. Node.js 20+ or bun runtime. |
| Database | Neon staging branch (separate from production). DATABASE_URL points to staging branch. |
| SSL/HTTPS | Platform-provided (Vercel: automatic). Custom domain with Cloudflare proxy. |

## 7.2 ENVIRONMENT VARIABLES (.env.staging)

| COMPONENT | SPECIFICATION |
| --- | --- |
| NODE_ENV | staging |
| NEXTAUTH_SECRET | <generated 32-char secret> |
| NEXTAUTH_URL | https://staging.onx.system |
| DATABASE_URL | <Neon staging branch connection string> |
| API_URL | https://staging.onx.system |
| AUTH_SECRET | <generated JWT secret> |
| UPSTASH_REDIS_REST_URL | <for rate limiting> |
| UPSTASH_REDIS_REST_TOKEN | <for rate limiting> |
| SLACK_WEBHOOK_URL | <for alerts> |

## 7.3 DEPLOY COMMANDS

| COMPONENT | SPECIFICATION |
| --- | --- |
| Build | bun install && bun run build |
| Start | bun start (next start on :3000) |
| Deploy (Vercel) | vercel --target=staging |
| Deploy (Docker) | docker build -t onx:staging . && docker run -p 3000:3000 --env-file .env.staging onx:staging |
| Health Verify | curl https://staging.onx.system/api/health → expect 200 + ok |
| Rollback | Vercel: vercel rollback. Docker: docker pull onx:previous && docker run. Keep last 3 image versions. |

Deliverables:

D: .env.staging.example

D: docker-compose.staging.yml

D: scripts/deploy-staging.sh

D: scripts/rollback-staging.sh

D: STAGING_DEPLOYMENT_PLAN.md

Acceptance Criteria:

AC: Staging deployment is reproducible from documented commands

AC: Environment variables documented in .env.staging.example (no secrets)

AC: Rollback path documented and testable (last 3 versions retained)

AC: SSL/HTTPS active on staging domain

AC: Health check verifies successful deployment

AC: Staging database is separate Neon branch (isolated from production)

Evidence Required:

E: .env.staging.example

E: docker-compose.staging.yml

E: deploy-staging.sh

E: rollback-staging.sh

E: STAGING_DEPLOYMENT_PLAN.md

E: Deployment checklist (all checked)

# PHASE 8: OPERATIONAL READINESS

Prepares runbooks, incident response, alert escalation, support ownership, monitoring dashboard, operational checklist, and post-deployment verification for the Next.js 16 monolithic architecture.

## 8.1 DELIVERABLES

| COMPONENT | SPECIFICATION |
| --- | --- |
| ONX_RUNBOOKS.md | Startup, shutdown, restart, health check, log viewing, backup, restore, scale procedures |
| INCIDENT_RESPONSE.md | Detect → Assess → Contain → Resolve → Verify → Document. P1/P2/P3 classification. |
| POST_DEPLOY_CHECKLIST.md | 8-point verification: health, routes, login, features, errors, metrics, alerts, backup |
| SUPPORT_OWNERSHIP.md | Husam: operations. Kimi: code changes. Founder: strategic/authorization. |
| ALERT_ESCALATION.md | L1: Slack (auto). L2: SMS (15 min no ack). L3: Founder call (30 min no ack). |
| MONITORING_PLAN.md | Grafana/Vercel dashboard: request rate, error rate, response time, active users, DB size. |

Acceptance Criteria:

AC: Operator can respond to any failure using ONX_RUNBOOKS.md

AC: Critical incidents escalate to Founder within 30 minutes

AC: Post-deployment checks defined and executable (8 points)

AC: Support ownership clearly assigned per role

AC: Monitoring dashboard plan documented with data sources

Evidence Required:

E: ONX_RUNBOOKS.md

E: INCIDENT_RESPONSE.md

E: POST_DEPLOY_CHECKLIST.md

E: SUPPORT_OWNERSHIP.md

E: ALERT_ESCALATION.md

E: MONITORING_PLAN.md

# PHASE 9: READINESS DECISION GATE

Final classification after all 8 phases complete. Classify as STAGING_READY, PARTIALLY_STAGING_READY, or REMEDIATION_REQUIRED based on evidence.

## 9.1 CLASSIFICATION CRITERIA

| COMPONENT | SPECIFICATION |
| --- | --- |
| STAGING_READY | All 8 phases complete. All AC met per phase. Zero undocumented issues. All evidence collected. Staging deploy plan executable. |
| PARTIALLY_STAGING_READY | 6-8 phases complete. Core functionality verified. Minor issues with documented workarounds. Deploy possible with known limits. |
| REMEDIATION_REQUIRED | < 6 phases complete. Critical blockers remain. Cannot deploy to staging without additional work. |

## 9.2 READINESS CHECKLIST

| PHASE | NAME | STATUS | VERIFICATION |
| --- | --- | --- | --- |
| P1 | Baseline Lock | PENDING | Verified commit, routes, tRPC, smoke tests |
| P2 | Security & Access Control | PENDING | Auth, authz, security headers, rate limit, audit |
| P3 | Testing & Quality | PENDING | Unit, integration, tRPC, DB tests, lint, coverage >80% |
| P4 | CI/CD | PENDING | Build, lint, test, deploy workflows, Docker |
| P5 | Neon/Postgres Operations | PENDING | Migrations, backup, restore, env isolation |
| P6 | Observability & Health | PENDING | Logs, health checks, metrics, alerts |
| P7 | Staging Deployment | PENDING | Host, env, build/deploy, rollback, SSL |
| P8 | Operational Readiness | PENDING | Runbooks, incident response, escalation, monitoring |

## 9.3 REMAINING ISSUES REGISTER

| ID | DESCRIPTION | SEVERITY | ASSIGNED PHASE | STATUS |
| --- | --- | --- | --- | --- |
| ISSUE-R01 | No authentication system | CRITICAL | P2 | All routes public |
| ISSUE-R02 | No authorization/role enforcement | CRITICAL | P2 | No RBAC |
| ISSUE-R03 | No automated tests | HIGH | P3 | Manual smoke only |
| ISSUE-R04 | No CI/CD pipeline | HIGH | P4 | Manual deployment only |
| ISSUE-R05 | No health check endpoint | HIGH | P6 | Only implicit Next.js runtime |
| ISSUE-R06 | No structured logging | HIGH | P6 | No log aggregation |
| ISSUE-R07 | No monitoring/alerts | HIGH | P6 | No metrics, no dashboard |
| ISSUE-R08 | No rate limiting | MEDIUM | P2 | API unprotected |
| ISSUE-R09 | No security headers beyond defaults | MEDIUM | P2 | HSTS/CSP missing |
| ISSUE-R10 | No input sanitization beyond Zod | MEDIUM | P2 | XSS risk |
| ISSUE-R11 | Backup relies on Neon defaults only | MEDIUM | P5 | No custom backup script |
| ISSUE-R12 | Environment variables not validated at startup | MEDIUM | P7 | Missing → runtime crash |

TOTAL: 12 issues  |  CRITICAL: 2  |  HIGH: 5  |  MEDIUM: 5

# WAVE 1: IMMEDIATE BLOCKER CLOSURE

Execute first. No waiting. Close authentication and authorization gaps immediately. Husam begins Wave 1 upon issuance.

Duration: ~7 hours  |  Phases: P2 (auth + authz)

| TASK | DESCRIPTION | COMMAND/ARTIFACT | ESTIMATE |
| --- | --- | --- | --- |
| P2-1 | Install NextAuth.js v5 | bun add next-auth@beta | ~15 min |
| P2-2 | Configure auth.ts with credentials provider | Auth.ts with bcrypt, JWT config, session callback | ~30 min |
| P2-3 | Create middleware.ts for route protection | Protect /registry, /gaps, /pulse. Redirect to /login. | ~30 min |
| P2-4 | Build /login page | Email/password form, validation, error display, loading state | ~1h |
| P2-5 | Implement role model | founder/admin/operator enum on users table. Seed 3 users. | ~30 min |
| P2-6 | Add role checks | Server Components: check session.user.role. Client: useAuth hook. | ~45 min |
| P2-7 | Create /forbidden page | Custom 403 page with return navigation | ~15 min |
| P2-8 | Wire tRPC context with auth | Pass session user to tRPC context. Protected procedures check role. | ~1h |
| P2-9 | Add security headers | next.config.js: HSTS, CSP, X-Frame-Options, etc. | ~30 min |
| P2-10 | Auth audit logging | Log login/logout/failure to analytics.track mutation | ~30 min |
| P2-11 | Manual smoke test | Test all routes with/without auth. Verify redirects and 403s. | ~30 min |
| P2-12 | Document auth architecture | AUTH_IMPLEMENTATION.md with flow diagram | ~30 min |

Acceptance Criteria:

AC: Unauthenticated users redirected from protected routes to /login

AC: Valid login creates session + redirects to intended route

AC: Operator sees 403 on /registry and /gaps

AC: Founder passes all route guards

AC: All auth events logged

AC: bun run build passes after auth changes

AC: bun run lint passes after auth changes

# WAVE 2: DEPLOYMENT FOUNDATION

Execute after Wave 1. Build test suite, CI/CD pipeline, and staging deployment. Husam begins Wave 2 after Wave 1 smoke test passes.

Duration: ~10 hours  |  Phases: P3 (tests) + P4 (CI/CD) + P7 (staging deploy)

| TASK | DESCRIPTION | COMMAND/ARTIFACT | ESTIMATE |
| --- | --- | --- | --- |
| P3-1 | Install Vitest + testing libs | bun add -D vitest @vitejs/plugin-react @testing-library/react jsdom | ~15 min |
| P3-2 | Configure vitest.config.ts | Setup with test database (in-memory SQLite for unit tests) | ~30 min |
| P3-3 | Write auth tests | Login success/failure, session expiry, protected route access | ~1.5h |
| P3-4 | Write tRPC tests | civilization.listArticles, analytics.track — mock db context | ~1.5h |
| P3-5 | Write DB operation tests | CRUD on all 6 tables using test database | ~1h |
| P3-6 | Generate coverage report | bun run test:coverage → verify > 80% critical paths | ~15 min |
| P4-1 | Create .github/workflows/ci.yml | Lint → Build → Test → Coverage on push/PR to main | ~45 min |
| P4-2 | Create .github/workflows/deploy-staging.yml | Build → Containerize → Push → Deploy → Verify | ~45 min |
| P4-3 | Create Dockerfile | Multi-stage: oven/bun deps → build → runtime. Size < 200MB. | ~30 min |
| P4-4 | Create docker-compose.staging.yml | Backend service, env vars, health check, volume mounts | ~30 min |
| P4-5 | Create .env.staging.example | All required env vars documented (no secrets) | ~15 min |
| P7-1 | Create scripts/deploy-staging.sh | SSH → pull → build → migrate → health check → notify | ~30 min |
| P7-2 | Create scripts/rollback-staging.sh | Pull previous image → stop current → start previous → verify | ~30 min |
| P7-3 | Write STAGING_DEPLOYMENT_PLAN.md | Step-by-step deployment guide with verification steps | ~30 min |
| P7-4 | Verify deployment locally | docker-compose -f docker-compose.staging.yml up → curl /api/health | ~1h |

Acceptance Criteria:

AC: bun run test: all pass, zero failures

AC: Coverage report: > 80% for critical paths

AC: CI pipeline: lint → build → test → all green

AC: Docker image builds successfully, size < 200MB

AC: Local staging deployment: docker-compose up → /api/health returns 200

AC: Rollback script: executes successfully, returns to previous version

# WAVE 3: OPERATIONAL HARDENING

Execute after Wave 2. Implement health checks, observability, monitoring, alerts, Neon data operations, and operational documentation. Husam begins Wave 3 after Wave 2 CI passes.

Duration: ~10 hours  |  Phases: P5 (data ops) + P6 (observability) + P8 (operational)

| TASK | DESCRIPTION | COMMAND/ARTIFACT | ESTIMATE |
| --- | --- | --- | --- |
| P5-1 | Verify drizzle.config.ts | Confirm schema path, migration output, Neon connection | ~15 min |
| P5-2 | Generate initial migration | bun run db:generate → review SQL → bun run db:migrate | ~30 min |
| P5-3 | Test migration rollback | Apply down.sql → verify schema reverts → re-apply up.sql | ~30 min |
| P5-4 | Create Neon staging branch | Console: branch from main → get DATABASE_URL for staging | ~15 min |
| P5-5 | Write STAGING_MIGRATION_PLAN.md | Backup → apply → verify → rollback plan | ~30 min |
| P5-6 | Create scripts/backup.sh | pg_dump to S3-compatible storage with encryption | ~30 min |
| P5-7 | Create scripts/restore.sh | Download → decrypt → pg_restore → verify | ~30 min |
| P5-8 | Test backup/restore locally | pg_dump → pg_restore on local Postgres → data integrity check | ~1h |
| P6-1 | Create app/api/health/route.ts | GET → {status: ok, timestamp, version, uptime} | ~15 min |
| P6-2 | Create app/api/health/ready/route.ts | Check DB (SELECT 1), memory < 90% → detailed status | ~30 min |
| P6-3 | Create app/api/health/db/route.ts | DB-specific: latency, neon_branch, connection_status | ~15 min |
| P6-4 | Configure Pino logger | lib/logger.ts: JSON, correlationId, levels, context | ~30 min |
| P6-5 | Add request logging middleware | Method, path, status, duration, userAgent logged | ~30 min |
| P6-6 | Create app/api/metrics/route.ts | Prometheus-compatible: request_count, error_count, response_time | ~30 min |
| P6-7 | Configure alert webhooks | Slack webhook on error rate > 5% or 3 consecutive health failures | ~30 min |
| P6-8 | Test alert firing | Simulate 3 health failures → verify Slack message received | ~30 min |
| P8-1 | Write ONX_RUNBOOKS.md | Startup, shutdown, restart, health, logs, backup, restore, scale | ~1h |
| P8-2 | Write INCIDENT_RESPONSE.md | P1/P2/P3 classification, 6-step process, escalation path | ~45 min |
| P8-3 | Write POST_DEPLOY_CHECKLIST.md | 8-point verification: health, routes, login, features, errors, metrics, alerts, backup | ~30 min |
| P8-4 | Write ALERT_ESCALATION.md | L1 Slack → L2 SMS (15min) → L3 Founder call (30min) | ~15 min |
| P8-5 | Write MONITORING_PLAN.md | Dashboard metrics, data sources, refresh intervals | ~15 min |
| P8-6 | Write SUPPORT_OWNERSHIP.md | Husam (ops), Kimi (code), Founder (strategic/authorization) | ~15 min |

Acceptance Criteria:

AC: /api/health returns valid JSON status 200

AC: /api/health/ready checks DB + memory, returns detailed status

AC: Structured logs include correlationId + user context + path

AC: Alert fires on 3 consecutive health failures (Slack webhook test)

AC: Migration rollback tested and verified

AC: Backup script produces valid pg_dump, restore script recovers data

AC: All 6 operational documents written and reviewed

# WAVE 4: STAGING READINESS DECISION

Execute after Wave 3. Run full staging deployment, execute post-deployment checks, classify readiness, and produce final decision. Husam executes Wave 4.

Duration: ~4 hours  |  Phase: P9 (decision gate)

| TASK | DESCRIPTION | COMMAND/ARTIFACT | ESTIMATE |
| --- | --- | --- | --- |
| P9-1 | Deploy to staging environment | Execute scripts/deploy-staging.sh on staging host | ~30 min |
| P9-2 | Verify deployment health | curl /api/health → 200 + ok. curl /api/health/ready → all green. | ~15 min |
| P9-3 | Verify all routes | curl all 7 routes → 200. Check /login, /registry, /gaps auth behavior. | ~15 min |
| P9-4 | Verify tRPC procedures | Test civilization.listArticles + analytics.track → PASS | ~15 min |
| P9-5 | Verify database writes | analytics.track mutation writes to Neon staging → query confirms | ~15 min |
| P9-6 | Verify auth flow | Login → session cookie → protected route access → logout → redirect | ~30 min |
| P9-7 | Run full test suite | bun run test on staging → all pass | ~15 min |
| P9-8 | Check monitoring | Verify metrics endpoint, confirm no alert storms | ~15 min |
| P9-9 | Execute post-deploy checklist | All 8 points verified per POST_DEPLOY_CHECKLIST.md | ~30 min |
| P9-10 | Collect all evidence | Screenshots, curl outputs, test results, logs, checklist signatures | ~30 min |
| P9-11 | Classify readiness | STAGING_READY / PARTIALLY_STAGING_READY / REMEDIATION_REQUIRED | ~15 min |
| P9-12 | Produce decision document | Classification + evidence summary + recommended next step | ~30 min |

Acceptance Criteria:

AC: Staging deployment successful (health check 200)

AC: All 7 routes operational on staging

AC: Auth flow verified end-to-end

AC: tRPC procedures respond correctly

AC: Database writes confirmed on Neon staging

AC: Full test suite passes on staging

AC: Post-deploy checklist: all 8 points verified

AC: Classification decision documented with evidence

Evidence Required:

E: Staging deployment log (deploy-staging.sh output)

E: Health check responses (curl outputs)

E: Route verification screenshots

E: Auth flow test recording/screenshot

E: Test suite execution log (all pass)

E: Post-deploy checklist (all checked)

E: Classification decision document

# SUMMARY: STALE ASSUMPTIONS CORRECTED

The following assumptions from ONX-ATRP-2026-004 were incorrect and have been corrected in this 004R:

| OLD ASSUMPTION (004) | CORRECTED FACT (004R) | IMPACT |
| --- | --- | --- |
| SQLite | Neon/Postgres via DATABASE_URL | Production database is serverless Postgres, not file-based SQLite |
| Hono HTTP server | Next.js 16 App Router | Framework is Next.js, not standalone Hono |
| Vite bundler | Next.js built-in bundler | Next.js handles its own build, not Vite |
| Separate backend (:3001) + frontend (:3000) | Monolithic Next.js app (:3000) | Single app on port 3000, not two services |
| WAL mode | Neon automatic replication | Neon handles replication, no WAL configuration needed |
| File-copy backups | Neon PITR + pg_dump | Backup strategy uses Neon features, not file copies |
| ESLint | Biome | Linting uses Biome, not ESLint |
| npm | bun | Package manager and runtime is bun, not npm/node |
| Port 3001 | Port 3000 | Production server runs on :3000 |
| 8 routes (assumed) | 7 verified routes | 7 confirmed operational routes, not 8 assumed |

# EXECUTION TIMELINE

| WAVE | PHASES | DURATION | TRIGGER |
| --- | --- | --- | --- |
| Wave 1 | P2 (Security) | ~7h | Immediate — upon issuance |
| Wave 2 | P3 + P4 + P7 | ~10h | After Wave 1 smoke test passes |
| Wave 3 | P5 + P6 + P8 | ~10h | After Wave 2 CI passes |
| Wave 4 | P9 (Decision) | ~4h | After Wave 3 deployment verifies |

Total Estimated Effort: ~31 hours across 4 waves

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

# FINAL EXECUTION AUTHORITY

Atlas Governs.

Husam Executes.

Kimi Orchestrates.

Verified Baseline Prevents Assumption Errors.

Staging Precedes Production.

Production Requires Separate Founder Authorization.

Always.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Document: ONX-ATRP-2026-004R  |  9 Phases  |  4 Waves  |  For: Husam  |  Status: ISSUED

Supersedes: ONX-ATRP-2026-004 (MARKED SUPERSEDED — NOT ISSUABLE TO HUSAM)

Verified Commit: dd8802de5c25b178b8090f3557aa57401523c92f

Runtime: Next.js 16 + React 19 + tRPC v11 + Drizzle + Neon/Postgres + Biome + TypeScript + bun

Classification: Supreme Founder Operational Execution Directive  |  Priority: MAXIMUM