UNIFIED EVIDENCE STANDARD

Canonical Evidence Framework for All Execution Programs

ONX-WAVE-FORWARD-2026-001 — Deliverable Group E

Classification: CANONICAL EVIDENCE STANDARD

Document ID: ONX_UNIFIED_EVIDENCE_STANDARD_v1.0

Status: CANONICAL — Binding for all EPs

Evidence Categories: 8 (Code, Test, Security, Deployment, Runtime, Monitoring, Acceptance, Closure)

Date: 2026-06-21

# 1. PURPOSE

This document defines the canonical evidence standard for all ONX Execution Programs. Evidence is the foundation of acceptance — every verification item must be supported by tangible, reviewable evidence that proves the acceptance criteria have been met.

This standard is BINDING. All evidence collected for EP-02 through EP-05 must conform to the formats, naming conventions, and quality requirements defined herein.

# 2. EVIDENCE PRINCIPLES

Tangibility — Evidence must be a concrete artifact, not a verbal confirmation

Reviewability — Evidence must be independently reviewable by Kimi or Founder

Authenticity — Evidence must reflect the actual system state, not mock or demo data

Timeliness — Evidence must be collected within 7 days of the verification event

Traceability — Every evidence file must link back to a specific verification item

Retention — Evidence must be retained for minimum 90 days post-deployment

# 3. EIGHT EVIDENCE CATEGORIES

The following eight categories cover all evidence types required across all EPs:

## 3.1 Code Evidence

Definition: Proof that code has been written, reviewed, and committed to the repository.

Accepted Formats:

Git commit hash

Pull request URL

Code review comments

Diff screenshots

Quality Requirements:

Commit must be in main or production branch

PR must have at least one approval

No unresolved review comments

CI must pass on the commit

Naming Convention: EV-CODE_<WP-ID>_<YYYYMMDD>_<brief>.png|txt|url

## 3.2 Test Evidence

Definition: Proof that tests have been written and are passing with adequate coverage.

Accepted Formats:

Test runner output (HTML/JSON)

Coverage report (HTML/lcov)

Screenshot of test count

Quality Requirements:

All tests pass (zero failures)

Coverage meets EP threshold (default: 80%)

Test execution time recorded

Flaky tests documented or fixed

Naming Convention: EV-TEST_<WP-ID>_<YYYYMMDD>_<brief>.html|json|png

## 3.3 Security Evidence

Definition: Proof that security controls are implemented and functional.

Accepted Formats:

Penetration test report

Auth flow screenshots

Vulnerability scan output

Security audit log

Quality Requirements:

Zero critical vulnerabilities

All auth flows tested (success + failure)

Secrets management verified

CSP headers confirmed

Naming Convention: EV-SEC_<WP-ID>_<YYYYMMDD>_<brief>.pdf|png|txt

## 3.4 Deployment Evidence

Definition: Proof that the system can be built, deployed, and rolled back.

Accepted Formats:

Build log

Deployment log

Container image hash

Staging URL screenshot

Rollback log

Quality Requirements:

Build completes with exit code 0

Staging deployment responds 200

Environment variables verified

Rollback procedure tested

Naming Convention: EV-DEPL_<WP-ID>_<YYYYMMDD>_<brief>.txt|png

## 3.5 Runtime Evidence

Definition: Proof that the running system behaves correctly under normal conditions.

Accepted Formats:

Health check response (JSON)

API response screenshots

Performance benchmark results

Load test report

Quality Requirements:

Health endpoint returns 200 with all dependencies green

API responses match expected schema

P95 response time < 500ms

Load test: 100 concurrent users, 0 errors

Naming Convention: EV-RUN_<WP-ID>_<YYYYMMDD>_<brief>.json|png|html

## 3.6 Monitoring Evidence

Definition: Proof that observability systems are operational and configured.

Accepted Formats:

Dashboard screenshot

Alert rule configuration

Log sample

Metrics endpoint output

Quality Requirements:

Metrics endpoint accessible and returns valid data

Alert rules configured for critical conditions

Logs are structured JSON with request IDs

Dashboard shows relevant system metrics

Naming Convention: EV-MON_<WP-ID>_<YYYYMMDD>_<brief>.png|yaml|json

## 3.7 Acceptance Evidence

Definition: Proof that acceptance criteria have been verified and scored.

Accepted Formats:

Completed checklist (D02)

Scoring worksheet (D04)

Certification document (D05)

Quality Requirements:

All verification items scored (PASS/FAIL/N/A)

Critical items all pass

Overall score meets minimum threshold

Certification signed by authorized parties

Naming Convention: EV-ACPT_<EP-ID>_<YYYYMMDD>_<brief>.docx|pdf

## 3.8 Closure Evidence

Definition: Proof that the program has been formally closed with all artifacts archived.

Accepted Formats:

Closure report (D06)

Archive manifest

Knowledge transfer session recording

Quality Requirements:

Closure report completed and signed

All artifacts committed to repository

Lessons learned documented

Handoff documentation prepared for successor EP

Naming Convention: EV-CLSR_<EP-ID>_<YYYYMMDD>_<brief>.docx|txt

# 4. EVIDENCE STORAGE

| Field | Requirement |
| --- | --- |
| Primary Storage | /evidence/<EP-ID>/<YYYY-MM-DD>/<category>/ |
| Backup Storage | GitHub: ONX/evidence branch |
| Access Control | Founder, Kimi, Husam — read; Kimi — write; Founder — admin |
| Retention Period | 90 days minimum from deployment date |
| Naming | EV-<CATEGORY>_<WP-or-EP-ID>_<YYYYMMDD>_<brief>.<ext> |
| Git Commit | Every evidence submission must reference a git commit hash |

# 5. EVIDENCE SUBMISSION WORKFLOW

Step 1: Husam completes work and collects evidence per this standard

Step 2: Evidence is committed to /evidence/ directory with proper naming

Step 3: GitHub PR created referencing the WP ID and acceptance items

Step 4: Kimi reviews evidence for completeness, quality, and relevance

Step 5: Kimi scores items in D02 (Acceptance Verification Checklist)

Step 6: Scoring results recorded in D04 (Acceptance Scoring Framework)

Step 7: If all items pass, Kimi initiates D05 (Staging Readiness Certification)

Step 8: Founder reviews and signs certification

Step 9: Evidence archived per retention policy