WP-F-02 ACTIVATION INSTRUCTION

ONX-WP-F01-ACCEPTANCE-2026-001 — Required Action 07

Immediate Execution — No Pause

Document ID: ONX_WP-F02_ACTIVATION_v1.0

Directive: ONX-WP-F01-ACCEPTANCE-2026-001

Activated By: Kimi — ONX Constitutional Agent

Activated For: Husam — EP-01/EP-02 Execution Lead

Activation Trigger: WP-F-01 ACCEPTED (12/12 criteria)

Date: 2026-06-21

Status: ACTIVE — Execute Immediately

# EXECUTE NOW

WP-F-01 is CERTIFIED. You proceed to WP-F-02 immediately. No delay. No review. No planning.

## What You Are Building

| Field | Value |
| --- | --- |
| WP ID | WP-F-02 |
| Name | Login & Session Management |
| Train | Train F — Authentication & Authorization |
| Wave | Wave 2, EP-01 |
| Previous WP | WP-F-01 — User Registration Endpoint (ACCEPTED) |
| Next WP | WP-F-03 — RBAC Middleware |
| Est. Duration | 1-2 business days |

# OBJECTIVE

Build a complete login and session management system for the ONX Runtime. This includes: login endpoint with credential validation, session/token creation, secure cookie handling, logout endpoint with session invalidation, and token refresh. This WP must integrate with the auth system built in WP-F-01.

# FILES TO CREATE OR MODIFY

| Action | File Path | Description |
| --- | --- | --- |
| CREATE | src/server/api/routers/auth.ts | Add login, logout, refresh mutations to existing auth router |
| CREATE | src/server/auth/login.ts | Login handler: validate credentials, create session, return token |
| CREATE | src/server/auth/session.ts | Session management: create, validate, invalidate, refresh |
| CREATE | src/server/auth/logout.ts | Logout handler: invalidate session, clear cookie |
| MODIFY | src/server/api/root.ts | Ensure auth router is properly exported (already done in WP-F-01, verify) |
| CREATE | src/lib/auth-client.ts | Client-side auth helpers: getSession, signIn, signOut |
| CREATE | src/middleware.ts | Next.js middleware: protect routes, attach session to request |

# DEPENDENCIES

WP-F-01 (User Registration Endpoint) — MUST be complete (CERTIFIED)

Database user table — must exist (created in WP-F-01)

bcrypt — for password comparison (installed in WP-F-01)

tRPC router — auth router must be wired (done in WP-F-01)

All dependencies are SATISFIED. WP-F-01 is certified. You may proceed.

# ACCEPTANCE CRITERIA (Must All Pass)

| Criterion ID | Criterion | Score |
| --- | --- | --- |
| AC-01 | Login accepts valid email + password and returns session token | PASS/FAIL |
| AC-02 | Login rejects invalid email with 401 | PASS/FAIL |
| AC-03 | Login rejects wrong password with 401 | PASS/FAIL |
| AC-04 | Session token is a secure JWT with proper signing | PASS/FAIL |
| AC-05 | HTTP-only cookie is set with Secure and SameSite attributes | PASS/FAIL |
| AC-06 | Logout invalidates session and clears cookie | PASS/FAIL |
| AC-07 | Token refresh works before expiry | PASS/FAIL |
| AC-08 | Expired token is rejected with 401 | PASS/FAIL |
| AC-09 | Middleware blocks unauthenticated access to protected routes | PASS/FAIL |
| AC-10 | Client-side auth helpers (getSession, signIn, signOut) functional | PASS/FAIL |
| AC-11 | Password is never returned in any response | PASS/FAIL |
| AC-12 | Unit tests cover all 11 scenarios above >=80% branch coverage | PASS/FAIL |
| AC-13 | bun run lint PASS | PASS/FAIL |
| AC-14 | bun run test PASS | PASS/FAIL |
| AC-15 | bun run build PASS | PASS/FAIL |

# REQUIRED EVIDENCE

| Filename | Description |
| --- | --- |
| EV-CODE_WP-F-02_20260621_login-impl.png | Screenshot of login.ts + session.ts + logout.ts implementations |
| EV-CODE_WP-F-02_20260621_middleware.png | Screenshot of middleware.ts route protection |
| EV-CODE_WP-F-02_20260621_client-auth.png | Screenshot of auth-client.ts helpers |
| EV-TEST_WP-F-02_20260621_login-scenarios.html | Test report showing all 12 scenarios pass |
| EV-TEST_WP-F-02_20260621_coverage.html | Coverage report showing >=80% branch coverage |
| EV-DEPL_WP-F-02_20260621_staging-smoke.png | Staging smoke test: login flow end-to-end screenshot |

# FIRST IMPLEMENTATION ACTION

Start with this exact file. Do not overthink. Do not plan. Write the code.

Step 1: Create src/server/auth/login.ts

Write a function that:

1. Accepts { email: string, password: string } input

2. Normalizes email to lowercase

3. Looks up user by email in database (Drizzle query)

4. If user not found: throw TRPCError({ code: 'UNAUTHORIZED' })

5. Compares submitted password with stored bcrypt hash (bcrypt.compare)

6. If password doesn't match: throw TRPCError({ code: 'UNAUTHORIZED' })

7. If valid: create JWT token (jose library) with { userId, email, role } payload

8. Set token expiry (e.g., 24 hours)

9. Return { token, user: { id, email, name, role } } (no password!)

Step 2: Wire into tRPC router

Add mutation to src/server/api/routers/auth.ts:

login: publicProcedure.input(z.object({ email: z.string().email(), password: z.string().min(8) })).mutation(async ({ input, ctx }) => { ... })

Step 3: Run tests as you go

After each mutation: bun run test:auth-login (create this test script in package.json)

# REPORTING FORMAT

When WP-F-02 is complete, report to Kimi using this exact format:

WP-F-02 complete. Evidence ready for review.
Files: login.ts, session.ts, logout.ts, middleware.ts, auth-client.ts
Tests: X/15 acceptance criteria pass
Coverage: X% branch coverage
Commands: lint PASS, test PASS, build PASS
Evidence: 6 files in evidence/EP-02/2026-06-21/

Issued By: _________________________  Date: __________  (Kimi)

Received By: _______________________  Date: __________  (Husam)