WP-F-03 ACTIVATION INSTRUCTION

RBAC Middleware — Role-Based Access Control

Train F — WP 3 of 5

Document ID: ONX_WP-F03_ACTIVATION_v1.0

Trigger: WP-F-01 + WP-F-02 ACCEPTED (25/25 criteria)

Train F Progress: 2/5 ACCEPTED → WP-F-03 NOW ACTIVE

Activated By: Kimi — ONX Constitutional Agent

Activated For: Husam — EP-01/EP-02 Execution Lead

Date: 2026-06-21

# EXECUTE NOW

WP-F-01 and WP-F-02 are CERTIFIED. You proceed to WP-F-03 immediately.

## What You Are Building

| Field | Value |
| --- | --- |
| WP ID | WP-F-03 |
| Name | RBAC Middleware |
| Train | Train F — Authentication & Authorization |
| Previous WP | WP-F-02 — Login & Session Management (ACCEPTED) |
| Next WP | WP-F-04 — Route Protection |
| Est. Duration | 1-2 business days |

# OBJECTIVE

Build role-based access control (RBAC) middleware that integrates with the Better Auth authentication system from WP-F-02. The RBAC system must define roles, check permissions on tRPC procedures, and enforce role-based access to data and operations.

## Role Definitions

| Role | Level | Permissions |
| --- | --- | --- |
| founder | 0 — Supreme | All operations, all data, administrative access |
| admin | 1 | User management, content moderation, system config |
| editor | 2 | Create/edit content, view analytics, manage articles |
| operator | 3 | View data, create basic records, limited mutations |
| viewer | 4 | Read-only access to permitted resources |
| guest | 5 — Lowest | Public access only, no authenticated operations |

# FILES TO CREATE OR MODIFY

| Action | File Path | Description |
| --- | --- | --- |
| CREATE | src/server/auth/rbac.ts | RBAC core: role definitions, permission matrix, check helpers |
| CREATE | src/server/api/middleware/rbac.ts | tRPC middleware: requireRole(), requirePermission() |
| MODIFY | src/server/api/routers/auth.ts | Add role field handling to auth procedures |
| CREATE | src/server/db/schema/permissions.ts | Permission table schema in Drizzle |
| CREATE | src/lib/permissions.ts | Client-side permission constants and helpers |
| MODIFY | src/server/api/trpc.ts | Add RBAC context builder to tRPC context |

# ACCEPTANCE CRITERIA

| AC ID | Criterion | Score |
| --- | --- | --- |
| AC-01 | Role enum/type defined with all 6 roles (founder, admin, editor, operator, viewer, guest) | PASS/FAIL |
| AC-02 | Permission matrix maps roles to allowed operations per resource | PASS/FAIL |
| AC-03 | tRPC middleware requireRole() enforces minimum role level | PASS/FAIL |
| AC-04 | tRPC middleware requirePermission() checks specific permission | PASS/FAIL |
| AC-05 | Middleware returns 403 FORBIDDEN when role insufficient | PASS/FAIL |
| AC-06 | Role stored in user table and included in session context | PASS/FAIL |
| AC-07 | Role change through registration defaults to 'operator' | PASS/FAIL |
| AC-08 | Admin can change other users' roles via user.updateRole | PASS/FAIL |
| AC-09 | Permission checks work on all existing tRPC procedures | PASS/FAIL |
| AC-10 | Role hierarchy respected (founder > admin > editor > operator > viewer > guest) | PASS/FAIL |
| AC-11 | Client-side permission helpers for UI rendering | PASS/FAIL |
| AC-12 | Unit tests cover all 11 scenarios >=80% branch coverage | PASS/FAIL |
| AC-13 | bun run lint PASS | PASS/FAIL |
| AC-14 | bun run test PASS | PASS/FAIL |
| AC-15 | bun run build PASS | PASS/FAIL |

# FIRST IMPLEMENTATION ACTION

Step 1: Create src/server/auth/rbac.ts

Define:

export const ROLES = ['guest', 'viewer', 'operator', 'editor', 'admin', 'founder'] as const

export type Role = (typeof ROLES)[number]

export const ROLE_LEVELS: Record<Role, number> = { guest: 5, viewer: 4, operator: 3, editor: 2, admin: 1, founder: 0 }

export function hasMinimumRole(userRole: Role, requiredRole: Role): boolean

export function requireRole(minRole: Role) — tRPC middleware factory

Step 2: Integrate into tRPC context

In src/server/api/trpc.ts: Add user role from session to context builder. The context should include: { user: { id, email, name, role } } from Better Auth session.

# REQUIRED EVIDENCE

| Filename | Description |
| --- | --- |
| EV-CODE_WP-F-03_20260621_rbac-impl.png | Screenshot of rbac.ts + middleware/rbac.ts |
| EV-CODE_WP-F-03_20260621_context-role.png | Screenshot of tRPC context with role |
| EV-TEST_WP-F-03_20260621_rbac-scenarios.html | Test report: role checks, permission denied, hierarchy |
| EV-TEST_WP-F-03_20260621_coverage.html | Coverage >=80% |
| EV-ACPT_WP-F-03_20260621_rbac-checklist.txt | Acceptance checklist with all 15 scored |

# REPORTING FORMAT

When complete, report to Kimi:

WP-F-03 complete. Evidence ready.
Files: rbac.ts, middleware/rbac.ts, permissions.ts, lib/permissions.ts
Tests: X/15 PASS | Coverage: X%
Commands: lint/test/build PASS

Issued By: _________________________  Date: __________  (Kimi)

Received By: _______________________  Date: __________  (Husam)