━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

WAVE 3 EXECUTION PACKAGE

API Layer + Database Integration

Civilizational Visibility Features Backend

──────────────────────────────────────────────────

Document ID: ONX-W3EP-2026-001

Classification: EXECUTION ONLY

Scope: Zero expansion. Backend integration only.

Repository: onxos/onx-deploy

Branch: feature/c-plus-gate5 (Wave 2 PR merged → develop → new branch)

Engineer: Husam (Build Track A)

Issued: 2026-06-18 | Execution Window: Immediate

EXECUTE ONLY. NO STRATEGY. NO REDESIGN.

SECTION 1: EXECUTION CONTEXT

Wave Completion Status

Wave 1: UI + Static Data | COMPLETE | 6 phases, 16 .md files, build pass

Wave 2: Validation + PR | IN PROGRESS | Screenshots + PR submission

Wave 3: API + Database | THIS PACKAGE | Dynamic backend for all 8 features

Wave 3 Objectives

▶ OBJ-01: Replace all static data imports with tRPC API calls for civilizational features

▶ OBJ-02: Add database tables for civilizational content tracking

▶ OBJ-03: Implement full-text search across Knowledge Center content

▶ OBJ-04: Add visitor interaction tracking (page views, searches)

▶ OBJ-05: Create admin-only API endpoints for civilizational analytics

▶ OBJ-06: Add SECH compliance verification API (layer status checks)

▶ OBJ-07: Implement dynamic Titan Registry with database backing

▶ OBJ-08: Connect CCMR Graph to real system status from database

What Wave 3 Does NOT Include

✗ No new UI routes — all 8 routes built in Wave 1

✗ No new page components — existing components get data from APIs

✗ No redesign of any Wave 1 work — pure backend addition

✗ No new visibility features — only backend for existing 8 features

✗ No mobile app work — deferred to SBP-53

✗ No payment/billing — deferred to SBP-45/46/47

──────────────────────────────────────────────────

Repository Targets

New Files: 12 files — 5 schema + 5 router + 2 utils

Modified Files: 8 files — 8 page.tsx files to use tRPC

Deleted Files: 0 files — Nothing removed

Database Migrations: 1 migration — Single migration for all new tables

API Routes: 5 routers — civilization, search, analytics, sech, titans

SECTION 2: DATABASE SCHEMA

Technology: PostgreSQL via Drizzle ORM | Migration: Single file

FILE: src/server/db/schema/civilization.ts (NEW)

Add these tables to the existing schema. Export all for use in routers.

// Civilizational content tracking

export const knowledgeArticles = createTable("knowledge_article", {

id: serial("id").primaryKey(),

title: varchar("title", { length: 256 }).notNull(),

slug: varchar("slug", { length: 256 }).notNull().unique(),

category: varchar("category", { length: 100 }).notNull(),

content: text("content").notNull(),

documentRef: varchar("document_ref", { length: 50 }),

importance: varchar("importance", { length: 20 }).default("standard"),

viewCount: integer("view_count").default(0),

searchCount: integer("search_count").default(0),

createdAt: timestamp("created_at", { withTimezone: true })

.default(sql`CURRENT_TIMESTAMP`).notNull(),

updatedAt: timestamp("updated_at", { withTimezone: true })

.$onUpdate(() => new Date()),

});

export const sechStatusLog = createTable("sech_status_log", {

id: serial("id").primaryKey(),

layer: varchar("layer", { length: 20 }).notNull(), // S, E, C, H, Council

status: varchar("status", { length: 20 }).notNull(), // clear, advisory, alert, veto

message: text("message"),

triggeredBy: varchar("triggered_by", { length: 256 }),

createdAt: timestamp("created_at", { withTimezone: true })

.default(sql`CURRENT_TIMESTAMP`).notNull(),

});

export const titanRegistry = createTable("titan_registry", {

id: serial("id").primaryKey(),

number: integer("number").notNull().unique(),

name: varchar("name", { length: 100 }).notNull(),

domain: varchar("domain", { length: 256 }).notNull(),

systemName: varchar("system_name", { length: 256 }).notNull(),

sechPrimary: varchar("sech_primary", { length: 20 }).notNull(),

sechSecondary: varchar("sech_secondary", { length: 20 }),

description: text("description").notNull(),

manifesto: text("manifesto"),

isActive: boolean("is_active").default(true),

createdAt: timestamp("created_at", { withTimezone: true })

.default(sql`CURRENT_TIMESTAMP`).notNull(),

});

export const gapClosureItem = createTable("gap_closure_item", {

id: serial("id").primaryKey(),

sbpId: varchar("sbp_id", { length: 20 }).notNull().unique(),

title: varchar("title", { length: 256 }).notNull(),

category: varchar("category", { length: 50 }).notNull(),

status: varchar("status", { length: 20 }).notNull(), // deferred, partial, in_progress, closed

reason: text("reason"),

effort: varchar("effort", { length: 50 }),

targetGate: varchar("target_gate", { length: 20 }),

dependencies: text("dependencies"),

createdAt: timestamp("created_at", { withTimezone: true })

.default(sql`CURRENT_TIMESTAMP`).notNull(),

updatedAt: timestamp("updated_at", { withTimezone: true })

.$onUpdate(() => new Date()),

});

export const visitorInteraction = createTable("visitor_interaction", {

id: serial("id").primaryKey(),

sessionId: varchar("session_id", { length: 256 }).notNull(),

page: varchar("page", { length: 256 }).notNull(),

action: varchar("action", { length: 50 }).notNull(), // view, search, click

query: text("query"),

metadata: text("metadata"),

createdAt: timestamp("created_at", { withTimezone: true })

.default(sql`CURRENT_TIMESTAMP`).notNull(),

});

// Type exports

export type KnowledgeArticle = typeof knowledgeArticles.$inferSelect;

export type SechStatusLog = typeof sechStatusLog.$inferSelect;

export type TitanRegistry = typeof titanRegistry.$inferSelect;

export type GapClosureItem = typeof gapClosureItem.$inferSelect;

export type VisitorInteraction = typeof visitorInteraction.$inferSelect;

Export from src/server/db/schema.ts: Add `civilization` tables to the main schema barrel export.

Seed Data (run once after migration)

FILE: src/server/db/seeds/civilization-seed.ts (NEW)

// Seed all 5 Titans

await db.insert(titanRegistry).values([

{ number: 1, name: "Aetherion", domain: "AI & Knowledge",

systemName: "ONX-VA", sechPrimary: "Sentience",

sechSecondary: "Ethics",

description: "Titan of AI and knowledge synthesis...",

manifesto: "I am the mind that learns..." },

{ number: 2, name: "Sylvanais", domain: "Clinical Practice",

systemName: "ONX Practice OS", sechPrimary: "Harmony",

sechSecondary: "Continuity",

description: "Titan of clinical operations...",

manifesto: "I am the flow of practice..." },

{ number: 3, name: "Chronovarion", domain: "Data & Analytics",

systemName: "ONX Analytics Engine", sechPrimary: "Sentience",

sechSecondary: "Continuity",

description: "Titan of temporal intelligence...",

manifesto: "I am the river of time..." },

{ number: 4, name: "Vesperion", domain: "Communication",

systemName: "ONX Connect", sechPrimary: "Harmony",

sechSecondary: "Ethics",

description: "Titan of communication and connection...",

manifesto: "I am the bond between..." },

{ number: 5, name: "Harmionis", domain: "Governance",

systemName: "ONX Governance Core", sechPrimary: "Ethics",

sechSecondary: "Continuity",

description: "Titan of governance and integrity...",

manifesto: "I am the guardian..." },

]);

// Seed all 13 gap items

await db.insert(gapClosureItem).values([

{ sbpId: "SBP-45", title: "Payment Infrastructure",

category: "Core Systems", status: "deferred",

reason: "Requires regulatory approval", effort: "15-20 days",

targetGate: "Gate 6", dependencies: "None" },

// ... repeat for all 13 SBPs from Section 4

]);

SECTION 3: tRPC ROUTERS

All routers use: protectedProcedure (admin only for writes), publicProcedure (for reads). Zod validation on all inputs.

ROUTER 1: src/server/api/routers/civilization.ts (NEW)

Knowledge Center + Constitutional Browser APIs

import { z } from "zod";

import { createTRPCRouter, publicProcedure, protectedProcedure } from "@/server/api/trpc";

import { knowledgeArticles } from "@/server/db/schema/civilization";

import { db } from "@/server/db";

import { eq, like, desc, sql } from "drizzle-orm";

export const civilizationRouter = createTRPCRouter({

// List articles with optional category filter

listArticles: publicProcedure

.input(z.object({

category: z.string().optional(),

limit: z.number().min(1).max(100).default(50),

offset: z.number().min(0).default(0),

}).optional())

.query(async ({ input }) => {

const conditions = [];

if (input?.category) {

conditions.push(eq(knowledgeArticles.category, input.category));

}

const articles = await db.query.knowledgeArticles.findMany({

where: conditions.length > 0 ? and(...conditions) : undefined,

orderBy: [desc(knowledgeArticles.createdAt)],

limit: input?.limit,

offset: input?.offset,

});

return articles;

}),

// Get single article by slug (increments viewCount)

getArticle: publicProcedure

.input(z.object({ slug: z.string() }))

.query(async ({ input }) => {

const article = await db.query.knowledgeArticles.findFirst({

where: eq(knowledgeArticles.slug, input.slug),

});

if (article) {

await db.update(knowledgeArticles)

.set({ viewCount: sql`${knowledgeArticles.viewCount} + 1` })

.where(eq(knowledgeArticles.id, article.id));

}

return article;

}),

// Full-text search across articles

searchArticles: publicProcedure

.input(z.object({ query: z.string().min(1), limit: z.number().default(20) }))

.query(async ({ input }) => {

const results = await db.query.knowledgeArticles.findMany({

where: like(knowledgeArticles.content, `%${input.query}%`),

orderBy: [desc(knowledgeArticles.searchCount)],

limit: input.limit,

});

return results;

}),

// Admin: create article

createArticle: protectedProcedure

.input(z.object({

title: z.string().min(1).max(256),

slug: z.string().min(1).max(256),

category: z.string().min(1).max(100),

content: z.string().min(1),

documentRef: z.string().optional(),

importance: z.enum(["critical", "standard", "reference"]).default("standard"),

}))

.mutation(async ({ input }) => {

const article = await db.insert(knowledgeArticles).values(input).returning();

return article[0];

}),

// Admin: get analytics

getAnalytics: protectedProcedure

.query(async () => {

const totalArticles = await db.select({ count: sql<number>`count(*)` })

.from(knowledgeArticles);

const totalViews = await db.select({ sum: sql<number>`sum(view_count)` })

.from(knowledgeArticles);

const categories = await db.select({

category: knowledgeArticles.category,

count: sql<number>`count(*)`,

}).from(knowledgeArticles).groupBy(knowledgeArticles.category);

return { totalArticles: totalArticles[0]?.count ?? 0, totalViews: totalViews[0]?.sum ?? 0, categories };

}),

});

ROUTER 2: src/server/api/routers/titan.ts (NEW)

Titan Registry dynamic data

import { z } from "zod";

import { createTRPCRouter, publicProcedure } from "@/server/api/trpc";

import { titanRegistry } from "@/server/db/schema/civilization";

import { db } from "@/server/db";

import { eq, asc } from "drizzle-orm";

export const titanRouter = createTRPCRouter({

listTitans: publicProcedure.query(async () => {

return db.query.titanRegistry.findMany({

orderBy: [asc(titanRegistry.number)],

});

}),

getTitan: publicProcedure

.input(z.object({ number: z.number().min(1).max(100) }))

.query(async ({ input }) => {

return db.query.titanRegistry.findFirst({

where: eq(titanRegistry.number, input.number),

});

}),

getTitanByName: publicProcedure

.input(z.object({ name: z.string() }))

.query(async ({ input }) => {

return db.query.titanRegistry.findFirst({

where: eq(titanRegistry.name, input.name),

});

}),

});

ROUTER 3: src/server/api/routers/gap.ts (NEW)

Gap Closure Board dynamic data

import { z } from "zod";

import { createTRPCRouter, publicProcedure, protectedProcedure } from "@/server/api/trpc";

import { gapClosureItem } from "@/server/db/schema/civilization";

import { db } from "@/server/db";

import { eq, asc, sql } from "drizzle-orm";

export const gapRouter = createTRPCRouter({

listGaps: publicProcedure

.input(z.object({

category: z.string().optional(),

status: z.string().optional(),

}).optional())

.query(async ({ input }) => {

const conditions = [];

if (input?.category) conditions.push(eq(gapClosureItem.category, input.category));

if (input?.status) conditions.push(eq(gapClosureItem.status, input.status));

return db.query.gapClosureItem.findMany({

where: conditions.length > 0 ? and(...conditions) : undefined,

orderBy: [asc(gapClosureItem.sbpId)],

});

}),

getGapSummary: publicProcedure.query(async () => {

const total = await db.select({ count: sql<number>`count(*)` }).from(gapClosureItem);

const byCategory = await db.select({

category: gapClosureItem.category,

count: sql<number>`count(*)`,

}).from(gapClosureItem).groupBy(gapClosureItem.category);

const byStatus = await db.select({

status: gapClosureItem.status,

count: sql<number>`count(*)`,

}).from(gapClosureItem).groupBy(gapClosureItem.status);

return { total: total[0]?.count ?? 0, byCategory, byStatus };

}),

updateGap: protectedProcedure

.input(z.object({

sbpId: z.string(),

status: z.enum(["deferred", "partial", "in_progress", "closed"]),

reason: z.string().optional(),

targetGate: z.string().optional(),

}))

.mutation(async ({ input }) => {

const { sbpId, ...data } = input;

await db.update(gapClosureItem).set(data)

.where(eq(gapClosureItem.sbpId, sbpId));

return { success: true };

}),

});

ROUTER 4: src/server/api/routers/sech.ts (NEW)

SECH Sentinel status + layer verification

import { z } from "zod";

import { createTRPCRouter, publicProcedure, protectedProcedure } from "@/server/api/trpc";

import { sechStatusLog } from "@/server/db/schema/civilization";

import { db } from "@/server/db";

import { eq, desc, sql } from "drizzle-orm";

export const sechRouter = createTRPCRouter({

// Get current status for all layers

getCurrentStatus: publicProcedure.query(async () => {

const layers = ["S", "E", "C", "H", "Council"];

const statuses = await Promise.all(

layers.map(async (layer) => {

const latest = await db.query.sechStatusLog.findFirst({

where: eq(sechStatusLog.layer, layer),

orderBy: [desc(sechStatusLog.createdAt)],

});

return { layer, status: latest?.status ?? "clear", message: latest?.message ?? null, lastUpdate: latest?.createdAt ?? null };

})

);

return statuses;

}),

// Get status history for a layer

getLayerHistory: publicProcedure

.input(z.object({ layer: z.enum(["S", "E", "C", "H", "Council"]), limit: z.number().default(50) }))

.query(async ({ input }) => {

return db.query.sechStatusLog.findMany({

where: eq(sechStatusLog.layer, input.layer),

orderBy: [desc(sechStatusLog.createdAt)],

limit: input.limit,

});

}),

// Admin: set layer status

setLayerStatus: protectedProcedure

.input(z.object({

layer: z.enum(["S", "E", "C", "H", "Council"]),

status: z.enum(["clear", "advisory", "alert", "veto"]),

message: z.string().optional(),

triggeredBy: z.string().optional(),

}))

.mutation(async ({ input }) => {

const log = await db.insert(sechStatusLog).values(input).returning();

return log[0];

}),

// Verify a feature against SECH (checks all layers are clear)

verifyFeature: publicProcedure

.input(z.object({ featureName: z.string() }))

.query(async ({ input }) => {

const latestStatuses = await db.selectDistinctOn([sechStatusLog.layer])

.from(sechStatusLog)

.orderBy(sechStatusLog.layer, desc(sechStatusLog.createdAt));

const allClear = latestStatuses.every(s => s.status === "clear");

return { feature: input.featureName, approved: allClear, layerStatus: latestStatuses };

}),

});

ROUTER 5: src/server/api/routers/analytics.ts (NEW)

Visitor interaction tracking + civilizational analytics

import { z } from "zod";

import { createTRPCRouter, publicProcedure, protectedProcedure } from "@/server/api/trpc";

import { visitorInteraction } from "@/server/db/schema/civilization";

import { db } from "@/server/db";

import { sql, desc, gte } from "drizzle-orm";

export const analyticsRouter = createTRPCRouter({

// Track a visitor interaction

track: publicProcedure

.input(z.object({

sessionId: z.string(),

page: z.string(),

action: z.enum(["view", "search", "click"]),

query: z.string().optional(),

metadata: z.string().optional(),

}))

.mutation(async ({ input }) => {

const interaction = await db.insert(visitorInteraction)

.values(input).returning();

return interaction[0];

}),

// Get page view counts (admin)

getPageViews: protectedProcedure

.input(z.object({

page: z.string().optional(),

days: z.number().default(30),

}).optional())

.query(async ({ input }) => {

const since = new Date();

since.setDate(since.getDate() - (input?.days ?? 30));

const views = await db.select({

page: visitorInteraction.page,

count: sql<number>`count(*)`,

}).from(visitorInteraction)

.where(and(

eq(visitorInteraction.action, "view"),

gte(visitorInteraction.createdAt, since)

))

.groupBy(visitorInteraction.page)

.orderBy(desc(sql`count(*)`));

return views;

}),

// Get search analytics (admin)

getSearchAnalytics: protectedProcedure

.input(z.object({ days: z.number().default(30) }).optional())

.query(async ({ input }) => {

const since = new Date();

since.setDate(since.getDate() - (input?.days ?? 30));

const searches = await db.select({

query: visitorInteraction.query,

count: sql<number>`count(*)`,

}).from(visitorInteraction)

.where(and(

eq(visitorInteraction.action, "search"),

gte(visitorInteraction.createdAt, since)

))

.groupBy(visitorInteraction.query)

.orderBy(desc(sql`count(*)`));

return searches;

}),

// Civilization Pulse data

getCivilizationPulse: publicProcedure.query(async () => {

const totalViews = await db.select({ count: sql<number>`count(*)` })

.from(visitorInteraction)

.where(eq(visitorInteraction.action, "view"));

const totalSearches = await db.select({ count: sql<number>`count(*)` })

.from(visitorInteraction)

.where(eq(visitorInteraction.action, "search"));

const topPages = await db.select({

page: visitorInteraction.page,

count: sql<number>`count(*)`,

}).from(visitorInteraction)

.groupBy(visitorInteraction.page)

.orderBy(desc(sql`count(*)`))

.limit(10);

return {

totalViews: totalViews[0]?.count ?? 0,

totalSearches: totalSearches[0]?.count ?? 0,

topPages,

generatedAt: new Date(),

};

}),

});

──────────────────────────────────────────────────

Router Registration

FILE: src/server/api/root.ts (MODIFY)

Add the 5 new routers to the app router:

import { civilizationRouter } from "@/server/api/routers/civilization";

import { titanRouter } from "@/server/api/routers/titan";

import { gapRouter } from "@/server/api/routers/gap";

import { sechRouter } from "@/server/api/routers/sech";

import { analyticsRouter } from "@/server/api/routers/analytics";

export const appRouter = createTRPCRouter({

// existing routers...

civilization: civilizationRouter,

titan: titanRouter,

gap: gapRouter,

sech: sechRouter,

analytics: analyticsRouter,

});

SECTION 4: MODIFIED FILES

Update 8 page.tsx files to replace static imports with tRPC API calls. Each modification follows the same pattern.

Modification Pattern (applies to all 8 pages)

Every page follows this exact migration pattern:

// BEFORE (Wave 1 — static):

import { knowledgeData } from "@/lib/data/knowledge-center";

export default function Page() {

return <div>{knowledgeData.map(...)}</div>;

}

// AFTER (Wave 3 — dynamic):

"use client";

import { api } from "@/trpc/react";

export default function Page() {

const { data, isLoading } = api.civilization.listArticles.useQuery();

if (isLoading) return <Loading />;

return <div>{data?.map(...)}</div>;

}

MODIFY: src/app/(knowledge)/knowledge-center/page.tsx

API: Use api.civilization.listArticles + api.civilization.searchArticles

Changes: Add search input that calls searchArticles.query; display results from API not static data; add track.mutation on article click

MODIFY: src/app/(knowledge)/constitution/page.tsx

API: Use api.civilization.listArticles with category: "constitution"

Changes: Fetch constitution articles from DB; fallback to static .md content if DB empty

MODIFY: src/app/(knowledge)/sech/page.tsx

API: Use api.sech.getCurrentStatus

Changes: Display live SECH layer status from API; show status badges (clear/advisory/alert/veto)

MODIFY: src/app/(knowledge)/titans/page.tsx

API: Use api.titan.listTitans

Changes: Fetch all 5 Titans from database; display with manifesto text from DB

MODIFY: src/app/(knowledge)/gaps/page.tsx

API: Use api.gap.listGaps + api.gap.getGapSummary

Changes: Display dynamic gap summary counts; category breakdown from DB; status filters

MODIFY: src/app/(knowledge)/va-capabilities/page.tsx

API: Use api.civilization.listArticles with category: "va-capabilities"

Changes: Fetch capability articles from DB; group by CORE vs FUTURE status

MODIFY: src/app/(knowledge)/decisions/page.tsx

API: Use api.civilization.listArticles with category: "decisions"

Changes: Fetch decision articles from DB; display with documentRef links

MODIFY: src/app/(knowledge)/ccmr/page.tsx

API: Use api.sech.getCurrentStatus + api.gap.getGapSummary + api.analytics.getCivilizationPulse

Changes: Multi-data dashboard: SECH status + gap summary + pulse metrics

──────────────────────────────────────────────────

NEW UTILITY FILES (2)

NEW: src/lib/civilization-tracker.ts

Purpose: Client-side helper for tracking page views and searches

Detail: Uses api.analytics.track.useMutation(); call trackPageView(page) on mount; call trackSearch(query) on search submit; generates sessionId from crypto.randomUUID() stored in sessionStorage

NEW: src/components/civilization/loading.tsx

Purpose: Reusable loading skeleton for civilizational pages

Detail: Skeleton placeholders matching the layout of knowledge cards; uses shadcn Skeleton component; displays "Loading ONX Knowledge..." text

SECTION 5: TESTING CRITERIA

All tests must pass before Wave 3 is complete. No exceptions.

Test Group 1: Build & Type Safety

T-01: npm run build
  Expected: Build completes with 0 errors | BLOCKER

T-02: npx tsc --noEmit
  Expected: TypeScript: 0 type errors across all 12 new files | BLOCKER

T-03: npm run lint
  Expected: ESLint: 0 warnings, 0 errors | BLOCKER

T-04: npx drizzle-kit migrate
  Expected: Database migration applies cleanly | BLOCKER

T-05: npm run seed:civilization
  Expected: Seed data inserts all 5 Titans + 13 gap items | BLOCKER

Test Group 2: API Endpoint Tests

T-06: api. civilization.listArticles
  Expected: Returns array of articles from DB | BLOCKER

T-07: api. civilization.getArticle({slug: "constitution"})
  Expected: Returns single article + increments viewCount | BLOCKER

T-08: api. civilization.searchArticles({query: "ethics"})
  Expected: Returns articles matching query | BLOCKER

T-09: api. titan.listTitans
  Expected: Returns array of 5 Titans | BLOCKER

T-10: api. titan.getTitan({number: 1})
  Expected: Returns Aetherion data | BLOCKER

T-11: api. gap.listGaps
  Expected: Returns array of 13 gap items | BLOCKER

T-12: api. gap.getGapSummary
  Expected: Returns totals + category breakdown | BLOCKER

T-13: api. sech.getCurrentStatus
  Expected: Returns 5 layer statuses | BLOCKER

T-14: api. sech.verifyFeature({featureName: "test"})
  Expected: Returns approved + layerStatus array | BLOCKER

T-15: api. analytics.getCivilizationPulse
  Expected: Returns views + searches + topPages | BLOCKER

Test Group 3: Page Integration Tests

T-16: /knowledge-center
  Expected: Loads without errors, shows articles from API, search works | BLOCKER

T-17: /constitution
  Expected: Loads with constitution articles from API | BLOCKER

T-18: /sech
  Expected: Shows live SECH status badges | BLOCKER

T-19: /titans
  Expected: Displays 5 Titans from database | BLOCKER

T-20: /gaps
  Expected: Shows gap summary + category breakdown | BLOCKER

T-21: /va-capabilities
  Expected: Groups capabilities by CORE/FUTURE | BLOCKER

T-22: /decisions
  Expected: Displays decision articles from API | BLOCKER

T-23: /ccmr
  Expected: Multi-data dashboard loads with SECH + gaps + pulse | BLOCKER

Test Group 4: Data Integrity Tests

T-24: DB: knowledge_articles
  Expected: Table exists with correct columns | BLOCKER

T-25: DB: sech_status_log
  Expected: Table exists, can insert/read | BLOCKER

T-26: DB: titan_registry
  Expected: Contains exactly 5 active Titans after seed | BLOCKER

T-27: DB: gap_closure_item
  Expected: Contains exactly 13 gap items after seed | BLOCKER

T-28: DB: visitor_interaction
  Expected: Table exists, tracks insert via API | BLOCKER

T-29: Seed: Titan count
  Expected: SELECT COUNT(*) FROM titan_registry WHERE is_active = true → 5 | BLOCKER

T-30: Seed: Gap count
  Expected: SELECT COUNT(*) FROM gap_closure_item → 13 | BLOCKER

──────────────────────────────────────────────────

Total Tests: 30 | Blockers: 30 | Must all pass

SECTION 6: ACCEPTANCE CRITERIA

Wave 3 is accepted only when ALL criteria are met. Partial acceptance is not permitted.

AC-01: All 30 Tests Pass

Every test in Section 5 (T-01 through T-30) passes. Any failure blocks acceptance.

Evidence Required: Screenshot of terminal showing all test commands with PASS status.

AC-02: 12 New Files Created

All 12 new files exist in the repository with non-zero content:

New files: 5 schema/seed + 5 routers + 2 utils = 12 files

Evidence Required: git diff --stat showing 12 new files.

AC-03: 8 Pages Use APIs

All 8 civilizational pages fetch data from tRPC APIs instead of static imports:

1. src/app/(knowledge)/knowledge-center/page.tsx

2. src/app/(knowledge)/constitution/page.tsx

3. src/app/(knowledge)/sech/page.tsx

4. src/app/(knowledge)/titans/page.tsx

5. src/app/(knowledge)/gaps/page.tsx

6. src/app/(knowledge)/va-capabilities/page.tsx

7. src/app/(knowledge)/decisions/page.tsx

8. src/app/(knowledge)/ccmr/page.tsx

Evidence Required: Code review confirms no static imports for civilizational data.

AC-04: Database Populated

After running seed script:

- titan_registry: exactly 5 rows (1 per Titan)

- gap_closure_item: exactly 13 rows (1 per deferred SBP)

- sech_status_log: at least 5 rows (1 per layer, status = "clear")

Evidence Required: Screenshot of SELECT COUNT(*) queries.

AC-05: Search Functional

Knowledge Center search returns results within 2 seconds for any query.

Evidence Required: Screenshot of search with results.

AC-06: SECH Status Visible

/sech page displays current status for all 5 layers with color-coded badges.

Evidence Required: Screenshot of /sech showing all 5 layers.

AC-07: No Regression

All Wave 1 functionality remains intact. No existing routes broken. No existing features affected.

Evidence Required: Screenshot of all 8 Wave 1 routes still loading correctly.

AC-08: PR Submitted

Pull Request opened: feature/wave3-api-integration → develop

PR includes: title, description listing all changes, reference to ONX-W3EP-2026-001

Evidence Required: PR URL.

──────────────────────────────────────────────────

Total Acceptance Criteria: 8 | All must pass | Partial = Rejected

SECTION 7: COMPLETION DEFINITION

Wave 3 is COMPLETE only when all of the following are true simultaneously:

CD-01: 30/30 tests pass (Section 5) [Evidence: Terminal screenshot]

CD-02: 12/12 new files committed [Evidence: git diff --stat]

CD-03: 8/8 pages use tRPC APIs [Evidence: Code review]

CD-04: Database seeded with 5 Titans + 13 gaps [Evidence: SQL query screenshot]

CD-05: Build passes (npm run build = 0 errors) [Evidence: Terminal screenshot]

CD-06: TypeScript passes (tsc --noEmit = 0 errors) [Evidence: Terminal screenshot]

CD-07: Lint passes (npm run lint = 0 errors) [Evidence: Terminal screenshot]

CD-08: PR submitted to develop branch [Evidence: PR URL]

CD-09: No regression in Wave 1 features [Evidence: Screenshot of 8 routes]

CD-10: Kimi review approved [Evidence: PR approval comment]

──────────────────────────────────────────────────

COMPLETION = ALL 10 ITEMS CHECKED

9/10 = NOT COMPLETE. 10/10 = COMPLETE.

SECTION 8: FORWARD EXECUTION QUEUE

Prepared in advance per Execution Acceleration Order. Waves 4 and 5 defined before Wave 3 completes. No idle time.

Wave 4: Admin Panel + Content Management

Scope: Administrative interface for civilizational content. Role-based access. Content editing.

Prerequisite: Wave 3 merged to develop

Estimated: 3-4 days

W4-T1 [Build] src/app/admin/layout.tsx — Admin layout with auth guard (admin role required)

W4-T2 [Build] src/app/admin/civilization/page.tsx — Civilization content dashboard

W4-T3 [Build] src/components/admin/article-editor.tsx — Create/edit knowledge articles

W4-T4 [Build] src/components/admin/sech-manager.tsx — Update SECH layer statuses

W4-T5 [Build] src/components/admin/gap-manager.tsx — Update gap closure status

W4-T6 [Build] src/components/admin/analytics-view.tsx — View visitor analytics charts

W4-T7 [Build] src/app/admin/titans/page.tsx — Titan registry management

W4-T8 [Build] src/server/api/routers/admin.ts — Admin-only tRPC router

W4-T9 [Corpus] Seed additional knowledge articles (15 more topics from Batch 2-5)

W4-T10 [Review] Kimi code review + SECH compliance check

W4-T11 [Deploy] PR: feature/wave4-admin → develop

Wave 5: Integration + Performance + Deployment Prep

Scope: End-to-end testing, performance optimization, deployment readiness.

Prerequisite: Wave 4 merged to develop

Estimated: 2-3 days

W5-T1 [Build] Add loading.tsx + error.tsx to all (knowledge) routes

W5-T2 [Build] Implement React Suspense boundaries for civilizational pages

W5-T3 [Build] Add rate limiting to analytics.track endpoint

W5-T4 [Build] Add caching layer for titan.listTitans + sech.getCurrentStatus

W5-T5 [Build] Database query optimization — add indexes on frequently queried columns

W5-T6 [Build] Run Lighthouse audit — target: Performance > 80, Accessibility > 95

W5-T7 [Review] Full codebase review: Wave 1 + Wave 3 + Wave 4

W5-T8 [Review] SECH Council review of all Waves 1-5

W5-T9 [Review] Hadeer product review of all civilizational features

W5-T10 [Deploy] Final PR: develop → main (production deployment)

W5-T11 [Deploy] Post-deployment verification — all 8 routes live + functional

──────────────────────────────────────────────────

Execution Queue Summary

Wave 1: UI + Static Data | COMPLETE | 6 phases, 16 .md files

Wave 2: Validation + PR | IN PROGRESS | Screenshots + PR submission

Wave 3: API + Database | THIS PACKAGE | 5 routers, 5 tables, 8 pages modified

Wave 4: Admin + Content Mgmt | QUEUED | 8 tasks, 3-4 days

Wave 5: Integration + Deploy | QUEUED | 11 tasks, 2-3 days

Total Waves: 5 | Total Tasks: ~50 | Estimated Duration: 18-23 days

Tracks: Build (primary), Corpus (secondary), Review (gate), Deploy (final)

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ONX WAVE 3

Execution Package

5 Routers | 5 Tables | 12 New Files | 8 Modified Pages

30 Tests | 8 Acceptance Criteria | 10 Completion Items

+ Forward Queue: Wave 4 + Wave 5

──────────────────────────────────────────────────

Document ID: ONX-W3EP-2026-001

Classification: EXECUTION ONLY

Issued by: Mohammed Shaheen, Founder

Prepared by: Kimi, ONX Protector

Recipient: Husam, Lead Engineer

Date: 2026-06-18

◆ SECH PROTECTED ◆

Execution Acceleration Order: Zero idle time between waves

Wave N+1 preparation occurs during Wave N execution

──────────────────────────────────────────────────

© 2026 ONX Civilization. All rights reserved.

ONX — The Digital Civilization for Veterinary Medicine