TRAIN F CERTIFICATION + TRAIN G ACTIVATION

Authentication & Authorization — 5/5 COMPLETE

ONX-WAVE2-ACTIVATION-2026-001 — Execution Report

Document ID: ONX_TRAIN_F_CERT_TRAIN_G_ACTIVATION_v1.0

Train F: CERTIFIED — 59/59 criteria (100%)

Train G: ACTIVATED — Immediate Execution

Wave: Wave 2, EP-01

Date: 2026-06-21

# WP-F-03: RBAC MIDDLEWARE — ACCEPTED

15/15 PASS | 12/12 scenarios PASS | 4/4 commands PASS | 100% branch coverage

| AC | Criterion | Score |
| --- | --- | --- |
| AC-01 | Role enum with 6 roles | PASS |
| AC-02 | Permission matrix | PASS |
| AC-03 | requireRole() middleware | PASS |
| AC-04 | requirePermission() middleware | PASS |
| AC-05 | 403 FORBIDDEN on insufficient role | PASS |
| AC-06 | Role in session context | PASS |
| AC-07 | Default role operator | PASS |
| AC-08 | Admin can change roles | PASS |
| AC-09 | Permission checks on procedures | PASS |
| AC-10 | Role hierarchy correct | PASS |
| AC-11 | Client-side permission helpers | PASS |
| AC-12 | Tests >=80% coverage | PASS — 100% |
| AC-13 | bun run lint | PASS |
| AC-14 | bun run test | PASS |
| AC-15 | bun run build | PASS |

Visual Evidence: 2 code screenshots reviewed confirming RBAC exports (hasMinimumRole, hasPermission, isRole, normalizeRole, PERMISSIONS, ROLE_LEVELS, ROLE_PERMISSIONS) and tRPC context role integration.

# WP-F-04: ROUTE PROTECTION — ACCEPTED

7/7 PASS | 6/6 scenarios PASS | 3/3 commands PASS

| AC | Criterion | Score |
| --- | --- | --- |
| AC-01 | Middleware protects /pulse, /registry, /gaps, /admin | PASS |
| AC-02 | Unauthenticated → redirect /login with callbackUrl | PASS |
| AC-03 | /pulse allows operator+ | PASS |
| AC-04 | /registry, /gaps, /admin require admin/founder | PASS |
| AC-05 | Insufficient role → /forbidden | PASS |
| AC-06 | Nested admin routes covered | PASS |
| AC-07 | lint/test:routes/build PASS | PASS |

Visual Evidence: Screenshot confirms getSessionCookie from better-auth/cookies, protectedRoutes array with /pulse, /registry.

# WP-F-05: PASSWORD RESET FLOW — ACCEPTED

12/12 PASS | 7/7 scenarios PASS | 3/3 commands PASS

| AC | Criterion | Score |
| --- | --- | --- |
| AC-01 | Request reset mutation exists | PASS |
| AC-02 | Reset password mutation exists | PASS |
| AC-03 | Better Auth APIs integrated | PASS |
| AC-04 | Reset link capture hook | PASS |
| AC-05 | Forgot password UI at /forgot-password | PASS |
| AC-06 | Reset UI at /reset-password?token= | PASS |
| AC-07 | No account existence revelation | PASS |
| AC-08 | Invalid inputs rejected | PASS |
| AC-09 | Role injection rejected | PASS |
| AC-10 | bun run test:password-reset PASS | PASS |
| AC-11 | bun run lint PASS | PASS |
| AC-12 | bun run build PASS | PASS |

Visual Evidence: 2 screenshots confirm ForgotPassword component (use client, next/link, @trpc/react) and passwordResetRequestInputSchema with Zod validation.

# TRAIN F CERTIFICATION

Train F — Authentication & Authorization — ALL 5 WORK PACKAGES COMPLETE

| WP | Name | Score | Status |
| --- | --- | --- | --- |
| WP-F-01 | User Registration Endpoint | 10/10 (100%) | ACCEPTED |
| WP-F-02 | Login & Session Management | 15/15 (100%) | ACCEPTED |
| WP-F-03 | RBAC Middleware | 15/15 (100%) | ACCEPTED |
| WP-F-04 | Route Protection | 7/7 (100%) | ACCEPTED |
| WP-F-05 | Password Reset Flow | 12/12 (100%) | ACCEPTED |
| TOTAL | — | 59/59 (100%) | TRAIN CERTIFIED |

59/59 = 100% | Zero defects | Zero remediation | Zero rejections

CERTIFIED: Train F is COMPLETE. Progression to Train G AUTHORIZED.

# TRAIN G ACTIVATION

Train F CERTIFIED. Train G activated immediately. No pause.

| Field | Value |
| --- | --- |
| Train ID | Train G |
| Name | API Hardening & tRPC Expansion |
| Domain | Backend API |
| Wave | Wave 2, EP-01 |
| Previous | Train F — CERTIFIED |
| WPs | 5 (G-01 to G-05) |
| Est. Duration | 4-6 business days |

## Train G Work Packages

| WP | Name | Description |
| --- | --- | --- |
| WP-G-01 | civilization CRUD Procedures | createArticle, updateArticle, deleteArticle with Zod + ownership + RBAC |
| WP-G-02 | analytics.query Procedure | Time-series analytics with date filtering and aggregation |
| WP-G-03 | user Management Procedures | user.list, user.updateRole, user.delete — admin-only |
| WP-G-04 | Input Validation Hardening | Zod custom validators, max length, sanitization |
| WP-G-05 | Error Handling Standardization | Consistent TRPCError codes, user-friendly messages, logging |

# WP-G-01: EXECUTE NOW

Husam's first WP in Train G. Build civilization CRUD procedures.

| Field | Value |
| --- | --- |
| WP ID | WP-G-01 |
| Name | civilization CRUD Procedures |
| What to build | createArticle, updateArticle, deleteArticle tRPC mutations |
| Files | Add to civilization router, create article service layer |
| RBAC | create: operator+, update: owner or editor+, delete: owner or admin+ |
| Validation | Zod: title (3-200 chars), slug (unique), content (min 10), category (enum) |
| Ownership | User can only update/delete own articles unless admin/editor |
| Est. Duration | 1-2 business days |

createArticle: Accepts { title, slug, content, category? }, validates, inserts with ownerId from session

updateArticle: Accepts { id, title?, content?, category? }, checks ownership or editor+ role, updates

deleteArticle: Accepts { id }, checks ownership or admin+ role, soft delete (set deletedAt)

Evidence required: EV-CODE_WP-G-01_2026XXXX_crud-impl.png, EV-TEST_WP-G-01_2026XXXX_crud-scenarios.html, EV-TEST_WP-G-01_2026XXXX_coverage.html

Report format: 'WP-G-01 complete. X/ACs PASS. Coverage X%. lint/test/build PASS.'

Issued By: _________________________  Date: __________  (Kimi)

Received By: _______________________  Date: __________  (Husam)