ONX ATLAS V5 COMPLETE EXECUTION PACKAGE

Trains L through Z | 15 Trains | 75 Work Packages | 750 Acceptance Criteria

| Document | Version | Date | Status | Authority |
| --- | --- | --- | --- | --- |
| ONX_ATLAS_V5_COMPLETE_EXECUTION_PACKAGE_v1.0.docx | v1.0 | 2026-06-23 | ACTIVE | Founder Directive / Kimi Review |

# Part 1: Atlas V5 Completion Overview

This package finalizes the remaining Atlas V5 execution sequence as a single reviewable deliverable. The directive requests 15 trains, 75 work packages, and 750 binary acceptance criteria. Because L through Y contains only 14 letters, this finalized package completes the arithmetic by issuing Trains L through Z.

| Scope Item | Count | Acceptance Rule |
| --- | --- | --- |
| Trains | 15 | Each train passes only at 50/50 criteria. |
| Work Packages | 75 | Each WP passes only at 10/10 criteria. |
| Acceptance Criteria | 750 | Binary PASS/FAIL. No partial credit. |
| Evidence | Required for every WP | Stored under /evidence/<EP-ID>/<YYYY-MM-DD>/<category>/. |

| Train Range | Execution Rule | Closure Rule |
| --- | --- | --- |
| L-Z | Strict sequential execution | Atlas V5 completes only at 750/750 PASS with evidence committed. |

# Train L: Analytics, Reporting & Visualization Layer

| Field | Definition |
| --- | --- |
| Master Objective | Build comprehensive dashboards, charts, metrics, and reporting surfaces across the Dream-to-Evolution lifecycle. |
| Primary Routes / Surfaces | /dashboard, /analytics, /reports |
| Dependencies | Train K lifecycle data, Train I data table and stat-card primitives, Train H layout shell |
| Acceptance Target | 50/50 PASS across WP-L-01 through WP-L-05 |

## WP-L-01: Dashboard Overview

Implement executive KPI cards for dreams, potentials, goals, active execution, and completion velocity.

### Acceptance Criteria

AC-L-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-L-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-L-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-L-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-L-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-L-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-L-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-L-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-L-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-L-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-L-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-L-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-L-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-L-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-L-02: Dream Conversion Funnel

Visualize Dream to Potential to Goal to Milestone to Completion conversion with stage-level rates.

### Acceptance Criteria

AC-L-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-L-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-L-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-L-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-L-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-L-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-L-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-L-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-L-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-L-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-L-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-L-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-L-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-L-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-L-03: Goal Progress Charts

Add line, bar, and circular progress charts for goal completion, milestone burnup, and trend comparison.

### Acceptance Criteria

AC-L-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-L-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-L-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-L-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-L-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-L-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-L-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-L-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-L-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-L-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-L-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-L-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-L-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-L-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-L-04: Execution Velocity & Trends

Track tasks completed per interval with trend indicators, variance notes, and operator filters.

### Acceptance Criteria

AC-L-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-L-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-L-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-L-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-L-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-L-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-L-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-L-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-L-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-L-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-L-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-L-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-L-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-L-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-L-05: Report Generation & Export

Generate reviewable PDF and CSV reports with selectable periods, metrics, and evidence references.

### Acceptance Criteria

AC-L-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-L-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-L-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-L-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-L-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-L-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-L-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-L-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-L-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-L-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-L-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-L-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-L-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-L-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train L Closure Definition

Train L closes only when WP-L-01 through WP-L-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_L_FINAL_VERIFICATION_v1.0.docx is issued.

# Train M: Outcome, Flourishing & Recognition Workspace

| Field | Definition |
| --- | --- |
| Master Objective | Implement outcome capture, lessons learned, achievement recognition, and flourishing signals after goals complete. |
| Primary Routes / Surfaces | /outcomes, /flourishing, /recognition |
| Dependencies | Train K goals and execution records, Train L analytics baseline |
| Acceptance Target | 50/50 PASS across WP-M-01 through WP-M-05 |

## WP-M-01: Outcome Recording

Capture completed goal outcomes with result summaries, evidence links, and stakeholder impact.

### Acceptance Criteria

AC-M-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-M-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-M-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-M-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-M-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-M-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-M-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-M-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-M-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-M-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-M-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-M-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-M-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-M-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-M-02: Lessons Learned

Record lessons, decisions, and improvement notes linked to completed execution work.

### Acceptance Criteria

AC-M-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-M-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-M-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-M-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-M-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-M-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-M-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-M-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-M-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-M-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-M-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-M-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-M-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-M-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-M-03: Achievement Badges

Issue recognition badges for milestones, streaks, completion quality, and contribution patterns.

### Acceptance Criteria

AC-M-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-M-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-M-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-M-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-M-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-M-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-M-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-M-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-M-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-M-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-M-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-M-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-M-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-M-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-M-04: Flourishing Timeline

Render a personal and institutional growth timeline across outcomes and recognitions.

### Acceptance Criteria

AC-M-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-M-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-M-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-M-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-M-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-M-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-M-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-M-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-M-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-M-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-M-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-M-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-M-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-M-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-M-05: Outcome Review Dashboard

Summarize outcomes, lessons, recognitions, and completion quality for leadership review.

### Acceptance Criteria

AC-M-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-M-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-M-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-M-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-M-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-M-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-M-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-M-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-M-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-M-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-M-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-M-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-M-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-M-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train M Closure Definition

Train M closes only when WP-M-01 through WP-M-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_M_FINAL_VERIFICATION_v1.0.docx is issued.

# Train N: Evolution, Review & Continuous Improvement Layer

| Field | Definition |
| --- | --- |
| Master Objective | Convert completed outcomes into structured improvement loops, retrospectives, and next-cycle recommendations. |
| Primary Routes / Surfaces | /evolution, /retrospectives |
| Dependencies | Train M outcomes and lessons, Train L reports |
| Acceptance Target | 50/50 PASS across WP-N-01 through WP-N-05 |

## WP-N-01: Retrospective Workspace

Create guided retrospectives for completed goals and trains with owner, finding, and action fields.

### Acceptance Criteria

AC-N-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-N-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-N-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-N-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-N-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-N-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-N-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-N-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-N-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-N-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-N-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-N-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-N-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-N-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-N-02: Improvement Backlog

Maintain a backlog of improvement items with priority, evidence, assignment, and status.

### Acceptance Criteria

AC-N-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-N-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-N-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-N-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-N-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-N-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-N-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-N-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-N-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-N-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-N-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-N-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-N-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-N-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-N-03: Pattern Detection

Surface recurring lessons, blockers, and strengths from prior outcomes using rule-based summaries.

### Acceptance Criteria

AC-N-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-N-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-N-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-N-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-N-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-N-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-N-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-N-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-N-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-N-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-N-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-N-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-N-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-N-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-N-04: Recommendation Review

Convert lessons into proposed next actions with approval, rejection, and deferral states.

### Acceptance Criteria

AC-N-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-N-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-N-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-N-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-N-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-N-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-N-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-N-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-N-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-N-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-N-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-N-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-N-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-N-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-N-05: Evolution Closure Report

Generate closure reports that bind outcomes, lessons, improvements, and next-cycle actions.

### Acceptance Criteria

AC-N-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-N-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-N-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-N-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-N-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-N-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-N-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-N-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-N-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-N-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-N-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-N-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-N-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-N-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train N Closure Definition

Train N closes only when WP-N-01 through WP-N-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_N_FINAL_VERIFICATION_v1.0.docx is issued.

# Train O: Knowledge Corpus Expansion & Editorial Governance

| Field | Definition |
| --- | --- |
| Master Objective | Expand the knowledge corpus while adding editorial controls for quality, provenance, publication, and review. |
| Primary Routes / Surfaces | /knowledge, /admin/knowledge |
| Dependencies | Existing corpus ingestion, admin roles, evidence standard |
| Acceptance Target | 50/50 PASS across WP-O-01 through WP-O-05 |

## WP-O-01: Corpus Expansion Workflow

Add submission, draft, review, approved, and published states for knowledge articles.

### Acceptance Criteria

AC-O-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-O-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-O-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-O-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-O-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-O-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-O-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-O-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-O-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-O-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-O-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-O-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-O-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-O-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-O-02: Editorial Review Queue

Build an admin queue for review assignment, comments, rejection reasons, and approval history.

### Acceptance Criteria

AC-O-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-O-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-O-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-O-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-O-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-O-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-O-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-O-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-O-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-O-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-O-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-O-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-O-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-O-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-O-03: Provenance Metadata

Capture source, owner, date, confidence, category, and evidence references for each article.

### Acceptance Criteria

AC-O-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-O-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-O-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-O-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-O-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-O-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-O-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-O-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-O-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-O-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-O-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-O-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-O-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-O-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-O-04: Publication Controls

Support scheduled publishing, unpublishing, archival, and public visibility checks.

### Acceptance Criteria

AC-O-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-O-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-O-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-O-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-O-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-O-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-O-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-O-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-O-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-O-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-O-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-O-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-O-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-O-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-O-05: Corpus Quality Audit

Report missing metadata, stale articles, duplicate topics, and evidence gaps.

### Acceptance Criteria

AC-O-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-O-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-O-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-O-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-O-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-O-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-O-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-O-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-O-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-O-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-O-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-O-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-O-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-O-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train O Closure Definition

Train O closes only when WP-O-01 through WP-O-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_O_FINAL_VERIFICATION_v1.0.docx is issued.

# Train P: Titan Persona Governance & Conversational Operations

| Field | Definition |
| --- | --- |
| Master Objective | Move Titan persona operations from static definitions toward governed records, auditability, and safe response operations. |
| Primary Routes / Surfaces | /admin/titans, /titan-conclave, /ask |
| Dependencies | Titan database schema, existing hard-coded personas, Gate 6 conversation layer |
| Acceptance Target | 50/50 PASS across WP-P-01 through WP-P-05 |

## WP-P-01: Persona Registry Admin

Build governed admin editing for Titan domain, tone, prompt, traits, and activation state.

### Acceptance Criteria

AC-P-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-P-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-P-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-P-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-P-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-P-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-P-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-P-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-P-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-P-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-P-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-P-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-P-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-P-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-P-02: Persona Versioning

Persist persona versions with change author, reason, approval status, and rollback metadata.

### Acceptance Criteria

AC-P-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-P-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-P-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-P-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-P-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-P-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-P-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-P-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-P-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-P-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-P-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-P-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-P-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-P-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-P-03: Conversation Audit Trail

Expose searchable conversation records with persona, source, prompt, response, and timestamp.

### Acceptance Criteria

AC-P-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-P-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-P-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-P-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-P-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-P-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-P-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-P-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-P-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-P-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-P-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-P-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-P-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-P-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-P-04: Safety Guardrails

Add refusal, escalation, and confidence rules for unsafe or out-of-domain Titan responses.

### Acceptance Criteria

AC-P-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-P-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-P-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-P-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-P-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-P-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-P-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-P-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-P-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-P-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-P-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-P-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-P-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-P-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-P-05: Titan Operations Report

Summarize usage, retrieval quality, escalations, and persona changes for Kimi review.

### Acceptance Criteria

AC-P-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-P-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-P-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-P-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-P-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-P-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-P-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-P-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-P-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-P-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-P-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-P-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-P-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-P-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train P Closure Definition

Train P closes only when WP-P-01 through WP-P-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_P_FINAL_VERIFICATION_v1.0.docx is issued.

# Train Q: Institution Administration & Role Operations

| Field | Definition |
| --- | --- |
| Master Objective | Harden institution management, role assignment, membership workflows, and admin evidence controls. |
| Primary Routes / Surfaces | /admin, /institution, /settings |
| Dependencies | Better Auth, RBAC helpers, admin UI components |
| Acceptance Target | 50/50 PASS across WP-Q-01 through WP-Q-05 |

## WP-Q-01: Member Lifecycle

Implement invite, activate, suspend, reactivate, and remove flows for institution members.

### Acceptance Criteria

AC-Q-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Q-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Q-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Q-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Q-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Q-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Q-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Q-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Q-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Q-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Q-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Q-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Q-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Q-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Q-02: Role Assignment Controls

Add founder/admin/operator role management with permission checks and audit events.

### Acceptance Criteria

AC-Q-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Q-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Q-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Q-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Q-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Q-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Q-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Q-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Q-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Q-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Q-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Q-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Q-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Q-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Q-03: Access Review

Create periodic role review reports with stale access, high-privilege accounts, and exceptions.

### Acceptance Criteria

AC-Q-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Q-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Q-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Q-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Q-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Q-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Q-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Q-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Q-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Q-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Q-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Q-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Q-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Q-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Q-04: Admin Activity Log

Record administrative actions with actor, subject, timestamp, route, and result.

### Acceptance Criteria

AC-Q-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Q-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Q-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Q-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Q-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Q-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Q-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Q-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Q-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Q-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Q-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Q-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Q-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Q-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Q-05: Institution Settings

Provide governed institution profile, policy, notification, and operational setting controls.

### Acceptance Criteria

AC-Q-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Q-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Q-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Q-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Q-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Q-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Q-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Q-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Q-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Q-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Q-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Q-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Q-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Q-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train Q Closure Definition

Train Q closes only when WP-Q-01 through WP-Q-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_Q_FINAL_VERIFICATION_v1.0.docx is issued.

# Train R: Security Hardening & Compliance Evidence

| Field | Definition |
| --- | --- |
| Master Objective | Strengthen authentication, authorization, session controls, audit evidence, and compliance readiness. |
| Primary Routes / Surfaces | /login, /settings/security, /admin/security |
| Dependencies | Better Auth, RBAC, route protection, evidence standard |
| Acceptance Target | 50/50 PASS across WP-R-01 through WP-R-05 |

## WP-R-01: Session Security

Add session inventory, revocation, expiration visibility, and secure logout coverage.

### Acceptance Criteria

AC-R-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-R-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-R-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-R-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-R-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-R-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-R-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-R-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-R-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-R-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-R-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-R-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-R-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-R-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-R-02: Password Policy

Enforce password strength, reset safeguards, rate limits, and failure evidence.

### Acceptance Criteria

AC-R-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-R-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-R-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-R-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-R-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-R-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-R-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-R-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-R-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-R-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-R-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-R-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-R-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-R-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-R-03: Authorization Tests

Expand pass and fail authorization tests across protected routes and procedures.

### Acceptance Criteria

AC-R-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-R-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-R-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-R-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-R-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-R-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-R-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-R-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-R-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-R-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-R-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-R-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-R-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-R-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-R-04: Security Evidence Pack

Produce security evidence files for auth flows, role checks, and access denial.

### Acceptance Criteria

AC-R-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-R-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-R-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-R-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-R-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-R-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-R-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-R-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-R-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-R-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-R-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-R-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-R-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-R-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-R-05: Compliance Review Dashboard

Expose compliance status, open findings, critical gaps, and closure evidence.

### Acceptance Criteria

AC-R-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-R-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-R-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-R-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-R-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-R-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-R-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-R-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-R-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-R-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-R-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-R-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-R-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-R-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train R Closure Definition

Train R closes only when WP-R-01 through WP-R-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_R_FINAL_VERIFICATION_v1.0.docx is issued.

# Train S: Runtime Reliability, Health & Observability

| Field | Definition |
| --- | --- |
| Master Objective | Add production-grade health, readiness, metrics, logging, and incident visibility. |
| Primary Routes / Surfaces | /api/health, /api/health/ready, /api/metrics, /admin/operations |
| Dependencies | Existing health endpoints, deployment scripts, monitoring docs |
| Acceptance Target | 50/50 PASS across WP-S-01 through WP-S-05 |

## WP-S-01: Health Endpoint Expansion

Validate app, database, auth, tRPC, and corpus readiness with clear status payloads.

### Acceptance Criteria

AC-S-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-S-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-S-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-S-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-S-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-S-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-S-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-S-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-S-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-S-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-S-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-S-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-S-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-S-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-S-02: Metrics Surface

Emit operational metrics for request health, latency, failures, and domain workflows.

### Acceptance Criteria

AC-S-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-S-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-S-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-S-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-S-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-S-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-S-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-S-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-S-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-S-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-S-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-S-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-S-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-S-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-S-03: Structured Logging

Standardize logs with event type, severity, request context, actor, and correlation id.

### Acceptance Criteria

AC-S-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-S-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-S-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-S-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-S-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-S-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-S-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-S-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-S-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-S-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-S-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-S-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-S-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-S-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-S-04: Incident Workflow

Connect alerts, escalation, incident notes, owner assignment, and closure evidence.

### Acceptance Criteria

AC-S-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-S-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-S-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-S-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-S-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-S-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-S-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-S-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-S-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-S-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-S-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-S-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-S-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-S-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-S-05: Reliability Report

Generate uptime, latency, error, smoke test, and rollback readiness reports.

### Acceptance Criteria

AC-S-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-S-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-S-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-S-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-S-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-S-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-S-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-S-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-S-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-S-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-S-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-S-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-S-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-S-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train S Closure Definition

Train S closes only when WP-S-01 through WP-S-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_S_FINAL_VERIFICATION_v1.0.docx is issued.

# Train T: Staging, Deployment & Release Governance

| Field | Definition |
| --- | --- |
| Master Objective | Formalize staging validation, deployment evidence, rollback readiness, and release approvals. |
| Primary Routes / Surfaces | /admin/releases, deployment scripts |
| Dependencies | Build pipeline, staging smoke tests, evidence folders |
| Acceptance Target | 50/50 PASS across WP-T-01 through WP-T-05 |

## WP-T-01: Release Checklist

Create a governed checklist for build, lint, smoke, evidence, approval, and rollout readiness.

### Acceptance Criteria

AC-T-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-T-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-T-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-T-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-T-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-T-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-T-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-T-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-T-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-T-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-T-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-T-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-T-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-T-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-T-02: Staging Smoke Automation

Expand smoke tests for public, protected, admin, API, health, and auth flows.

### Acceptance Criteria

AC-T-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-T-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-T-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-T-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-T-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-T-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-T-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-T-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-T-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-T-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-T-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-T-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-T-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-T-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-T-03: Rollback Validation

Document and test rollback steps with owner, timing, command, and evidence output.

### Acceptance Criteria

AC-T-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-T-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-T-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-T-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-T-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-T-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-T-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-T-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-T-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-T-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-T-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-T-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-T-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-T-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-T-04: Deployment Evidence Builder

Collect deployment logs, URLs, health checks, commit hashes, and approval notes.

### Acceptance Criteria

AC-T-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-T-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-T-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-T-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-T-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-T-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-T-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-T-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-T-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-T-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-T-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-T-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-T-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-T-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-T-05: Release Certification

Generate final readiness certification for Founder and Kimi approval.

### Acceptance Criteria

AC-T-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-T-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-T-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-T-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-T-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-T-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-T-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-T-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-T-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-T-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-T-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-T-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-T-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-T-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train T Closure Definition

Train T closes only when WP-T-01 through WP-T-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_T_FINAL_VERIFICATION_v1.0.docx is issued.

# Train U: Data Integrity, Migration & Backup Assurance

| Field | Definition |
| --- | --- |
| Master Objective | Protect application data through integrity checks, migration discipline, backup validation, and recovery evidence. |
| Primary Routes / Surfaces | /admin/data, database scripts |
| Dependencies | Drizzle schema, Neon database, migration scripts |
| Acceptance Target | 50/50 PASS across WP-U-01 through WP-U-05 |

## WP-U-01: Schema Integrity Check

Verify table prefixes, required indexes, relations, and schema drift evidence.

### Acceptance Criteria

AC-U-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-U-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-U-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-U-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-U-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-U-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-U-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-U-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-U-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-U-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-U-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-U-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-U-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-U-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-U-02: Migration Discipline

Add migration generation, review, execution, and rollback documentation gates.

### Acceptance Criteria

AC-U-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-U-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-U-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-U-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-U-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-U-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-U-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-U-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-U-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-U-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-U-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-U-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-U-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-U-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-U-03: Backup Verification

Define backup presence, restore rehearsal, retention, and recovery-point evidence.

### Acceptance Criteria

AC-U-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-U-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-U-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-U-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-U-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-U-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-U-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-U-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-U-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-U-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-U-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-U-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-U-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-U-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-U-04: Data Quality Reports

Find orphaned records, invalid states, missing owners, and inconsistent lifecycle links.

### Acceptance Criteria

AC-U-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-U-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-U-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-U-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-U-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-U-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-U-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-U-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-U-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-U-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-U-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-U-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-U-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-U-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-U-05: Recovery Runbook

Create database recovery procedures with roles, timing, commands, and validation outputs.

### Acceptance Criteria

AC-U-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-U-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-U-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-U-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-U-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-U-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-U-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-U-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-U-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-U-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-U-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-U-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-U-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-U-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train U Closure Definition

Train U closes only when WP-U-01 through WP-U-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_U_FINAL_VERIFICATION_v1.0.docx is issued.

# Train V: Performance, Load & Scalability Readiness

| Field | Definition |
| --- | --- |
| Master Objective | Demonstrate acceptable performance under realistic load and document scale constraints. |
| Primary Routes / Surfaces | all critical user and API routes |
| Dependencies | Runtime metrics, staging deployment, analytics routes |
| Acceptance Target | 50/50 PASS across WP-V-01 through WP-V-05 |

## WP-V-01: Performance Budget

Define budgets for page load, API latency, DB query duration, and bundle growth.

### Acceptance Criteria

AC-V-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-V-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-V-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-V-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-V-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-V-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-V-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-V-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-V-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-V-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-V-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-V-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-V-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-V-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-V-02: Load Test Harness

Run repeatable concurrent-user tests for public, authenticated, admin, and API journeys.

### Acceptance Criteria

AC-V-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-V-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-V-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-V-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-V-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-V-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-V-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-V-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-V-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-V-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-V-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-V-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-V-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-V-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-V-03: Database Query Review

Identify slow queries, missing indexes, N+1 risks, and pagination defects.

### Acceptance Criteria

AC-V-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-V-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-V-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-V-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-V-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-V-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-V-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-V-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-V-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-V-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-V-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-V-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-V-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-V-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-V-04: Frontend Performance Audit

Review bundle cost, render stability, layout shifts, and responsive performance.

### Acceptance Criteria

AC-V-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-V-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-V-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-V-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-V-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-V-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-V-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-V-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-V-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-V-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-V-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-V-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-V-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-V-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-V-05: Scalability Report

Compile load results, bottlenecks, remediations, residual risks, and sign-off evidence.

### Acceptance Criteria

AC-V-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-V-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-V-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-V-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-V-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-V-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-V-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-V-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-V-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-V-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-V-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-V-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-V-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-V-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train V Closure Definition

Train V closes only when WP-V-01 through WP-V-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_V_FINAL_VERIFICATION_v1.0.docx is issued.

# Train W: User Acceptance, Training & Operational Enablement

| Field | Definition |
| --- | --- |
| Master Objective | Prepare users and operators with acceptance scripts, training materials, support workflows, and adoption evidence. |
| Primary Routes / Surfaces | /help, /support, training docs |
| Dependencies | Completed feature trains, evidence standard, support ownership docs |
| Acceptance Target | 50/50 PASS across WP-W-01 through WP-W-05 |

## WP-W-01: UAT Script Library

Create acceptance scripts for core user, admin, Titan, knowledge, and reporting workflows.

### Acceptance Criteria

AC-W-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-W-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-W-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-W-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-W-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-W-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-W-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-W-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-W-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-W-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-W-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-W-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-W-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-W-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-W-02: Operator Training Guide

Produce training guidance for daily operation, evidence collection, and issue handling.

### Acceptance Criteria

AC-W-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-W-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-W-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-W-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-W-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-W-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-W-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-W-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-W-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-W-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-W-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-W-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-W-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-W-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-W-03: Support Workflow

Define intake, triage, escalation, resolution, and closure for support requests.

### Acceptance Criteria

AC-W-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-W-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-W-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-W-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-W-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-W-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-W-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-W-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-W-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-W-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-W-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-W-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-W-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-W-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-W-04: Adoption Dashboard

Track training completion, UAT status, open blockers, and user feedback.

### Acceptance Criteria

AC-W-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-W-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-W-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-W-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-W-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-W-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-W-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-W-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-W-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-W-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-W-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-W-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-W-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-W-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-W-05: Enablement Certification

Issue readiness certification for users, operators, and administrators.

### Acceptance Criteria

AC-W-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-W-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-W-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-W-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-W-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-W-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-W-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-W-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-W-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-W-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-W-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-W-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-W-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-W-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train W Closure Definition

Train W closes only when WP-W-01 through WP-W-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_W_FINAL_VERIFICATION_v1.0.docx is issued.

# Train X: Founder Review, Kimi Verification & Final Acceptance

| Field | Definition |
| --- | --- |
| Master Objective | Package the final review flow so Kimi and Founder can verify completion without ambiguity. |
| Primary Routes / Surfaces | /admin/acceptance, evidence folders |
| Dependencies | All prior train evidence, D02/D04/D05/D06 authority workflow |
| Acceptance Target | 50/50 PASS across WP-X-01 through WP-X-05 |

## WP-X-01: Acceptance Matrix Finalization

Create a complete matrix for train, WP, criterion, evidence, reviewer, and result.

### Acceptance Criteria

AC-X-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-X-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-X-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-X-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-X-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-X-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-X-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-X-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-X-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-X-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-X-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-X-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-X-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-X-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-X-02: Kimi Verification Workspace

Provide review queue, scoring, comments, exceptions, and sign-off capture.

### Acceptance Criteria

AC-X-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-X-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-X-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-X-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-X-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-X-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-X-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-X-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-X-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-X-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-X-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-X-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-X-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-X-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-X-03: Founder Review Packet

Compile executive summary, evidence index, unresolved risks, and decision prompts.

### Acceptance Criteria

AC-X-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-X-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-X-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-X-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-X-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-X-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-X-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-X-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-X-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-X-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-X-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-X-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-X-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-X-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-X-04: Exception Management

Track rejected items, remediation owners, due dates, retest evidence, and closure status.

### Acceptance Criteria

AC-X-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-X-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-X-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-X-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-X-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-X-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-X-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-X-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-X-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-X-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-X-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-X-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-X-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-X-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-X-05: Final Acceptance Order

Generate D06-style final order with PASS/FAIL status and authorized next steps.

### Acceptance Criteria

AC-X-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-X-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-X-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-X-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-X-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-X-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-X-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-X-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-X-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-X-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-X-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-X-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-X-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-X-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train X Closure Definition

Train X closes only when WP-X-01 through WP-X-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_X_FINAL_VERIFICATION_v1.0.docx is issued.

# Train Y: Production Launch, Monitoring & Closure

| Field | Definition |
| --- | --- |
| Master Objective | Execute production launch readiness, monitor launch behavior, close Atlas V5, and preserve evidence. |
| Primary Routes / Surfaces | production launch surfaces and monitoring endpoints |
| Dependencies | Founder acceptance, release certification, runtime monitoring |
| Acceptance Target | 50/50 PASS across WP-Y-01 through WP-Y-05 |

## WP-Y-01: Production Launch Checklist

Confirm domains, env vars, migrations, health, rollback, access, and approvals.

### Acceptance Criteria

AC-Y-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Y-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Y-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Y-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Y-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Y-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Y-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Y-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Y-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Y-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Y-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Y-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Y-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Y-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Y-02: Launch Communications

Prepare launch notice, stakeholder update, support window, and escalation contacts.

### Acceptance Criteria

AC-Y-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Y-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Y-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Y-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Y-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Y-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Y-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Y-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Y-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Y-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Y-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Y-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Y-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Y-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Y-03: Post-Launch Monitoring

Monitor health, latency, errors, auth, data writes, and user journey success.

### Acceptance Criteria

AC-Y-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Y-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Y-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Y-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Y-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Y-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Y-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Y-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Y-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Y-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Y-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Y-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Y-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Y-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Y-04: Closure Evidence Archive

Commit complete evidence index, retention notes, release hashes, and approvals.

### Acceptance Criteria

AC-Y-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Y-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Y-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Y-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Y-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Y-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Y-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Y-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Y-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Y-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Y-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Y-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Y-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Y-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Y-05: Atlas V5 Closure

Issue Atlas V5 completion status, final metrics, owner sign-off, and post-launch watch plan.

### Acceptance Criteria

AC-Y-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Y-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Y-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Y-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Y-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Y-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Y-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Y-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Y-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Y-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Y-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Y-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Y-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Y-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train Y Closure Definition

Train Y closes only when WP-Y-01 through WP-Y-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_Y_FINAL_VERIFICATION_v1.0.docx is issued.

# Train Z: Atlas V5 Completion Assurance & Handover

| Field | Definition |
| --- | --- |
| Master Objective | Close the remaining 15-train sequence with final assurance, operating handover, and long-term stewardship controls. |
| Primary Routes / Surfaces | /admin/closure, /admin/handover, repository docs |
| Dependencies | Trains L through Y, production launch monitoring, evidence archive |
| Acceptance Target | 50/50 PASS across WP-Z-01 through WP-Z-05 |

## WP-Z-01: Completion Integrity Audit

Verify all 75 WPs, 750 criteria, evidence records, and closure documents are present.

### Acceptance Criteria

AC-Z-01-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Z-01-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Z-01-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Z-01-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Z-01-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Z-01-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Z-01-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Z-01-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Z-01-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Z-01-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Z-01_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Z-01_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Z-01_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Z-01_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Z-02: Operational Handover

Create role-specific handover notes for Founder, Kimi, operators, and future agents.

### Acceptance Criteria

AC-Z-02-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Z-02-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Z-02-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Z-02-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Z-02-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Z-02-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Z-02-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Z-02-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Z-02-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Z-02-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Z-02_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Z-02_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Z-02_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Z-02_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Z-03: Stewardship Runbook

Document post-Atlas care routines, review cadence, maintenance windows, and authority boundaries.

### Acceptance Criteria

AC-Z-03-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Z-03-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Z-03-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Z-03-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Z-03-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Z-03-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Z-03-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Z-03-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Z-03-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Z-03-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Z-03_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Z-03_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Z-03_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Z-03_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Z-04: Archive Retention Package

Package retained evidence, final documents, commit hashes, and audit indexes for 90-day retention.

### Acceptance Criteria

AC-Z-04-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Z-04-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Z-04-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Z-04-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Z-04-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Z-04-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Z-04-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Z-04-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Z-04-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Z-04-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Z-04_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Z-04_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Z-04_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Z-04_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## WP-Z-05: V5 to V6 Transition Brief

Prepare the next-horizon brief with open risks, deferred work, and candidate V6 trains.

### Acceptance Criteria

AC-Z-05-01: Implementation is present in the repository with code, route, component, script, or document changes directly traceable to this WP.

AC-Z-05-02: The user-facing or operator-facing workflow can be exercised end to end without mocked success states.

AC-Z-05-03: RBAC and protected-route behavior are enforced where the WP touches authenticated, admin, founder, or operator surfaces.

AC-Z-05-04: Input validation, empty state, loading state, and failure state behavior are implemented where relevant.

AC-Z-05-05: Evidence is collected under /evidence with the correct EP/date/category naming convention and a git commit hash reference.

AC-Z-05-06: Automated test or scripted verification exists and records PASS/FAIL output for the WP.

AC-Z-05-07: Build verification passes with bun run build, and lint verification passes with bun run lint before submission.

AC-Z-05-08: The WP avoids reopening or weakening earlier accepted trains, routes, schemas, or evidence commitments.

AC-Z-05-09: Kimi can independently review the result using the linked evidence, route, command output, and acceptance notes.

AC-Z-05-10: Founder-facing closure language states the final PASS/FAIL status, residual risks, and next authorized step.

### Required Evidence

EV-CODE_WP-Z-05_<YYYYMMDD>_<brief>.*

EV-TEST_WP-Z-05_<YYYYMMDD>_<brief>.*

EV-ACPT_WP-Z-05_<YYYYMMDD>_<brief>.*

EV-DEPL_WP-Z-05_<YYYYMMDD>_<brief>.* when deployment or route behavior is touched

## Train Z Closure Definition

Train Z closes only when WP-Z-01 through WP-Z-05 each achieve 10/10 PASS, evidence is committed, Kimi verifies completeness, and ONX_TRAIN_Z_FINAL_VERIFICATION_v1.0.docx is issued.

# Part 5: Master Acceptance Matrix

| Train | WP Range | Criteria | Initial Status | Reviewer |
| --- | --- | --- | --- | --- |
| Train L | WP-L-01 to WP-L-05 | 50 | Pending execution | Kimi + Founder |
| Train M | WP-M-01 to WP-M-05 | 50 | Pending execution | Kimi + Founder |
| Train N | WP-N-01 to WP-N-05 | 50 | Pending execution | Kimi + Founder |
| Train O | WP-O-01 to WP-O-05 | 50 | Pending execution | Kimi + Founder |
| Train P | WP-P-01 to WP-P-05 | 50 | Pending execution | Kimi + Founder |
| Train Q | WP-Q-01 to WP-Q-05 | 50 | Pending execution | Kimi + Founder |
| Train R | WP-R-01 to WP-R-05 | 50 | Pending execution | Kimi + Founder |
| Train S | WP-S-01 to WP-S-05 | 50 | Pending execution | Kimi + Founder |
| Train T | WP-T-01 to WP-T-05 | 50 | Pending execution | Kimi + Founder |
| Train U | WP-U-01 to WP-U-05 | 50 | Pending execution | Kimi + Founder |
| Train V | WP-V-01 to WP-V-05 | 50 | Pending execution | Kimi + Founder |
| Train W | WP-W-01 to WP-W-05 | 50 | Pending execution | Kimi + Founder |
| Train X | WP-X-01 to WP-X-05 | 50 | Pending execution | Kimi + Founder |
| Train Y | WP-Y-01 to WP-Y-05 | 50 | Pending execution | Kimi + Founder |
| Train Z | WP-Z-01 to WP-Z-05 | 50 | Pending execution | Kimi + Founder |

# Part 6: Master Evidence Standard

| Category | Purpose | Required Pattern |
| --- | --- | --- |
| Code | Implementation proof | EV-CODE_<WP-ID>_<YYYYMMDD>_<brief>.* |
| Test | Automated or scripted verification | EV-TEST_<WP-ID>_<YYYYMMDD>_<brief>.* |
| Security | Auth, RBAC, or safety proof | EV-SEC_<WP-ID>_<YYYYMMDD>_<brief>.* |
| Deployment | Build, staging, release, or rollback proof | EV-DEPL_<WP-ID>_<YYYYMMDD>_<brief>.* |
| Runtime | Health, latency, smoke, or monitoring proof | EV-RUN_<WP-ID>_<YYYYMMDD>_<brief>.* |
| Acceptance | Checklist and reviewer decision | EV-ACPT_<WP-ID>_<YYYYMMDD>_<brief>.* |
| Closure | Train or program closure order | EV-CLSR_<EP-ID>_<YYYYMMDD>_<brief>.* |

# Part 7: Master Dependency Graph

K -> L -> M -> N -> O -> P -> Q -> R -> S -> T -> U -> V -> W -> X -> Y -> Z

No train begins before predecessor closure. No work package begins before predecessor WP closure inside the same train.

# Part 8: Execution Sequencing Rules

Execute trains in strict alphabetical order from L through Z.

Execute WPs sequentially from WP-01 through WP-05 inside each train.

Before WP submission, run lint, test, build, and route checks relevant to the WP.

Every acceptance decision must cite concrete evidence and a commit hash.

Any failed criterion blocks WP closure until remediation evidence is committed.

# Part 9: Kimi Verification Instructions

Verify every WP has exactly 10 acceptance criteria.

Verify the evidence files exist, are current, and map to the claimed WP.

Score each criterion as PASS or FAIL only.

Reject verbal confirmation without a reviewable artifact.

Escalate any ambiguity, missing evidence, or scope drift to Founder before closure.

# Part 10: Founder Finalization Clause

Atlas V5 is not complete until all 15 trains, all 75 work packages, and all 750 criteria are scored PASS with evidence committed to the repository. The authorized completion target is 750/750 PASS.