FOUNDER EXECUTION DIRECTIVE - ONX-TRAIN-K-EXECUTION-PACKAGE-2026-001

TRAIN K

DREAM-TO-GOAL OPERATING LAYER

10 Actions | 5 Work Packages | 50 Acceptance Criteria | Zero Ambiguity

Document: ONX_TRAIN_K_FULL_EXECUTION_PACKAGE_v1.0 | Version: v1.0

Classification: Founder Operational Execution Directive | Priority: MAXIMUM

Status: ACTIVE IMMEDIATELY | Date: 2026-06-22

ACTION 01  STATUS PRESERVATION

Train H = CLOSED | Train I = CLOSED | Train J = CLOSED

Train H verified commit: 7ba7805e9e36eedf5ae29ce4cc4f17b5e036da3b | Score: 50/50 PASS

Train I verified commit: 4219f347108b31ee2d65fcb1344bce86489b0945 | Score: 50/50 PASS

Train J verified commit: cd9b7d23f4d85efdbf1bb9c53f3bdc6f23b5c320 | Score: 50/50 PASS

No previous trains are reopened. No previous train documents are regenerated. Atlas V5.0 baseline remains frozen.

ACTION 02  TRAIN K MASTER EXECUTION PACKAGE

# Train K Objective

Train K builds the Dream-to-Goal operating layer of the ONX platform — the first real ONX core experience surfaces. Train K moves the platform from static feature pages to operational product functionality by implementing the first six stages of the Dream-to-Evolution lifecycle: Dream, Potential, Goal, Understanding, Judgment, and Execution.

Train K delivers user-facing interfaces for creating, managing, and tracking dreams through their transformation into goals, with supporting workspaces for understanding, judgment, and execution tracking. This is the foundational operating layer upon which all subsequent ONX product functionality will be built.

# Train K Scope

In-Scope Items:

Dream Center (WP-K-01): Dream creation, capture, categorization, listing, and management interface. Users articulate dreams with title, description, category, priority, and status.

Potential Discovery (WP-K-02): Dream analysis and potential pathway discovery. Potential cards linked to parent dreams with assessment, scoring, and categorization.

Goal Realization (WP-K-03): Converting potential into concrete goals. Goal creation with milestones, deadlines, and metrics. Goal hierarchy and status tracking.

Understanding / Judgment Workspace (WP-K-04): Analysis and decision-making workspace. Understanding cards for research and insights. Judgment cards for decisions and evaluations.

Execution Tracker (WP-K-05): Task-level execution tracking. Task creation, assignment, progress indicators, timeline view, and outcome recording.

Out-of-Scope Items (Boundaries):

NO Outcome/Flourishing/Continuity/Evolution stages — these belong to Trains L through O

NO analytics dashboards or data visualization charts — belongs to Train L

NO AI/ML model training or inference pipeline — companion uses existing APIs only

NO real-time collaboration or multiplayer features — belongs to future train

NO external integrations (calendar, email, Slack) — belongs to future train

NO payment, billing, or subscription management — belongs to future train

# Train K Dependencies

| Dependency | Status | Details |
| --- | --- | --- |
| Train F (Auth) | REQUIRED | Session state, useSession hook, authentication context, user identity for dream ownership |
| Train G (Backend) | REQUIRED | tRPC routers: user, civilization. RBAC permissions for create/read/update/delete operations |
| Train H (Shell) | REQUIRED | AppShell, Sidebar, Topbar, ContentArea, Breadcrumb, page layout containers |
| Train I (Components) | REQUIRED | DataTable, Form, Dialog, Toast, Switch, FilterChips, StatusBadge, Search input components |
| Train J (Features) | REQUIRED | User Profile (WP-J-01), Settings (WP-J-02), Notification Center (WP-J-03) for user context and preferences |

# Execution Sequence

| Seq | WP ID | Name | Phase | Prerequisites |
| --- | --- | --- | --- | --- |
| 1 | WP-K-01 | Dream Center | Inception | NONE |
| 2 | WP-K-02 | Potential Discovery | Analysis | WP-K-01 |
| 3 | WP-K-03 | Goal Realization | Planning | WP-K-01, WP-K-02 |
| 4 | WP-K-04 | Understanding / Judgment | Decision | WP-K-01, WP-K-02, WP-K-03 |
| 5 | WP-K-05 | Execution Tracker | Action | WP-K-01, WP-K-02, WP-K-03, WP-K-04 |

# Completion Criteria

All 5 WPs pass their 10 binary acceptance criteria each (50/50 = 100%). All code compiles without TypeScript errors. All routes return HTTP 200. All tests pass. Visual evidence confirms light and dark mode rendering. No console errors.

# Acceptance Authority

Acceptance is decided by Kimi (AI Execution Agent) reviewing evidence submitted by Husam (Developer). Binary PASS/FAIL per criterion. No partial credit. Founder authority is reserved for escalation only.

# Evidence Authority

Evidence is collected per the Train K Evidence Standard (Action 07). Naming convention: EV-<CATEGORY>_WP-K-NN_<YYYYMMDD>_<descriptor>.<ext>. Categories: CODE, TEST, ACPT, BUILD, VISUAL, DEPLOY.

ACTION 03  FULL TRAIN K WP REGISTRY

# WP-K-01: DREAM CENTER

| WP ID | WP-K-01 |
| --- | --- |
| Name | Dream Center |
| Objective | Build the Dream Center where users create, capture, categorize, list, and manage their dreams. Dreams are the entry point of the ONX Dream-to-Evolution lifecycle. Each dream has title, description, category, priority, and status. Users can view a dream list, create new dreams, edit existing dreams, and mark dreams as active or archived. |
| Scope | Dream list page with DataTable ¦ Dream creation form with validation ¦ Dream detail/view page ¦ Dream edit form ¦ Dream card component ¦ Dream status badge (active/archived/draft) ¦ Category filter ¦ Priority indicator ¦ Search by title or description ¦ Empty state for no dreams |
| Files | src/app/(dashboard)/dreams/page.tsx ¦ src/app/(dashboard)/dreams/[id]/page.tsx ¦ src/components/dreams/dream-card.tsx ¦ src/components/dreams/dream-form.tsx ¦ src/components/dreams/dream-list.tsx ¦ src/components/dreams/dream-detail.tsx ¦ src/components/dreams/dream-status-badge.tsx ¦ src/components/dreams/dream-filters.tsx ¦ src/hooks/use-dreams.ts ¦ src/lib/validations/dream.ts |
| Dependencies | Train F (session), Train G (user router), Train H (layout), Train I (DataTable, Form, Dialog, Toast, FilterChips, StatusBadge) |
| Acceptance | Dream list renders in DataTable ¦ Creation form validates with Zod ¦ New dream appears in list ¦ Detail view shows full dream data ¦ Edit form updates dream ¦ Status badge shows correct state ¦ Category filter filters dreams ¦ Priority indicator visible ¦ Search filters by title ¦ Empty state on no dreams |
| Evidence | EV-CODE_WP-K-01_YYYYMMDD_dream-files.zip ¦ EV-TEST_WP-K-01_YYYYMMDD_dream-tests.ts ¦ EV-VISUAL_WP-K-01_YYYYMMDD_dream-light.png ¦ EV-VISUAL_WP-K-01_YYYYMMDD_dream-dark.png ¦ EV-ACPT_WP-K-01_YYYYMMDD_checklist.md |

# WP-K-02: POTENTIAL DISCOVERY

| WP ID | WP-K-02 |
| --- | --- |
| Name | Potential Discovery |
| Objective | Build the Potential Discovery workspace where dreams are analyzed to discover potential pathways. Each potential card is linked to a parent dream and includes assessment score, category, feasibility rating, and description. Users can browse potentials, add new ones, and mark them for goal conversion. |
| Scope | Potential list linked to parent dream ¦ Potential creation form ¦ Potential card with assessment score ¦ Feasibility rating (high/medium/low) ¦ Category classification ¦ Link to parent dream ¦ Mark for goal conversion action ¦ Potential detail view ¦ Filter by feasibility or category ¦ Empty state |
| Files | src/app/(dashboard)/potential/page.tsx ¦ src/app/(dashboard)/potential/[id]/page.tsx ¦ src/components/potential/potential-card.tsx ¦ src/components/potential/potential-form.tsx ¦ src/components/potential/potential-list.tsx ¦ src/components/potential/potential-detail.tsx ¦ src/components/potential/feasibility-badge.tsx ¦ src/components/potential/potential-filters.tsx ¦ src/hooks/use-potential.ts ¦ src/lib/validations/potential.ts |
| Dependencies | WP-K-01 (dream data), Train F (session), Train G (user router), Train H (layout), Train I (DataTable, Form, Dialog, Toast, StatusBadge) |
| Acceptance | Potential list renders linked to dreams ¦ Creation form validates ¦ Feasibility badge shows correct rating ¦ Category filter works ¦ Link to parent dream navigates correctly ¦ Mark for conversion action works ¦ Detail view shows full potential data ¦ Assessment score displayed ¦ Filter by feasibility works ¦ Empty state on no potentials |
| Evidence | EV-CODE_WP-K-02_YYYYMMDD_potential-files.zip ¦ EV-TEST_WP-K-02_YYYYMMDD_potential-tests.ts ¦ EV-VISUAL_WP-K-02_YYYYMMDD_potential-light.png ¦ EV-VISUAL_WP-K-02_YYYYMMDD_potential-dark.png ¦ EV-ACPT_WP-K-02_YYYYMMDD_checklist.md |

# WP-K-03: GOAL REALIZATION

| WP ID | WP-K-03 |
| --- | --- |
| Name | Goal Realization |
| Objective | Build the Goal Realization workspace where potentials are converted into concrete goals. Goals have title, description, deadline, priority, status, and associated milestones. Users can create goals from potentials, track goal hierarchy (parent/child), monitor status (active/paused/completed/abandoned), and manage milestones with due dates and completion status. |
| Scope | Goal list with DataTable ¦ Goal creation form (standalone or from potential) ¦ Goal detail with milestones ¦ Milestone sub-component with due dates ¦ Goal status badge (active/paused/completed/abandoned) ¦ Goal hierarchy (parent/child goals) ¦ Progress indicator per goal ¦ Deadline display with overdue warning ¦ Priority indicator ¦ Filter by status or priority ¦ Empty state |
| Files | src/app/(dashboard)/goals/page.tsx ¦ src/app/(dashboard)/goals/[id]/page.tsx ¦ src/components/goals/goal-card.tsx ¦ src/components/goals/goal-form.tsx ¦ src/components/goals/goal-list.tsx ¦ src/components/goals/goal-detail.tsx ¦ src/components/goals/goal-status-badge.tsx ¦ src/components/goals/milestone-list.tsx ¦ src/components/goals/milestone-item.tsx ¦ src/components/goals/progress-indicator.tsx ¦ src/components/goals/goal-filters.tsx ¦ src/hooks/use-goals.ts ¦ src/lib/validations/goal.ts |
| Dependencies | WP-K-01 (dreams), WP-K-02 (potentials), Train F (session), Train G (user router), Train H (layout), Train I (DataTable, Form, Dialog, Toast, StatusBadge) |
| Acceptance | Goal list renders with milestones ¦ Creation form validates with Zod ¦ Goal from potential pre-fills data ¦ Status badge shows correct state ¦ Milestone list displays with due dates ¦ Progress indicator calculates correctly ¦ Deadline shows overdue warning when past ¦ Hierarchy displays parent/child ¦ Filter by status works ¦ Empty state on no goals |
| Evidence | EV-CODE_WP-K-03_YYYYMMDD_goal-files.zip ¦ EV-TEST_WP-K-03_YYYYMMDD_goal-tests.ts ¦ EV-VISUAL_WP-K-03_YYYYMMDD_goal-light.png ¦ EV-VISUAL_WP-K-03_YYYYMMDD_goal-dark.png ¦ EV-ACPT_WP-K-03_YYYYMMDD_checklist.md |

# WP-K-04: UNDERSTANDING / JUDGMENT WORKSPACE

| WP ID | WP-K-04 |
| --- | --- |
| Name | Understanding / Judgment Workspace |
| Objective | Build the Understanding and Judgment workspace — the decision-making layer of the Dream-to-Evolution lifecycle. Understanding cards capture research, analysis, and insights. Judgment cards capture decisions, evaluations, and verdicts. The workspace uses a tabbed layout to switch between Understanding and Judgment views, with each card linked to parent dreams or goals. |
| Scope | Workspace page with Understanding/Judgment tabs ¦ Understanding card (research, analysis, insights) ¦ Judgment card (decision, evaluation, verdict) ¦ Card creation forms for both types ¦ Card list with DataTable per tab ¦ Link to parent dream/goal ¦ Confidence level indicator for judgments ¦ Evidence/notes field on cards ¦ Filter by type or confidence ¦ Empty state per tab |
| Files | src/app/(dashboard)/workspace/page.tsx ¦ src/components/workspace/workspace-layout.tsx ¦ src/components/workspace/understanding-card.tsx ¦ src/components/workspace/judgment-card.tsx ¦ src/components/workspace/understanding-form.tsx ¦ src/components/workspace/judgment-form.tsx ¦ src/components/workspace/understanding-list.tsx ¦ src/components/workspace/judgment-list.tsx ¦ src/components/workspace/confidence-badge.tsx ¦ src/components/workspace/workspace-filters.tsx ¦ src/hooks/use-understanding.ts ¦ src/hooks/use-judgment.ts ¦ src/lib/validations/workspace.ts |
| Dependencies | WP-K-01 (dreams), WP-K-02 (potentials), WP-K-03 (goals), Train F (session), Train G (user router), Train H (layout), Train I (DataTable, Form, Dialog, Toast, Tabs, StatusBadge) |
| Acceptance | Workspace renders with two tabs ¦ Understanding tab shows research cards ¦ Judgment tab shows decision cards ¦ Creation forms validate ¦ Cards link to parent dream/goal ¦ Confidence badge shows correct level ¦ Filter by type works ¦ Filter by confidence works ¦ Evidence/notes field visible ¦ Empty state per tab |
| Evidence | EV-CODE_WP-K-04_YYYYMMDD_workspace-files.zip ¦ EV-TEST_WP-K-04_YYYYMMDD_workspace-tests.ts ¦ EV-VISUAL_WP-K-04_YYYYMMDD_workspace-light.png ¦ EV-VISUAL_WP-K-04_YYYYMMDD_workspace-dark.png ¦ EV-ACPT_WP-K-04_YYYYMMDD_checklist.md |

# WP-K-05: EXECUTION TRACKER

| WP ID | WP-K-05 |
| --- | --- |
| Name | Execution Tracker |
| Objective | Build the Execution Tracker where goals are decomposed into tasks and tracked to completion. Tasks have title, description, status (todo/in-progress/done/blocked), priority, due date, and assignment. The tracker provides a task list view, timeline view, progress summary, and outcome recording. Users can create tasks from goals, update status via drag-or-click, and record outcomes upon completion. |
| Scope | Task list with DataTable ¦ Task creation form linked to goals ¦ Task card with status ¦ Status toggle (todo/in-progress/done/blocked) ¦ Timeline view of tasks ¦ Progress summary (stats cards) ¦ Outcome recording form ¦ Priority indicator ¦ Due date with overdue warning ¦ Filter by status or priority ¦ Empty state |
| Files | src/app/(dashboard)/execution/page.tsx ¦ src/components/execution/task-card.tsx ¦ src/components/execution/task-form.tsx ¦ src/components/execution/task-list.tsx ¦ src/components/execution/execution-timeline.tsx ¦ src/components/execution/progress-summary.tsx ¦ src/components/execution/outcome-form.tsx ¦ src/components/execution/task-status-badge.tsx ¦ src/components/execution/execution-filters.tsx ¦ src/hooks/use-tasks.ts ¦ src/hooks/use-execution.ts ¦ src/lib/validations/execution.ts |
| Dependencies | WP-K-01 (dreams), WP-K-02 (potentials), WP-K-03 (goals), WP-K-04 (workspace), Train F (session), Train G (user router), Train H (layout), Train I (DataTable, Form, Dialog, Toast, StatusBadge, StatCard) |
| Acceptance | Task list renders linked to goals ¦ Creation form validates ¦ Status badge shows correct state ¦ Status toggle updates task ¦ Timeline view displays tasks chronologically ¦ Progress summary shows correct stats ¦ Outcome form records completion ¦ Due date shows overdue warning ¦ Filter by status works ¦ Empty state on no tasks |
| Evidence | EV-CODE_WP-K-05_YYYYMMDD_execution-files.zip ¦ EV-TEST_WP-K-05_YYYYMMDD_execution-tests.ts ¦ EV-VISUAL_WP-K-05_YYYYMMDD_execution-light.png ¦ EV-VISUAL_WP-K-05_YYYYMMDD_execution-dark.png ¦ EV-ACPT_WP-K-05_YYYYMMDD_checklist.md ¦ EV-BUILD_WP-K-05_YYYYMMDD_build.log |

ACTION 04  WP-K-01 DETAILED EXECUTION PACKAGE

# WP-K-01: DREAM CENTER - FULL SPECIFICATION

Technical Objective:

Implement the Dream Center as the entry point of the ONX Dream-to-Evolution lifecycle. Users must be able to create dreams with title (required, max 200 chars), description (required, max 2000 chars), category (Personal, Professional, Spiritual, Creative, Social, Other), priority (Low, Medium, High, Critical), and status (Draft, Active, Archived). Dreams are displayed in a searchable, filterable DataTable with a card-based detail view.

Implementation Files (10 files):

| File Path | Description |
| --- | --- |
| src/app/(dashboard)/dreams/page.tsx | Dream list page. Uses DataTable for dream listing. Server component with data fetching via tRPC. |
| src/app/(dashboard)/dreams/[id]/page.tsx | Dream detail page. Displays full dream data in card layout. |
| src/components/dreams/dream-card.tsx | Dream card component. Shows title, description excerpt, category badge, priority indicator, status badge. Click navigates to detail. |
| src/components/dreams/dream-form.tsx | Dream creation/edit form. Zod schema validation. Fields: title, description (textarea), category (select), priority (select), status (select). Submit calls tRPC mutation. |
| src/components/dreams/dream-list.tsx | Dream list wrapper. Manages DataTable state: sorting, filtering, pagination, column visibility. |
| src/components/dreams/dream-detail.tsx | Dream detail view component. Displays all dream fields, creation date, last updated. Shows edit and archive actions. |
| src/components/dreams/dream-status-badge.tsx | Status badge component. Maps Draft=yellow, Active=green, Archived=gray. Uses StatusBadge from Train I. |
| src/components/dreams/dream-filters.tsx | Filter bar component. Category filter chips, priority filter chips, search input. |
| src/hooks/use-dreams.ts | tRPC hooks: useDreams (list), useDream (single), useCreateDream, useUpdateDream, useArchiveDream. |
| src/lib/validations/dream.ts | Zod schema: title (min 1, max 200), description (min 1, max 2000), category enum, priority enum, status enum. |

Component Specification - Dream Card:

Props: Dream { id, title, description, category, priority, status, createdAt, updatedAt }. Renders: title as Heading3, description excerpt (first 120 chars + '...'), category badge with color (Personal=blue, Professional=indigo, Spiritual=purple, Creative=amber, Social=teal, Other=gray), priority dot indicator (Low=gray, Medium=yellow, High=orange, Critical=red), status badge. Click handler navigates to /dreams/[id].

Component Specification - Dream Form:

Props: mode: 'create' | 'edit', initialData?: Dream, onSubmit: (data) => void. Uses Form component from Train I. Fields: title (Input, required), description (Textarea, required, rows=6), category (Select with options), priority (Select with options), status (Select, default 'Draft'). Validation: Zod schema from dream.ts. Submit button shows loading state during mutation. Cancel button resets form.

tRPC Integration:

Router: dream (new tRPC router). Procedures: dream.list (query, returns Dream[] filtered by userId), dream.byId (query, input: id), dream.create (mutation, input: CreateDreamSchema), dream.update (mutation, input: UpdateDreamSchema), dream.archive (mutation, input: id). All procedures require authenticated session.

Route:

/dreams - Dream list page (server-rendered with prefetch)

/dreams/[id] - Dream detail page (dynamic route)

10 Binary Acceptance Criteria:

| ID | Criterion | Result |
| --- | --- | --- |
| AC-K01-01 | Dream list page renders at /dreams within AppShell |  |
| AC-K01-02 | DataTable displays dreams with sortable columns (title, category, priority, status, createdAt) |  |
| AC-K01-03 | Dream creation form validates title is required and max 200 chars |  |
| AC-K01-04 | Dream creation form validates description is required and max 2000 chars |  |
| AC-K01-05 | New dream appears in DataTable after successful creation |  |
| AC-K01-06 | Dream detail page displays all fields at /dreams/[id] |  |
| AC-K01-07 | Dream status badge shows correct color for Draft/Active/Archived |  |
| AC-K01-08 | Category filter chips filter dreams by selected category |  |
| AC-K01-09 | Search input filters dreams by title or description |  |
| AC-K01-10 | Empty state renders when user has no dreams |  |

ACTION 05  WP-K-02 THROUGH WP-K-05 DETAILED PACKAGES

# WP-K-02: POTENTIAL DISCOVERY - DETAILED PACKAGE

Technical Objective:

Implement the Potential Discovery workspace where dreams are analyzed to discover potential pathways. Each potential is linked to a parent dream and includes assessment score (0-100), feasibility rating (High/Medium/Low), category, and description.

Files (10 files):

| File Path | Description |
| --- | --- |
| src/app/(dashboard)/potential/page.tsx | Potential list page with DataTable |
| src/app/(dashboard)/potential/[id]/page.tsx | Potential detail page |
| src/components/potential/potential-card.tsx | Card with assessment score, feasibility badge, parent dream link |
| src/components/potential/potential-form.tsx | Creation form with Zod validation |
| src/components/potential/potential-list.tsx | List wrapper with DataTable state |
| src/components/potential/potential-detail.tsx | Detail view with all fields |
| src/components/potential/feasibility-badge.tsx | Badge: High=green, Medium=yellow, Low=red |
| src/components/potential/potential-filters.tsx | Filter by feasibility, category, parent dream |
| src/hooks/use-potential.ts | tRPC hooks: list, byId, create, update, markForConversion |
| src/lib/validations/potential.ts | Zod: description (max 2000), assessment (0-100), feasibility enum, category enum |

Route: /potential | Props and tRPC integration pattern identical to WP-K-01. Mark for conversion action sets a flag that WP-K-03 reads when creating goals from potentials.

10 Binary Acceptance Criteria:

| ID | Criterion | Result |
| --- | --- | --- |
| AC-K02-01 | Potential list renders at /potential within AppShell |  |
| AC-K02-02 | DataTable displays potentials with sortable columns |  |
| AC-K02-03 | Each potential card shows linked parent dream title |  |
| AC-K02-04 | Feasibility badge shows correct color for High/Medium/Low |  |
| AC-K02-05 | Assessment score displays as 0-100 numeric value |  |
| AC-K02-06 | Creation form validates description and assessment range |  |
| AC-K02-07 | Mark for conversion action sets conversion-ready flag |  |
| AC-K02-08 | Filter by feasibility rating filters DataTable correctly |  |
| AC-K02-09 | Detail page shows full potential data at /potential/[id] |  |
| AC-K02-10 | Empty state renders when no potentials exist |  |

# WP-K-03: GOAL REALIZATION - DETAILED PACKAGE

Technical Objective:

Implement the Goal Realization workspace where potentials are converted into concrete goals with milestones, deadlines, and progress tracking. Goals support hierarchy (parent/child), status tracking, and milestone management.

Files (13 files):

| File Path | Description |
| --- | --- |
| src/app/(dashboard)/goals/page.tsx | Goal list page with DataTable |
| src/app/(dashboard)/goals/[id]/page.tsx | Goal detail with milestones |
| src/components/goals/goal-card.tsx | Card with deadline, progress, status badge |
| src/components/goals/goal-form.tsx | Creation form, supports conversion from potential |
| src/components/goals/goal-list.tsx | List wrapper with DataTable state |
| src/components/goals/goal-detail.tsx | Detail with milestones, hierarchy, actions |
| src/components/goals/goal-status-badge.tsx | Badge: Active=blue, Paused=yellow, Completed=green, Abandoned=red |
| src/components/goals/milestone-list.tsx | Milestone sub-list within goal detail |
| src/components/goals/milestone-item.tsx | Single milestone with checkbox, due date, title |
| src/components/goals/progress-indicator.tsx | Circular or linear progress based on completed milestones |
| src/components/goals/goal-filters.tsx | Filter by status, priority, deadline range |
| src/hooks/use-goals.ts | tRPC hooks: list, byId, create, update, updateStatus, addMilestone |
| src/lib/validations/goal.ts | Zod: title, description, deadline (date), priority enum, status enum, milestone array |

Route: /goals | Goal creation from potential pre-fills title and description from the parent potential. Milestone completion updates progress indicator. Overdue deadline shows warning styling.

10 Binary Acceptance Criteria:

| ID | Criterion | Result |
| --- | --- | --- |
| AC-K03-01 | Goal list renders at /goals within AppShell |  |
| AC-K03-02 | Goal creation from potential pre-fills title and description |  |
| AC-K03-03 | Milestone list displays within goal detail with due dates |  |
| AC-K03-04 | Progress indicator calculates from completed/total milestones |  |
| AC-K03-05 | Goal status badge shows correct color for Active/Paused/Completed/Abandoned |  |
| AC-K03-06 | Overdue deadline displays warning styling (red text, alert icon) |  |
| AC-K03-07 | Goal hierarchy shows parent/child relationships |  |
| AC-K03-08 | Filter by status works correctly on DataTable |  |
| AC-K03-09 | Zod validation rejects empty title or invalid deadline |  |
| AC-K03-10 | Empty state renders when no goals exist |  |

# WP-K-04: UNDERSTANDING / JUDGMENT WORKSPACE - DETAILED PACKAGE

Technical Objective:

Implement the Understanding and Judgment workspace with a tabbed interface. Understanding cards capture research, analysis, and insights linked to dreams or goals. Judgment cards capture decisions with confidence levels (Low/Medium/High/Certain).

Files (13 files):

| File Path | Description |
| --- | --- |
| src/app/(dashboard)/workspace/page.tsx | Workspace page with Understanding/Judgment tabs |
| src/components/workspace/workspace-layout.tsx | Tab layout wrapper with state management |
| src/components/workspace/understanding-card.tsx | Card: type badge (research/analysis/insight), content, linked entity |
| src/components/workspace/judgment-card.tsx | Card: verdict, confidence badge, rationale, linked entity |
| src/components/workspace/understanding-form.tsx | Form: type select, content textarea, dream/goal link |
| src/components/workspace/judgment-form.tsx | Form: verdict input, confidence select, rationale textarea, link |
| src/components/workspace/understanding-list.tsx | Understanding tab DataTable list |
| src/components/workspace/judgment-list.tsx | Judgment tab DataTable list |
| src/components/workspace/confidence-badge.tsx | Badge: Low=red, Medium=yellow, High=green, Certain=blue |
| src/components/workspace/workspace-filters.tsx | Filter by type, confidence, linked entity |
| src/hooks/use-understanding.ts | tRPC hooks for understanding CRUD |
| src/hooks/use-judgment.ts | tRPC hooks for judgment CRUD |
| src/lib/validations/workspace.ts | Zod schemas for understanding and judgment entities |

Route: /workspace | Tab component from Train I used for Understanding/Judgment switch. Each tab has its own DataTable, filters, and creation form. Cards link back to parent dreams or goals.

10 Binary Acceptance Criteria:

| ID | Criterion | Result |
| --- | --- | --- |
| AC-K04-01 | Workspace renders at /workspace with two tabs |  |
| AC-K04-02 | Understanding tab displays research/analysis/insight cards |  |
| AC-K04-03 | Judgment tab displays decision cards with verdict |  |
| AC-K04-04 | Understanding creation form validates type and content |  |
| AC-K04-05 | Judgment creation form validates verdict and confidence |  |
| AC-K04-06 | Confidence badge shows correct color for Low/Medium/High/Certain |  |
| AC-K04-07 | Cards display link to parent dream or goal |  |
| AC-K04-08 | Filter by type works on Understanding tab |  |
| AC-K04-09 | Filter by confidence works on Judgment tab |  |
| AC-K04-10 | Empty state renders per tab when no cards exist |  |

# WP-K-05: EXECUTION TRACKER - DETAILED PACKAGE

Technical Objective:

Implement the Execution Tracker where goals are decomposed into tasks and tracked to completion. Tasks have status workflow (todo -> in-progress -> done, or blocked), priority, due date, and outcome recording upon completion.

Files (12 files):

| File Path | Description |
| --- | --- |
| src/app/(dashboard)/execution/page.tsx | Execution tracker page with task list and timeline |
| src/components/execution/task-card.tsx | Card with status badge, priority, due date, quick actions |
| src/components/execution/task-form.tsx | Creation form linked to parent goal |
| src/components/execution/task-list.tsx | List wrapper with DataTable state |
| src/components/execution/execution-timeline.tsx | Timeline view: tasks ordered by due date |
| src/components/execution/progress-summary.tsx | Stats cards: total tasks, completed, in-progress, blocked, overdue |
| src/components/execution/outcome-form.tsx | Outcome recording form on task completion |
| src/components/execution/task-status-badge.tsx | Badge: todo=gray, in-progress=blue, done=green, blocked=red |
| src/components/execution/execution-filters.tsx | Filter by status, priority, due date range |
| src/hooks/use-tasks.ts | tRPC hooks: list, byId, create, update, updateStatus, recordOutcome |
| src/hooks/use-execution.ts | Aggregate hooks: progress stats, timeline data, overdue count |
| src/lib/validations/execution.ts | Zod: title, description, status enum, priority enum, dueDate, outcome text |

Route: /execution | Progress summary shows at top of page. Tasks can be created from goals. Status toggle updates via tRPC mutation. Timeline view shows tasks ordered chronologically. Outcome form appears when marking a task as done.

10 Binary Acceptance Criteria:

| ID | Criterion | Result |
| --- | --- | --- |
| AC-K05-01 | Execution tracker renders at /execution within AppShell |  |
| AC-K05-02 | Task list displays in DataTable linked to parent goals |  |
| AC-K05-03 | Task status badge shows correct color for todo/in-progress/done/blocked |  |
| AC-K05-04 | Status toggle updates task status via tRPC mutation |  |
| AC-K05-05 | Timeline view displays tasks ordered by due date |  |
| AC-K05-06 | Progress summary shows correct stats (total/completed/in-progress/blocked) |  |
| AC-K05-07 | Outcome form records completion text when task marked done |  |
| AC-K05-08 | Due date shows overdue warning when past |  |
| AC-K05-09 | Filter by status works correctly on DataTable |  |
| AC-K05-10 | Empty state renders when no tasks exist |  |

ACTION 06  TRAIN K ACCEPTANCE STANDARD

# Scoring Model

Each WP has exactly 10 binary acceptance criteria. Each criterion is PASS or FAIL. No partial credit. A WP passes only if all 10 criteria pass (10/10). Train K passes only if all 5 WPs pass (50/50 = 100%). Any score below 50/50 is FAIL.

Mandatory Commands (Husam must run before submission):

1. bun run typecheck — Must pass with zero errors

2. bun run lint — Must pass with zero errors

3. bun run test:wp-k-01 through test:wp-k-05 — All 50 tests must pass

4. bun run build — Must complete with EXIT_CODE: 0

5. curl checks for routes: /dreams, /potential, /goals, /workspace, /execution — Must all return HTTP 200

# Master Acceptance Criteria Matrix

| WP | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | SCORE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP-K-01 | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | 10/10 |
| WP-K-02 | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | 10/10 |
| WP-K-03 | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | 10/10 |
| WP-K-04 | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | 10/10 |
| WP-K-05 | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | PASS | 10/10 |

Target Score: 50/50 = 100%

# Stop Conditions

Execution STOPS and evidence is rejected if ANY of the following occur:

- Any WP scores below 10/10 (any criterion FAILS)

- Build fails with non-zero exit code

- TypeScript typecheck errors remain

- Lint errors remain

- Any test script fails

- Any required route returns non-200 status

- Visual evidence missing for any WP

- Mixed commits in evidence (implementation and unrelated changes in same commit)

# Escalation Conditions

Escalate to Founder if:

- Dependency conflict discovered (Train K needs file from closed train that does not exist)

- Atlas V5.0 sequencing conflict (scope mismatch between directive and Atlas)

- Scope ambiguity that blocks implementation (cannot proceed without clarification)

# Progression Rules

Sequential WP execution enforced. WP-K-01 must PASS before WP-K-02 can begin. WP-K-02 must PASS before WP-K-03. WP-K-03 must PASS before WP-K-04. WP-K-04 must PASS before WP-K-05. No parallel WP execution.

ACTION 07  TRAIN K EVIDENCE STANDARD

# Evidence Categories

| Category | Description |
| --- | --- |
| EV-CODE | Source code files for the WP. Zipped archive of all new/modified files. Must be extractable and reviewable. |
| EV-TEST | Test script output showing all criteria PASS. Include command and full output. |
| EV-ACPT | Acceptance checklist with each criterion marked PASS/FAIL by Husam. |
| EV-BUILD | Build log showing successful compilation with EXIT_CODE: 0. |
| EV-VISUAL | Screenshots of the implemented page in both light and dark themes. Minimum 2 per WP. |
| EV-DEPLOY | Route verification output showing HTTP 200 for all WP routes. |

# Naming Convention

Format: EV-<CATEGORY>_WP-K-<NN>_<YYYYMMDD>_<descriptor>.<ext>

Examples: EV-CODE_WP-K-01_20260622_dream-files.zip | EV-TEST_WP-K-01_20260622_dream-tests.ts | EV-VISUAL_WP-K-01_20260622_dream-light.png

# Evidence Per WP

| WP | Required Evidence | Count |
| --- | --- | --- |
| WP-K-01 Dream Center | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-K-02 Potential Discovery | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-K-03 Goal Realization | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-K-04 Understanding/Judgment | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-K-05 Execution Tracker | Code zip, Test script, 2 screenshots, Checklist, Build log | 5 artifacts |

# Commit Requirements

Evidence must reference a single implementation commit. Mixed-commit evidence (implementation + unrelated changes in same commit) is rejected. Commit message must reference the WP (e.g., 'feat: implement WP-K-01 dream center').

ACTION 08  TRAIN K HUSAM EXECUTION ORDER

Husam begins WP-K-01 immediately. No waiting. No blocked state.

First WP: WP-K-01 - Dream Center

Action 1: Create Zod schema at src/lib/validations/dream.ts

Action 2: Create tRPC dream router with list, byId, create, update, archive procedures

Action 3: Create use-dreams hook with all tRPC operations

Action 4: Create dream-status-badge, dream-filters, dream-card components

Action 5: Create dream-form with validation and submit handling

Action 6: Create dream-list and dream-detail components

Action 7: Create /dreams page and /dreams/[id] page

Action 8: Write test script scripts/test-wp-k-01.ts covering all 10 criteria

Action 9: Run mandatory commands: typecheck, lint, test, build, route check

Action 10: Capture evidence and submit for verification

Second WP: WP-K-02 - Potential Discovery

Same 10-action pattern. Create validations, router, hooks, components, pages, tests, evidence.

Third WP: WP-K-03 - Goal Realization

Same pattern. Additional milestone components. Goal-from-potential conversion flow.

Fourth WP: WP-K-04 - Understanding / Judgment Workspace

Same pattern. Tabbed layout. Two entity types (understanding + judgment).

Fifth WP: WP-K-05 - Execution Tracker

Same pattern. Timeline component. Progress summary stats. Outcome recording.

Reporting Format:

Per WP, Husam reports: WP ID, commit hash, test results (PASS/FAIL per criterion), build status, route check results, screenshot count. Kimi verifies and issues WP-level acceptance before next WP begins.

ACTION 09  TRAIN K COMPLETION AND CLOSURE DEFINITION

# WP Completion

A WP is complete when: all files implemented, all 10 acceptance criteria PASS, test script passes, visual evidence captured, code committed.

# WP Certification

A WP is certifiable when: Kimi reviews submitted evidence, confirms 10/10 PASS, and records WP as CLOSED.

# Train K Completion

Train K is complete when: all 5 WPs are certified (50/50 = 100%), all commits pushed, all evidence submitted.

# Train K Closure

Train K is closed when: Kimi produces ONX_TRAIN_K_FINAL_VERIFICATION_v1.0.docx with 50/50 certification, verified commit hash recorded, and next train eligibility declared.

# Final Verification Evidence Required

- Single implementation commit hash (clean, no mixed changes)

- 5 test scripts all passing (50/50)

- Build log with EXIT_CODE: 0

- Typecheck and lint passing

- 10 visual screenshots (5 WPs x 2 themes)

- 5 acceptance checklists all marked PASS

- Route verification: 5/5 HTTP 200

# Next Train Eligibility

Upon Train K closure, Train L becomes eligible for activation. Train L scope (per ONX Atlas V5.0 EP-04): Analytics, Reporting, and Visualization layer — charts, dashboards, data insights, and metrics surfaces.

ACTION 10  ATTACHMENT AND FILE PACKAGE

# Test Script Template

Each WP test script follows this pattern:

File: scripts/test-wp-k-NN.ts

Pattern: Import test utilities. Define 10 test cases matching AC-KNN-01 through AC-KNN-10. Each test asserts a specific UI element renders, a specific interaction works, or a specific validation fires. Export results. Log PASS/FAIL with timestamp. Exit with code 0 if all pass, 1 if any fail.

# Acceptance Checklist Template

File: evidence/EP-04/YYYY-MM-DD/EV-ACPT_WP-K-NN_YYYYMMDD_checklist.md

Pattern: Markdown checklist with 10 items (AC-KNN-01 through AC-KNN-10). Each item has PASS/FAIL checkbox. Husam marks each after testing. Kimi verifies against evidence.

# Component Route Map

| Route | WP | Description |
| --- | --- | --- |
| /dreams | WP-K-01 | Dream list - DataTable with all dreams |
| /dreams/[id] | WP-K-01 | Dream detail - full dream view |
| /potential | WP-K-02 | Potential list - DataTable with all potentials |
| /potential/[id] | WP-K-02 | Potential detail - full potential view |
| /goals | WP-K-03 | Goal list - DataTable with all goals |
| /goals/[id] | WP-K-03 | Goal detail - milestones and progress |
| /workspace | WP-K-04 | Workspace - Understanding/Judgment tabs |
| /execution | WP-K-05 | Execution tracker - task list and timeline |

# tRPC Router Map

| Router | WP | Procedures |
| --- | --- | --- |
| dream | WP-K-01 | list, byId, create, update, archive |
| potential | WP-K-02 | list, byId, create, update, markForConversion |
| goal | WP-K-03 | list, byId, create, update, updateStatus, addMilestone |
| understanding | WP-K-04 | list, byId, create, update, delete |
| judgment | WP-K-04 | list, byId, create, update, delete |
| task | WP-K-05 | list, byId, create, update, updateStatus, recordOutcome |

All templates, route maps, and component maps are attached above. WP-K-01 can begin immediately.

--- END OF TRAIN K EXECUTION PACKAGE ---

This document is immutable upon issue. WP-K-01 can begin immediately.