━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

CORPUS BATCH 2 & 3

Ingestion Plan

──────────────────────────────────────────────────

Document ID: ONX-CB23-2026-001

Prepared: 2026-06-18 | Pre-loaded before Husam reports

Constraint: Zero idle time | No execution block

SECTION 1: INGESTION OVERVIEW

Plan for Corpus Batches 2 and 3 ingestion via Track P-01 pipeline. No new code. Uses existing Wave 3.5 services.

Batch 1: 20 documents | COMPLETE | 16 .md files ingested to knowledge_articles

Batch 2: ~20 documents | THIS PLAN | Decision archives, SBP capstones, UCR records

Batch 3: ~15 documents | THIS PLAN | Research archives, additional decisions

Batch 4: ~8 documents | FUTURE | Optional materials

Batch 5: ~5 documents | FUTURE | Final supplementary materials

Pipeline: Existing P-01 (document-parser → lineage → indexer → ingestion)

Command: npx tsx src/scripts/ingest-corpus.ts (idempotent — skips existing, inserts new)

SECTION 2: BATCH 2 — DECISION & SBP ARCHIVES

Expected: ~20 documents from Mohammed. Decision archives, SBP capstones, UCR records.

Preparation: Before Mohammed sends files, Husam prepares the directory structure.

Expected Document Types (Batch 2)

SBP Capstones: SBP-21 through SBP-44 capstone documents
  Level: L3 | Parent: ONX-SBP-EXEC-2026-001 | Titan: Chronovarion

UCR Records: UCR-R13 and related records
  Level: L3 | Parent: ONX-SBP-EXEC-2026-001 | Titan: Chronovarion

Additional Decisions: Decisions D-044 onwards
  Level: L4 | Parent: ONX-DA-2026-001 | Titan: Harmionis

Additional Corrections: Corrections COR-017 onwards
  Level: L4 | Parent: ONX-COA-2026-001 | Titan: Harmionis

Wave Execution Archives: Wave 1-5 execution evidence
  Level: L2 | Parent: ONX-ETB-2026-001 | Titan: —

Batch 2 Ingestion Steps

B2-S1: Mohammed sends Batch 2 files (zip or individual .md/.docx)

B2-S2: Kimi converts .docx to .md if needed (Track B duty)

B2-S3: Place all .md files in public/docs/batch2/

B2-S4: Update document-parser.ts: add batch2/ to scan paths

B2-S5: Run: npx tsx src/scripts/ingest-corpus.ts

B2-S6: Verify: SELECT COUNT(*) FROM knowledge_articles — should increase by ~20

B2-S7: Run getCorpusStats() — verify lineage + index updated

B2-S8: Update ONX-CAR-2026-001: register all new documents

B2-S9: Commit: git add public/docs/batch2/ && git commit -m "docs: Add corpus batch 2"

SECTION 3: BATCH 3 — RESEARCH & SUPPLEMENTARY

Expected: ~15 documents. Research archives, supplementary decisions, additional founder intents.

Research Archives: Veterinary research summaries, literature reviews
  Level: L5 | Parent: — | Titan: —

Supplementary Decisions: Decisions made during Wave execution
  Level: L4 | Parent: ONX-DA-2026-001 | Titan: Harmionis

Founder Supplementary Intents: Additional intent extracts
  Level: L4 | Parent: ONX-FIA-2026-001 | Titan: Harmionis

SECH Proposals Archive: All SBPs not in Batch 2
  Level: L3 | Parent: ONX-SBP-EXEC-2026-001 | Titan: Harmionis

Community Guidelines: Veterinary community standards
  Level: L3 | Parent: SECH-SPEC-2026-001 | Titan: Vesperion

Batch 3 Ingestion Steps

B3-S1: Mohammed sends Batch 3 files

B3-S2: Kimi converts to .md if needed

B3-S3: Place all .md files in public/docs/batch3/

B3-S4: Update document-parser.ts: add batch3/ to scan paths

B3-S5: Run: npx tsx src/scripts/ingest-corpus.ts

B3-S6: Verify: total knowledge_articles ≈ 51 (16+20+15)

B3-S7: Run getCorpusStats() — verify

B3-S8: Update ONX-CAR-2026-001: register all new documents

B3-S9: Commit: git add public/docs/batch3/ && git commit -m "docs: Add corpus batch 3"

SECTION 4: ACCEPTANCE CRITERIA

AC-B2-01: Batch 2 files placed in public/docs/batch2/
  All ~20 files present

AC-B2-02: Ingestion inserts ~20 new rows
  knowledge_articles count increases by ~20

AC-B2-03: No duplicates created
  Idempotent pipeline skips existing docs

AC-B2-04: Lineage references generated
  Cross-document refs detected for new docs

AC-B2-05: Search index updated
  New documents searchable via Knowledge Center

AC-B3-01: Batch 3 files placed in public/docs/batch3/
  All ~15 files present

AC-B3-02: Ingestion inserts ~15 new rows
  knowledge_articles count increases by ~15

AC-B3-03: No duplicates created
  Idempotent pipeline works

AC-B3-04: Total count ≈ 51
  16 (batch1) + 20 (batch2) + 15 (batch3) = 51

AC-B3-05: CAR registry updated
  All new documents registered in ONX-CAR-2026-001

10/10 = BATCH 2+3 INGESTION COMPLETE

SECTION 5: CAR REGISTRY UPDATES FOR BATCHES 2+3

For every new document in Batches 2 and 3, ONX-CAR-2026-001 must be updated with:

▶ Document ID (assigned by Kimi from canonical naming scheme)

▶ Canonical Title (from document content or Mohammed)

▶ Version (v1.0 for new documents)

▶ Status (Active for all new)

▶ Authority Level (L0-L5, assigned by Kimi based on content type)

▶ Source of Truth (Mohammed Shaheen / Kimi / Derived)

▶ Parent Document (which document this derives from)

▶ Titan Ownership (which Titan owns this document)

▶ CCMR Import Status (Pending → Indexed after ingestion)

▶ Knowledge Center Import Status (Pending → Indexed after ingestion)

Update authority: Only Kimi (Track B) may update ONX-CAR-2026-001.

Update timing: Within 24 hours of each batch ingestion completing.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

CORPUS BATCH 2 & 3

Ingestion Plan

~35 Documents | P-01 Pipeline | Idempotent | CAR Updates

──────────────────────────────────────────────────

ONX-CB23-2026-001

ONX Civilization