━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

CURRENT TRACK

COMPLETION REVIEW

& NEXT ORDER

Branch A: Wave 3.5 Only Complete

Branch B: Wave 3 + Wave 3.5 Both Complete

+ Wave 4 Execution Directive (Pre-loaded)

──────────────────────────────────────────────────

Document ID: ONX-CTCRNO-2026-001

Prepared: 2026-06-18 (before Husam reports)

Constraint: Zero idle time between tracks

SECTION 1: REQUIRED REPORT FORMAT

Husam must report using EXACTLY this format. No deviations. Kimi verifies against this template.

TRACK REPORT

Date: 2026-06-18

Engineer: Husam

Track: [Wave 3 | Wave 3.5 | Both]

---

WAVE 3 STATUS:

- Database tables created: [number]/5

- tRPC routers created: [number]/5

- Pages modified: [number]/8

- Seed data executed: [yes/no]

- Build: [pass/fail]

- TypeScript: [pass/fail]

- Lint: [pass/fail]

- Tests passing: [number]/30

- PR open: [URL or no]

WAVE 3.5 STATUS:

- Service files created: [number]/4

- getCorpusStats() test: [pass/fail]

- parseDocument() test: [pass/fail]

- validateDocuments() test: [pass/fail]

- buildLineage() test: [pass/fail]

- searchIndex() test: [pass/fail]

- Build: [pass/fail]

- TypeScript: [pass/fail]

- Lint: [pass/fail]

- Tests passing: [number]/14

- Commit hash: [hash]

BLOCKERS: [none | describe]

READY FOR: [Wave 3 migration | Ingestion | Wave 4]

Husam copies this template, fills in the brackets, sends as his report.

SECTION 2: KIMI VERIFICATION CHECKLIST

For every report from Husam, Kimi verifies all of the following before issuing next order:

Wave 3 Evidence Verification

V-01: Git diff shows 12 new files
  5 schema + 1 seed + 5 routers + 1 tracker

V-02: Git diff shows 8 modified pages
  All civilizational page.tsx files

V-03: Git diff shows 0 deleted files
  Nothing removed

V-04: Build terminal screenshot
  npm run build = 0 errors

V-05: TypeScript terminal screenshot
  tsc --noEmit = 0 errors

V-06: Lint terminal screenshot
  eslint = 0 warnings, 0 errors

V-07: PR exists
  feature branch → develop, with description

V-08: No schema modifications beyond 5 tables
  Only civilization.ts tables added

V-09: Router registration present
  root.ts includes 5 new routers

V-10: Seed data produces correct counts
  5 Titans + 13 gap items in DB

Wave 3.5 Evidence Verification

V-11: 4 service files exist
  parser.ts, lineage.ts, indexer.ts, ingestion.ts

V-12: gray-matter in package.json
  Dependency installed

V-13: getCorpusStats() returns fileCount=16
  No database connection needed

V-14: parseDocument on all 16 files works
  Each returns valid DocumentMetadata

V-15: validateDocuments returns 0 errors
  No duplicates detected

V-16: buildLineage produces references
  >0 outbound refs for constitution.md

V-17: searchIndex returns ranked results
  "ethics" query returns constitution first

V-18: Build + TypeScript + Lint pass
  0 errors across all 4 service files

V-19: No Wave 3 files modified
  git diff shows only src/server/services/ changes

V-20: Constraint verification pass
  8 CV checks all confirmed

All 20 checks must pass before next order issued.

SECTION 3: BLOCKED ITEMS — WAITING STATE

If Husam reports Wave 3.5 complete but Wave 3 still in progress, these items are BLOCKED:

⛔ B-01: ingestCorpus()
  Requires knowledge_articles table. Wave 3 schema/civilization.ts creates it.

⛔ B-02: reingestDocument()
  Requires knowledge_articles table for INSERT.

⛔ B-03: T-P12: DB ingestion test
  Requires database with knowledge_articles populated.

⛔ B-04: T-P13: Idempotency test
  Requires existing rows to test skip logic.

⛔ B-05: T-P14: Re-ingestion test
  Requires existing row to update.

⛔ B-06: Wave 3 pages using APIs
  Pages need working API endpoints which need DB tables.

⛔ B-07: Wave 3 seed data
  Seed script needs database tables to INSERT into.

⛔ B-08: Full integration test
  Cannot test API → DB → page flow without all components.

Unblocking condition: Wave 3 migration applies + seed executes.

Husam must report: "Wave 3.5 Steps 1-13 complete. Waiting for Wave 3 migration."

SECTION 4: POST-MIGRATION EXECUTION SEQUENCE

When BOTH Wave 3 + Wave 3.5 report COMPLETE, execute this sequence IMMEDIATELY:

Zero delay. No review cycle. Kimi issues this as direct order.

SEQ-01: Apply Wave 3 migration

npx drizzle-kit migrate

Verify: Creates 5 tables: knowledge_articles, sech_status_log, titan_registry, gap_closure_item, visitor_interaction

SEQ-02: Verify tables exist

SELECT table_name FROM information_schema.tables WHERE table_schema = 'public';

Verify: Must return 5 new tables. If any missing, stop and report.

SEQ-03: Seed Wave 3 tables

npx tsx src/server/db/seeds/civilization-seed.ts

Verify: Inserts 5 Titans + 13 gap items + 5 SECH status rows. Verify counts.

SEQ-04: Verify seed data

SELECT COUNT(*) FROM titan_registry; → 5
SELECT COUNT(*) FROM gap_closure_item; → 13
SELECT COUNT(*) FROM sech_status_log; → 5

Verify: All counts must match exactly.

SEQ-05: Run corpus ingestion

npx tsx src/scripts/ingest-corpus.ts

Verify: P-01 pipeline: parse → lineage → index → INSERT into knowledge_articles.

SEQ-06: Verify ingestion

SELECT COUNT(*) FROM knowledge_articles;

Verify: Must return 16. If less, check errors in console output.

SEQ-07: Run Wave 3 API tests

Test api.civilization.listArticles → returns 16 rows

Verify: Test api.titan.listTitans → returns 5 rows

SEQ-08: Run Wave 3.5 DB tests

T-P12: ingestCorpus inserts 16 rows
T-P13: Second run skips all 16
T-P14: reingestDocument updates without duplicate

Verify: All 3 must pass.

SEQ-09: Run full integration

Load /knowledge-center → articles from DB
Load /titans → 5 Titans from DB
Load /sech → 5 layer statuses from DB

Verify: All 8 civilizational routes serve dynamic data.

SEQ-10: Run Wave 3 build validation

npm run build && npx tsc --noEmit && npm run lint

Verify: All 3 must pass 0 errors.

SEQ-11: Commit merge

git add .
git commit -m "feat(W3+W3.5): Database + API + ingestion complete"
git push

Verify: Single commit covering Wave 3 + Wave 3.5 integration.

SEQ-12: Wave 4 starts

Immediate handoff to Wave 4 Execution Directive (Section 5)

Verify: Zero idle time.

12 steps. Execute in order. Any failure stops the sequence — report to Kimi immediately.

SECTION 5: WAVE 4 EXECUTION DIRECTIVE

Document ID: ONX-W4ED-2026-001 (Pre-loaded)

Activated: Immediately after SEQ-12 (Section 4)

Objective: Admin panel + content management. No idle time.

Wave 4 Overview

Duration: 3-4 days | Files: 8 new | Modified: 2 (root router + admin layout) | Deleted: 0

W4-T1: Admin Layout with Auth Guard

NEW: src/app/admin/layout.tsx

export default function AdminLayout({ children }: { children: React.ReactNode }) {
  const { data: session, status } = useSession();
  if (status === "loading") return <Loading />;
  if (!session?.user?.role || session.user.role !== "admin") {
    redirect("/");
  }
  return (
    <div className="flex h-screen">
      <AdminSidebar />
      <main className="flex-1 overflow-auto p-6">{children}</main>
    </div>
  );
}

W4-T2: Civilization Content Dashboard

NEW: src/app/admin/civilization/page.tsx

Shows: knowledge_articles table, search + filter by category, edit button per row, create new article button. Uses api.civilization.listArticles + api.civilization.getAnalytics.

W4-T3: Article Editor Component

NEW: src/components/admin/article-editor.tsx

interface ArticleEditorProps {
  article?: KnowledgeArticle;
  onSave: (data: CreateArticleInput) => void;
}
// Form fields: title, slug, category (select), content (textarea), documentRef, importance (select)
// Uses shadcn Form, Input, Textarea, Select components
// Validation: slug unique, title min 3 chars, content not empty
// Submit: calls api.civilization.createArticle.useMutation() or update mutation

W4-T4: SECH Manager Component

NEW: src/components/admin/sech-manager.tsx

// Displays current SECH status for all 5 layers
// Each layer: status badge (clear/advisory/alert/veto), last message, timestamp
// Admin can: change status via dropdown, add message, save
// Uses: api.sech.getCurrentStatus + api.sech.setLayerStatus.useMutation()
// Auto-refreshes every 30 seconds via useQuery refetchInterval

W4-T5: Gap Manager Component

NEW: src/components/admin/gap-manager.tsx

// Displays all 13 gap items in table format
// Columns: SBP ID, title, category, status, effort, target gate, dependencies
// Admin can: update status (dropdown), update target gate, add notes
// Uses: api.gap.listGaps + api.gap.getGapSummary + api.gap.updateGap.useMutation()
// Filter by: category, status, target gate

W4-T6: Analytics View Component

NEW: src/components/admin/analytics-view.tsx

// Tabbed view: Page Views | Search Analytics | Civilization Pulse
// Page Views: bar chart of top 10 pages by view count
// Search Analytics: table of search queries ranked by frequency
// Pulse: summary cards (total views, total searches, top page)
// Uses: api.analytics.getPageViews + api.analytics.getSearchAnalytics + api.analytics.getCivilizationPulse
// Charts: use shadcn chart components or recharts (npm install recharts)

W4-T7: Titan Registry Management Page

NEW: src/app/admin/titans/page.tsx

Displays all 5 Titans in card layout. Each card: name, domain, system, SECH alignment, description, manifesto. Read-only for Wave 4. Edit capability deferred to Wave 5. Uses api.titan.listTitans.

W4-T8: Admin tRPC Router

NEW: src/server/api/routers/admin.ts

export const adminRouter = createTRPCRouter({
  // User management
  listUsers: protectedProcedure.query(async () => {
    return db.query.users.findMany({ columns: { id: true, name: true, email: true, role: true } });
  }),
  updateUserRole: protectedProcedure
    .input(z.object({ userId: z.string(), role: z.enum(["user", "admin"]) }))
    .mutation(async ({ input }) => {
      await db.update(users).set({ role: input.role }).where(eq(users.id, input.userId));
      return { success: true };
    }),
  // Stats
  getSystemStats: protectedProcedure.query(async () => {
    const articleCount = await db.select({ count: sql<number>`count(*)` }).from(knowledgeArticles);
    const titanCount = await db.select({ count: sql<number>`count(*)` }).from(titanRegistry);
    const gapCount = await db.select({ count: sql<number>`count(*)` }).from(gapClosureItem);
    const viewCount = await db.select({ sum: sql<number>`sum(view_count)` }).from(knowledgeArticles);
    return { articles: articleCount[0]?.count ?? 0, titans: titanCount[0]?.count ?? 0,
             gaps: gapCount[0]?.count ?? 0, totalViews: viewCount[0]?.sum ?? 0 };
  }),
});

Register adminRouter in src/server/api/root.ts alongside existing routers.

W4-T9: Corpus Batch 2-5 Ingestion

TASK: Prepare for additional corpus batches

// Copy Batch 2-5 .md files to public/docs/ when Mohammed provides them
// Run: npx tsx src/scripts/ingest-corpus.ts
// The pipeline is idempotent — existing docs skipped, new docs inserted
// Target: 68 total documents across 5 batches (16 done, 52 remaining)
// Husam reports: "Batch X ingested: Y new documents inserted"

W4-T10: Kimi Code Review + SECH Compliance

REVIEW: Kimi reviews all Wave 4 code within 24 hours of PR submission.

SECH Layer E checks: No admin feature exposes sensitive data. No admin bypasses auth. All mutations use protectedProcedure.

W4-T11: PR Submission

DEPLOY: feature/wave4-admin → develop

git checkout -b feature/wave4-admin
git add .
git commit -m "feat(W4): Add admin panel with civilization content management"
git push origin feature/wave4-admin
# Open PR: feature/wave4-admin → develop
# Title: [Wave 4] Admin panel + content management
# Description: List all 8 tasks, reference ONX-W4ED-2026-001

──────────────────────────────────────────────────

Wave 4: 11 tasks | 3-4 days | 8 new files | PR → develop

SECTION 6: WAVE 4 ACCEPTANCE CRITERIA

Wave 4 accepted only when ALL criteria met:

AC-W4-01: Build + TypeScript + Lint pass
  0 errors

AC-W4-02: Admin layout blocks non-admin users
  Role-based access control verified

AC-W4-03: /admin/civilization shows articles from DB
  Dynamic data, not static

AC-W4-04: Article editor creates new articles
  INSERT works, slug unique

AC-W4-05: SECH manager updates layer status
  Status change reflects in /sech page

AC-W4-06: Gap manager updates gap items
  Status changes persist in DB

AC-W4-07: Analytics view shows charts
  Page views + search data visible

AC-W4-08: /admin/titans displays 5 Titans
  All Titan data from database

AC-W4-09: adminRouter registered and working
  All 3 endpoints functional

AC-W4-10: No Wave 3 functionality broken
  All 8 civilizational routes still work

AC-W4-11: PR submitted with description
  feature/wave4-admin → develop

11/11 = ACCEPTED. Anything less = NOT ACCEPTED.

SECTION 7: WAVE 5 — DEPLOYMENT PREP

Document ID: ONX-W5ED-2026-001 (Preview)

Activated: After Wave 4 PR merged

Duration: 2-3 days | Final wave before production

W5-T1: Add loading.tsx + error.tsx to all (knowledge) routes

W5-T2: React Suspense boundaries for civilizational pages

W5-T3: Rate limiting on analytics.track endpoint

W5-T4: Caching layer for titan.listTitans + sech.getCurrentStatus

W5-T5: DB query optimization — indexes on frequently queried columns

W5-T6: Lighthouse audit: Performance > 80, Accessibility > 95

W5-T7: Full codebase review: Waves 1 through 5

W5-T8: SECH Council review of all waves

W5-T9: Hadeer product review of all features

W5-T10: Final PR: develop → main (production)

W5-T11: Post-deployment verification — all 8 routes live

──────────────────────────────────────────────────

Option C+ Total: 5 Waves | 50+ tasks | 18-23 days | Production deployment

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

ONX CONTINUOUS EXECUTION

Zero Idle Time Between Tracks

Wave 3: Database + API | Wave 3.5: Ingestion Pipeline | Wave 4: Admin

Wave 5: Deployment | All tracks prepared before previous completes

──────────────────────────────────────────────────

Document ID: ONX-CTCRNO-2026-001

Prepared: 2026-06-18 | No wait for Husam report

Constraint: Continuous execution velocity

© 2026 ONX Civilization