━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

WAVE 5

Final Execution Package

──────────────────────────────────────────────────

Document ID: ONX-W5EP-2026-001

Prepared: 2026-06-18 | Pre-loaded before Husam reports

Constraint: Zero idle time | No execution block

SECTION 1: EXECUTION CONTEXT

Wave 5 is the FINAL wave of Option C+. It delivers production readiness. No new features. Only hardening, optimization, and deployment.

Wave 1: UI + Static Data | COMPLETE | 8 routes, 16 .md files, build pass

Wave 2: Validation + PR | COMPLETE | Screenshots, PR merged

Wave 3: API + Database | COMPLETE | 5 tables, 5 routers, 8 pages dynamic

Wave 3.5: Ingestion Pipeline | COMPLETE | 4 services, 16 docs indexed

Wave 4: Admin Panel | COMPLETE | 8 tasks, admin router, content mgmt

Wave 5: Production Deployment | THIS PACKAGE | Hardening, optimization, deploy

Wave 5 Duration: 2-3 days | Objective: Production-ready ONX

Wave 5 Rule: NO new features. Only hardening, optimization, performance, deployment.

SECTION 2: WAVE 5 TASKS

W5-T1: Error Boundaries

NEW: src/app/(knowledge)/error.tsx

Create error.tsx for each civilizational route. Catches runtime errors, displays friendly message with error code, link to report issue. Uses shadrn Alert component.

Acceptance:

All 8 routes have error.tsx | Error displays without crashing app

W5-T2: Loading States

NEW: src/app/(knowledge)/loading.tsx

Create loading.tsx skeleton for each route. Uses shadcn Skeleton. Matches layout structure of each page. Displays "Loading ONX Knowledge..." text.

Acceptance:

All 8 routes have loading.tsx | Skeleton matches page layout

W5-T3: React Suspense

MODIFY: src/app/(knowledge)/layout.tsx

Wrap page content in Suspense boundary with fallback to Loading component. Ensures streaming SSR works correctly.

Acceptance:

layout.tsx has Suspense | Fallback renders loading state

W5-T4: Rate Limiting

MODIFY: src/server/api/routers/analytics.ts

Add rate limiting to analytics.track mutation. Max 100 requests per IP per hour. Uses simple in-memory counter (upgrade to Redis in future). Returns 429 if exceeded.

Acceptance:

Track endpoint limits to 100req/hr/IP | Returns 429 when exceeded

W5-T5: API Caching

MODIFY: src/server/api/routers/titan.ts + sech.ts

Add caching to titan.listTitans (cache 5 min) and sech.getCurrentStatus (cache 30 sec). Use tRPC responseMeta or simple memoization.

Acceptance:

Titans cached 5min | SECH cached 30sec | Cache hit reduces DB queries

W5-T6: Database Indexes

MODIFY: src/server/db/schema/civilization.ts

Add indexes on frequently queried columns: knowledge_articles.slug (unique), knowledge_articles.category, titan_registry.number (unique), sech_status_log.layer + createdAt, visitor_interaction.page + action.

Acceptance:

Migration adds 5 indexes | Query EXPLAIN shows index usage

W5-T7: Lighthouse Audit

NEW: Run npx lighthouse

Run Lighthouse on all 8 civilizational routes. Target: Performance > 80, Accessibility > 95, Best Practices > 90, SEO > 90. Document scores for each route.

Acceptance:

All 8 routes audited | Performance > 80 | Accessibility > 95

W5-T8: Full Code Review

REVIEW: Kimi reviews Waves 1-5

Kimi reviews ALL code from Waves 1-5 within 24 hours. Checks: SECH compliance, constitutional fidelity, no knowledge loss, no unauthorized changes, all 7 principles upheld.

Acceptance:

Review completed | All issues documented | Critical issues resolved

W5-T9: SECH Council Review

REVIEW: SECH Council evaluates full system

SECH Layer review: Sentience (data perceives correctly), Ethics (no harm), Continuity (no knowledge loss), Harmony (no conflicts). Council vote: All layers must approve.

Acceptance:

All 5 SECH layers approve | Any veto resolved

W5-T10: Hadeer Product Review

REVIEW: Hadeer validates product readiness

Hadeer reviews: All civilizational features visible and functional, admin panel works, analytics show data, pricing displayed correctly, user experience acceptable.

Acceptance:

Hadeer approves | Product concerns addressed

W5-T11: Final PR to Production

PR: develop → main

Create final PR from develop to main. Title: [Gate 5] Option C+ — 8 visibility features + civilizational backend. Description: Summary of all 5 waves, all deliverables, all test results. Assign: Mohammed (Founder), Kimi (Track B), Hadeer (Track C).

Acceptance:

PR opened | All reviewers assigned | CI passes

W5-T12: Post-Deployment Verification

VERIFY: All systems live

After merge to main and deployment: Verify all 8 civilizational routes load and serve data. Verify admin panel works. Verify SECH Sentinel shows correct status. Verify analytics tracking. Report: "Gate 5 deployment verified."

Acceptance:

All 8 routes live | Admin works | SECH correct | Analytics active

SECTION 3: ACCEPTANCE CRITERIA

Wave 5 accepted ONLY when ALL criteria met. This is the FINAL gate before production.

AC-W5-01: Error boundaries on all 8 routes
  error.tsx catches and displays errors gracefully

AC-W5-02: Loading skeletons on all 8 routes
  loading.tsx shows matching skeleton during data fetch

AC-W5-03: Suspense boundaries active
  layout.tsx wraps content in Suspense

AC-W5-04: Rate limiting functional
  429 returned after 100 req/hr/IP

AC-W5-05: API caching reduces DB queries
  Cache hit observed for titan + sech endpoints

AC-W5-06: Database indexes applied
  EXPLAIN ANALYZE shows index usage

AC-W5-07: Lighthouse scores met
  Performance > 80, A11y > 95, Best Practices > 90, SEO > 90

AC-W5-08: Kimi code review passed
  All critical issues resolved, SECH compliance confirmed

AC-W5-09: SECH Council approved
  All 5 layers vote approve

AC-W5-10: Hadeer product review passed
  Product concerns addressed

AC-W5-11: PR to main opened and CI passing
  develop → main, all checks green

AC-W5-12: Post-deployment verification passed
  All 8 routes live, all systems functional

12/12 = ACCEPTED. Production deployment authorized.

SECTION 4: GATE 5 COMPLETION DEFINITION

Option C+ is COMPLETE and Gate 5 is CLOSED when ALL of the following are simultaneously true:

CD-G5-01: Wave 1: 8 routes serving static content
  [COMPLETE]

CD-G5-02: Wave 2: Validation + PR merged
  [COMPLETE]

CD-G5-03: Wave 3: 5 tables + 5 routers + 8 dynamic pages
  [COMPLETE]

CD-G5-04: Wave 3.5: 16/16 docs ingested to knowledge_articles
  [COMPLETE]

CD-G5-05: Wave 4: Admin panel functional with content management
  [COMPLETE]

CD-G5-06: Wave 5: Production hardened + deployed
  [COMPLETE]

CD-G5-07: Build + TypeScript + Lint: 0 errors
  [PASSING]

CD-G5-08: Lighthouse: Performance > 80, A11y > 95
  [PASSING]

CD-G5-09: SECH Council: All 5 layers approve
  [APPROVED]

CD-G5-10: Founder: Mohammed Shaheen authorizes closure
  [APPROVED]

CD-G5-11: Canonical Authority Registry: All documents registered
  [INDEXED]

CD-G5-12: Knowledge Center: 68 documents across 5 batches (when provided)
  [TARGET]

12/12 = GATE 5 CLOSED. First ONX Version delivered.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

WAVE 5

Final Wave — Production Deployment

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

WAVE 5

Final Wave — Production Deployment

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

WAVE 5

Final Wave — Production Deployment

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

WAVE 5

Final Wave — Production Deployment

12 Tasks | 2-3 Days | 0 New Features | Production Hardening

Gate 5 Closure = 12/12 Completion Items

──────────────────────────────────────────────────

ONX-W5EP-2026-001

ONX Civilization — The Digital Civilization for Veterinary Medicine