FOUNDER EXECUTION DIRECTIVE - ONX-TRAIN-J-EXECUTION-PACKAGE-2026-001

TRAIN J

FULL EXECUTION PACKAGE

10 Actions | 5 Work Packages | 50 Acceptance Criteria | Zero Ambiguity

Train I Status: LOCAL CERTIFIED / STAGING BLOCKED BY DNS

Classification: Founder Operational Execution Directive

Priority: MAXIMUM | Status: ACTIVE IMMEDIATELY

Document: ONX_TRAIN_J_FULL_EXECUTION_PACKAGE_v1.0 | Version: v1.0 | 2026-06-22

=== ACTION 01 ===

TRAIN I STATUS PRESERVATION

# Train I Recorded Status

LOCAL CERTIFIED / STAGING BLOCKED BY DNS

Train I has been formally certified based on complete evidence review by Kimi (AI Execution Agent). All 50 acceptance criteria passed (50/50 = 100%). All build verification gates cleared. Remote staging verification at staging.onx.dev was blocked by DNS resolution failure in the local execution environment. This is recorded as an environmental blocker, not an implementation failure.

## Status Details

| Train I Code Commit | 4219f347108b31ee2d65fcb1344bce86489b0945 |
| --- | --- |
| Train I Evidence Commit | 6e3debf |
| Evidence Path | evidence/EP-04/2026-06-22 |
| Certification Score | 50/50 (100%) |
| Local Build | PASS - 26 pages generated |
| Local HTTP Check | PASS - HTTP 200 at /components |
| Remote Staging | BLOCKED - DNS resolution failure (curl error 6) |
| Staging Blocker Type | Environmental - not implementation-related |
| Remote Staging Claim | NOT AUTHORIZED until DNS resolves and verification passes |

=== ACTION 02 ===

TRAIN J MASTER EXECUTION PACKAGE

# Train J Objective

Train J delivers the first feature-specific pages of the ONX platform - the user-facing functionality that transforms the application shell (Train H) and component library (Train I) into an operational product. Train J builds the User Profile, Settings and Preferences, Notification Center, Institution Overview, and Companion Center pages. These are the foundational feature pages that all subsequent trains will extend.

# Train J Scope

## In-Scope Items

•  User Profile page with avatar display, personal information, role badge, and session management

•  Settings and Preferences page with theme, language, notification preferences, and account settings

•  Notification Center with in-app notification list, read/unread states, notification preferences, and real-time indicators

•  Institution Overview page with team member directory, role display, and organizational summary

•  Companion Center page with chat interface, companion memory viewer, and guidance history

•  All pages integrate with existing tRPC routers from Train G

•  All pages use components from Train I (Data Table, Form, Dialog, Toast, Search, Filter)

•  All pages render within the Train H layout shell

## Out-of-Scope Items (Boundaries)

•  NO civilization/article management - belongs to Train K

•  NO analytics charts or data visualization - belongs to Train L

•  NO user admin CRUD (already in Train G) - only user-facing profile pages here

•  NO payment or billing functionality - belongs to future train

•  NO multi-language i18n implementation - English only for Train J

# Train J Dependencies

| Dependency | Status | Details |
| --- | --- | --- |
| Train F (Auth) | REQUIRED | Session state, useSession hook, authentication context |
| Train G (Backend) | REQUIRED | tRPC routers: user, analytics, civilization. RBAC permissions. |
| Train H (Shell) | REQUIRED | AppShell, Sidebar, Topbar, ContentArea, PageWrapper, breakpoints |
| Train I (Components) | REQUIRED | DataTable, Form, Dialog, Toast, SearchInput, FilterChips, StatusBadge |
| Atlas V5.0 | REQUIRED | Frozen baseline - RBAC, permission matrix, file structure |
| Coolify Deployment | REQUIRED | Staging environment for deployment evidence |
| Better Auth | REQUIRED | Session management, signOut, user metadata |

# Train J Sequencing

| Seq | WP ID | Name | Phase | Prerequisites |
| --- | --- | --- | --- | --- |
| 1 | WP-J-01 | User Profile Page | Identity | NONE |
| 2 | WP-J-02 | Settings and Preferences | Configuration | WP-J-01 |
| 3 | WP-J-03 | Notification Center | Communication | WP-J-01, WP-J-02 |
| 4 | WP-J-04 | Institution Overview | Organization | WP-J-01, WP-J-02, WP-J-03 |
| 5 | WP-J-05 | Companion Center | Intelligence | WP-J-01, WP-J-02, WP-J-03, WP-J-04 |

# Train J Completion Criteria

•  All 5 WPs individually certified (binary PASS/FAIL per acceptance standard)

•  Cumulative Train J score: 100% (all WPs pass)

•  bun run build passes with zero errors

•  All pages render correctly in light and dark themes

•  All pages are responsive at mobile, tablet, and desktop breakpoints

•  All pages integrate with existing tRPC data fetching

•  No console errors in production build

# Train J Acceptance Authority

Acceptance is performed by Kimi (AI Execution Agent) acting as the ONX Acceptance Authority. Each WP is reviewed against its binary criteria. No partial credit. A single failed criterion fails the entire WP.

# Train J Evidence Authority

Evidence is collected per the Train J Evidence Standard (Action 07). Naming convention: EV-<CATEGORY>_WP-J-NN_<YYYYMMDD>_<descriptor>.<ext>. Categories: CODE, TEST, ACPT, BUILD, VISUAL, DEPLOY.

# Train J Expected Outputs

•  35+ source files (CREATE/MODIFY) across 5 WPs

•  5 test scripts with 10 scenarios each (50 total test scenarios)

•  5 new page routes accessible within the ONX application

•  Visual screenshot evidence across light/dark themes and responsive breakpoints

•  Local deployment verification (HTTP 200) for all new routes

=== ACTION 03 ===

FULL TRAIN J WP REGISTRY

# WP-J-01: USER PROFILE PAGE

## Registry Entry

| WP ID | WP-J-01 |
| --- | --- |
| Name | User Profile Page |
| Objective | Build the user profile page that displays the current user's avatar, personal information, role badge, email, and session management options. Integrates with the user tRPC router from Train G and uses the Form system from Train I for editable fields. |
| Scope | User avatar display (large) ¦ Personal info card (name, email, role) ¦ Role badge with color ¦ Join date display ¦ Session info ¦ Edit profile form ¦ Save/cancel actions |
| Files | src/app/(dashboard)/profile/page.tsx ¦ src/components/profile/avatar-display.tsx ¦ src/components/profile/profile-card.tsx ¦ src/components/profile/profile-form.tsx ¦ src/components/profile/role-badge.tsx ¦ src/components/profile/session-info.tsx ¦ src/hooks/use-profile.ts |
| Dependencies | Train F (session), Train G (user router), Train H (layout), Train I (Form, Dialog, Toast) |
| Acceptance | Profile page renders user data ¦ Avatar displays correctly ¦ Role badge shows correct color ¦ Edit form updates user data ¦ Session info visible ¦ Save triggers tRPC mutation ¦ Cancel discards changes |
| Evidence | EV-CODE_WP-J-01_YYYYMMDD_profile-files.zip ¦ EV-TEST_WP-J-01_YYYYMMDD_profile-tests.ts ¦ EV-VISUAL_WP-J-01_YYYYMMDD_profile-light.png ¦ EV-VISUAL_WP-J-01_YYYYMMDD_profile-dark.png ¦ EV-ACPT_WP-J-01_YYYYMMDD_checklist.md |

# WP-J-02: SETTINGS AND PREFERENCES

## Registry Entry

| WP ID | WP-J-02 |
| --- | --- |
| Name | Settings and Preferences |
| Objective | Build the settings page with theme toggle integration, notification preferences, account settings (password change, session management), and display preferences. Uses Form components from Train I and integrates with existing theme system from Train H. |
| Scope | Settings navigation tabs ¦ Theme preference section ¦ Notification preferences (email, push, in-app) ¦ Account settings (change password) ¦ Active sessions list ¦ Danger zone (sign out all devices) ¦ Form validation with Zod |
| Files | src/app/(dashboard)/settings/page.tsx ¦ src/components/settings/settings-nav.tsx ¦ src/components/settings/theme-section.tsx ¦ src/components/settings/notification-section.tsx ¦ src/components/settings/account-section.tsx ¦ src/components/settings/sessions-list.tsx ¦ src/components/settings/danger-zone.tsx |
| Dependencies | WP-J-01 (profile), Train F (auth), Train G (user router), Train H (theme), Train I (Form, Dialog, Toast, Switch) |
| Acceptance | Settings page loads with tabs ¦ Theme toggle works and persists ¦ Notification prefs save via tRPC ¦ Password change form validates ¦ Active sessions displayed ¦ Sign out all devices works ¦ Danger zone uses confirm dialog |
| Evidence | EV-CODE_WP-J-02_YYYYMMDD_settings-files.zip ¦ EV-TEST_WP-J-02_YYYYMMDD_settings-tests.ts ¦ EV-VISUAL_WP-J-02_YYYYMMDD_settings-light.png ¦ EV-VISUAL_WP-J-02_YYYYMMDD_settings-dark.png ¦ EV-ACPT_WP-J-02_YYYYMMDD_checklist.md |

# WP-J-03: NOTIFICATION CENTER

## Registry Entry

| WP ID | WP-J-03 |
| --- | --- |
| Name | Notification Center |
| Objective | Build the notification center with a dropdown panel and dedicated page showing in-app notifications. Includes read/unread state, notification filtering by type (info, success, warning, error), mark-all-as-read, and notification preference integration. Uses Data Table from Train I for the list view. |
| Scope | Notification dropdown panel ¦ Notification page (/notifications) ¦ Notification list with DataTable ¦ Read/unread toggle ¦ Filter by type ¦ Mark all as read ¦ Real-time indicator badge in topbar ¦ Empty state ¦ Notification detail view |
| Files | src/app/(dashboard)/notifications/page.tsx ¦ src/components/notifications/notification-dropdown.tsx ¦ src/components/notifications/notification-list.tsx ¦ src/components/notifications/notification-item.tsx ¦ src/components/notifications/notification-badge.tsx ¦ src/components/notifications/notification-filters.tsx ¦ src/hooks/use-notifications.ts |
| Dependencies | WP-J-01, WP-J-02, Train H (topbar), Train I (DataTable, Toast, FilterChips, StatusBadge) |
| Acceptance | Notification list renders ¦ Dropdown toggles from topbar ¦ Read/unread toggle works ¦ Filter by type works ¦ Mark all as read clears unread count ¦ Badge shows unread count ¦ Empty state on no notifications ¦ Detail view opens on click |
| Evidence | EV-CODE_WP-J-03_YYYYMMDD_notification-files.zip ¦ EV-TEST_WP-J-03_YYYYMMDD_notification-tests.ts ¦ EV-VISUAL_WP-J-03_YYYYMMDD_notification-light.png ¦ EV-VISUAL_WP-J-03_YYYYMMDD_notification-dark.png ¦ EV-ACPT_WP-J-03_YYYYMMDD_checklist.md |

# WP-J-04: INSTITUTION OVERVIEW

## Registry Entry

| WP ID | WP-J-04 |
| --- | --- |
| Name | Institution Overview |
| Objective | Build the institution overview page showing team member directory with roles, permissions, and activity status. Uses Data Table from Train I for the member list. Integrates with the user tRPC router for data. Includes role distribution summary and activity indicators. |
| Scope | Institution page (/institution) ¦ Team member DataTable ¦ Role distribution cards ¦ Member profile drawer ¦ Activity status indicators ¦ Search and filter members ¦ Role-based column visibility ¦ Institution stats summary |
| Files | src/app/(dashboard)/institution/page.tsx ¦ src/components/institution/member-table.tsx ¦ src/components/institution/member-drawer.tsx ¦ src/components/institution/role-distribution.tsx ¦ src/components/institution/activity-indicator.tsx ¦ src/components/institution/institution-stats.tsx ¦ src/hooks/use-institution.ts |
| Dependencies | WP-J-01, WP-J-02, WP-J-03, Train G (user router, RBAC), Train I (DataTable, SearchInput, FilterChips, StatusBadge, Drawer) |
| Acceptance | Member table renders with DataTable ¦ Role distribution shows counts ¦ Member drawer opens on row click ¦ Activity status indicators correct ¦ Search filters members ¦ Role filter works ¦ Institution stats visible ¦ Responsive layout |
| Evidence | EV-CODE_WP-J-04_YYYYMMDD_institution-files.zip ¦ EV-TEST_WP-J-04_YYYYMMDD_institution-tests.ts ¦ EV-VISUAL_WP-J-04_YYYYMMDD_institution-light.png ¦ EV-VISUAL_WP-J-04_YYYYMMDD_institution-dark.png ¦ EV-ACPT_WP-J-04_YYYYMMDD_checklist.md |

# WP-J-05: COMPANION CENTER

## Registry Entry

| WP ID | WP-J-05 |
| --- | --- |
| Name | Companion Center |
| Objective | Build the companion center page with a chat interface, companion settings, and guidance history. This is the primary interface for companion interaction. Uses the Toast system for companion notifications and Dialog for companion settings. Chat interface scrolls with message history. |
| Scope | Companion page (/companion) ¦ Chat interface ¦ Message history (scrollable) ¦ Message input with send ¦ Companion avatar and status ¦ Companion settings panel ¦ Guidance history list ¦ Companion presence indicator |
| Files | src/app/(dashboard)/companion/page.tsx ¦ src/components/companion/chat-interface.tsx ¦ src/components/companion/message-list.tsx ¦ src/components/companion/message-input.tsx ¦ src/components/companion/companion-avatar.tsx ¦ src/components/companion/companion-settings.tsx ¦ src/components/companion/guidance-history.tsx ¦ src/hooks/use-companion-chat.ts |
| Dependencies | WP-J-01, WP-J-02, WP-J-03, WP-J-04, Train H (layout), Train I (Toast, Dialog, Form) |
| Acceptance | Chat interface renders ¦ Message input sends messages ¦ Message history scrolls ¦ Companion avatar shows status ¦ Settings panel opens ¦ Guidance history lists items ¦ Responsive layout ¦ Works in dark mode |
| Evidence | EV-CODE_WP-J-05_YYYYMMDD_companion-files.zip ¦ EV-TEST_WP-J-05_YYYYMMDD_companion-tests.ts ¦ EV-VISUAL_WP-J-05_YYYYMMDD_companion-light.png ¦ EV-VISUAL_WP-J-05_YYYYMMDD_companion-dark.png ¦ EV-BUILD_WP-J-05_YYYYMMDD_build.log ¦ EV-ACPT_WP-J-05_YYYYMMDD_checklist.md |

=== ACTION 04 ===

WP-J-01 DETAILED EXECUTION PACKAGE

# WP-J-01: USER PROFILE PAGE - FULL SPECIFICATION

## Technical Objective

Create a user profile page at /profile that displays the authenticated user's information in a read-only card with an editable form mode. The page integrates with the existing user tRPC router from Train G (user.me endpoint) and uses the Form system from Train I for the edit mode. The profile includes a large avatar display, name, email, role badge with color coding, join date, and session information.

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/app/(dashboard)/profile/page.tsx | Profile page route - page wrapper + composition | CREATE |
| src/components/profile/avatar-display.tsx | Large avatar with fallback initials and upload hint | CREATE |
| src/components/profile/profile-card.tsx | Read-only profile info card | CREATE |
| src/components/profile/profile-form.tsx | Editable profile form with validation | CREATE |
| src/components/profile/role-badge.tsx | Role badge with color per role | CREATE |
| src/components/profile/session-info.tsx | Current session display | CREATE |
| src/hooks/use-profile.ts | Hook for profile data fetching and mutation | CREATE |

## Component Specifications

// role-badge.tsx - Color-coded role display

const ROLE_COLORS: Record<string, string> = {

founder: 'bg-purple-100 text-purple-800',

admin: 'bg-red-100 text-red-800',

editor: 'bg-blue-100 text-blue-800',

operator: 'bg-green-100 text-green-800',

viewer: 'bg-gray-100 text-gray-800',

};

export function RoleBadge({ role }: { role: string }) {

return (

<span className={cn('px-2 py-1 rounded-full text-xs font-medium',

ROLE_COLORS[role] ?? ROLE_COLORS.viewer)}>

{role}

</span>

);

}

// profile-card.tsx - Read-only display

export function ProfileCard({ user }: { user: User }) {

return (

<Card>

<CardContent className='p-6'>

<div className='flex items-start gap-6'>

<AvatarDisplay name={user.name} size='lg' />

<div className='space-y-2 flex-1'>

<div className='flex items-center gap-3'>

<h2 className='text-xl font-semibold'>{user.name}</h2>

<RoleBadge role={user.role} />

</div>

<p className='text-muted-foreground'>{user.email}</p>

<p className='text-sm text-muted-foreground'>

Member since {formatDate(user.createdAt)}

</p>

</div>

</div>

</CardContent>

</Card>

);

}

## Exact Test Scenarios

01. Render profile page - verify all sections display

02. Verify avatar shows user initials as fallback

03. Verify role badge shows correct color for user role

04. Verify member since date formatted correctly

05. Click edit - verify form appears with current values

06. Update name and save - verify tRPC mutation called

07. Cancel edit - verify form reverts to read-only

08. Verify session info displays current session

09. Verify page works in dark mode

10. Verify responsive layout on mobile

## First Implementation Action

Step 1: Create src/components/profile/role-badge.tsx with the role color map. Step 2: Create src/components/profile/avatar-display.tsx with large avatar and fallback initials. Step 3: Create src/components/profile/profile-card.tsx with read-only layout. Step 4: Create src/components/profile/profile-form.tsx with edit mode and Zod validation. Step 5: Create src/app/(dashboard)/profile/page.tsx composing all components. Step 6: Create src/hooks/use-profile.ts for data fetching. Step 7: Write test script. Step 8: Run tests and collect evidence.

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-J01-01 | Profile page renders at /profile with all sections | PASS/FAIL |
| AC-J01-02 | Avatar displays with fallback initials for user name | PASS/FAIL |
| AC-J01-03 | Role badge shows correct color per user role | PASS/FAIL |
| AC-J01-04 | Member since date formatted and displayed | PASS/FAIL |
| AC-J01-05 | Edit mode toggles from read-only to form | PASS/FAIL |
| AC-J01-06 | Profile form validates with Zod schema | PASS/FAIL |
| AC-J01-07 | Save triggers tRPC user.update mutation | PASS/FAIL |
| AC-J01-08 | Cancel reverts to read-only without saving | PASS/FAIL |
| AC-J01-09 | Page renders correctly in dark mode | PASS/FAIL |
| AC-J01-10 | Layout is responsive on mobile, tablet, desktop | PASS/FAIL |

=== ACTION 05 ===

WP-J-02 THROUGH WP-J-05 DETAILED PACKAGES

# WP-J-02: SETTINGS AND PREFERENCES - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/app/(dashboard)/settings/page.tsx | Settings page with tab navigation | CREATE |
| src/components/settings/settings-nav.tsx | Tab navigation for settings sections | CREATE |
| src/components/settings/theme-section.tsx | Theme preference with system/light/dark | CREATE |
| src/components/settings/notification-section.tsx | Notification preference toggles | CREATE |
| src/components/settings/account-section.tsx | Password change form | CREATE |
| src/components/settings/sessions-list.tsx | Active sessions with revoke | CREATE |
| src/components/settings/danger-zone.tsx | Sign out all devices with confirm | CREATE |

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-J02-01 | Settings page renders at /settings with tab navigation | PASS/FAIL |
| AC-J02-02 | Theme section shows current theme and allows switch | PASS/FAIL |
| AC-J02-03 | Theme preference persists across sessions | PASS/FAIL |
| AC-J02-04 | Notification toggles save state | PASS/FAIL |
| AC-J02-05 | Password change form validates old and new password | PASS/FAIL |
| AC-J02-06 | Active sessions list displays current sessions | PASS/FAIL |
| AC-J02-07 | Revoke session removes session from list | PASS/FAIL |
| AC-J02-08 | Danger zone uses confirm dialog before sign out all | PASS/FAIL |
| AC-J02-09 | All form errors display inline with aria-live | PASS/FAIL |
| AC-J02-10 | Page renders correctly in dark mode | PASS/FAIL |

# WP-J-03: NOTIFICATION CENTER - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/app/(dashboard)/notifications/page.tsx | Notifications page with DataTable list | CREATE |
| src/components/notifications/notification-dropdown.tsx | Dropdown panel from topbar bell icon | CREATE |
| src/components/notifications/notification-list.tsx | Notification list using DataTable | CREATE |
| src/components/notifications/notification-item.tsx | Individual notification row | CREATE |
| src/components/notifications/notification-badge.tsx | Unread count badge on bell icon | CREATE |
| src/components/notifications/notification-filters.tsx | Type filter chips for notifications | CREATE |
| src/hooks/use-notifications.ts | Hook for notification state and actions | CREATE |

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-J03-01 | Notification dropdown toggles from topbar bell icon | PASS/FAIL |
| AC-J03-02 | Badge shows unread count on bell icon | PASS/FAIL |
| AC-J03-03 | Notification list renders with DataTable | PASS/FAIL |
| AC-J03-04 | Read/unread toggle updates notification state | PASS/FAIL |
| AC-J03-05 | Filter by type (info/success/warning/error) works | PASS/FAIL |
| AC-J03-06 | Mark all as read clears unread count | PASS/FAIL |
| AC-J03-07 | Empty state renders when no notifications | PASS/FAIL |
| AC-J03-08 | Notification page at /notifications renders correctly | PASS/FAIL |
| AC-J03-09 | Dropdown closes on outside click or Escape | PASS/FAIL |
| AC-J03-10 | Page renders correctly in dark mode | PASS/FAIL |

# WP-J-04: INSTITUTION OVERVIEW - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/app/(dashboard)/institution/page.tsx | Institution overview page | CREATE |
| src/components/institution/member-table.tsx | Team member DataTable with columns | CREATE |
| src/components/institution/member-drawer.tsx | Member detail drawer on row click | CREATE |
| src/components/institution/role-distribution.tsx | Role count cards | CREATE |
| src/components/institution/activity-indicator.tsx | Online/offline status dot | CREATE |
| src/components/institution/institution-stats.tsx | Summary stats cards | CREATE |
| src/hooks/use-institution.ts | Hook for institution data fetching | CREATE |

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-J04-01 | Institution page renders at /institution | PASS/FAIL |
| AC-J04-02 | Member table displays with DataTable component | PASS/FAIL |
| AC-J04-03 | Role distribution shows count per role | PASS/FAIL |
| AC-J04-04 | Member drawer opens on row click with details | PASS/FAIL |
| AC-J04-05 | Activity indicator shows correct status color | PASS/FAIL |
| AC-J04-06 | Search filters members by name or email | PASS/FAIL |
| AC-J04-07 | Role filter chips filter the member table | PASS/FAIL |
| AC-J04-08 | Institution stats cards show summary data | PASS/FAIL |
| AC-J04-09 | Page is responsive across breakpoints | PASS/FAIL |
| AC-J04-10 | Page renders correctly in dark mode | PASS/FAIL |

# WP-J-05: COMPANION CENTER - DETAILED PACKAGE

## Files to Create

| File Path | Description | Action |
| --- | --- | --- |
| src/app/(dashboard)/companion/page.tsx | Companion center page layout | CREATE |
| src/components/companion/chat-interface.tsx | Main chat area with messages | CREATE |
| src/components/companion/message-list.tsx | Scrollable message history | CREATE |
| src/components/companion/message-input.tsx | Message input with send button | CREATE |
| src/components/companion/companion-avatar.tsx | Companion avatar with status indicator | CREATE |
| src/components/companion/companion-settings.tsx | Settings panel in dialog | CREATE |
| src/components/companion/guidance-history.tsx | List of past guidance items | CREATE |
| src/hooks/use-companion-chat.ts | Hook for chat state and message sending | CREATE |

## Acceptance Criteria (Binary)

| ID | Criterion | Result |
| --- | --- | --- |
| AC-J05-01 | Companion page renders at /companion | PASS/FAIL |
| AC-J05-02 | Chat interface shows message history | PASS/FAIL |
| AC-J05-03 | Message input sends message on enter or click | PASS/FAIL |
| AC-J05-04 | Message list scrolls to show new messages | PASS/FAIL |
| AC-J05-05 | Companion avatar shows status indicator | PASS/FAIL |
| AC-J05-06 | Settings dialog opens and shows options | PASS/FAIL |
| AC-J05-07 | Guidance history lists past items | PASS/FAIL |
| AC-J05-08 | Page is responsive across breakpoints | PASS/FAIL |
| AC-J05-09 | Page renders correctly in dark mode | PASS/FAIL |
| AC-J05-10 | No console errors during chat interactions | PASS/FAIL |

=== ACTION 06 ===

TRAIN J ACCEPTANCE STANDARD

# Scoring Model

Binary PASS/FAIL per criterion. Each WP has 10 acceptance criteria. A WP passes only if ALL 10 criteria pass. A single failure fails the WP. A failed WP blocks progression to the next WP. Train J certifies only when all 5 WPs pass (50/50 = 100%).

# Mandatory Commands

# Type check must pass

bun run typecheck

# Lint must pass

bun run lint

# Build must pass

bun run build

# Test scripts must pass

bun run test:wp-j-01

bun run test:wp-j-02

bun run test:wp-j-03

bun run test:wp-j-04

bun run test:wp-j-05

# Local route verification

curl -f http://localhost:3000/profile

curl -f http://localhost:3000/settings

curl -f http://localhost:3000/notifications

curl -f http://localhost:3000/institution

curl -f http://localhost:3000/companion

# Binary Pass/Fail Criteria Summary

| WP | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | SCORE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WP-J-01 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-J-02 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-J-03 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-J-04 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |
| WP-J-05 | AC-01 | AC-02 | AC-03 | AC-04 | AC-05 | AC-06 | AC-07 | AC-08 | AC-09 | AC-10 | 10/10 |

# Stop Conditions

•  STOP if any acceptance criterion fails - correct and re-submit

•  STOP if bun run typecheck fails

•  STOP if bun run lint fails

•  STOP if bun run build fails

•  STOP if any new route returns non-200

•  STOP if console errors exist in production build

•  STOP if any page breaks in dark mode

# Progression Rules

•  WP-J-01 must PASS before WP-J-02 can be submitted

•  WP-J-02 must PASS before WP-J-03 can be submitted

•  WP-J-03 must PASS before WP-J-04 can be submitted

•  WP-J-04 must PASS before WP-J-05 can be submitted

•  Train J certifies only when all 5 WPs have PASSED in sequence

# Escalation Conditions

•  ESCALATE if a WP fails 3 times

•  ESCALATE if dependency conflict with earlier trains discovered

•  ESCALATE if Atlas V5.0 contradiction found

=== ACTION 07 ===

TRAIN J EVIDENCE STANDARD

# Evidence Categories

•  EV-CODE: Source files zip archive

•  EV-TEST: Test script with execution logs

•  EV-ACPT: Completed acceptance checklist

•  EV-BUILD: Build log showing zero errors

•  EV-VISUAL: Screenshots in light and dark modes

•  EV-DEPLOY: Local deployment verification (HTTP 200)

# Evidence Naming Convention

Format: EV-<CATEGORY>_WP-J-<NN>_<YYYYMMDD>_<descriptor>.<ext>

Examples:

EV-CODE_WP-J-01_20260622_profile-files.zip

EV-TEST_WP-J-01_20260622_profile-tests.ts

EV-VISUAL_WP-J-01_20260622_profile-light.png

EV-VISUAL_WP-J-01_20260622_profile-dark.png

EV-ACPT_WP-J-01_20260622_checklist.md

EV-BUILD_WP-J-05_20260622_build.log

EV-DEPLOY_WP-J-05_20260622_routes.md

# Required Artifacts per WP

| WP | Required Artifacts | Count |
| --- | --- | --- |
| WP-J-01 | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-J-02 | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-J-03 | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-J-04 | Code zip, Test script, 2 screenshots, Checklist | 4 artifacts |
| WP-J-05 | Code zip, Test script, 2 screenshots, Build log, Checklist | 5 artifacts |

# Commit Hash Requirement

Every evidence file must reference the same git commit hash. Mixed-commit evidence is invalid and will be rejected.

=== ACTION 08 ===

TRAIN J HUSAM EXECUTION ORDER

# What Starts Now

Husam begins WP-J-01 immediately. No waiting. No blocked state.

# First WP: WP-J-01 - User Profile Page

•  Create all 7 files listed in WP-J-01 specification

•  Run tests: bun run test:wp-j-01

•  Collect evidence package per Action 07

•  Submit for acceptance

# Second WP: WP-J-02 - Settings and Preferences

•  Create all 7 files listed in WP-J-02 specification

•  Run tests: bun run test:wp-j-02

•  Collect evidence package

•  Submit for acceptance

# Third WP: WP-J-03 - Notification Center

•  Create all 7 files listed in WP-J-03 specification

•  Run tests: bun run test:wp-j-03

•  Collect evidence package

•  Submit for acceptance

# Fourth WP: WP-J-04 - Institution Overview

•  Create all 7 files listed in WP-J-04 specification

•  Run tests: bun run test:wp-j-04

•  Collect evidence package

•  Submit for acceptance

# Fifth WP: WP-J-05 - Companion Center

•  Create all 8 files listed in WP-J-05 specification

•  Run tests: bun run test:wp-j-05

•  Run bun run build and verify zero errors

•  Verify all 5 new routes return HTTP 200 locally

•  Collect evidence package (includes build log)

•  Submit for acceptance

# Reporting Format

Each WP submission must include: (1) Evidence package with all required artifacts, (2) Acceptance checklist with all 10 criteria marked PASS/FAIL, (3) Commit hash, (4) Brief implementation notes.

=== ACTION 09 ===

TRAIN J COMPLETION AND CLOSURE DEFINITION

# When Each WP is Complete

•  All files specified are created

•  Test script passes all 10 scenarios

•  Evidence package is complete

•  bun run typecheck, lint, build all pass

# When Each WP is Certifiable

When COMPLETE and Kimi has reviewed evidence and confirmed all 10 criteria pass.

# When Train J is Complete

When all 5 WPs are individually COMPLETE.

# When Train J is Closed

01. All 5 WPs are CERTIFIED (10/10 each)

02. Cumulative score is 50/50 (100%)

03. Final commit hash recorded and bound to certification

04. Train J closure document produced

05. Train K activated as next active train

06. Husam receives Train K execution order and begins WP-K-01 without pause

# Final Train J Verification Evidence

•  All 5 WP acceptance checklists (10/10 each)

•  All test scripts with PASS logs

•  Build log with zero errors

•  Local route verification for all 5 new pages

•  Final commit hash recorded

# Train J Score Summary

| Train | WPs | Criteria | Target |
| --- | --- | --- | --- |
| Train J | 5 | 50 | 50/50 = 100% |

=== ACTION 10 ===

ATTACHMENT AND FILE PACKAGE

# Test Script Template

// scripts/test-wp-j-NN.ts - Template

import { strict as assert } from 'node:assert';

const TESTS = [

{ id: 'AC-J0N-01', name: 'Test description', fn: () => { /* test */ } },

// ... repeat for all 10 criteria

] as const;

async function main() {

const ts = new Date().toISOString();

let passed = 0, failed = 0;

for (const test of TESTS) {

try { await test.fn(); console.log(`${ts} PASS ${test.id} ${test.name}`); passed++; }

catch (e) { console.log(`${ts} FAIL ${test.id} ${test.name}: ${e}`); failed++; }

}

console.log(`Results: ${passed} passed, ${failed} failed`);

process.exit(failed > 0 ? 1 : 0);

}

main();

# Acceptance Checklist Template

# WP-J-NN Acceptance Checklist

Commit: <commit-hash>

Date: YYYY-MM-DD

Submitted by: Husam

| Criterion | Result | Notes |

|-----------|--------|-------|

| AC-J0N-01 | PASS   |       |

| AC-J0N-02 | PASS   |       |

| ...       | PASS   |       |

| AC-J0N-10 | PASS   |       |

Evidence: see matching EV-CODE, EV-TEST, EV-VISUAL artifacts.

# Component Route Map

TRAIN J PAGE ROUTE MAP

========================

WP-J-01: User Profile

src/app/(dashboard)/profile/page.tsx

src/components/profile/avatar-display.tsx

src/components/profile/profile-card.tsx

src/components/profile/profile-form.tsx

src/components/profile/role-badge.tsx

src/components/profile/session-info.tsx

src/hooks/use-profile.ts

WP-J-02: Settings

src/app/(dashboard)/settings/page.tsx

src/components/settings/settings-nav.tsx

src/components/settings/theme-section.tsx

src/components/settings/notification-section.tsx

src/components/settings/account-section.tsx

src/components/settings/sessions-list.tsx

src/components/settings/danger-zone.tsx

WP-J-03: Notifications

src/app/(dashboard)/notifications/page.tsx

src/components/notifications/notification-dropdown.tsx

src/components/notifications/notification-list.tsx

src/components/notifications/notification-item.tsx

src/components/notifications/notification-badge.tsx

src/components/notifications/notification-filters.tsx

src/hooks/use-notifications.ts

WP-J-04: Institution

src/app/(dashboard)/institution/page.tsx

src/components/institution/member-table.tsx

src/components/institution/member-drawer.tsx

src/components/institution/role-distribution.tsx

src/components/institution/activity-indicator.tsx

src/components/institution/institution-stats.tsx

src/hooks/use-institution.ts

WP-J-05: Companion

src/app/(dashboard)/companion/page.tsx

src/components/companion/chat-interface.tsx

src/components/companion/message-list.tsx

src/components/companion/message-input.tsx

src/components/companion/companion-avatar.tsx

src/components/companion/companion-settings.tsx

src/components/companion/guidance-history.tsx

src/hooks/use-companion-chat.ts

# Success Condition

Success for ONX-TRAIN-J-EXECUTION-PACKAGE-2026-001 is achieved only when: Train J is fully decomposed into 5 WPs; all WPs are defined with exact files, components, and specifications; all acceptance criteria exist as binary PASS/FAIL; all evidence requirements exist per the evidence standard; test script templates, acceptance checklist templates, and component route maps are attached; WP-J-01 can begin immediately; Husam can execute Train J from start to finish without requiring another package issuance.