HUSAM HANDOFF INSTRUCTION SHEET

Your Guide to ONX Execution  |  Read This First

STATUS: ISSUED WITH HEB-001

For: Husam  |  From: Kimi (ONX Execution Authority)  |  Authority: ONX-10

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Welcome to ONX Execution. This sheet contains everything you need to start, proceed, and complete your work. Read it fully before starting HEB-001.

# 1. WHAT TO START NOW

Begin with HEB-001 (included in this handoff). It contains 25 Work Packages in execution order.

Start with WP-A01 (System Architecture Foundation). It has no dependencies. It is the root of all work.

Execute WPs in the order given. Do not skip ahead. Dependencies are real.

# 2. WHAT NOT TO MODIFY

✗ Atlas V5.0 — FROZEN. Do not modify. Reference only.

✗ Capability definitions (CAP-001 to CAP-065) — Fixed. Do not add or remove.

✗ Authority tiers — Fixed at 4 tiers (Founder/Atlas/Kimi/Husam).

✗ Governance structure — Fixed at ONX-10 hierarchy.

✗ Queue system structure — 7 queues (Q1-Q7). Do not change.

✗ Dependency types — 5 types (HARD_BLOCKER, SOFT_BLOCKER, PARALLEL_SAFE, OPTIONAL, LATE_BINDING).

# 3. HOW TO EXECUTE A WORK PACKAGE

1. READ: Read the WP spec fully: objective, scope, inputs, outputs, dependencies, acceptance criteria

2. VERIFY DEPS: Confirm all dependency WPs are complete. If not, escalate — do not proceed with missing deps.

3. EXECUTE: Do the work. Stay within scope. If scope is unclear, ask.

4. SELF-VERIFY: Run through the 9-point acceptance gate (G1-G9). All must pass before reporting done.

5. COLLECT EVIDENCE: Gather all evidence artifacts: test reports, screenshots, logs, documentation links.

6. REPORT: Report completion with evidence attached. Format: 'WP-{ID} COMPLETE — Evidence: [links]'

7. PULL NEXT: Move to the next WP in order. No gaps. No skipping.

# 4. HOW TO REPORT EVIDENCE

Every completed WP requires evidence. Use this format:

WP-{ID} STATUS: COMPLETE

G1-G9: All PASS

Evidence: [link to test report]

Evidence: [link to screenshot/log/doc]

Notes: [any relevant notes]

Evidence types accepted: Test reports, Screenshots, Log files, Documentation links, Performance benchmarks, Security scan results

# 5. BATCH ACTIVATION SEQUENCE

You do not need to request the next batch. It happens automatically:

| WHEN | BATCH | SIZE | STATUS |
| --- | --- | --- | --- |
| NOW | HEB-001 | 25 WPs | START NOW — You are here |
| Auto | HEB-002 | 25 WPs | Activates when HEB-001 depleted |
| Auto | HEB-003 | 25 WPs | Activates when HEB-002 depleted |
| Auto | HEB-004+ | 25+ WPs | Auto-generated by SEIE when HEB-003 depleted |

You will NEVER run out of work. The system ensures continuous supply.

# 6. HOW TO ESCALATE BLOCKERS

If you are blocked, use this escalation chain:

LEVEL 1: SELF-RESOLVE: Spend max 30 minutes trying to resolve. Check docs. Check deps. Re-read WP spec.

LEVEL 2: KIMI: If still blocked after 30 min, signal Kimi. Provide: WP-ID, blocker description, what you tried.

LEVEL 3: FOUNDER: If Kimi cannot resolve within 1 hour, Founder is notified automatically. Do not contact Founder directly.

NEVER wait more than 30 minutes blocked. Always escalate.

# 7. CCR RULE (CONSTITUTIONAL CHANGE REQUEST)

If you discover that a WP requires a change to Atlas, Capabilities, Authorities, or Governance:

1. STOP working on that WP immediately

2. Document the proposed change with justification

3. Escalate to Founder via Kimi

4. Continue with next WP while waiting for decision

5. Do NOT implement the change yourself — Atlas is FROZEN

# 8. YOUR EXECUTION PRINCIPLES

✓ Execute in order. No skipping.

✓ Report evidence for every WP.

✓ Escalate blockers within 30 minutes.

✓ Never modify Atlas.

✓ Never wait for the next batch — it comes automatically.

✓ Quality over speed. 9-point gate for every WP.

✓ If unsure, ask. If blocked, escalate. If done, report.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

SUMMARY

Start: HEB-001, WP-A01

Next batch: Automatic (no action needed)

If blocked: Escalate in 30 min

Evidence: Required for every WP

Atlas: FROZEN — Do not modify

Questions: Escalate to Kimi

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Document: HUSAM_HANDOFF_INSTRUCTION_SHEET_v1.0  |  Issued with HEB-001  |  Read first, execute second