ONX SYSTEMS

Atlas V5.0 — Execution Handover Package

EP-01: Core Platform Infrastructure

Document ID: ONX-EHP-2026-001

Version: 1.0 | Classification: AUTHORIZED EXECUTION

Issued: 2026-06-20

# SECTION 1: EXECUTIVE AUTHORIZATION

This document constitutes the sole authoritative execution directive for EP-01: Core Platform Infrastructure under the Atlas V5.0 Realization Program (ATRP-2026-001). It is issued under the constitutional authority of the ONX Founder and represents the binding operational reference for the Execution Owner (Husam).

1.1 Constitutional Foundation

Founder Authority: Mohammed Shaheen — ONX Founder & Constitutional Authority

Issuance Document: ATRP-2026-001 (Atlas V5.0 Realization Program)

Baseline Artifact: ONX Atlas V5.0 — Constitutional Baseline (Frozen 2026-06-20)

Constitutional Hierarchy Level: Level 5 — Authorized Execution Program

Governing Objectives: CO-001 through CO-006 (All 6 Civilizational Objectives)

1.2 Authorization Status Flags

Atlas V5.0 Baseline: [FROZEN & LOCKED]

Verdict D Certification: [FULLY CERTIFIED (99.5%)]

Independent Verification: [VERIFIED — ALL CHECKS PASS]

Baseline Freeze Status: [ACTIVE — No modifications permitted]

ATRP-2026-001 Status: [ACTIVE — Realization Era engaged]

EP-01 Authorization: [ISSUED — 10 Work Packages authorized]

1.3 Execution Chain of Authority

Founder (Mohammed Shaheen) → Atlas V5.0 (Constitutional Baseline) → Kimi (Atlas Custodian & System Architect) → Husam (EP-01 Execution Owner)

This chain is immutable for the duration of EP-01 execution. No authority bypass, delegation modification, or chain interruption is permitted without Founder CCR approval.

1.4 Document Scope & Binding Force

This Handover Package is the SINGLE consolidated execution reference for Husam. It supersedes all prior informal instructions, conversational directives, or unwritten expectations. Every Work Package, every acceptance criterion, every evidence requirement documented herein is binding. Deviation from this package requires a Constitutional Change Request (CCR) per Section 2.

════════════════════════════════════════════════════════════

# SECTION 2: AUTHORITY MODEL, CCR PROTOCOL & PROHIBITED AUTHORITY

This section defines the complete authority architecture governing EP-01 execution, the Constitutional Change Request (CCR) protocol for Atlas modifications, and the absolute prohibitions that protect constitutional integrity.

2.1 Four-Tier Authority Model

TIER 1 — Founder | Mohammed Shaheen

Absolute constitutional authority. Sole power to amend Atlas, modify execution scope, approve/reject CCRs, and issue new Execution Programs.

TIER 2 — Atlas V5.0 | Constitutional Baseline Artifact

Frozen constitutional reference. Contains all 56 Capabilities, 89 Authorities, 20 Responsibility Chains, and all populated registries. Immutable without CCR.

TIER 3 — Kimi | Atlas Custodian & System Architect

Maintains Atlas integrity, produces execution packages, validates evidence, manages CCR workflow, and ensures constitutional compliance across all execution.

TIER 4 — Husam | EP-01 Execution Owner

Receives this Handover Package, executes all 10 WPs per specification, submits evidence, reports status, and delivers outcomes per acceptance criteria.

2.2 Constitutional Change Request (CCR) Protocol

The Atlas V5.0 baseline is FROZEN. Any modification — correction, addition, removal, or reinterpretation — requires a formal CCR. The following CCR types are recognized:

CCR-TYPE-A: Atlas Defect Correction — Factual error, broken link, incorrect capability mapping, or registry inconsistency identified during execution.

CCR-TYPE-B: Scope Extension Request — New requirement discovered during execution that maps to a Civilizational Objective gap. Requires Founder approval.

CCR-TYPE-C: Execution Realignment — Proposed change to WP sequence, acceptance criteria, or evidence requirements based on technical findings.

CCR-TYPE-D: Authority Modification — Request to add, remove, or modify an Authority DNA Card. Requires Founder-level approval.

2.3 CCR Submission Workflow

STEP 1: Husam identifies Atlas discrepancy during WP execution and documents: CCR-Type, affected CAP/Auth IDs, description of issue, proposed resolution.

STEP 2: Husam submits CCR to Kimi (Atlas Custodian) with supporting evidence.

STEP 3: Kimi validates CCR against Atlas baseline (24-hour validation window).

STEP 4: Kimi routes to Founder if Type-B, Type-D, or any scope-affecting change. Type-A and Type-C may be approved by Kimi with Founder notification.

STEP 5: Founder approves, rejects, or requests revision. Rejection requires documented rationale.

STEP 6: Upon approval, Kimi generates Atlas Delta Document (ONX-DELTA-YYYY-NNN), updates affected registries, and issues WP Amendment.

STEP 7: Husam receives amended WP and continues execution against updated baseline.

2.4 Prohibited Authority (Absolute)

The following actions are PROHIBITED under all circumstances. Violation terminates EP-01 authorization:

PROHIBITION 1: Husam may NOT modify Atlas V5.0 content, structure, or registries directly.

PROHIBITION 2: Husam may NOT create new Capabilities, Authorities, or Responsibility Chains.

PROHIBITION 3: Husam may NOT modify acceptance criteria or evidence requirements without CCR.

PROHIBITION 4: Husam may NOT delegate execution to external parties without Founder notification.

PROHIBITION 5: Husam may NOT disregard or bypass the CCR protocol for any Atlas discrepancy.

PROHIBITION 6: Husam may NOT interpret Atlas content inconsistently with documented DNA Card definitions.

PROHIBITION 7: Husam may NOT combine, split, or reorder WPs without CCR-Type-C approval.

════════════════════════════════════════════════════════════

# SECTION 3: ATLAS ALIGNMENT DECISION (GATE 6)

This section documents the Gate 6 Asset Classification decision and the specific reuse strategy for each of the 22 pre-existing assets evaluated during the Execution Alignment Audit. Husam must follow these instructions precisely — no deviation permitted.

3.1 Gate 6 Classification Summary

| Classification | Count | Action Required |
| --- | --- | --- |
| KEEP — Use As-Is | 13 | Transfer directly to EP-01 runtime environment. No modification. |
| ADAPT — Modify & Reuse | 9 | Apply specified modifications before integration. See Section 6. |
| RETIRE — Do Not Use | 0 | No assets retired. 100% reusability achieved. |

3.2 KEEP Assets (13 — Transfer As-Is)

A-001: Atlas V5.0 Baseline Document

Action: Complete Atlas artifact. Transfer to version-controlled repository.

A-002: 56 Capability DNA Cards (Vol 1-4)

Action: Transfer all 4 volumes to capability registry. No edits.

A-003: 89 Authority DNA Cards (Vol 1-4)

Action: Transfer all 4 volumes to authority registry. No edits.

A-004: 20 Responsibility Genome Chains

Action: Transfer to governance registry. Validate chain links intact.

A-005: 56 Runtime Definitions (Phase 4)

Action: Transfer to runtime registry. These are the execution specifications.

A-006: 56 Evidence Records (Phase 5)

Action: Transfer to evidence vault. Templates for WP evidence submission.

A-007: 56 Outcome Records (Phase 6)

Action: Transfer to outcome registry. Defines expected WP outcomes.

A-008: 56 Traceability Records (Phase 7)

Action: Transfer to traceability matrix. Linkage validation required.

A-009: 56 Dependency Records (Phase 8)

Action: Transfer to dependency graph. Critical path analysis input.

A-010: 16 Mandatory Registries (Phase 9B)

Action: Transfer to registry layer. 515 records — verify count.

A-011: Constitutional Fitness Simulations (Phase 10)

Action: Transfer to fitness archive. 23 simulation results.

A-012: Verdict D Certification Report (Phase 12)

Action: Transfer to certification vault. Master compliance evidence.

A-013: ATRP-2026-001 Directive

Action: Transfer to program registry. Governing execution directive.

3.3 ADAPT Assets (9 — Modify Before Use)

A-014: Execution Alignment Audit Report

Action: Reconcile findings. Apply corrections from audit deliverable 4.

A-015: EP-01 Work Package Definitions (Initial)

Action: Integrate with this Handover Package WP specifications. Supersede initial versions.

A-016: Registry Reconciliation Audit (Phase 9A)

Action: Re-run against current registry state. Update findings if discrepancies found.

A-017: Registry Closure Audit (Phase 9C)

Action: Re-run closure verification. Confirm all 16 registries remain closed.

A-018: Population Completeness Audit (Phase 11)

Action: Re-run completeness check. Verify 99.5% eligibility maintained.

A-019: Independent Verification Report

Action: Archive as historical. Cross-reference with new execution-phase evidence.

A-020: Baseline Freeze Document

Action: Verify freeze lock intact. Confirm no unauthorized modifications.

A-021: EP-01 Issuance Confirmation

Action: Superseded by this Handover Package. Archive for audit trail.

A-022: Master Evidence & Deployment Review

Action: Archive as baseline. New evidence begins with EP-01 WP execution.

3.4 Gate 6 Verdict

GATE 6 STATUS: ADAPTABLE — 100% Asset Reusability Achieved

All 22 existing assets are reusable (13 as-is, 9 with specified modifications). Zero assets require retirement. Husam may proceed with asset transfer per Section 6 reuse instructions immediately upon EP-01 start.

════════════════════════════════════════════════════════════

# SECTION 4: MASTER EXECUTION BACKLOG

This section presents the complete 5-Program execution backlog. Husam is responsible for EP-01 only. EP-02 through EP-05 are provided for context, dependency awareness, and transition planning. EP-01 execution must produce EP-02 readiness.

4.1 All Execution Programs Summary

| Program | Name | WP Count | Priority | EP-01 Dependency |
| --- | --- | --- | --- | --- |
| EP-01 | Core Platform Infrastructure | 10 | CRITICAL | Self — Foundation for all other EPs |
| EP-02 | Runtime & Service Layer | 8 | HIGH | Requires EP-01 completion |
| EP-03 | User Experience & Interface | 7 | HIGH | Requires EP-01 + EP-02 |
| EP-04 | Operations & Deployment | 6 | MEDIUM | Requires EP-01 + EP-02 |
| EP-05 | Intelligence & Automation | 5 | MEDIUM | Requires EP-01 through EP-03 |

4.2 EP-01 → EP-02 Transition Dependency Map

→ EP-01 WP-01 (Core Architecture) → EP-02 WP-01 (Runtime Environment Setup): Runtime requires finalized architecture

→ EP-01 WP-03 (Database Layer) → EP-02 WP-02 (Data Service Layer): Services require database schema

→ EP-01 WP-04 (API Foundation) → EP-02 WP-03 (Service Endpoints): Endpoints require API infrastructure

→ EP-01 WP-06 (Security Core) → EP-02 WP-04 (Security Services): Security services require core framework

→ EP-01 WP-08 (Integration Framework) → EP-02 WP-05 (External Integrations): Integration requires framework

→ EP-01 WP-10 (Deployment Pipeline) → EP-02 WP-08 (Continuous Deployment): CD requires CI pipeline

4.3 Complete WP Backlog (All 5 EPs — 36 WPs)

### EP-01 — 10 Work Packages

WP-01 [CRITICAL] Core Architecture & Foundation — Design core system architecture, tech stack selection, module boundaries

WP-02 [CRITICAL] Base Service Framework — Implement service container, DI framework, lifecycle management

WP-03 [CRITICAL] Database & Persistence Layer — Database schema implementation, ORM setup, migration system

WP-04 [HIGH] API Gateway & Communication — API gateway, request routing, protocol handlers

WP-05 [HIGH] Configuration Management — Config system, environment management, secret handling

WP-06 [HIGH] Security & Authentication Core — Auth framework, encryption, identity management

WP-07 [MEDIUM] Logging & Observability — Logging framework, metrics collection, tracing

WP-08 [MEDIUM] Integration Framework — Plugin system, adapter pattern, external service connectors

WP-09 [MEDIUM] Testing Infrastructure — Test framework, fixtures, mock systems, coverage tools

WP-10 [CRITICAL] CI/CD Pipeline & Deployment — Build pipeline, artifact management, deployment automation

### EP-02 — 8 Work Packages

WP-01 [CRITICAL] Runtime Environment Setup — Process management, resource allocation, sandboxing

WP-02 [HIGH] Data Service Layer — CRUD services, data validation, caching layer

WP-03 [HIGH] Service Endpoint Implementation — RESTful endpoints, GraphQL, WebSocket handlers

WP-04 [HIGH] Security Service Layer — Token management, permission service, audit logging

WP-05 [MEDIUM] External Integration Services — Third-party API integrations, webhook system

WP-06 [MEDIUM] Background Job System — Queue management, job scheduling, retry logic

WP-07 [MEDIUM] Notification Service — Email, SMS, push notification delivery

WP-08 [HIGH] Continuous Deployment — Environment promotion, rollback, deployment verification

### EP-03 — 7 Work Packages

WP-01 [CRITICAL] Frontend Application Shell — App framework, routing, state management

WP-02 [HIGH] UI Component Library — Design system, reusable components, theming

WP-03 [HIGH] User Dashboard — Main dashboard, widgets, data visualization

WP-04 [MEDIUM] Management Interface — Admin panel, configuration UI, user management

WP-05 [MEDIUM] Mobile Responsiveness — Responsive design, mobile navigation, touch optimization

WP-06 [MEDIUM] Accessibility Compliance — WCAG 2.1 AA compliance, screen reader support

WP-07 [MEDIUM] Frontend Testing — Component testing, E2E tests, visual regression

### EP-04 — 6 Work Packages

WP-01 [CRITICAL] Infrastructure Provisioning — Cloud setup, networking, load balancing

WP-02 [HIGH] Monitoring & Alerting — System monitoring, alerting rules, incident response

WP-03 [HIGH] Backup & Disaster Recovery — Backup strategy, recovery procedures, RTO/RPO

WP-04 [MEDIUM] Performance Optimization — Load testing, bottleneck analysis, optimization

WP-05 [MEDIUM] Documentation & Runbooks — Technical docs, operational runbooks, troubleshooting guides

WP-06 [CRITICAL] Production Readiness Review — Final review, security audit, go-live checklist

### EP-05 — 5 Work Packages

WP-01 [HIGH] Analytics Engine — Data collection, analysis pipeline, insight generation

WP-02 [MEDIUM] Automation Framework — Workflow automation, rule engine, trigger system

WP-03 [MEDIUM] AI Integration Layer — Model serving, inference API, prompt management

WP-04 [MEDIUM] Smart Recommendations — Recommendation engine, personalization, A/B testing

WP-05 [MEDIUM] Intelligent Monitoring — Anomaly detection, predictive alerts, auto-remediation

════════════════════════════════════════════════════════════

# SECTION 5: EP-01 EXECUTION PACKAGE — 10 WORK PACKAGES (FULL DETAIL)

This section contains the complete executable specification for all 10 EP-01 Work Packages. Each WP includes: Objective, Scope, Inputs, Outputs, Dependencies, Acceptance Criteria, Evidence Requirements, and Atlas Constitutional References. Husam must execute each WP in sequence and submit evidence per Section 7 reporting standard.

## WP-01: Core Architecture & Foundation

PRIORITY: CRITICAL  |  ESTIMATED EFFORT: 2-3 weeks

WP-01.1 Objective

Design and establish the foundational system architecture that all subsequent EP-01 and downstream EP work will build upon. Produce architecture decision records (ADRs) and validate against Atlas capability requirements.

WP-01.2 Scope

Define system architecture pattern (microservices/modular monolith/hybrid)

Select technology stack with justification against CO-001 (Technical Excellence)

Establish module boundaries and service decomposition

Define inter-module communication patterns

Create architecture decision records (ADRs) for all major decisions

Validate architecture against CAP-001 (Core Runtime), CAP-003 (Integration), CAP-008 (Scalability)

WP-01.3 Inputs

Atlas V5.0 — 56 Capability DNA Cards (CAP-001 through CAP-056)

Atlas V5.0 — 89 Authority DNA Cards (AUTH-001 through AUTH-089)

ATRP-2026-001 Execution Directive

ONX-EHP-2026-001 (this document)

WP-01.4 Outputs

Architecture Decision Records (ADRs) — minimum 5 ADRs

System Architecture Diagram (C4 Level 1-3)

Technology Stack Selection Document

Module Boundary Definition Document

WP-01 Evidence Package (per Section 7)

WP-01.5 Dependencies

None — WP-01 is the foundational WP

WP-01.6 Acceptance Criteria

AC-01: ADRs documented for architecture pattern, tech stack, communication, data flow, and security model

AC-02: Architecture diagram reviewed and approved by Kimi (Atlas Custodian)

AC-03: Technology stack selection includes security audit of chosen dependencies

AC-04: Module boundaries align with Capability groups (CAP-001-CAP-014 = Core, CAP-015-CAP-028 = Service, etc.)

AC-05: No architecture decision contradicts Atlas V5.0 capability definitions

WP-01.7 Evidence Requirements

EV-01: All ADRs with approval signatures

EV-02: Architecture diagrams in standard format (PNG/SVG)

EV-03: Technology stack document with dependency security scan results

EV-04: Kimi review approval record

WP-01.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-001, CAP-003, CAP-008, CAP-010, CAP-014, AUTH-001, AUTH-005, AUTH-010

════════════════════════════════════════════════════════════

## WP-02: Base Service Framework

PRIORITY: CRITICAL  |  ESTIMATED EFFORT: 2-3 weeks

WP-02.1 Objective

Implement the core service framework including dependency injection, service lifecycle management, and plugin architecture. This framework is the runtime container for all EP-01 services and downstream EP capabilities.

WP-02.2 Scope

Implement service container with DI resolution

Define service lifecycle (singleton, scoped, transient)

Create plugin/module loading system

Implement service discovery and registration

Build health check framework

Create graceful shutdown handling

WP-02.3 Inputs

WP-01 outputs (Architecture, ADRs, Tech Stack)

Atlas CAP-001 (Core Runtime Framework)

Atlas CAP-002 (Service Management)

WP-02.4 Outputs

Service framework codebase with DI container

Service lifecycle management implementation

Plugin loader implementation

Health check framework

WP-02 Evidence Package

WP-02.5 Dependencies

WP-01 (Core Architecture) — Must complete before WP-02 begins

WP-02.6 Acceptance Criteria

AC-01: DI container resolves all registered services correctly

AC-02: Service lifetimes behave per specification (singleton shared, scoped per-request, transient new)

AC-03: Plugin loader discovers and loads modules from specified directories

AC-04: Health check endpoint returns accurate service status

AC-05: Graceful shutdown completes all in-flight requests before termination

AC-06: Unit test coverage ≥80% for service framework code

WP-02.7 Evidence Requirements

EV-01: Source code repository with framework implementation

EV-02: Unit test suite with coverage report (≥80%)

EV-03: Integration test results showing DI resolution across modules

EV-04: Health check endpoint test results

EV-05: Graceful shutdown simulation results

WP-02.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-001, CAP-002, CAP-004, AUTH-002, AUTH-006

════════════════════════════════════════════════════════════

## WP-03: Database & Persistence Layer

PRIORITY: CRITICAL  |  ESTIMATED EFFORT: 2-3 weeks

WP-03.1 Objective

Implement the complete database layer including schema definition, ORM integration, migration system, and data access patterns. This layer persists all ONX system state and must be robust, performant, and version-controlled.

WP-03.2 Scope

Database schema design and implementation

ORM setup with entity mappings

Migration system for schema versioning

Repository pattern implementation

Unit of work pattern for transactions

Connection pooling and optimization

Seed data loading for initial system state

WP-03.3 Inputs

WP-01 Architecture (data flow decisions)

WP-02 Service Framework (DI container for repositories)

Atlas CAP-005 (Data Persistence)

Atlas CAP-006 (Data Integrity)

WP-03.4 Outputs

Complete database schema (migration scripts)

ORM entity definitions and mappings

Repository implementations for all entities

Unit of work transaction manager

Seed data scripts

WP-03 Evidence Package

WP-03.5 Dependencies

WP-01 (Architecture — data flow decisions)

WP-02 (Service Framework — DI for repositories)

WP-03.6 Acceptance Criteria

AC-01: All migrations execute successfully on fresh database

AC-02: Schema matches Atlas data model requirements

AC-03: Repository CRUD operations pass integration tests

AC-04: Unit of work commits/rollbacks transactions correctly

AC-05: Connection pool handles expected concurrent load

AC-06: Seed data populates all required reference tables

AC-07: Database backup/restore procedure documented and tested

WP-03.7 Evidence Requirements

EV-01: Migration execution log (all migrations up/down)

EV-02: Schema documentation (ER diagram)

EV-03: Integration test results (repository operations)

EV-04: Transaction rollback test results

EV-05: Load test results for connection pool

EV-06: Seed data verification log

WP-03.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-005, CAP-006, CAP-007, AUTH-003, AUTH-007, AUTH-015

════════════════════════════════════════════════════════════

## WP-04: API Gateway & Communication Layer

PRIORITY: HIGH  |  ESTIMATED EFFORT: 2 weeks

WP-04.1 Objective

Build the API gateway and inter-service communication infrastructure. This includes RESTful API routing, request/response handling, authentication middleware integration point, and protocol adapters.

WP-04.2 Scope

API gateway implementation with request routing

Middleware pipeline (logging, auth, rate limiting)

Request/response serialization and validation

Error handling and standardized error responses

API versioning strategy implementation

OpenAPI/Swagger documentation generation

WebSocket support for real-time communication

WP-04.3 Inputs

WP-01 Architecture (API design decisions)

WP-02 Service Framework (middleware pipeline)

Atlas CAP-003 (Integration Interface)

Atlas CAP-009 (API Management)

WP-04.4 Outputs

API gateway implementation

Middleware pipeline with all configured middlewares

Request validation framework

Error handling middleware

OpenAPI specification document

WebSocket handler framework

WP-04 Evidence Package

WP-04.5 Dependencies

WP-01 (Architecture)

WP-02 (Service Framework)

WP-04.6 Acceptance Criteria

AC-01: All API routes correctly map to service endpoints

AC-02: Middleware pipeline executes in correct order

AC-03: Request validation rejects invalid payloads with 400 response

AC-04: Error responses follow ONX standard error format

AC-05: OpenAPI spec generated and validated

AC-06: WebSocket connections establish and handle messages

AC-07: Rate limiting blocks excessive requests

WP-04.7 Evidence Requirements

EV-01: API route mapping document

EV-02: Middleware execution order test

EV-03: Validation test results (valid/invalid payloads)

EV-04: Error response format verification

EV-05: OpenAPI spec file

EV-06: WebSocket load test results

WP-04.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-003, CAP-009, CAP-011, AUTH-004, AUTH-012

════════════════════════════════════════════════════════════

## WP-05: Configuration Management System

PRIORITY: HIGH  |  ESTIMATED EFFORT: 1-2 weeks

WP-05.1 Objective

Implement a robust configuration management system that handles environment-specific settings, secrets management, feature flags, and runtime configuration updates without service restart.

WP-05.2 Scope

Configuration source hierarchy (file, env, database, vault)

Environment-specific configuration loading

Secret management integration (encrypted at rest)

Feature flag system with toggling capability

Configuration validation on startup

Runtime configuration reload (hot reload)

Configuration change audit logging

WP-05.3 Inputs

WP-01 Architecture (config strategy)

WP-02 Service Framework (config injection)

Atlas CAP-001 (Core Runtime)

Atlas CAP-014 (Environment Management)

WP-05.4 Outputs

Configuration management implementation

Secret management adapter

Feature flag system

Configuration validation engine

Hot reload mechanism

WP-05 Evidence Package

WP-05.5 Dependencies

WP-01 (Architecture)

WP-02 (Service Framework)

WP-05.6 Acceptance Criteria

AC-01: Configuration loads from all sources in correct priority order

AC-02: Secrets are encrypted at rest and decrypted only in memory

AC-03: Feature flags can be toggled without deployment

AC-04: Invalid configuration prevents startup with clear error message

AC-05: Configuration reloads without service restart

AC-06: All configuration changes are audit logged

WP-05.7 Evidence Requirements

EV-01: Configuration hierarchy test results

EV-02: Secret encryption/decryption verification

EV-03: Feature flag toggle demonstration

EV-04: Invalid config rejection test

EV-05: Hot reload test results

EV-06: Configuration audit log sample

WP-05.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-001, CAP-014, AUTH-008, AUTH-009

════════════════════════════════════════════════════════════

## WP-06: Security & Authentication Core

PRIORITY: HIGH  |  ESTIMATED EFFORT: 2-3 weeks

WP-06.1 Objective

Implement the foundational security framework including authentication mechanisms, authorization policies, encryption services, and audit logging. This WP establishes the security baseline for all system access.

WP-06.2 Scope

Authentication system (JWT, API key, session-based)

Role-based access control (RBAC) framework

Permission evaluation engine

Password hashing and credential management

Encryption service (data at rest and in transit)

Security audit logging

Brute force protection and rate limiting

CORS and security headers middleware

WP-06.3 Inputs

WP-01 Architecture (security model)

WP-02 Service Framework (security middleware integration)

WP-04 API Gateway (auth middleware point)

Atlas CAP-004 (Security Framework)

Atlas CAP-012 (Identity Management)

WP-06.4 Outputs

Authentication service implementation

Authorization framework with RBAC

Permission evaluation engine

Encryption service

Security audit logging system

Brute force protection

WP-06 Evidence Package

WP-06.5 Dependencies

WP-01 (Architecture — security model)

WP-02 (Service Framework — middleware integration)

WP-04 (API Gateway — auth middleware)

WP-06.6 Acceptance Criteria

AC-01: JWT tokens generated with correct claims and expiry

AC-02: RBAC policies correctly allow/deny access

AC-03: Passwords hashed with industry-standard algorithm (bcrypt/Argon2)

AC-04: Encryption/decryption works for data at rest

AC-05: TLS enforced for all communications

AC-06: Security audit log captures all auth events

AC-07: Brute force protection locks account after N attempts

AC-08: OWASP Top 10 mitigations implemented and verified

WP-06.7 Evidence Requirements

EV-01: Authentication flow test results (success/failure)

EV-02: RBAC policy test matrix (all allow/deny combinations)

EV-03: Password hash verification

EV-04: Encryption/decryption test with sample data

EV-05: TLS configuration verification (SSL Labs A+ rating target)

EV-06: Security audit log sample

EV-07: Brute force lockout test

EV-08: OWASP Top 10 mitigation checklist

WP-06.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-004, CAP-012, CAP-013, AUTH-011, AUTH-013, AUTH-014

════════════════════════════════════════════════════════════

## WP-07: Logging & Observability Framework

PRIORITY: MEDIUM  |  ESTIMATED EFFORT: 1-2 weeks

WP-07.1 Objective

Build comprehensive logging, metrics collection, and distributed tracing infrastructure. This WP enables operational visibility and debugging capability across all system components.

WP-07.2 Scope

Structured logging framework (JSON format, correlation IDs)

Log level management and filtering

Metrics collection (counters, gauges, histograms)

Distributed tracing integration

Health check endpoints (liveness, readiness)

Application performance monitoring hooks

Log aggregation and search capability

WP-07.3 Inputs

WP-02 Service Framework (logging middleware)

Atlas CAP-007 (Observability)

Atlas CAP-015 (Monitoring)

WP-07.4 Outputs

Logging framework with structured output

Metrics collection system

Distributed tracing configuration

Health check endpoints

APM integration hooks

WP-07 Evidence Package

WP-07.5 Dependencies

WP-02 (Service Framework — logging middleware)

WP-07.6 Acceptance Criteria

AC-01: All logs output as structured JSON with correlation ID

AC-02: Log levels can be changed at runtime

AC-03: Metrics expose endpoint in Prometheus format

AC-04: Distributed traces link across service boundaries

AC-05: Health check endpoints return correct status codes

AC-06: APM captures request duration, throughput, error rate

WP-07.7 Evidence Requirements

EV-01: Sample log entries showing JSON structure and correlation IDs

EV-02: Runtime log level change demonstration

EV-03: Metrics endpoint output sample

EV-04: Distributed trace visualization (screenshot)

EV-05: Health check endpoint test results

EV-06: APM dashboard screenshot

WP-07.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-007, CAP-015, AUTH-016, AUTH-017

════════════════════════════════════════════════════════════

## WP-08: Integration Framework

PRIORITY: MEDIUM  |  ESTIMATED EFFORT: 2 weeks

WP-08.1 Objective

Implement the plugin and adapter framework that enables external system integration. This WP creates the extensibility layer for third-party services, custom modules, and future capability expansion.

WP-08.2 Scope

Plugin loading and isolation mechanism

Adapter pattern implementation for external services

Webhook reception and processing system

Event-driven integration bus

External API client framework with resilience patterns

Integration testing harness

Plugin lifecycle management (install, enable, disable, uninstall)

WP-08.3 Inputs

WP-02 Service Framework (plugin host)

WP-04 API Gateway (webhook endpoints)

Atlas CAP-003 (Integration Interface)

Atlas CAP-016 (External Connectivity)

WP-08.4 Outputs

Plugin framework with loading and isolation

Adapter base classes and examples

Webhook processing system

Event bus implementation

Resilient HTTP client (retry, circuit breaker, timeout)

Plugin lifecycle management API

WP-08 Evidence Package

WP-08.5 Dependencies

WP-02 (Service Framework)

WP-04 (API Gateway — webhook endpoints)

WP-08.6 Acceptance Criteria

AC-01: Plugins load in isolated context without affecting core

AC-02: Adapter pattern correctly abstracts external service calls

AC-03: Webhooks received and processed asynchronously

AC-04: Event bus delivers messages to all subscribers

AC-05: Resilient client retries on transient failures

AC-06: Circuit breaker opens after threshold failures

AC-07: Plugin lifecycle operations work without restart

WP-08.7 Evidence Requirements

EV-01: Plugin isolation test (malicious plugin contained)

EV-02: Adapter implementation for sample external service

EV-03: Webhook end-to-end test results

EV-04: Event bus pub/sub test with multiple subscribers

EV-05: Retry test with simulated failures

EV-06: Circuit breaker state transition test

EV-07: Plugin lifecycle demonstration

WP-08.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-003, CAP-016, CAP-017, AUTH-018, AUTH-019

════════════════════════════════════════════════════════════

## WP-09: Testing Infrastructure

PRIORITY: MEDIUM  |  ESTIMATED EFFORT: 1-2 weeks

WP-09.1 Objective

Establish comprehensive testing infrastructure including unit testing, integration testing, contract testing, and test data management. This WP enables quality assurance across all EP-01 deliverables and provides patterns for downstream EPs.

WP-09.2 Scope

Unit testing framework and conventions

Integration testing infrastructure (test database, fixtures)

API contract testing

Test data factories and seeders

Mock and stub frameworks for external services

Code coverage collection and reporting

Performance testing baseline tools

WP-09.3 Inputs

WP-02 Service Framework (testable DI)

WP-03 Database Layer (test database setup)

Atlas CAP-018 (Quality Assurance)

Atlas CAP-019 (Test Automation)

WP-09.4 Outputs

Unit testing framework configured

Integration test harness with database isolation

Contract test suite for API endpoints

Test data factory library

Mock framework for external dependencies

Coverage reporting configuration

Performance test baseline scripts

WP-09 Evidence Package

WP-09.5 Dependencies

WP-02 (Service Framework)

WP-03 (Database Layer — test database)

WP-09.6 Acceptance Criteria

AC-01: Unit tests execute in <30 seconds

AC-02: Integration tests use isolated test database

AC-03: Contract tests validate API request/response schemas

AC-04: Test factories generate valid entities for all models

AC-05: Mock framework simulates external service responses

AC-06: Coverage report generated with each test run

AC-07: Performance baseline recorded for critical paths

WP-09.7 Evidence Requirements

EV-01: Unit test execution timing report

EV-02: Integration test database isolation verification

EV-03: Contract test results for all API endpoints

EV-04: Factory-generated test data samples

EV-05: Mock framework usage example

EV-06: Coverage report (target ≥80% overall)

EV-07: Performance baseline results

WP-09.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-018, CAP-019, CAP-020, AUTH-020, AUTH-021

════════════════════════════════════════════════════════════

## WP-10: CI/CD Pipeline & Deployment Foundation

PRIORITY: CRITICAL  |  ESTIMATED EFFORT: 2 weeks

WP-10.1 Objective

Build the continuous integration and deployment pipeline that automates build, test, security scanning, artifact creation, and deployment. This WP is the final EP-01 deliverable and gates EP-02 activation.

WP-10.2 Scope

Source control workflow (branching strategy, PR process)

CI pipeline (build, test, lint, security scan)

Artifact build and versioning

Container image creation and registry publishing

Deployment automation (staging, production)

Infrastructure as Code (IaC) foundation

Rollback capability

Deployment verification and smoke tests

WP-10.3 Inputs

All prior WP outputs (WP-01 through WP-09)

Atlas CAP-021 (Deployment Automation)

Atlas CAP-022 (Release Management)

Atlas CAP-014 (Environment Management)

WP-10.4 Outputs

CI pipeline configuration (full automation)

Container image build scripts

Deployment automation scripts

IaC templates (infrastructure definition)

Rollback procedures and scripts

Deployment verification test suite

WP-10 Evidence Package

WP-10.5 Dependencies

WP-01 through WP-09 (all prior EP-01 work)

WP-10.6 Acceptance Criteria

AC-01: CI pipeline triggers on every PR with build + test + lint

AC-02: Security scan (SAST) runs on every build with zero critical findings

AC-03: Artifact versioned with semantic versioning

AC-04: Container image builds and publishes to registry

AC-05: Deployment to staging fully automated

AC-06: Rollback completes in <5 minutes

AC-07: Smoke tests verify deployment before traffic routing

AC-08: Pipeline execution time <15 minutes end-to-end

WP-10.7 Evidence Requirements

EV-01: CI pipeline execution log (successful run)

EV-02: Security scan report (zero critical findings)

EV-03: Artifact versioning demonstration

EV-04: Container registry with published image

EV-05: Staging deployment automation log

EV-06: Rollback execution timing results

EV-07: Smoke test results from deployment verification

EV-08: End-to-end pipeline timing report

WP-10.8 Atlas Constitutional References

Referenced Capabilities & Authorities: CAP-021, CAP-022, CAP-014, CAP-023, AUTH-022, AUTH-023

════════════════════════════════════════════════════════════

# SECTION 6: GATE 6 REUSE PLAN — SPECIFIC ADAPT INSTRUCTIONS

This section provides detailed, actionable instructions for each of the 9 ADAPT-classified assets. Husam must execute these adaptation steps before integrating the assets into EP-01 runtime. Each instruction is binding and must be evidenced in WP execution reports.

## A-014: Execution Alignment Audit Report

CLASSIFICATION: ADAPT

Adaptation Actions

Reconcile all 13 KEEP asset transfer instructions against actual EP-01 asset inventory

Apply corrections from Audit Deliverable 4 (8 corrections documented)

Verify all asset IDs cross-reference correctly between Alignment Audit and this Handover Package

Archive original audit report; create ADAPTED version with reconciliation notes

Evidence: Reconciliation log with sign-off from Kimi

Execution Trigger

Execute during WP-01 (before architecture finalization)

Verification Criteria

All 13 KEEP assets accounted for in EP-01 runtime inventory

════════════════════════════════════════════════════════════

## A-015: EP-01 Work Package Definitions (Initial)

CLASSIFICATION: ADAPT

Adaptation Actions

Compare initial WP definitions (from Alignment Audit) with Section 5 specifications in this package

Where conflicts exist, this Handover Package (ONX-EHP-2026-001) takes precedence

Document any capability gaps between initial WPs and current specifications

Archive initial versions; mark as SUPERSEDED by ONX-EHP-2026-001

Evidence: Supersession notice with version comparison table

Execution Trigger

Execute during WP-01 (scope validation phase)

Verification Criteria

No active references to initial WP definitions remain in execution artifacts

════════════════════════════════════════════════════════════

## A-016: Registry Reconciliation Audit (Phase 9A)

CLASSIFICATION: ADAPT

Adaptation Actions

Re-run the 17-category reconciliation audit against current mandatory registry state

Compare results with Phase 9A baseline (580 checks, 0 critical findings)

Document any new discrepancies introduced since Phase 9A execution

If new critical findings: initiate CCR-Type-A immediately

If no new findings: archive re-run results as evidence of registry stability

Evidence: Re-run audit report with comparison to baseline

Execution Trigger

Execute during WP-02 (service framework validation)

Verification Criteria

Registry reconciliation shows zero critical findings (same as baseline)

════════════════════════════════════════════════════════════

## A-017: Registry Closure Audit (Phase 9C)

CLASSIFICATION: ADAPT

Adaptation Actions

Re-run the 17-audit closure verification against all 16 mandatory registries

Confirm all 16 registries remain CLOSED (no unauthorized modifications)

Verify registry lock integrity: confirm no records added, removed, or modified

If any registry shows OPEN status: initiate CCR-Type-A with full forensic analysis

Generate Registry Stability Report comparing current state to Phase 9C baseline

Evidence: Closure re-verification report with lock integrity confirmation

Execution Trigger

Execute during WP-03 (database layer — registry schema verification)

Verification Criteria

All 16 registries confirmed CLOSED with lock integrity verified

════════════════════════════════════════════════════════════

## A-018: Population Completeness Audit (Phase 11)

CLASSIFICATION: ADAPT

Adaptation Actions

Re-run the 17-audit population completeness check (85 checks total)

Verify Eligibility Rating remains ≥99.5% (baseline: 99.5%)

Compare current population coverage across all 10 dimensions

If Eligibility Rating drops below 95%: HALT execution and initiate CCR

If rating stable or improved: archive as evidence of population integrity

Evidence: Completeness re-check report with dimension-by-dimension comparison

Execution Trigger

Execute during WP-09 (testing infrastructure — baseline establishment)

Verification Criteria

Eligibility Rating ≥99.5% confirmed, all 10 dimensions passing

════════════════════════════════════════════════════════════

## A-019: Independent Verification Report

CLASSIFICATION: ADAPT

Adaptation Actions

Archive the Independent Verification Report as historical baseline artifact

Cross-reference all 52 validation checks with current Atlas state

Document which checks remain valid vs. which require re-verification

Create Verification Continuity Map linking historical checks to EP-01 evidence

Flag any checks that contradict current WP specifications for CCR review

Evidence: Cross-reference matrix with continuity mapping

Execution Trigger

Execute during WP-01 (evidence planning phase)

Verification Criteria

All 52 historical checks mapped to EP-01 evidence strategy

════════════════════════════════════════════════════════════

## A-020: Baseline Freeze Document (ONX13-R5A)

CLASSIFICATION: ADAPT

Adaptation Actions

Verify freeze lock is intact: confirm Atlas V5.0 content unchanged since freeze

Checksum or hash verification of all Atlas artifacts against freeze records

If any discrepancy detected: IMMEDIATE CCR-Type-A to Founder

Document freeze verification result in execution log

Archive verification as compliance evidence

Evidence: Freeze integrity verification report with checksum results

Execution Trigger

Execute before WP-01 (prerequisite check)

Verification Criteria

All Atlas artifacts match freeze checksums — zero discrepancies

════════════════════════════════════════════════════════════

## A-021: EP-01 Issuance Confirmation (ONX-EP01-2026-001)

CLASSIFICATION: ADAPT

Adaptation Actions

Archive EP-01 Issuance Confirmation as superseded document

This Handover Package (ONX-EHP-2026-001) supersedes the Issuance Confirmation

Verify all 10 WPs referenced in Issuance Confirmation appear in Section 5

Document any WP specification changes between Issuance and Handover

Create succession chain: Issuance Confirmation → Handover Package → Execution Evidence

Evidence: Supersession documentation with WP comparison table

Execution Trigger

Execute before WP-01 (documentation alignment)

Verification Criteria

All 10 WPs from Issuance confirmed in Handover Section 5

════════════════════════════════════════════════════════════

## A-022: Master Evidence & Deployment Review

CLASSIFICATION: ADAPT

Adaptation Actions

Archive as Construction Era closing evidence (historical artifact)

Begin new Evidence Registry for Execution Era (EP-01 onward)

Use Master Review structure as template for EP-01 evidence organization

Cross-reference 22 audited assets with Gate 6 classification decisions

Document Evidence Registry initialization with EP-01 WP-01 as first entry

Evidence: Execution Era Evidence Registry initialized with EP-01 entries

Execution Trigger

Execute during WP-01 (evidence framework setup)

Verification Criteria

New Evidence Registry created with EP-01 WP structure populated

════════════════════════════════════════════════════════════

# SECTION 7: EXECUTION REPORTING STANDARD

This section defines the MANDATORY reporting format for all EP-01 execution communications from Husam to Kimi. Every status report, evidence submission, blocker escalation, and WP completion notice MUST follow these formats. Deviation is not permitted.

7.1 Report Types & Frequency

| Report Type | Frequency | Purpose | Response SLA |
| --- | --- | --- | --- |
| DAILY STATUS | Daily | Progress, blockers, plan | 24 hours |
| WP COMPLETION | Per WP | Evidence, AC verification | 48 hours (Kimi review) |
| BLOCKER ESCALATION | Within 4 hrs | Impact, resolution path | 8 hours |
| EVIDENCE SUBMISSION | Per WP / ad-hoc | Artifacts, verification | 48 hours |
| WEEKLY SUMMARY | Friday | Week review, forward plan | 24 hours |
| CCR SUBMISSION | As needed | Atlas change request | 72 hours (validation) |

7.2 Daily Status Report Format

═══════════════════════════════════════════════════════════════════
EP-01 DAILY STATUS REPORT
═══════════════════════════════════════════════════════════════════
Report ID:    EDS-YYYY-MM-DD-NNN
Date:         [YYYY-MM-DD]
Reporter:     Husam (EP-01 Execution Owner)
Recipient:    Kimi (Atlas Custodian)
WP Active:    [WP-NN: Name]

── PROGRESS ─────────────────────────────────────────────────────
[1] Completed today: [Description of work completed]
[2] In progress:     [Description of ongoing work]
[3] Not started:     [Planned work not yet begun with reason]

── BLOCKERS ─────────────────────────────────────────────────────
[None / Description of blocker]
Severity: [None / Low / Medium / High / Critical]
Impact:   [Description of impact on timeline/deliverables]
Action:   [Resolution steps being taken]
CCR Required: [Yes / No]

── METRICS ──────────────────────────────────────────────────────
Code commits:     [N]
Tests added:      [N] (Coverage: [N]%)
Documentation:    [Pages/Sections]
Time spent:       [N hours]

── NEXT DAY PLAN ────────────────────────────────────────────────
[1] [Planned task]
[2] [Planned task]
[3] [Planned task]

── ATLAS COMPLIANCE ────────────────────────────────────────────
Atlas references: [CAP-NNN, AUTH-NNN, etc.]
CCR submitted:    [None / CCR-YYYY-NNN]
Compliance note:  [Any Atlas interpretation questions]
═══════════════════════════════════════════════════════════════════

7.3 WP Completion Report Format

═══════════════════════════════════════════════════════════════════
EP-01 WORK PACKAGE COMPLETION REPORT
═══════════════════════════════════════════════════════════════════
Report ID:    WPC-WPNN-YYYY-MM-DD
WP ID:        [WP-NN]
WP Name:      [Full WP Name]
Date:         [YYYY-MM-DD]
Reporter:     Husam
Reviewer:     Kimi

── EXECUTIVE SUMMARY ────────────────────────────────────────────
Status:       [COMPLETED / COMPLETED WITH EXCEPTIONS]
Start Date:   [YYYY-MM-DD]
End Date:     [YYYY-MM-DD]
Actual Effort:[N weeks]
Estimated:    [N weeks]
Variance:     [+/- N%]

── ACCEPTANCE CRITERIA VERIFICATION ────────────────────────────
AC-01: [PASS / FAIL / N/A] — [Evidence reference]
AC-02: [PASS / FAIL / N/A] — [Evidence reference]
...
AC-NN: [PASS / FAIL / N/A] — [Evidence reference]

Overall AC Pass Rate: [N/N = N%] (Minimum 100% for CRITICAL WPs)

── EVIDENCE INVENTORY ──────────────────────────────────────────
EV-01: [Description] — Location: [Path/URL]
EV-02: [Description] — Location: [Path/URL]
...
EV-NN: [Description] — Location: [Path/URL]

── DELIVERABLES ────────────────────────────────────────────────
[1] [Deliverable name] — Location: [Path] — Verified: [Yes/No]
[2] [Deliverable name] — Location: [Path] — Verified: [Yes/No]

── ATLAS COMPLIANCE ────────────────────────────────────────────
Referenced CAPs:  [List]
Referenced AUTs:  [List]
CCR submitted:    [None / CCR-YYYY-NNN]
Compliance:       [FULL / PARTIAL — explanation]

── LESSONS LEARNED ─────────────────────────────────────────────
[What worked well, what didn't, recommendations for future WPs]

── SIGN-OFF ────────────────────────────────────────────────────
Husam:    _________________ Date: _______
Kimi:     _________________ Date: _______
═══════════════════════════════════════════════════════════════════

7.4 Blocker Escalation Format

═══════════════════════════════════════════════════════════════════
EP-01 BLOCKER ESCALATION
═══════════════════════════════════════════════════════════════════
Report ID:    BLK-YYYY-MM-DD-NNN
Date:         [YYYY-MM-DD]
Time:         [HH:MM]
Reporter:     Husam
Escalation:   [Kimi / Founder (if constitutional)]

── BLOCKER DETAILS ─────────────────────────────────────────────
WP Affected:  [WP-NN]
Severity:     [Low / Medium / High / Critical]
Category:     [Technical / Atlas / Resource / External / Other]

Description:
[Clear, detailed description of the blocker]

── IMPACT ASSESSMENT ───────────────────────────────────────────
Timeline Impact:   [None / N days delay / Indeterminate]
Scope Impact:      [None / Requires CCR / Requires scope change]
Other WPs Affected:[List of downstream WPs impacted]

── RESOLUTION ATTEMPTS ─────────────────────────────────────────
[1] [Attempt made] — Result: [Outcome]
[2] [Attempt made] — Result: [Outcome]

── PROPOSED RESOLUTION ─────────────────────────────────────────
[Description of proposed solution or requested action]

── CCR REQUIRED ────────────────────────────────────────────────
[Yes / No]
If Yes: CCR-Type-[A/B/C/D], affected artifacts: [list]

── URGENCY ─────────────────────────────────────────────────────
[Can proceed with other work / Blocks all progress / Time-sensitive]
═══════════════════════════════════════════════════════════════════

7.5 Evidence Submission Requirements

Every evidence item must have a unique Evidence ID (EV-[WP-NN]-[NNN] format)

Evidence must be stored in the designated Evidence Registry location

All code evidence must include: source files, test results, coverage report

All document evidence must be in PDF or Markdown format with version control

Screenshots must include timestamp and system identification

Test evidence must show: test name, result (PASS/FAIL), duration, assertion details

Architecture evidence must include diagrams in both source (draw.io/etc) and rendered (PNG/SVG) formats

Security evidence must include: scan tool name, version, findings summary, remediation status

Performance evidence must include: test conditions, metrics, comparison to baseline

All evidence must reference the Atlas CAP and AUTH IDs it validates

7.6 Communication Protocol

ALL EP-01 communication from Husam to Kimi must use the report formats defined above

Daily status is REQUIRED even if no progress was made (report: 'No progress — [reason]')

Blocker escalation has 4-hour maximum delay from blocker identification

WP cannot be marked COMPLETE until Kimi reviews and signs WP Completion Report

Evidence must be submitted WITH the WP Completion Report, not after

Weekly Summary is due every Friday by 18:00 UTC regardless of work schedule

All reports must include Atlas compliance section — no exceptions

Kimi will respond within the SLA specified in Section 7.1

If Kimi does not respond within SLA: escalate to Founder with CC to Kimi

════════════════════════════════════════════════════════════

# SECTION 8: EP-01 START ORDER — EXECUTION SEQUENCE & CRITICAL PATH

This section defines the exact execution sequence for EP-01, identifies the critical path, establishes milestone checkpoints, and specifies the first actions Husam must take upon receiving this Handover Package.

8.1 Immediate Actions (Day 0 — Upon Receipt)

ACTION 1: Acknowledge Receipt

Confirm receipt of ONX-EHP-2026-001 to Kimi within 24 hours

ACTION 2: Review Complete Package

Read all 9 sections thoroughly. Document any questions for Kimi Q&A session

ACTION 3: Asset Inventory

Locate and inventory all 13 KEEP assets in your development environment

ACTION 4: Verify Atlas Access

Confirm access to Atlas V5.0 baseline and all 4 Capability DNA Card volumes

ACTION 5: Schedule Kimi Q&A

Request Q&A session with Kimi within 48 hours of receipt

ACTION 6: Environment Setup

Verify development environment readiness (tools, repositories, access credentials)

ACTION 7: Evidence Registry Init

Create local Evidence Registry structure per Section 7.5 requirements

8.2 WP Execution Sequence

EP-01 WPs must be executed in the following sequence. Parallel execution is permitted only where explicitly noted. Dependencies are ABSOLUTE — no WP may start before all its dependencies are COMPLETE.

| Phase | WP ID | WP Name | Execution | Dependencies | Domain |
| --- | --- | --- | --- | --- | --- |
| Phase 1 | WP-01 | Core Architecture | Sequential | None | FOUNDATION |
| Phase 1 | WP-02 | Base Service Framework | Sequential | WP-01 | FOUNDATION |
| Phase 2 | WP-03 | Database Layer | Sequential | WP-01, WP-02 | DATA |
| Phase 2 | WP-04 | API Gateway | Parallel with WP-03 | WP-01, WP-02 | API |
| Phase 2 | WP-05 | Configuration Mgmt | Parallel with WP-03 | WP-01, WP-02 | CONFIG |
| Phase 3 | WP-06 | Security Core | Sequential | WP-01, WP-02, WP-04 | SECURITY |
| Phase 3 | WP-07 | Logging & Observability | Parallel with WP-06 | WP-02 | OBSERVE |
| Phase 3 | WP-08 | Integration Framework | Parallel with WP-06 | WP-02, WP-04 | INTEGRATE |
| Phase 4 | WP-09 | Testing Infrastructure | Parallel | WP-02, WP-03 | TEST |
| Phase 5 | WP-10 | CI/CD Pipeline | Sequential | WP-01 through WP-09 | DEPLOY |

8.3 Critical Path Analysis

CRITICAL PATH (longest dependency chain — determines minimum EP-01 duration):

WP-01 → WP-02 → WP-03 → WP-06 → WP-10

This path represents the minimum viable sequence. Any delay on this path delays EP-01 completion and EP-02 readiness.

8.4 Milestone Checkpoints

| Milestone | Name | Definition of Done | Target Date |
| --- | --- | --- | --- |
| M-01 | Architecture Approved | WP-01 complete, Kimi sign-off on ADRs | End of Week 2-3 |
| M-02 | Framework Ready | WP-02 complete, DI container operational | End of Week 4-6 |
| M-03 | Data Layer Operational | WP-03 complete, database live with migrations | End of Week 6-9 |
| M-04 | API Layer Active | WP-04 complete, gateway routing requests | End of Week 6-9 |
| M-05 | Security Baseline | WP-06 complete, auth system protecting endpoints | End of Week 10-13 |
| M-06 | Integration Ready | WP-08 complete, plugin system operational | End of Week 10-14 |
| M-07 | Test Infrastructure | WP-09 complete, coverage ≥80% on existing code | End of Week 12-15 |
| M-08 | EP-01 COMPLETE | WP-10 complete, CI/CD pipeline operational, EP-02 ready | End of Week 14-18 |

8.5 Estimated Timeline

Minimum Duration (critical path, no delays): 14 weeks

Expected Duration (with buffer for blockers, reviews): 16-18 weeks

Maximum Duration (before CCR-Type-C escalation required): 20 weeks

If EP-01 exceeds 20 weeks: automatic CCR-Type-C (Execution Realignment) triggered. Founder notification required.

════════════════════════════════════════════════════════════

| Criteria ID | Criteria | Definition of Satisfied | Priority |
| --- | --- | --- | --- |
| C-01 | All 10 WPs COMPLETE | Every WP from WP-01 through WP-10 has WP Completion Report signed by Kimi | CRITICAL |
| C-02 | 100% Acceptance Criteria Pass | All acceptance criteria across all 10 WPs are PASS (no FAIL, no unresolved exceptions) | CRITICAL |
| C-03 | Evidence Package Complete | All evidence items per Section 5 (EV-01 through EV-NN for each WP) submitted and verified | CRITICAL |
| C-04 | Code Coverage ≥80% | Overall code coverage across all EP-01 deliverables is ≥80% (unit + integration) | CRITICAL |
| C-05 | Security Scan Clean | Zero critical security findings, zero high-severity unmitigated vulnerabilities | CRITICAL |
| C-06 | CI/CD Pipeline Operational | Full CI/CD pipeline executes successfully end-to-end in <15 minutes | CRITICAL |
| C-07 | Atlas Compliance Verified | All WP Atlas references (CAP-NNN, AUTH-NNN) validated — no non-compliance | HIGH |
| C-08 | Documentation Complete | All architecture docs, API docs, runbooks, and operational docs published | HIGH |
| C-09 | Performance Baseline | All critical paths have performance baseline recorded and within acceptable thresholds | HIGH |
| C-10 | EP-02 Readiness Gate | All 6 EP-01→EP-02 transition dependencies (Section 4.2) verified as satisfied | CRITICAL |
| C-11 | Zero Open Blockers | All blockers resolved or accepted with Founder approval and documented workaround | CRITICAL |
| C-12 | CCR Resolution | All CCRs submitted during EP-01 resolved (approved+implemented or rejected+documented) | HIGH |
| C-13 | ADAPT Assets Processed | All 9 ADAPT assets processed per Section 6 instructions with evidence | HIGH |
| C-14 | Weekly Reports Complete | Weekly summary reports submitted for every week of EP-01 execution | MEDIUM |
| C-15 | Founder Review | Final EP-01 completion package reviewed and acknowledged by Founder | CRITICAL |

# SECTION 9: SUCCESS CRITERIA — EP-01 COMPLETION & EP-02 READINESS

This section defines the unambiguous criteria that determine EP-01 success and the conditions that must be met for EP-02 authorization. These criteria are binding and non-negotiable. All criteria must be satisfied for EP-01 to be declared COMPLETE.

9.1 EP-01 Completion Criteria (ALL Required)

| Criteria ID | Criteria | Definition of Satisfied | Priority |
| --- | --- | --- | --- |
| C-01 | All 10 WPs COMPLETE | Every WP from WP-01 through WP-10 has WP Completion Report signed by Kimi | CRITICAL |
| C-02 | 100% Acceptance Criteria Pass | All acceptance criteria across all 10 WPs are PASS (no FAIL, no unresolved exceptions) | CRITICAL |
| C-03 | Evidence Package Complete | All evidence items per Section 5 (EV-01 through EV-NN for each WP) submitted and verified | CRITICAL |
| C-04 | Code Coverage ≥80% | Overall code coverage across all EP-01 deliverables is ≥80% (unit + integration) | CRITICAL |
| C-05 | Security Scan Clean | Zero critical security findings, zero high-severity unmitigated vulnerabilities | CRITICAL |
| C-06 | CI/CD Pipeline Operational | Full CI/CD pipeline executes successfully end-to-end in <15 minutes | CRITICAL |
| C-07 | Atlas Compliance Verified | All WP Atlas references (CAP-NNN, AUTH-NNN) validated — no non-compliance | HIGH |
| C-08 | Documentation Complete | All architecture docs, API docs, runbooks, and operational docs published | HIGH |
| C-09 | Performance Baseline | All critical paths have performance baseline recorded and within acceptable thresholds | HIGH |
| C-10 | EP-02 Readiness Gate | All 6 EP-01→EP-02 transition dependencies (Section 4.2) verified as satisfied | CRITICAL |
| C-11 | Zero Open Blockers | All blockers resolved or accepted with Founder approval and documented workaround | CRITICAL |
| C-12 | CCR Resolution | All CCRs submitted during EP-01 resolved (approved+implemented or rejected+documented) | HIGH |
| C-13 | ADAPT Assets Processed | All 9 ADAPT assets processed per Section 6 instructions with evidence | HIGH |
| C-14 | Weekly Reports Complete | Weekly summary reports submitted for every week of EP-01 execution | MEDIUM |
| C-15 | Founder Review | Final EP-01 completion package reviewed and acknowledged by Founder | CRITICAL |

9.2 EP-02 Readiness Criteria

EP-02 authorization requires ALL of the following to be confirmed by Kimi with Founder notification:

R-01: WP-01 outputs (architecture, ADRs) transferred to EP-02 workspace with traceability links intact

R-02: WP-02 service framework operational — EP-02 services can register and resolve through DI

R-03: WP-03 database schema stable — no breaking schema changes anticipated without CCR

R-04: WP-04 API gateway routing EP-02 endpoints correctly with auth middleware active

R-05: WP-06 security framework protecting all endpoints — EP-02 services inherit auth policies

R-06: WP-10 CI/CD pipeline can build, test, and deploy EP-02 artifacts using same pipeline

R-07: All integration points between EP-01 and EP-02 documented with contract tests

R-08: Monitoring and observability from WP-07 capturing metrics for EP-02 services

R-09: EP-02 WP backlog reviewed and confirmed by Kimi with Atlas capability mapping

R-10: Handover meeting completed: Husam presents EP-01 outcomes, Kimi confirms EP-02 readiness

9.3 Success Verdict Process

STEP 1: Husam submits EP-01 Completion Package to Kimi (all 15 criteria evidence)

STEP 2: Kimi reviews against criteria within 72 hours

STEP 3: Kimi issues Preliminary Verdict: SATISFIED / EXCEPTIONS / NOT SATISFIED

STEP 4: If EXCEPTIONS: Husam addresses within agreed timeframe and resubmits

STEP 5: Kimi issues Final Verdict: EP-01 COMPLETE or EP-01 INCOMPLETE

STEP 6: Kimi notifies Founder of EP-01 completion and EP-02 readiness assessment

STEP 7: Founder acknowledges or requests additional review

STEP 8: Upon Founder acknowledgement, EP-02 authorization issued (ONX-EP02-2026-001)

STEP 9: Husam receives EP-02 Handover Package (ONX-EHP-2026-002)

STEP 10: EP-01 officially CLOSED. EP-02 officially ACTIVE.

9.4 Failure Consequences

If EP-01 fails to meet completion criteria within 20 weeks:

CCR-Type-C automatically triggered for Execution Realignment

Founder review of execution approach, resource allocation, and timeline

Possible outcomes: (a) Extension with modified plan, (b) Scope reduction, (c) Execution ownership reassessment

EP-02 authorization BLOCKED until EP-01 completion criteria satisfied

All WPs completed remain valid — no rework required unless CCR mandates changes

9.5 EP-01 Declaration

═══ EP-01 SUCCESS = EP-02 READY = ONX REALIZATION ADVANCES ═══

This Handover Package (ONX-EHP-2026-001) is issued under the authority of ATRP-2026-001
Atlas V5.0 Baseline is FROZEN — Constitutional Change Request protocol is ACTIVE
EP-01 Execution Owner: Husam | Atlas Custodian: Kimi | Constitutional Authority: Founder
The ONX Atlas Realization Program is NOW IN EXECUTION.

════════════════════════════════════════════════════════════

# APPENDIX A: DOCUMENT HISTORY

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 0.1 | 2026-06-19 | Kimi | Initial draft — Sections 1-3 skeleton |
| 1.0 | 2026-06-20 | Kimi | Complete 9-section package — AUTHORIZED EXECUTION |

# APPENDIX B: REFERENCE DOCUMENTS

ONX-ATLAS-V5.0: ONX Atlas V5.0 Baseline Artifact (Frozen)

ATRP-2026-001: Atlas V5.0 Realization Program Directive

ONX-EP01-2026-001: EP-01 Execution Issuance Confirmation

ONX-EAA-2026-001: Execution Alignment Audit Report

ONX-BASELINE-FREEZE: Atlas V5.0 Baseline Freeze Document (ONX13-R5A)

ONX-VERDICT-D: Final Verdict D Certification Report

ONX-IVR-2026-001: Independent Verification Report

CAP-DNA-VOL-01-04: Capability DNA Cards (4 volumes, 56 cards)

AUTH-DNA-VOL-01-04: Authority DNA Cards (4 volumes, 89 cards)

RG-001-to-RG-020: Responsibility Genome Chains (20 chains)

ONX-REG-9B: Mandatory Registry Layer (16 registries, 515 records)

ONX-CFL-PH10: Constitutional Fitness Layer (12 domains, 23 simulations)

# APPENDIX C: ABBREVIATIONS & TERMS

ADAPT: Asset classification: Modify before reuse    |    ADR: Architecture Decision Record

ATRP: Atlas Realization Program    |    CAP: Capability (CAP-NNN format)

CCR: Constitutional Change Request    |    CD: Continuous Deployment

CI: Continuous Integration    |    CO: Civilizational Objective (CO-001 to CO-006)

DI: Dependency Injection    |    EP: Execution Program (EP-01 to EP-05)

EHP: Execution Handover Package    |    EV: Evidence item (EV-NN format)

IaC: Infrastructure as Code    |    KEEP: Asset classification: Use as-is

RBAC: Role-Based Access Control    |    RETIRE: Asset classification: Do not use

SLA: Service Level Agreement (response time)    |    WP: Work Package (WP-NN format)

# APPENDIX D: SIGN-OFF

This Handover Package has been reviewed and is ready for transfer to the Execution Owner.

Prepared by (Atlas Custodian):
Name: Kimi
Role: Atlas Custodian & System Architect
Signature: _________________________  Date: ____________

Authorized by (Constitutional Authority):
Name: Mohammed Shaheen
Role: ONX Founder & Constitutional Authority
Signature: _________________________  Date: ____________

Received by (Execution Owner):
Name: Husam
Role: EP-01 Execution Owner
Signature: _________________________  Date: ____________