ONX SYSTEMS

Master Execution Pipeline

Unified EP-01 through EP-05 sequencing, gates, density, and continuity plan

| Document ID | Version | Classification | Status |
| --- | --- | --- | --- |
| ONX-EXECUTION-PIPELINE-2026-001 | 1.0 | ACTIVE | ACTIVE |

# Deliverable 4: Master Execution Pipeline

| EP | Status | Primary Outcome | Gate |
| --- | --- | --- | --- |
| EP-01 | ISSUED - ACTIVE | Core Platform Infrastructure | RG-01 |
| EP-02 | PRE-ISSUANCE | Runtime & Service Layer | RG-02 |
| EP-03 | PRE-ISSUANCE | User Experience & Interface | RG-03 |
| EP-04 | PRE-ISSUANCE | Operations & Deployment | RG-04 |
| EP-05 | PRE-ISSUANCE | Intelligence & Automation | RG-05 |

| Milestone Band | Range | Description |
| --- | --- | --- |
| EP-01 | M-E01 to M-E08 | Foundation and EP-02 readiness |
| EP-02 | M-E09 to M-E15 | Services and EP-03 readiness |
| EP-03 | M-E16 to M-E22 | Experience layer and EP-04 readiness |
| EP-04 | M-E23 to M-E29 | Operations and EP-05 readiness |
| EP-05 | M-E30 to M-E36 | Intelligence completion and ATRP close |

# Deliverable 5: Maximum Throughput Plan - 4 Paths x 5 EPs

| EP | Recommended Path | Default Duration | Compressed Duration | Risk |
| --- | --- | --- | --- | --- |
| EP-01 | Path 2 | 14-20w | 10-12w | Medium |
| EP-02 | Path 2 | 10-12w | 8-10w | Medium |
| EP-03 | Path 2 | 8-10w | 7-8w | Medium |
| EP-04 | Path 2 | 7-9w | 5-6w | Medium-high |
| EP-05 | Path 2 | 6-7w | 4-5w | Medium-high |

Recommended pipeline: 41-50 weeks with parallel paths.

Maximum compression: 33-40 weeks with all compression opportunities approved.

Compression requires explicit Founder authorization when quality gates are at risk.

# Deliverable 6: Unified Delivery Roadmap

| Release Gate | Entry | Exit | Evidence Gate |
| --- | --- | --- | --- |
| RG-01 | EP-01 issued | EP-02 ready | EV-GATE-01 |
| RG-02 | EP-02 issued | EP-03 ready | EV-GATE-02 |
| RG-03 | EP-03 issued | EP-04 ready | EV-GATE-03 |
| RG-04 | EP-04 issued | EP-05 ready | EV-GATE-04 |
| RG-05 | EP-05 issued | ATRP close ready | EV-GATE-05 |

# Deliverable 7: Execution Density Analysis

| Compression | Savings | Condition |
| --- | --- | --- |
| C-01 | 2w | EP-02 data/endpoints parallelized |
| C-02 | 3w | EP-03 component library starts early |
| C-03 | 2w | EP-04 IaC prepared during EP-03 |
| C-04 | 4w | EP-05 analytics data contracts prepared early |
| C-05 | 3w | Testing tracks run continuously |
| C-06 | 3w | Documentation drafted during implementation |

| Bottleneck | Mitigation |
| --- | --- |
| Architecture churn | CCR freeze and ADR gate |
| API instability | Contract tests before frontend work |
| Evidence lag | Daily evidence registry updates |
| Security review | Threat model early in each EP |
| Operational readiness | Runbooks drafted before final WP |

# Deliverable 8: Husam Continuity Plan

Never blocked by planning: downstream packages exist before prior EP completion.

Never blocked by sequencing: critical paths are embedded.

Never blocked by evidence format: registry templates are predefined.

Never blocked by transition ambiguity: handoff maps are explicit.

Never blocked by package creation: issuance derives from pre-issuance package.

Never blocked by authority confusion: CCR protocol governs deviations.

Never blocked by path choice: four execution paths are available.

Never blocked by downstream unknowns: EP-02 through EP-05 are staged.

# Final Certification

Atlas V5.0 remains frozen. EP-01 is issued and active. EP-02 through EP-05 are pre-issuance ready. The execution preparation layer is ahead of the execution layer.

# Appendix A: Document History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-06-20 | Initial unified master pipeline |

# Appendix B: Pipeline Glossary

RG: Release Gate

EV-GATE: Evidence Gate

Compression: approved schedule reduction

Continuity: guarantee that Husam has next executable instructions available