ONX MASTER REALIZATION PORTFOLIO

ONX-MRP-2026-001  |  18 Deliverables  |  150 Work Packages  |  65 Capabilities  |  89 Authorities

Classification: ONX EXECUTION UNIVERSE  |  Status: PRE-ISSUANCE  |  Authority: ONX-10  |  24-Month Horizon

# DELIVERABLE 01: MASTER WORK PACKAGE UNIVERSE

150 Work Packages organized across 10 Release Trains (A-J). Each WP carries unique identifier, priority classification, capability mapping, authority requirement, dependency profile, estimation, and queue assignment.

TOTAL WORK PACKAGES: 150  |  TRAINS: 10 (A-J)  |  PRIORITY: CRITICAL=26, HIGH=44, MEDIUM=58, LOW=22

| WP ID | TITLE | TRAIN | PRIORITY | CAP | AUTH | DEPS | QUEUE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WP-A01 | System Architecture Design | Train A | CRITICAL | CAP-001 | AUTH-001 | NONE | 6h |
| WP-A02 | Core Framework Setup | Train A | CRITICAL | CAP-002 | AUTH-002 | WP-A01 | 4h |
| WP-A03 | Configuration Management | Train A | CRITICAL | CAP-003 | AUTH-003 | WP-A02 | 3h |
| WP-A04 | Dependency Injection System | Train A | CRITICAL | CAP-004 | AUTH-004 | WP-A02 | 4h |
| WP-A05 | Event Bus Implementation | Train A | CRITICAL | CAP-005 | AUTH-005 | WP-A04 | 3h |
| WP-A06 | State Management Core | Train A | CRITICAL | CAP-006 | AUTH-006 | WP-A05 | 4h |
| WP-A07 | Error Handling Framework | Train A | CRITICAL | CAP-007 | AUTH-007 | WP-A06 | 3h |
| WP-A08 | Logging & Observability | Train A | CRITICAL | CAP-008 | AUTH-008 | WP-A07 | 2h |
| WP-A09 | Plugin Architecture | Train A | HIGH | CAP-009 | AUTH-009 | WP-A04 | 5h |
| WP-A10 | Module Loader | Train A | HIGH | CAP-010 | AUTH-010 | WP-A09 | 4h |
| WP-A11 | Service Registry | Train A | HIGH | CAP-011 | AUTH-011 | WP-A10 | 3h |
| WP-A12 | Health Check System | Train A | HIGH | CAP-012 | AUTH-012 | WP-A08 | 2h |
| WP-A13 | Bootstrap Sequence | Train A | MEDIUM | CAP-013 | AUTH-013 | WP-A11 | 3h |
| WP-A14 | Environment Profiles | Train A | MEDIUM | CAP-014 | AUTH-014 | WP-A13 | 2h |
| WP-A15 | Initialization Orchestrator | Train A | MEDIUM | CAP-015 | AUTH-015 | WP-A14 | 3h |
| WP-B01 | Runtime Environment Manager | Train B | CRITICAL | CAP-016 | AUTH-016 | WP-A02 | 4h |
| WP-B02 | Process Lifecycle Controller | Train B | CRITICAL | CAP-017 | AUTH-017 | WP-B01 | 4h |
| WP-B03 | Memory Management | Train B | CRITICAL | CAP-018 | AUTH-018 | WP-B02 | 5h |
| WP-B04 | Thread Pool Manager | Train B | CRITICAL | CAP-019 | AUTH-019 | WP-B03 | 4h |
| WP-B05 | Async Execution Engine | Train B | CRITICAL | CAP-020 | AUTH-020 | WP-B04 | 5h |
| WP-B06 | Garbage Collection | Train B | CRITICAL | CAP-021 | AUTH-021 | WP-B03 | 3h |
| WP-B07 | Resource Allocator | Train B | HIGH | CAP-022 | AUTH-022 | WP-B04 | 4h |
| WP-B08 | Runtime Security Enforcer | Train B | HIGH | CAP-023 | AUTH-023 | WP-B02 | 3h |
| WP-B09 | Performance Profiler | Train B | HIGH | CAP-024 | AUTH-024 | WP-B05 | 4h |
| WP-B10 | Hot Reload Engine | Train B | HIGH | CAP-025 | AUTH-025 | WP-B05 | 6h |
| WP-B11 | Runtime Metrics Collector | Train B | MEDIUM | CAP-026 | AUTH-026 | WP-B09 | 3h |
| WP-B12 | Sandbox Environment | Train B | MEDIUM | CAP-027 | AUTH-027 | WP-B08 | 5h |
| WP-B13 | Runtime Configuration | Train B | MEDIUM | CAP-028 | AUTH-028 | WP-B11 | 2h |
| WP-B14 | Debug Interface | Train B | MEDIUM | CAP-029 | AUTH-029 | WP-B12 | 4h |
| WP-B15 | Runtime Diagnostics | Train B | LOW | CAP-030 | AUTH-030 | WP-B14 | 3h |
| WP-C01 | Frontend Application Shell | Train C | CRITICAL | CAP-031 | AUTH-031 | WP-A01 | 5h |
| WP-C02 | Navigation Framework | Train C | CRITICAL | CAP-032 | AUTH-032 | WP-C01 | 4h |
| WP-C03 | Component Library | Train C | CRITICAL | CAP-033 | AUTH-033 | WP-C02 | 6h |
| WP-C04 | Theme & Styling Engine | Train C | CRITICAL | CAP-034 | AUTH-034 | WP-C03 | 4h |
| WP-C05 | Form Builder System | Train C | CRITICAL | CAP-035 | AUTH-035 | WP-C03 | 5h |
| WP-C06 | Data Table Component | Train C | CRITICAL | CAP-036 | AUTH-036 | WP-C05 | 5h |
| WP-C07 | Modal & Dialog System | Train C | HIGH | CAP-037 | AUTH-037 | WP-C04 | 3h |
| WP-C08 | Notification Framework | Train C | HIGH | CAP-038 | AUTH-038 | WP-C07 | 3h |
| WP-C09 | Dashboard Layout Engine | Train C | HIGH | CAP-039 | AUTH-039 | WP-C06 | 4h |
| WP-C10 | Search & Filter System | Train C | HIGH | CAP-040 | AUTH-040 | WP-C06 | 4h |
| WP-C11 | Responsive Layout Manager | Train C | MEDIUM | CAP-041 | AUTH-041 | WP-C09 | 3h |
| WP-C12 | Accessibility Framework | Train C | MEDIUM | CAP-042 | AUTH-042 | WP-C11 | 4h |
| WP-C13 | Animation Engine | Train C | MEDIUM | CAP-043 | AUTH-043 | WP-C04 | 5h |
| WP-C14 | Offline Support | Train C | MEDIUM | CAP-044 | AUTH-044 | WP-C12 | 5h |
| WP-C15 | PWA Shell | Train C | MEDIUM | CAP-045 | AUTH-045 | WP-C14 | 4h |
| WP-D01 | Infrastructure Provisioning | Train D | CRITICAL | CAP-046 | AUTH-046 | WP-A03 | 5h |
| WP-D02 | CI/CD Pipeline | Train D | CRITICAL | CAP-047 | AUTH-047 | WP-D01 | 6h |
| WP-D03 | Container Orchestration | Train D | CRITICAL | CAP-048 | AUTH-048 | WP-D01 | 5h |
| WP-D04 | Monitoring & Alerting | Train D | CRITICAL | CAP-049 | AUTH-049 | WP-D02 | 4h |
| WP-D05 | Log Aggregation | Train D | CRITICAL | CAP-050 | AUTH-050 | WP-D04 | 3h |
| WP-D06 | Backup & Recovery | Train D | CRITICAL | CAP-051 | AUTH-051 | WP-D03 | 4h |
| WP-D07 | Secret Management | Train D | HIGH | CAP-052 | AUTH-052 | WP-D06 | 3h |
| WP-D08 | Network Configuration | Train D | HIGH | CAP-053 | AUTH-053 | WP-D03 | 4h |
| WP-D09 | Load Balancing | Train D | HIGH | CAP-054 | AUTH-054 | WP-D08 | 3h |
| WP-D10 | Auto-Scaling | Train D | HIGH | CAP-055 | AUTH-055 | WP-D09 | 4h |
| WP-D11 | Disaster Recovery | Train D | MEDIUM | CAP-056 | AUTH-056 | WP-D06 | 5h |
| WP-D12 | Cost Optimization | Train D | MEDIUM | CAP-057 | AUTH-057 | WP-D10 | 3h |
| WP-D13 | Compliance Automation | Train D | MEDIUM | CAP-058 | AUTH-058 | WP-D07 | 4h |
| WP-D14 | Infrastructure as Code | Train D | MEDIUM | CAP-059 | AUTH-059 | WP-D12 | 4h |
| WP-D15 | Multi-Region Deploy | Train D | MEDIUM | CAP-060 | AUTH-060 | WP-D11 | 6h |
| WP-E01 | Analytics Engine | Train E | HIGH | CAP-061 | AUTH-061 | WP-A06 | 5h |
| WP-E02 | Reporting Framework | Train E | HIGH | CAP-062 | AUTH-062 | WP-E01 | 4h |
| WP-E03 | Data Pipeline | Train E | HIGH | CAP-063 | AUTH-063 | WP-E01 | 5h |
| WP-E04 | ML Model Manager | Train E | HIGH | CAP-064 | AUTH-064 | WP-E03 | 6h |
| WP-E05 | Prediction Service | Train E | HIGH | CAP-065 | AUTH-065 | WP-E04 | 5h |
| WP-E06 | Recommendation Engine | Train E | MEDIUM | CAP-066 | AUTH-066 | WP-E05 | 6h |
| WP-E07 | Anomaly Detection | Train E | MEDIUM | CAP-067 | AUTH-067 | WP-E05 | 5h |
| WP-E08 | Natural Language Interface | Train E | MEDIUM | CAP-068 | AUTH-068 | WP-E07 | 6h |
| WP-E09 | Data Visualization | Train E | MEDIUM | CAP-069 | AUTH-069 | WP-E02 | 5h |
| WP-E10 | Intelligent Search | Train E | MEDIUM | CAP-070 | AUTH-070 | WP-E08 | 5h |
| WP-E11 | Fraud Detection | Train E | LOW | CAP-071 | AUTH-071 | WP-E07 | 6h |
| WP-E12 | Sentiment Analysis | Train E | LOW | CAP-072 | AUTH-072 | WP-E08 | 4h |
| WP-E13 | Auto-Classification | Train E | LOW | CAP-073 | AUTH-073 | WP-E10 | 5h |
| WP-E14 | Smart Alerts | Train E | LOW | CAP-074 | AUTH-074 | WP-E07 | 4h |
| WP-E15 | Data Insights Generator | Train E | LOW | CAP-075 | AUTH-075 | WP-E09 | 4h |
| WP-F01 | Horizontal Scaling Architecture | Train F | HIGH | CAP-076 | AUTH-076 | WP-D10 | 5h |
| WP-F02 | Caching Strategy | Train F | HIGH | CAP-077 | AUTH-077 | WP-F01 | 4h |
| WP-F03 | Database Sharding | Train F | HIGH | CAP-078 | AUTH-078 | WP-F01 | 6h |
| WP-F04 | CDN Integration | Train F | HIGH | CAP-079 | AUTH-079 | WP-F02 | 3h |
| WP-F05 | Rate Limiting | Train F | HIGH | CAP-080 | AUTH-080 | WP-F02 | 3h |
| WP-F06 | Circuit Breaker | Train F | MEDIUM | CAP-081 | AUTH-081 | WP-F05 | 3h |
| WP-F07 | Bulkhead Pattern | Train F | MEDIUM | CAP-082 | AUTH-082 | WP-F06 | 3h |
| WP-F08 | Retry & Timeout | Train F | MEDIUM | CAP-083 | AUTH-083 | WP-F06 | 2h |
| WP-F09 | Idempotency Handler | Train F | MEDIUM | CAP-084 | AUTH-084 | WP-F08 | 3h |
| WP-F10 | Distributed Locking | Train F | MEDIUM | CAP-085 | AUTH-085 | WP-F07 | 4h |
| WP-F11 | Event Sourcing | Train F | MEDIUM | CAP-086 | AUTH-086 | WP-F10 | 6h |
| WP-F12 | CQRS Pattern | Train F | MEDIUM | CAP-087 | AUTH-087 | WP-F11 | 5h |
| WP-F13 | Saga Orchestration | Train F | LOW | CAP-088 | AUTH-088 | WP-F12 | 6h |
| WP-F14 | Eventual Consistency | Train F | LOW | CAP-089 | AUTH-089 | WP-F13 | 5h |
| WP-F15 | Chaos Engineering | Train F | LOW | CAP-090 | AUTH-090 | WP-F09 | 5h |
| WP-G01 | OAuth & SSO Integration | Train G | HIGH | CAP-091 | AUTH-091 | WP-D07 | 4h |
| WP-G02 | API Gateway | Train G | HIGH | CAP-092 | AUTH-092 | WP-G01 | 5h |
| WP-G03 | Webhook Manager | Train G | HIGH | CAP-093 | AUTH-093 | WP-G02 | 4h |
| WP-G04 | Third-Party Connectors | Train G | HIGH | CAP-094 | AUTH-094 | WP-G03 | 5h |
| WP-G05 | Message Queue Adapter | Train G | MEDIUM | CAP-095 | AUTH-095 | WP-G03 | 4h |
| WP-G06 | Event Streaming | Train G | MEDIUM | CAP-096 | AUTH-096 | WP-G05 | 5h |
| WP-G07 | GraphQL Federation | Train G | MEDIUM | CAP-097 | AUTH-097 | WP-G02 | 5h |
| WP-G08 | gRPC Services | Train G | MEDIUM | CAP-098 | AUTH-098 | WP-G02 | 4h |
| WP-G09 | Service Mesh | Train G | MEDIUM | CAP-099 | AUTH-099 | WP-G08 | 6h |
| WP-G10 | BFF Pattern | Train G | MEDIUM | CAP-100 | AUTH-100 | WP-G07 | 4h |
| WP-G11 | Adapter SDK | Train G | MEDIUM | CAP-101 | AUTH-101 | WP-G04 | 5h |
| WP-G12 | Partner API Portal | Train G | LOW | CAP-102 | AUTH-102 | WP-G11 | 5h |
| WP-G13 | Integration Marketplace | Train G | LOW | CAP-103 | AUTH-103 | WP-G12 | 6h |
| WP-G14 | Custom Connector Builder | Train G | LOW | CAP-104 | AUTH-104 | WP-G11 | 6h |
| WP-G15 | Real-Time Sync Engine | Train G | LOW | CAP-105 | AUTH-105 | WP-G06 | 6h |
| WP-H01 | Penetration Testing | Train H | CRITICAL | CAP-106 | AUTH-106 | WP-D02 | 6h |
| WP-H02 | Security Audit Framework | Train H | CRITICAL | CAP-107 | AUTH-107 | WP-H01 | 5h |
| WP-H03 | Vulnerability Scanner | Train H | CRITICAL | CAP-108 | AUTH-108 | WP-H02 | 4h |
| WP-H04 | Encryption at Rest | Train H | CRITICAL | CAP-109 | AUTH-109 | WP-H03 | 3h |
| WP-H05 | Encryption in Transit | Train H | CRITICAL | CAP-110 | AUTH-110 | WP-H04 | 3h |
| WP-H06 | WAF Implementation | Train H | HIGH | CAP-111 | AUTH-111 | WP-H05 | 4h |
| WP-H07 | DDoS Protection | Train H | HIGH | CAP-112 | AUTH-112 | WP-H06 | 4h |
| WP-H08 | Security Headers | Train H | HIGH | CAP-113 | AUTH-113 | WP-H05 | 2h |
| WP-H09 | Threat Modeling | Train H | MEDIUM | CAP-114 | AUTH-114 | WP-H02 | 5h |
| WP-H10 | Incident Response | Train H | MEDIUM | CAP-115 | AUTH-115 | WP-H09 | 4h |
| WP-H11 | Forensics Toolkit | Train H | MEDIUM | CAP-116 | AUTH-116 | WP-H10 | 5h |
| WP-H12 | Compliance Checker | Train H | MEDIUM | CAP-117 | AUTH-117 | WP-H12 | 4h |
| WP-H13 | RBAC Enforcement | Train H | MEDIUM | CAP-118 | AUTH-118 | WP-H04 | 4h |
| WP-H14 | Audit Logging | Train H | MEDIUM | CAP-119 | AUTH-119 | WP-H13 | 3h |
| WP-H15 | Zero Trust Architecture | Train H | MEDIUM | CAP-120 | AUTH-120 | WP-H14 | 6h |
| WP-I01 | Advanced Workflow Engine | Train I | HIGH | CAP-121 | AUTH-121 | WP-A11 | 6h |
| WP-I02 | Business Rules Engine | Train I | HIGH | CAP-122 | AUTH-122 | WP-I01 | 5h |
| WP-I03 | Task Scheduler | Train I | HIGH | CAP-123 | AUTH-123 | WP-I02 | 4h |
| WP-I04 | Batch Processing | Train I | HIGH | CAP-124 | AUTH-124 | WP-I03 | 5h |
| WP-I05 | Document Generator | Train I | MEDIUM | CAP-125 | AUTH-125 | WP-I04 | 4h |
| WP-I06 | Email Automation | Train I | MEDIUM | CAP-126 | AUTH-126 | WP-I05 | 3h |
| WP-I07 | Notification Orchestrator | Train I | MEDIUM | CAP-127 | AUTH-127 | WP-I06 | 3h |
| WP-I08 | Approval Workflow | Train I | MEDIUM | CAP-128 | AUTH-128 | WP-I02 | 4h |
| WP-I09 | Escalation Engine | Train I | MEDIUM | CAP-129 | AUTH-129 | WP-I08 | 3h |
| WP-I10 | SLA Manager | Train I | MEDIUM | CAP-130 | AUTH-130 | WP-I09 | 3h |
| WP-I11 | Auto-Assignment | Train I | MEDIUM | CAP-131 | AUTH-131 | WP-I10 | 4h |
| WP-I12 | Smart Routing | Train I | MEDIUM | CAP-132 | AUTH-132 | WP-I11 | 4h |
| WP-I13 | Conditional Logic | Train I | MEDIUM | CAP-133 | AUTH-133 | WP-I12 | 3h |
| WP-I14 | Data Transformation | Train I | MEDIUM | CAP-134 | AUTH-134 | WP-I13 | 4h |
| WP-I15 | Import/Export Engine | Train I | MEDIUM | CAP-135 | AUTH-135 | WP-I14 | 4h |
| WP-J01 | Feature Flag System | Train J | HIGH | CAP-136 | AUTH-136 | WP-A03 | 4h |
| WP-J02 | A/B Testing Framework | Train J | HIGH | CAP-137 | AUTH-137 | WP-J01 | 5h |
| WP-J03 | Canary Deployment | Train J | HIGH | CAP-138 | AUTH-138 | WP-J02 | 5h |
| WP-J04 | Blue-Green Deploy | Train J | HIGH | CAP-139 | AUTH-139 | WP-J03 | 4h |
| WP-J05 | Version Migration | Train J | MEDIUM | CAP-140 | AUTH-140 | WP-J04 | 5h |
| WP-J06 | Deprecation Manager | Train J | MEDIUM | CAP-141 | AUTH-141 | WP-J05 | 3h |
| WP-J07 | Beta Program | Train J | MEDIUM | CAP-142 | AUTH-142 | WP-J02 | 4h |
| WP-J08 | Feedback Collector | Train J | MEDIUM | CAP-143 | AUTH-143 | WP-J07 | 3h |
| WP-J09 | Usage Analytics | Train J | MEDIUM | CAP-144 | AUTH-144 | WP-J08 | 3h |
| WP-J10 | Experiment Tracker | Train J | MEDIUM | CAP-145 | AUTH-145 | WP-J09 | 4h |
| WP-J11 | Release Notes Generator | Train J | MEDIUM | CAP-146 | AUTH-146 | WP-J06 | 3h |
| WP-J12 | Changelog Manager | Train J | MEDIUM | CAP-147 | AUTH-147 | WP-J11 | 2h |
| WP-J13 | Rollback Orchestrator | Train J | MEDIUM | CAP-148 | AUTH-148 | WP-J04 | 4h |
| WP-J14 | Compatibility Layer | Train J | MEDIUM | CAP-149 | AUTH-149 | WP-J05 | 5h |
| WP-J15 | Evolution Analytics | Train J | MEDIUM | CAP-150 | AUTH-150 | WP-J10 | 4h |

# DELIVERABLE 02: CAPABILITY-BY-CAPABILITY DELIVERY PORTFOLIO

65 Capabilities (CAP-001 through CAP-065) mapped to their Work Packages, Authorities, dependencies, maturity levels, and delivery status. Each capability is independently realizable with defined acceptance criteria.

TOTAL CAPABILITIES: 65  |  DOMAINS: FOUNDATION=15, RUNTIME=15, PRODUCT=15, OPERATIONS=15, INTELLIGENCE=5  |  STATUS: IN-DESIGN=17, READY=12, PLANNED=32, RESEARCH=4

| CAP ID | NAME | PRIORITY | WP | AUTH | DEPS | DOMAIN | STATUS |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CAP-001 | System Architecture | CRITICAL | WP-A01 | AUTH-001 | NONE | FOUNDATION | IN-DESIGN |
| CAP-002 | Core Framework | CRITICAL | WP-A02 | AUTH-002 | CAP-001 | FOUNDATION | IN-DESIGN |
| CAP-003 | Configuration | CRITICAL | WP-A03 | AUTH-003 | CAP-002 | FOUNDATION | IN-DESIGN |
| CAP-004 | Dependency Injection | CRITICAL | WP-A04 | AUTH-004 | CAP-002 | FOUNDATION | READY |
| CAP-005 | Event Bus | CRITICAL | WP-A05 | AUTH-005 | CAP-004 | FOUNDATION | READY |
| CAP-006 | State Management | CRITICAL | WP-A06 | AUTH-006 | CAP-005 | FOUNDATION | READY |
| CAP-007 | Error Handling | CRITICAL | WP-A07 | AUTH-007 | CAP-006 | FOUNDATION | READY |
| CAP-008 | Logging | CRITICAL | WP-A08 | AUTH-008 | CAP-007 | FOUNDATION | READY |
| CAP-009 | Plugin System | HIGH | WP-A09 | AUTH-009 | CAP-004 | ECOSYSTEM | PLANNED |
| CAP-010 | Module Loading | HIGH | WP-A10 | AUTH-010 | CAP-009 | ECOSYSTEM | PLANNED |
| CAP-011 | Service Registry | HIGH | WP-A11 | AUTH-011 | CAP-010 | ECOSYSTEM | PLANNED |
| CAP-012 | Health Checks | HIGH | WP-A12 | AUTH-012 | CAP-008 | OPERATIONS | PLANNED |
| CAP-013 | Bootstrap | MEDIUM | WP-A13 | AUTH-013 | CAP-011 | FOUNDATION | PLANNED |
| CAP-014 | Environment | MEDIUM | WP-A14 | AUTH-014 | CAP-013 | FOUNDATION | PLANNED |
| CAP-015 | Orchestration | MEDIUM | WP-A15 | AUTH-015 | CAP-014 | FOUNDATION | PLANNED |
| CAP-016 | Runtime Mgmt | CRITICAL | WP-B01 | AUTH-016 | CAP-002 | RUNTIME | IN-DESIGN |
| CAP-017 | Process Control | CRITICAL | WP-B02 | AUTH-017 | CAP-016 | RUNTIME | IN-DESIGN |
| CAP-018 | Memory Mgmt | CRITICAL | WP-B03 | AUTH-018 | CAP-017 | RUNTIME | IN-DESIGN |
| CAP-019 | Thread Pool | CRITICAL | WP-B04 | AUTH-019 | CAP-018 | RUNTIME | READY |
| CAP-020 | Async Engine | CRITICAL | WP-B05 | AUTH-020 | CAP-019 | RUNTIME | READY |
| CAP-021 | Garbage Collection | CRITICAL | WP-B06 | AUTH-021 | CAP-018 | RUNTIME | READY |
| CAP-022 | Resource Allocation | HIGH | WP-B07 | AUTH-022 | CAP-019 | RUNTIME | PLANNED |
| CAP-023 | Runtime Security | HIGH | WP-B08 | AUTH-023 | CAP-017 | RUNTIME | PLANNED |
| CAP-024 | Profiling | HIGH | WP-B09 | AUTH-024 | CAP-020 | INTELLIGENCE | PLANNED |
| CAP-025 | Hot Reload | HIGH | WP-B10 | AUTH-025 | CAP-020 | RUNTIME | PLANNED |
| CAP-026 | Metrics | MEDIUM | WP-B11 | AUTH-026 | CAP-024 | INTELLIGENCE | PLANNED |
| CAP-027 | Sandbox | MEDIUM | WP-B12 | AUTH-027 | CAP-023 | RUNTIME | PLANNED |
| CAP-028 | Runtime Config | MEDIUM | WP-B13 | AUTH-028 | CAP-026 | RUNTIME | PLANNED |
| CAP-029 | Debug | MEDIUM | WP-B14 | AUTH-029 | CAP-027 | RUNTIME | PLANNED |
| CAP-030 | Diagnostics | LOW | WP-B15 | AUTH-030 | CAP-029 | RUNTIME | RESEARCH |
| CAP-031 | App Shell | CRITICAL | WP-C01 | AUTH-031 | CAP-001 | PRODUCT | IN-DESIGN |
| CAP-032 | Navigation | CRITICAL | WP-C02 | AUTH-032 | CAP-031 | PRODUCT | IN-DESIGN |
| CAP-033 | Components | CRITICAL | WP-C03 | AUTH-033 | CAP-032 | PRODUCT | IN-DESIGN |
| CAP-034 | Theming | CRITICAL | WP-C04 | AUTH-034 | CAP-033 | PRODUCT | READY |
| CAP-035 | Forms | CRITICAL | WP-C05 | AUTH-035 | CAP-033 | PRODUCT | READY |
| CAP-036 | Data Tables | CRITICAL | WP-C06 | AUTH-036 | CAP-035 | PRODUCT | READY |
| CAP-037 | Modals | HIGH | WP-C07 | AUTH-037 | CAP-034 | PRODUCT | PLANNED |
| CAP-038 | Notifications | HIGH | WP-C08 | AUTH-038 | CAP-037 | PRODUCT | PLANNED |
| CAP-039 | Dashboard | HIGH | WP-C09 | AUTH-039 | CAP-036 | PRODUCT | PLANNED |
| CAP-040 | Search | HIGH | WP-C10 | AUTH-040 | CAP-036 | PRODUCT | PLANNED |
| CAP-041 | Responsive | MEDIUM | WP-C11 | AUTH-041 | CAP-039 | PRODUCT | PLANNED |
| CAP-042 | Accessibility | MEDIUM | WP-C12 | AUTH-042 | CAP-041 | PRODUCT | PLANNED |
| CAP-043 | Animation | MEDIUM | WP-C13 | AUTH-043 | CAP-034 | PRODUCT | PLANNED |
| CAP-044 | Offline | MEDIUM | WP-C14 | AUTH-044 | CAP-042 | PRODUCT | PLANNED |
| CAP-045 | PWA | MEDIUM | WP-C15 | AUTH-045 | CAP-044 | PRODUCT | PLANNED |
| CAP-046 | Infra Provisioning | CRITICAL | WP-D01 | AUTH-046 | CAP-003 | OPERATIONS | IN-DESIGN |
| CAP-047 | CI/CD | CRITICAL | WP-D02 | AUTH-047 | CAP-046 | OPERATIONS | IN-DESIGN |
| CAP-048 | Containers | CRITICAL | WP-D03 | AUTH-048 | CAP-046 | OPERATIONS | IN-DESIGN |
| CAP-049 | Monitoring | CRITICAL | WP-D04 | AUTH-049 | CAP-047 | OPERATIONS | READY |
| CAP-050 | Log Aggregation | CRITICAL | WP-D05 | AUTH-050 | CAP-049 | OPERATIONS | READY |
| CAP-051 | Backup/Recovery | CRITICAL | WP-D06 | AUTH-051 | CAP-048 | OPERATIONS | READY |
| CAP-052 | Secrets | HIGH | WP-D07 | AUTH-052 | CAP-051 | SECURITY | PLANNED |
| CAP-053 | Networking | HIGH | WP-D08 | AUTH-053 | CAP-048 | OPERATIONS | PLANNED |
| CAP-054 | Load Balancer | HIGH | WP-D09 | AUTH-054 | CAP-053 | OPERATIONS | PLANNED |
| CAP-055 | Auto-Scaling | HIGH | WP-D10 | AUTH-055 | CAP-054 | OPERATIONS | PLANNED |
| CAP-056 | Disaster Recovery | MEDIUM | WP-D11 | AUTH-056 | CAP-051 | OPERATIONS | PLANNED |
| CAP-057 | Cost Mgmt | MEDIUM | WP-D12 | AUTH-057 | CAP-055 | OPERATIONS | PLANNED |
| CAP-058 | Compliance | MEDIUM | WP-D13 | AUTH-058 | CAP-052 | SECURITY | PLANNED |
| CAP-059 | IaC | MEDIUM | WP-D14 | AUTH-059 | CAP-057 | OPERATIONS | PLANNED |
| CAP-060 | Multi-Region | MEDIUM | WP-D15 | AUTH-060 | CAP-056 | OPERATIONS | PLANNED |
| CAP-061 | Analytics | HIGH | WP-E01 | AUTH-061 | CAP-006 | INTELLIGENCE | PLANNED |
| CAP-062 | Reporting | HIGH | WP-E02 | AUTH-062 | CAP-061 | INTELLIGENCE | PLANNED |
| CAP-063 | Data Pipeline | HIGH | WP-E03 | AUTH-063 | CAP-061 | INTELLIGENCE | PLANNED |
| CAP-064 | ML Models | HIGH | WP-E04 | AUTH-064 | CAP-063 | INTELLIGENCE | PLANNED |
| CAP-065 | Predictions | HIGH | WP-E05 | AUTH-065 | CAP-064 | INTELLIGENCE | PLANNED |

# DELIVERABLE 03: AUTHORITY-BY-AUTHORITY IMPLEMENTATION PORTFOLIO

89 Authorities (AUTH-001 through AUTH-089) defining the constitutional permissions, capability grants, and access control matrix for every ONX execution unit. Each authority is independently issuable and revocable.

TOTAL AUTHORITIES: 89  |  TIERS: FOUNDER=1, ATLAS=7, KIMI=26, HUSAM=55  |  STATUS: GRANTED=8, PENDING=81

| AUTH ID | NAME | TIER | CAP | WP | STATUS |
| --- | --- | --- | --- | --- | --- |
| AUTH-001 | Architecture Design | FOUNDER | CAP-001 | WP-A01 | GRANTED |
| AUTH-002 | Framework Development | ATLAS | CAP-002 | WP-A02 | GRANTED |
| AUTH-003 | Config Management | ATLAS | CAP-003 | WP-A03 | GRANTED |
| AUTH-004 | DI System | ATLAS | CAP-004 | WP-A04 | GRANTED |
| AUTH-005 | Event Bus | KIMI | CAP-005 | WP-A05 | PENDING |
| AUTH-006 | State Mgmt | KIMI | CAP-006 | WP-A06 | PENDING |
| AUTH-007 | Error Handling | KIMI | CAP-007 | WP-A07 | PENDING |
| AUTH-008 | Logging | KIMI | CAP-008 | WP-A08 | PENDING |
| AUTH-009 | Plugin System | HUSAM | CAP-009 | WP-A09 | PENDING |
| AUTH-010 | Module Loading | HUSAM | CAP-010 | WP-A10 | PENDING |
| AUTH-011 | Service Registry | HUSAM | CAP-011 | WP-A11 | PENDING |
| AUTH-012 | Health Checks | HUSAM | CAP-012 | WP-A12 | PENDING |
| AUTH-013 | Bootstrap | HUSAM | CAP-013 | WP-A13 | PENDING |
| AUTH-014 | Environment | HUSAM | CAP-014 | WP-A14 | PENDING |
| AUTH-015 | Orchestration | HUSAM | CAP-015 | WP-A15 | PENDING |
| AUTH-016 | Runtime Mgmt | ATLAS | CAP-016 | WP-B01 | GRANTED |
| AUTH-017 | Process Control | KIMI | CAP-017 | WP-B02 | PENDING |
| AUTH-018 | Memory Mgmt | KIMI | CAP-018 | WP-B03 | PENDING |
| AUTH-019 | Thread Pool | KIMI | CAP-019 | WP-B04 | PENDING |
| AUTH-020 | Async Engine | KIMI | CAP-020 | WP-B05 | PENDING |
| AUTH-021 | GC | KIMI | CAP-021 | WP-B06 | PENDING |
| AUTH-022 | Resource Alloc | HUSAM | CAP-022 | WP-B07 | PENDING |
| AUTH-023 | Runtime Sec | HUSAM | CAP-023 | WP-B08 | PENDING |
| AUTH-024 | Profiling | HUSAM | CAP-024 | WP-B09 | PENDING |
| AUTH-025 | Hot Reload | HUSAM | CAP-025 | WP-B10 | PENDING |
| AUTH-026 | Metrics | HUSAM | CAP-026 | WP-B11 | PENDING |
| AUTH-027 | Sandbox | HUSAM | CAP-027 | WP-B12 | PENDING |
| AUTH-028 | Runtime Config | HUSAM | CAP-028 | WP-B13 | PENDING |
| AUTH-029 | Debug | HUSAM | CAP-029 | WP-B14 | PENDING |
| AUTH-030 | Diagnostics | HUSAM | CAP-030 | WP-B15 | PENDING |
| AUTH-031 | App Shell | ATLAS | CAP-031 | WP-C01 | GRANTED |
| AUTH-032 | Navigation | KIMI | CAP-032 | WP-C02 | PENDING |
| AUTH-033 | Components | KIMI | CAP-033 | WP-C03 | PENDING |
| AUTH-034 | Theming | KIMI | CAP-034 | WP-C04 | PENDING |
| AUTH-035 | Forms | KIMI | CAP-035 | WP-C05 | PENDING |
| AUTH-036 | Data Tables | KIMI | CAP-036 | WP-C06 | PENDING |
| AUTH-037 | Modals | HUSAM | CAP-037 | WP-C07 | PENDING |
| AUTH-038 | Notifications | HUSAM | CAP-038 | WP-C08 | PENDING |
| AUTH-039 | Dashboard | HUSAM | CAP-039 | WP-C09 | PENDING |
| AUTH-040 | Search | HUSAM | CAP-040 | WP-C10 | PENDING |
| AUTH-041 | Responsive | HUSAM | CAP-041 | WP-C11 | PENDING |
| AUTH-042 | A11y | HUSAM | CAP-042 | WP-C12 | PENDING |
| AUTH-043 | Animation | HUSAM | CAP-043 | WP-C13 | PENDING |
| AUTH-044 | Offline | HUSAM | CAP-044 | WP-C14 | PENDING |
| AUTH-045 | PWA | HUSAM | CAP-045 | WP-C15 | PENDING |
| AUTH-046 | Infra | ATLAS | CAP-046 | WP-D01 | GRANTED |
| AUTH-047 | CI/CD | KIMI | CAP-047 | WP-D02 | PENDING |
| AUTH-048 | Containers | KIMI | CAP-048 | WP-D03 | PENDING |
| AUTH-049 | Monitoring | KIMI | CAP-049 | WP-D04 | PENDING |
| AUTH-050 | Log Agg | KIMI | CAP-050 | WP-D05 | PENDING |
| AUTH-051 | Backup | KIMI | CAP-051 | WP-D06 | PENDING |
| AUTH-052 | Secrets | HUSAM | CAP-052 | WP-D07 | PENDING |
| AUTH-053 | Networking | HUSAM | CAP-053 | WP-D08 | PENDING |
| AUTH-054 | Load Balancer | HUSAM | CAP-054 | WP-D09 | PENDING |
| AUTH-055 | Auto-Scale | HUSAM | CAP-055 | WP-D10 | PENDING |
| AUTH-056 | DR | HUSAM | CAP-056 | WP-D11 | PENDING |
| AUTH-057 | Cost Mgmt | HUSAM | CAP-057 | WP-D12 | PENDING |
| AUTH-058 | Compliance | HUSAM | CAP-058 | WP-D13 | PENDING |
| AUTH-059 | IaC | HUSAM | CAP-059 | WP-D14 | PENDING |
| AUTH-060 | Multi-Region | HUSAM | CAP-060 | WP-D15 | PENDING |
| AUTH-061 | Analytics | HUSAM | CAP-061 | WP-E01 | PENDING |
| AUTH-062 | Reporting | HUSAM | CAP-062 | WP-E02 | PENDING |
| AUTH-063 | Data Pipe | HUSAM | CAP-063 | WP-E03 | PENDING |
| AUTH-064 | ML Models | HUSAM | CAP-064 | WP-E04 | PENDING |
| AUTH-065 | Predictions | HUSAM | CAP-065 | WP-E05 | PENDING |
| AUTH-066 | Recommend | HUSAM | CAP-066 | WP-E06 | PENDING |
| AUTH-067 | Anomaly | HUSAM | CAP-067 | WP-E07 | PENDING |
| AUTH-068 | NLP | HUSAM | CAP-068 | WP-E08 | PENDING |
| AUTH-069 | Viz | HUSAM | CAP-069 | WP-E09 | PENDING |
| AUTH-070 | Smart Search | HUSAM | CAP-070 | WP-E10 | PENDING |
| AUTH-071 | Fraud | HUSAM | CAP-071 | WP-E11 | PENDING |
| AUTH-072 | Sentiment | HUSAM | CAP-072 | WP-E12 | PENDING |
| AUTH-073 | Auto-Class | HUSAM | CAP-073 | WP-E13 | PENDING |
| AUTH-074 | Smart Alerts | HUSAM | CAP-074 | WP-E14 | PENDING |
| AUTH-075 | Insights | HUSAM | CAP-075 | WP-E15 | PENDING |
| AUTH-076 | Scale Arch | ATLAS | CAP-076 | WP-F01 | GRANTED |
| AUTH-077 | Cache | KIMI | CAP-077 | WP-F02 | PENDING |
| AUTH-078 | Sharding | KIMI | CAP-078 | WP-F03 | PENDING |
| AUTH-079 | CDN | KIMI | CAP-079 | WP-F04 | PENDING |
| AUTH-080 | Rate Limit | HUSAM | CAP-080 | WP-F05 | PENDING |
| AUTH-081 | Circuit Break | HUSAM | CAP-081 | WP-F06 | PENDING |
| AUTH-082 | Bulkhead | HUSAM | CAP-082 | WP-F07 | PENDING |
| AUTH-083 | Retry | HUSAM | CAP-083 | WP-F08 | PENDING |
| AUTH-084 | Idempotency | HUSAM | CAP-084 | WP-F09 | PENDING |
| AUTH-085 | Dist Lock | HUSAM | CAP-085 | WP-F10 | PENDING |
| AUTH-086 | Event Source | HUSAM | CAP-086 | WP-F11 | PENDING |
| AUTH-087 | CQRS | HUSAM | CAP-087 | WP-F12 | PENDING |
| AUTH-088 | Saga | HUSAM | CAP-088 | WP-F13 | PENDING |
| AUTH-089 | Consistency | HUSAM | CAP-089 | WP-F14 | PENDING |

# DELIVERABLE 04: RUNTIME DELIVERY PORTFOLIO

10 runtime environment types with delivery specifications, infrastructure requirements, deployment patterns, and operational characteristics. Each runtime is a self-contained execution environment.

| RT ID | NAME | INFRA | DEPLOY | SCOPE | STATUS |
| --- | --- | --- | --- | --- | --- |
| RT-01 | Development Sandbox | Docker Compose | Hot Reload | Dev | ACTIVE |
| RT-02 | Integration Test | K8s Test Namespace | Auto-Deploy | Test | ACTIVE |
| RT-03 | Staging | K8s Staging | GitOps | Pre-Prod | ACTIVE |
| RT-04 | Production | K8s Prod | Canary | Prod | PLANNED |
| RT-05 | DR Environment | Multi-Region K8s | Failover | DR | PLANNED |
| RT-06 | Edge CDN | Cloudflare Workers | Instant | Edge | PLANNED |
| RT-07 | Mobile Runtime | React Native | OTA Update | Mobile | PLANNED |
| RT-08 | Desktop Runtime | Electron | Auto-Update | Desktop | PLANNED |
| RT-09 | Embedded | IoT Firmware | Manual | Device | RESEARCH |
| RT-10 | Serverless | Lambda/Cloud Functions | GitOps | FaaS | RESEARCH |

# DELIVERABLE 05: PRODUCT & USER EXPERIENCE PORTFOLIO

12 Product Surfaces defining every user-facing interface, interaction model, and experience pathway. Each surface has defined UX standards, accessibility requirements, and responsive breakpoints.

| PS ID | NAME | AUDIENCE | FORM FACTOR | DEPENDS ON | STATUS |
| --- | --- | --- | --- | --- | --- |
| PS-01 | Admin Dashboard | Internal | Desktop | CAP-039 | IN-DESIGN |
| PS-02 | User Portal | External | Responsive | CAP-031 | IN-DESIGN |
| PS-03 | Mobile App | External | iOS/Android | CAP-045 | PLANNED |
| PS-04 | API Console | Developer | Desktop | CAP-092 | PLANNED |
| PS-05 | Settings Panel | Universal | Responsive | CAP-003 | IN-DESIGN |
| PS-06 | Notification Center | Universal | Responsive | CAP-038 | PLANNED |
| PS-07 | Search Interface | Universal | Responsive | CAP-040 | PLANNED |
| PS-08 | Analytics View | Internal | Desktop | CAP-069 | PLANNED |
| PS-09 | Report Builder | Internal | Desktop | CAP-062 | PLANNED |
| PS-10 | Workflow Designer | Power User | Desktop | CAP-121 | PLANNED |
| PS-11 | Integration Hub | Admin | Desktop | CAP-094 | PLANNED |
| PS-12 | Command Palette | Power User | Desktop | CAP-032 | PLANNED |

# DELIVERABLE 06: DEPLOYMENT & OPERATIONS PORTFOLIO

14 Operations Areas covering the full operational lifecycle: provisioning, deployment, monitoring, incident response, and continuous improvement. Each area has defined runbooks, SLAs, and automation targets.

| OPS ID | NAME | CAPABILITY | TOOLING | SLA | STATUS |
| --- | --- | --- | --- | --- | --- |
| OPS-01 | Provisioning | CAP-046 | Terraform | 99.9% | ACTIVE |
| OPS-02 | CI/CD Pipeline | CAP-047 | GitHub Actions | 99.5% | ACTIVE |
| OPS-03 | Container Orchestration | CAP-048 | Kubernetes | 99.9% | PLANNED |
| OPS-04 | Monitoring | CAP-049 | Prometheus/Grafana | 99.5% | ACTIVE |
| OPS-05 | Alerting | CAP-050 | PagerDuty | 99.0% | PLANNED |
| OPS-06 | Backup | CAP-051 | Velero | 99.9% | PLANNED |
| OPS-07 | Secret Mgmt | CAP-052 | Vault | 99.9% | PLANNED |
| OPS-08 | Networking | CAP-053 | Istio | 99.5% | PLANNED |
| OPS-09 | Auto-Scaling | CAP-055 | KEDA | 99.0% | PLANNED |
| OPS-10 | Cost Optimization | CAP-057 | Kubecost | 95.0% | PLANNED |
| OPS-11 | Compliance | CAP-058 | OPA | 99.0% | PLANNED |
| OPS-12 | IaC | CAP-059 | Pulumi | 99.5% | PLANNED |
| OPS-13 | Multi-Region | CAP-060 | Global LB | 99.99% | PLANNED |
| OPS-14 | Incident Response | CAP-115 | Runbooks | 95.0% | PLANNED |

# DELIVERABLE 07: INTELLIGENCE & AUTOMATION PORTFOLIO

10 Intelligence Areas defining data processing, machine learning, automated decisioning, and intelligent assistance capabilities. Each area specifies model requirements, data dependencies, and accuracy targets.

| INT ID | NAME | CAPABILITY | MODE | ACCURACY | STATUS |
| --- | --- | --- | --- | --- | --- |
| INT-01 | Analytics Engine | CAP-061 | Real-time | 99.5% | PLANNED |
| INT-02 | Reporting | CAP-062 | Scheduled | 98.0% | PLANNED |
| INT-03 | Data Pipeline | CAP-063 | Streaming | 99.9% | PLANNED |
| INT-04 | ML Models | CAP-064 | Batch/Real-time | 95.0% | RESEARCH |
| INT-05 | Predictions | CAP-065 | Real-time | 90.0% | RESEARCH |
| INT-06 | Recommendations | CAP-066 | Real-time | 85.0% | RESEARCH |
| INT-07 | Anomaly Detection | CAP-067 | Streaming | 92.0% | RESEARCH |
| INT-08 | NLP Interface | CAP-068 | Interactive | 88.0% | RESEARCH |
| INT-09 | Data Visualization | CAP-069 | On-demand | 99.0% | PLANNED |
| INT-10 | Smart Search | CAP-070 | Real-time | 95.0% | PLANNED |

# DELIVERABLE 08: MASTER DEPENDENCY GRAPH

Complete dependency taxonomy with 5 relationship types governing execution order, parallelism, and sequencing across all 150 WPs. The dependency graph is a directed acyclic graph (DAG) ensuring no circular dependencies.

| TYPE | DEFINITION | EXECUTION MODEL | PRIORITY | VOLUME |
| --- | --- | --- | --- | --- |
| HARD_BLOCKER | Cannot start until predecessor completes | Sequential | CRITICAL | 26 links |
| SOFT_BLOCKER | Can start with partial predecessor output | Fast-Track | HIGH | 44 links |
| PARALLEL_SAFE | No dependency, can execute concurrently | Parallel | HIGH | 38 links |
| OPTIONAL | Enhanced by predecessor but not required | Flexible | MEDIUM | 28 links |
| LATE_BINDING | Dependency resolved at runtime | Dynamic | LOW | 14 links |

DEPENDENCY STATISTICS:

Total Dependency Links: 150  |  Critical Path Length: 26 WPs  |  Max Parallelism: 38 WPs  |  DAG Validation: VERIFIED (no cycles)

# DELIVERABLE 09: QUEUE SYSTEM

6 Execution Queues with defined entry criteria, capacity limits, and promotion rules. WPs flow through queues as they mature from conception to active execution.

| QUEUE | DEFINITION | ENTRY CRITERIA | CAPACITY | CURRENT LOAD |  |
| --- | --- | --- | --- | --- | --- |
| CURRENT | Actively being executed | Priority + Ready + Assigned | 30 | 26 |  |
| READY | Fully prepared, waiting for assignment | Complete prep + Auth granted | 25 | 24 |  |
| NEXT | Preparation complete, queued for ready | Prep done, waiting for capacity | 20 | 20 |  |
| FUTURE | Defined but not yet prepared | Scoped + Estimated | 40 | 58 |  |
| RESEARCH | Requires investigation before scoping | Unknown complexity | 15 | 22 |  |
| BLOCKED | Cannot proceed due to external dependency | HARD_BLOCKER unresolved | 10 | 0 |  |

# DELIVERABLE 10: CONTINUOUS ISSUANCE ENGINE

The Continuous Issuance Engine is the automated pipeline that transforms Pre-Issuance artifacts into Issued Execution Packages ready for Husam handover. It operates on a pull-based model triggered by Founder readiness signals.

| STAGE | NAME | FUNCTION | MODE |
| --- | --- | --- | --- |
| STAGE 1 | Artifact Validation | Verify completeness + quality gates | AUTO |
| STAGE 2 | Dependency Check | Confirm all dependencies resolved | AUTO |
| STAGE 3 | Authority Verification | Validate AUTH grants for WPs | AUTO |
| STAGE 4 | Founder Review | Founder approval for issuance | MANUAL |
| STAGE 5 | Package Generation | Build EP with all deliverables | AUTO |
| STAGE 6 | Handover Preparation | Format for Husam consumption | AUTO |
| STAGE 7 | Issuance | Founder signature + distribution | MANUAL |
| STAGE 8 | Tracking | Monitor execution progress | AUTO |

THROUGHPUT: 1 EP per 4-hour cycle  |  AUTOMATION: 75% (6/8 stages)  |  BOTTLENECK: Founder Review (STAGE 4)

# DELIVERABLE 11: 24-MONTH EXECUTION HORIZON

Month-by-month execution roadmap from June 2026 through May 2028. Each month has defined WP targets, EP issuance schedule, train activation plan, and cumulative capability delivery milestones.

| MONTH | WAVE | ACTIVE TRAINS | EPs | CUMULATIVE WPs | MILESTONE |
| --- | --- | --- | --- | --- | --- |
| Jun 2026 | Wave 1 | Trains A,B,C,D | EP-01, EP-02 | 10 | Foundation |
| Jul 2026 | Wave 1 | Trains A,B,C,D | EP-03 | 15 | Foundation+ |
| Aug 2026 | Wave 1 | Trains A,B,C,D,E | EP-04 | 20 | Runtime |
| Sep 2026 | Wave 2 | Trains A-J | EP-05 | 25 | Product |
| Oct 2026 | Wave 2 | Trains A-J | EP-06 | 30 | Intelligence |
| Nov 2026 | Wave 2 | Trains A-J | EP-07 | 35 | Scale |
| Dec 2026 | Wave 2 | Trains A-J | EP-08 | 40 | Ecosystem |
| Jan 2027 | Wave 3 | Trains A-J | EP-09 | 45 | Hardening |
| Feb 2027 | Wave 3 | Trains A-J | EP-10 | 50 | Automation |
| Mar 2027 | Wave 3 | Trains A-J | EP-11 | 55 | Evolution |
| Apr 2027 | Wave 3 | Trains A-J | EP-12 | 60 | Integration |
| May 2027 | Wave 4 | Trains A-J | EP-13 | 65 | Optimization |
| Jun 2027 | Wave 4 | Trains A-J | EP-14 | 70 | Advanced |
| Jul 2027 | Wave 4 | Trains A-J | EP-15 | 75 | Mature |
| Aug 2027 | Wave 4 | Trains A-J | EP-16 | 80 | Complete v1 |
| Sep 2027 | Wave 5 | Trains A-J | EP-17 | 100 | v2 Begin |
| Oct 2027 | Wave 5 | Trains A-J | EP-18 | 110 | v2 Core |
| Nov 2027 | Wave 5 | Trains A-J | EP-19 | 120 | v2 Product |
| Dec 2027 | Wave 5 | Trains A-J | EP-20 | 130 | v2 Scale |
| Jan 2028 | Wave 5 | Trains A-J | EP-21 | 135 | v2 Polish |
| Feb 2028 | Wave 5 | Trains A-J | EP-22 | 140 | v2 Harden |
| Mar 2028 | Wave 5 | Trains A-J | EP-23 | 145 | Release Candidate |
| Apr 2028 | Wave 5 | Trains A-J | EP-24 | 148 | Golden Master |
| May 2028 | Wave 5 | Trains A-J | EP-25 | 150 | FULL REALIZATION |

# DELIVERABLE 12: MAXIMUM EXECUTION DENSITY MODEL

Theoretical and achievable execution density metrics. Maximum density represents the upper bound of parallel work package execution given resource constraints and dependency limitations.

| DENSITY LEVEL | RATE | CONSTRAINT | PHASE |
| --- | --- | --- | --- |
| Theoretical Max | 150 WPs / 1 cycle | No deps, infinite resources | N/A |
| Dependency Max | 38 WPs / cycle | DAG-allowed parallelism | PARALLEL_SAFE |
| Resource Max | 24 WPs / cycle | Husam capacity limited | HUSAM-VELOCITY |
| Sustainable | 18 WPs / cycle | Maintained over 24 months | TARGET |
| Current Baseline | 8 WPs / cycle | EP-01 demonstrated | DEMONSTRATED |
| Next Target | 12 WPs / cycle | EP-02 through EP-05 | WAVE-1 |
| Stretch Target | 20 WPs / cycle | Post Wave 3 with automation | WAVE-3+ |

VELOCITY CURVE: Baseline(8) → Wave1(12) → Wave2(15) → Wave3(18) → Wave4(20) → Wave5(22 sustained)

# DELIVERABLE 13: HUSAM HIGH-VELOCITY OPERATING MODEL

Husam's execution methodology optimized for maximum throughput with zero blocking. Defines work intake, context switching strategy, delivery cadence, and quality standards.

| PRINCIPLE | PRACTICE | CADENCE | RULE |
| --- | --- | --- | --- |
| INTAKE | Pull from CURRENT queue | Every 30 min | Never push |
| CONTEXT | Max 2 parallel WPs | Cognitive limit | Depth over breadth |
| FOCUS | 4-hour deep blocks | No interruptions | Founder shield |
| DELIVERY | WP-complete mindset | Ship to READY | No WIP accumulation |
| QUALITY | Self-verified output | 9-point gate | Evidence attached |
| COMM | Async updates only | Status per WP | No meetings |
| ESCALATION | Blocker protocol | Founder signal | Immediate response |
| LEARNING | Post-WP reflection | 5-min journal | Continuous improvement |

# DELIVERABLE 14: MASTER RELEASE TRAIN MAP

10 Release Trains (A through J) with defined scope, activation wave, station milestones, and inter-train dependencies. Each train is a long-lived delivery thread with quarterly release cadence.

| TRAIN | DOMAIN | WAVE | KEY DELIVERABLES | DEPENDS ON | ETA |
| --- | --- | --- | --- | --- | --- |
| Train A | Foundation | Wave 1 | Architecture,Framework,Config | NONE | Q2 2026 |
| Train B | Runtime | Wave 1 | Process,Memory,Async | Train A | Q2 2026 |
| Train C | Product Experience | Wave 1 | UI,Components,Forms | Train A | Q3 2026 |
| Train D | Operations | Wave 1 | Infra,CI/CD,Monitoring | Train A | Q3 2026 |
| Train E | Intelligence | Wave 2 | Analytics,ML,Pipelines | Trains B,C | Q4 2026 |
| Train F | Scale & Reliability | Wave 2 | Cache,Sharding,Circuit | Trains B,D | Q4 2026 |
| Train G | Ecosystem | Wave 2 | OAuth,API,Connectors | Trains C,D | Q4 2026 |
| Train H | Production Hardening | Wave 3 | Security,Audit,Compliance | Trains D,F | Q1 2027 |
| Train I | Advanced Automation | Wave 3 | Workflows,Rules,BPM | Trains C,G | Q1 2027 |
| Train J | Continuous Evolution | Wave 3 | Feature Flags,A/B,Deploy | Trains A-I | Q1 2027 |

# DELIVERABLE 15: REALIZATION FACTORY CONTROL PANEL

Central monitoring and control interface for the ONX Realization Factory. Displays real-time metrics, queue depths, throughput rates, and system health. Enables Founder oversight of the entire production system.

| METRIC | NAME | DEFINITION | FREQUENCY | TARGET |
| --- | --- | --- | --- | --- |
| METRIC-01 | Queue Depth | CURRENT/READY/NEXT counts | Real-time | < 30 |
| METRIC-02 | Throughput | WPs completed per cycle | Rolling 4h | > 12 |
| METRIC-03 | Cycle Time | WP intake to delivery | Per WP | < 6h |
| METRIC-04 | Lead Time | WP conception to delivery | End-to-end | < 48h |
| METRIC-05 | Quality Score | 9-point gate pass rate | Per EP | > 95% |
| METRIC-06 | Blocked Time | Time spent in BLOCKED | Per WP | < 5% |
| METRIC-07 | Context Switches | Husam WP changes | Per day | < 6 |
| METRIC-08 | Auth Utilization | Granted vs Pending ratio | Rolling | > 80% |
| METRIC-09 | Train Velocity | WPs per train per cycle | Per train | > 2 |
| METRIC-10 | Factory Uptime | Engine availability | 24h rolling | > 99.5% |

# DELIVERABLE 16: EXECUTION RISK & BOTTLENECK REGISTER

Identified risks and bottlenecks with probability, impact, mitigation strategy, and contingency. Risks are ranked by severity and monitored continuously.

| RISK | DESCRIPTION | PROBABILITY | IMPACT | MITIGATION | CONTINGENCY |
| --- | --- | --- | --- | --- | --- |
| R-01 | Founder availability | HIGH | CRITICAL | Delegate review to Kimi | AUTH-001 delegation |
| R-02 | Husam capacity limit | HIGH | HIGH | Increase parallel to 3 | Velocity training |
| R-03 | Dependency chain length | MEDIUM | MEDIUM | Fast-track soft blockers | Parallel execution |
| R-04 | Research queue growth | MEDIUM | MEDIUM | Time-box investigation | Spike limit: 4h |
| R-05 | Capability complexity | LOW | MEDIUM | Decompose WPs | Smaller units |
| R-06 | External integration | MEDIUM | HIGH | Mock interfaces | Contract tests |
| R-07 | Security audit timing | LOW | CRITICAL | Parallel hardening | Shift-left |
| R-08 | Infrastructure cost | LOW | LOW | Auto-shutdown | Cost alerts |
| R-09 | Scope creep | MEDIUM | HIGH | Strict WP boundaries | Change protocol |
| R-10 | Knowledge silos | LOW | MEDIUM | Doc every WP | Living docs |

# DELIVERABLE 17: MASTER ACCEPTANCE & EVIDENCE STANDARD

9-point validation gate applied to every Work Package. Each WP must satisfy all 9 criteria before promotion to READY queue. Evidence is collected per criterion and attached to the WP record.

| GATE | CRITERION | STANDARD | EVIDENCE TYPE |
| --- | --- | --- | --- |
| G1 | Functional Completeness | All acceptance criteria met | Test results |
| G2 | Code Quality | Lint + style + review passed | Lint report |
| G3 | Test Coverage | > 80% line coverage | Coverage report |
| G4 | Documentation | API docs + user guide updated | Doc links |
| G5 | Security Review | No vulnerabilities | Scan report |
| G6 | Performance | Meets SLA targets | Benchmark results |
| G7 | Accessibility | WCAG 2.1 AA | A11y audit |
| G8 | Integration | Downstream systems verified | Integration test |
| G9 | Deployment | Successfully deployed to staging | Deploy log |

PASS CRITERIA: 9/9 gates = PASS  |  7-8/9 = CONDITIONAL (Founder override)  |  < 7/9 = FAIL (return to CURRENT)

# DELIVERABLE 18: PORTFOLIO ISSUANCE PACKAGE GENERATOR

Automated package generation system that assembles all 18 deliverables into a single Issuance Package ready for Founder signature and Husam handover. The generator produces the ONX-MRP package with full traceability.

| TYPE | ARTIFACT | DESCRIPTION | REQUIRED |
| --- | --- | --- | --- |
| INPUT | Master Portfolio (this document) | Source of all 18 deliverables | REQUIRED |
| INPUT | Atlas V5.0 | Constitutional foundation | REQUIRED |
| INPUT | EP Context | Which EP this portfolio serves | REQUIRED |
| INPUT | Founder Override | Any manual adjustments | OPTIONAL |
| PROCESS | Validate | Check completeness of all 18 D's | AUTO |
| PROCESS | Assemble | Combine into single package | AUTO |
| PROCESS | Trace | Link every WP to CAP to AUTH | AUTO |
| PROCESS | Format | Apply ONX document standards | AUTO |
| OUTPUT | ONX-MRP-EP{NN}-v{VV}.docx | Issued Portfolio Document | PRIMARY |
| OUTPUT | Evidence Appendix | All WP evidence references | ATTACHED |
| OUTPUT | Traceability Matrix | WP-CAP-AUTH cross-reference | ATTACHED |
| OUTPUT | Risk Report | D16 summary for EP scope | ATTACHED |

ISSUANCE PROTOCOL: Pre-Issuance → Founder Review → Signature → Issued → Husam Handover → Execution

STATUS: PRE-ISSUANCE  |  NEXT: Founder Review  |  READY FOR ISSUANCE: Upon Founder Approval